The Analysis of Project Governance and Cultural Intelligence in the Successful Delivery of Complex Construction Projects:

The Case of the UAE Construction Sector

فعالية تحليل حوكمة المشاريع والذكاء الثقافي في نجاح تنفيذ المشاريع الكبرى في قطاع التشييد والبناء: نموذج حالة لقطاع التشيد والبناء في دولة الامارات العربية المتحدة

by

ALJAZZY BINT MOHAMED ALEID

A thesis submitted in partial fulfilment

of the requirements for the degree of

DOCTOR OF PHILOSOPHY IN PROJECT MANAGEMENT

at

The British University in Dubai

March 2022

The Analysis of Project Governance and Cultural Intelligence in the Successful Delivery of Complex Construction Projects:

The Case of the UAE Construction Sector

فعالية تحليل حوكمة المشاريع والذكاء الثقافي في نجاح تنفيذ المشاريع الكبرى في قطاع التشييد والبناء: نموذج حالة لقطاع التشيد والبناء في دولة الامارات العربية المتحدة

By

ALJAZZY BINT MOHAMED ALEID

A thesis submitted

in partial fulfilment of the requirements for the degree of

DOCTOR OF PHILOSOPHY IN PROJECT MANAGEMENT

at

The British University in Dubai

March 2022

Thesis Supervisor

Professor Edward Ochieng

Approved for award:

_____________________________			____________________________

Dr. Nicholas Chileshe			                        Dr. Sulafa Badi

External Examiner					Internal Examiner

_____________________________			____________________________

Dr. Tendai Charles		                                    Professor Abdullah Alshamsi

Chair of Examiners					Chair of Research Degree Committee

Date: 30 March 2022

DECLARATION FORM

I warrant that the content of this research is the direct result of my own work and that any use made in it of published or unpublished copyright material falls within the limits permitted by international copyright conventions.

I understand that a copy of my research will be deposited in the University Library for permanent retention.

I hereby agree that the material mentioned above for which I am author and copyright holder may be copied and distributed by The British University in Dubai for the purposes of research, private study or education and that The British University in Dubai may recover from purchasers the costs incurred in such copying and distribution, where appropriate.

I understand that The British University in Dubai may make a digital copy available in the institutional repository.

I understand that I may apply to the University to retain the right to withhold or to restrict access to my thesis for a period which shall not normally exceed four calendar years from the congregation at which the degree is conferred, the length of the period to be specified in the application, together with the precise reasons for making that application.

______________________

Signature of the Student

COPYRIGHT AND INFORMATION TO USERS

The author whose copyright is declared on the title page of the work has granted to the British University in Dubai the right to lend his/her research work to users of its library and to make partial or single copies for educational and research use.

The author has also granted permission to the University to keep or make a digital copy for similar use and for the purpose of preservation of the work digitally.

Multiple copying of this work for scholarly purposes may be granted by either the author, the Registrar or the Dean only.

Copying for financial gain shall only be allowed with the author’s express permission.

Any use of this work in whole or in part shall respect the moral rights of the author to be acknowledged and to reflect in good faith and without detriment the meaning of the content, and the original authorship.

ABSTRACT

The overarching aim of this research was to examine how project governance and cultural intelligence can influence successful complex construction project delivery. The research proposed a model that comprises project governance and cultural intelligence determinants that can be used to enhance successful complex construction project delivery in the UAE. The key variables of project governance, cultural intelligence and successful complex construction project delivery are significantly explicated in the literature review with the accompanying factors and references for each. To obtain the needed results, the study entailed the use of a quantitative research method. For this study, it was crucial to ensure that only the relevant respondents took part in each stage of the research.

A total sample of 404 respondents was used in the study. This number of respondents was considered sufficient in the context of this study and the realisation of the set goals aimed at understanding the complex building construction industry. The study adopted non-probability sampling and snowball sampling strategies. Data analysis comprised descriptive statistics, reliability test, correlation test and regression test. Validity and reliability were attained through the assessment of their plausibility in relation to the existing knowledge on the relationship between the aspects of project governance and cultural intelligence and their effects on successful complex construction project delivery. The verification occurred when the model had been formulated. Workshops and group discussions helped achieve this goal. The research rigour was attained by focusing on verification and validation, which include aspects of methodological coherence and data analysis. As specified below, the novelty of the research can be viewed from two perspectives:

- There is a paucity of research studies that examine how project governance and cultural intelligence could influence successful complex construction project delivery, yet the topic is of significance in the construction sector. The research findings of the study are intended to add to the existing body of knowledge in the single area that explicates the relationship between complex area of cultural intelligence, project governance, and complex building construction projects.

- The proposed model is intended to provide senior construction project practitioners in the UAE with approaches for managing the rising numbers of multicultural teams based on the aspects of project governance and cultural intelligence.

Keywords: Project governance, Cultural intelligence, Complex building projects, Construction sector, United Arab Emirates, Project management.

# نبذة مختصرة

نهدف من خلال هذا البحث إلى دراسة فعالية حوكمة المشاريع والذكاء الثقافي في نجاح تنفيذ المشاريع الكبرى في قطاع البناء والتشييد. النموذج المقدم في هذا البحث تمحور حول دراسة تعزيز ورفع مستوى نجاح تنفيذ المشاريع الكبرى في قطاع البناء ولتشييد في دولة الإمارات العربية المتحدة وذلك بالتركيز على محورين: حوكمة المشاريع والذكاء الثقافي. خلال هذه الدراسة ستعمل على شرح المكونات التفصيلية للمحورين الاساسيين في النموذج والحصول على النتائج المرجوة من خلال دراسة المؤلفات والمراجع واستخدام أداة التحليل الكمي لضمان شمولية مدخلات المشاركين في كل مرحلة من مراحل البحث.

في هذه البحث تم أخذ عينه مكونة من مدخلات أربعمائة وأربعة مشارك، حيث تم استخدام مجموعة من الأدوات الفعالة لجمع البيانات في هذه الدراسة من عقد مجموعة من ورش العمل ومجموعات التركيز حيث إن المدخلات كانت كافية لتحقيق الأهداف المرجوة لفهم وإعطاء تصور شامل حول التحديات المحيطة بقطاع التشييد والبناء. كان الاعتماد الاساسي في أخذ عينات الدراسة تطبيق استراتيجية المعاينة غير الاحتمالية وكذلك العينة المرجعية (كرة الثلج). حيث اشتمل تحليل البيانات على الإحصاء الوصفي واختبار الموثوقية وكذلك اختبار الارتباط واختبار الانحدار. لتجويد المدخلات تم التحقق من جودة وموثوقية البيانات للعينة المستهدفة من خلال تقييم مدى منطقية هذه البيانات فيما يتعلق بمفاهيم العلاقة بين جانبي حوكمة المشروع والذكاء الثقافي وتأثيرها على رفع مستوى نجاح تنفيذ المشاريع الكبرى في قطاع التشييد والبناء. كذلك تم التحقق منها بتطبيقها على النموذج المقدم في هذا البحث. في بناء النموذج تم التركيز على منهجية تحليل البيانات والترابط المنطقي وذلك بهدف التحقق من صحة وموثوقية النتائج. هناك جانبين أساسيين يوضحان الإضافة والقيمة المقدمة في هذا البحث:

الأول: الندرة في الدراسات البحثية التي تركز على فعالية حوكمة المشروع والذكاء الثقافي في رفع مستوى نجاح تنفيذ المشاريع الكبرى في قطاع التشييد والبناء. على الرغم من أهمية هذا النوع من الدراسات في قطاع التشييد والبناء. كما تهدف نتائج هذا البحث إلى إثراء المعرفة الحالية حول مفاهيم رفع مستوى نجاح تنفيذ المشاريع الكبرى.

الثاني: يهدف النموذج المقترح في الدراسة إلى تزويد كبار ممارسي مشاريع التشييد والبناء في دولة الإمارات العربية المتحدة بأساليب لإدارة الأعداد المتزايدة من الفرق المتعددة الثقافات وذلك بالاستفادة من النموذج المقدم في الدراسة والذي يركز على العلاقة بين حوكمة المشروع والذكاء الثقافي وأثرها في التنفيذ.

الكلمات المفتاحية: حوكمة المشروع، الذكاء الثقافي، مشاريع التشييد والبناء الكبرى، قطاع التشييد والبناء، دولة الإمارات العربية المتحدة، إدارة المشاريع.

# ACKNOWLEDGEMENTS

With the divine grace of Allah, I am coming to the end of a roller-coaster academic journey as I submit my PhD thesis. The journey has been long, and I must admit that I would not have come this far alone. Hence, I would like to extend my sincere thanks to everyone who helped me accomplish my dream through encouragement, prayers, consultative guidance, and any form of support accorded to me.

I would like to thank my supervisors, who have walked the academic journey with me. My profound gratitude to Professor Edward Ochieng. Professor Ochieng has been more of a mentor in my academic journey. He selflessly answered all my questions and guided me on areas of improvements, thus simplifying my academic journey. I must state that I have greatly benefitted from his wealth of knowledge, wisdom, and meticulous guidance in every stage of this thesis. I am extremely appreciative that he has always been there to listen to me and steered me to think critically about the end product of my PhD Thesis. I dedicate my success to him.

Thank you so much, Professor Halim, for being my biggest support at the beginning of my academic journey. Professor Halim motivated me and encouraged me, that is why I never gave up despite the hurdles along the way. His immense support is what has brought me to this level, I will never forget this support.

No words of thanks can sum up my gratitude to my family. My parents and siblings have always been my support system, discovered my potential and pushed me to achieve it. I will always be eternally grateful to you for pushing me to succeed. My parents have always encouraged and supported me in every step I took in my academic journey; and my siblings have been by my side every time I needed support in my academic study. I will forever be thankful to each one of you.

I cannot forget my university for supporting my academic journey. From the onset, the university has always made me comfortable with good resources and student support services. The pandemic hit the world hard in 2020 and most institutions of learning were closed down. However, our university did not leave us, it supported us throughout the pandemic and everything went smoothly, with learning through online platforms. I appreciate that there was no time when learning stopped despite the pandemic, and this is what has made me successful. May the university continue impacting even more students in the future.

I would like to thank all organisations that gave me a chance to collect data. It was such a rare opportunity and I will forever be thankful for the chance to succeed in primary data collection, which I used in my project for academic purposes. Last, but not least, I thank my fellow PhD students. Their support and guidance in the course of implementing this project was immense. Through group discussions, they helped me understand how to approach my project and I will remain forever grateful to them.

TABLE OF CONTENTS

CHAPTER ONE: INTRODUCTION TO THE RESEARCH	1

1.0 Introduction	1

1.1 Background and rationale of the study	4

1.2 Problem statement	7

1.3 Primary research question	9

1.4 Research aim	9

1.5 Research objectives	10

1.6 Research hypotheses	10

1.7 Scope of the study	11

1.8 Novelty of the research	11

1.9 Summation of the research method	12

1.10 Key findings of the research study	15

1.11 Structure of the Thesis	15

CHAPTER TWO: REVIEW OF PROJECT GOVERNANCE, COMPLEX CONSTRUCTION PROJECT DELIVERY AND CULTURAL INTELLIGENCE	18

2.0 Introduction	18

2.1 Review of the UAE	18

2.1.1 Overview of the UAE (PESTEL)	19

2.1.2 Short-term and long-term goals of the UAE	21

2.1.3 Characteristics of the complex building construction industry	23

2.1.4 International comparison	26

2.2 Project governance	28

2.2.1 Previous research and recent changes	29

2.2.2 Modern thinking and emerging theories	40

2.2.3 Theoretical foundation of project governance	43

2.3 Cultural intelligence	45

2.3.1 Previous research on and recent changes of cultural intelligence	45

2.3.2 Modern thinking and emerging theories of cultural intelligence	56

2.3.3 Theoretical foundation of cultural intelligence	61

2.4 Successful complex construction project delivery	63

2.4.1 Previous research on and recent changes in key success factors of complex 	construction project delivery	64

2.4.2 Modern thinking and emerging theories of key complex building construction 	delivery success factors	72

2.4.3 Key success factors of complex construction project delivery	78

2.5 Comparison of the studies identified from the reviewed literature	80

2.6 A summary of research problems identified from the reviewed literature	85

2.7 Chapter summary	87

CHAPTER THREE: PROPOSED CONCEPTUAL FRAMEWORK	88

3.0 Introduction	88

3.1 Defining the research problem	89

3.2 Theoretical coherence	90

3.2.1 Connection between project governance and successful complex construction project delivery	94

3.2.2 Alignment between cultural intelligence and successful complex construction project delivery	97

3.3 Alignment of research strategy with the conceptual framework	99

3.4 Coherence between theory and reality of the study	100

3.5 Hypothesis formulation	101

3.6 Chapter summary	101

CHAPTER FOUR: RESEARCH METHODOLOGY	103

4.0 Introduction	103

4.1 Theoretical background	105

4.2 Overview of the quantitative research method	107

4.3 Justification for using the quantitative research method	108

4.4 Philosophical assumption of the research	106

4.5 Alignment of research strategy with philosophical stance of the study	109

4.6 Research approach	112

4.6.1 Deductive approach	112

4.6.2 Inductive approach	113

4.7 Pilot study	113

4.8 Sample and sampling strategy	116

4.9 Data collection method	119

4.9.1 Steps taken to collect secondary data	120

4.9.2 Sources of secondary data	121

4.10 Variables and measures	122

4.11 Data analysis	125

4.11.1 Descriptive statistics	126

4.11.2 Reliability test	127

4.11.3 Correlation test	127

4.11.4 Regression test	127

4.12 Validation, verification, reliability and rigour	128

4.13 Ethical considerations for the research	129

4.14 Chapter summary	130

CHAPTER FIVE: QUANTITATIVE ANALYSIS AND FINDINGS	132

5.0 Introduction	132

5.1 Demographics	133

5.1.1 Gender	134

5.1.2 Age	135

5.1.3 Work location	137

5.1.4 Years of experience	139

5.1.5 Education level	141

5.1.6 Job levels	142

5.2 Descriptive statistics, data collection tools and findings	143

5.2.1 Descriptive statistics	144

5.2.2 Reliability test (using Cronbach’s alpha)	151

5.2.3 Discussion of research objectives	156

5.2.4 Summary of data analysed	176

5.3 Hypothesis testing of the research study	182

5.3.1 Correlation	183

5.3.2 Regression analysis	186

5.3.3 Hypothesis testing summary	190

5.3.4 Summary of the data analysed	199

5.4 Chapter summary	201

CHAPTER SIX: DISCUSSION OF STUDY FINDINGS	204

6.0 Introduction	204

6.1 Discussion of demographic and descriptive statistics	206

6.2 Discussion of objectives	211

6.2.1 Objective 1: assess the impact of project governance and what it means for 	successful complex construction project delivery in the UAE	211

6.2.2 Objective 3: establish how project governance and cultural intelligence can 	influence successful complex construction project delivery in the UAE	218

6.2.3 Objective 4: evaluate how project governance and cultural intelligence can be 	aligned with complex building construction projects in the UAE	226

6.3 Hypothesis testing	233

6.3.1 Individual hypothesis testing	234

6.3.2 Summary of the data analysed	249

6.4 Chapter summary	253

CHAPTER SEVEN: MODEL DEVELOPMENT, VALIDATION AND VERIFICATION	256

7.0 Introduction	256

7.1 The need for the model	256

7.2 Verification and validation objectives	262

7.3 Verification and validation process	263

7.4 Verification and validation results	268

7.4.1 Accountability	275

7.4.2 Stakeholder management	276

7.4.3 Risk management	276

7.4.4 Project control processes	277

7.4.5 Cultural awareness	277

7.4.6 Path capability	278

7.4.7 Cross-cultural interaction	278

7.4.8 Cross-cultural communication	279

7.4.9 Cross-cultural leadership	279

7.5 Model development	280

7.6 Model implications	282

7.7 Chapter summary	283

CHAPTER EIGHT: CONCLUSIONS AND RECOMMENDATIONS	284

8.1 Introduction	284

8.2 Conclusions	284

8.3 Contribution to research	288

8.4 Recommendations to industry	290

8.5 Recommendations for policymakers in the UAE	291

8.6 Recommendations for future research	292

8.7 Limitations of the research study	293

REFERENCES	295

APPENDICES	312

Appendix A: Sample consent letter	312

Appendix B: Sample data collection tool questionnaire	313

Appendix C: Verification questionnaire	320

Appendix D: Validation questionnaire	324

LIST OF TABLES

Table 2.1: Project governance factors	44

Table 2.2: Cultural intelligence factors	62

Table 2.3: Key success factors of complex construction project delivery	799

Table 4.1: Questionnaire feedback	115

Table 4.2: Theoretical and Conceptual Definitions and Measurement of Variables…………..124

Table 5.1: Gender frequencies	135

Table 5.2: Age range frequencies	136

Table 5.3: Work location frequencies	138

Table 5.4: Years of experience frequencies	140

Table 5.5: Education level frequencies	141

Table 5.6: Job level frequencies	143

Table 5.7: Summary of factors’ measures of central tendency (mean, median, mode)	144

Table 5.8: Summary of factors’ measures of variability	147

Table 5.9: Eigenvalues and percentages of variance associated with each component	149

Table 5.10: Reliability test for project governance	153

Table 5.11: Reliability test for cultural intelligence	154

Table 5.12: Successful complex project delivery	155

Table 5.13: Responses from respondents	157

Table 5.14: Correlation	182

Table 5.15: Regression analysis	188

Table 7.1: Project governance and cultural intelligence variables impacting successful complex construction project delivery	257

Table 7.2: Details of the questionnaire respondents	268

Table 7.3: Verification results on factors influencing successful complex construction project delivery in the UAE	270

LIST OF FIGURES

Figure 1.1: Systematic mapping research strategy	14

Figure 2.1: Project governance conceptual framework	43

Figure 2.2: Cultural intelligence conceptual framework………………………………..………61

Figure 2.3: Successful complex construction project delivery conceptual framework	78

Figure 3.1: Paradigm of developing a multi-item scale	89

Figure 3.2: Conceptual model	92

Figure 4.1: The research onion	105

Figure 4.2: Choosing an analysis	126

Figure 5.1: Gender histogram	135

Figure 5.2: Age range histogram	137

Figure 5.3: Work location histogram	136

Figure 5.4: Years of experience histogram	140

Figure 5.5: Education level histogram	142

Figure 5.6: Job level histogram	143

Figure 7.1: Model components	261

Figure 7.2: Proposed model for the successful delivery of complex construction projects in the UAE	281

LIST OF APPENDICES

Appendix A: Sample consent letter	325

Appendix B: Sample data collection tool questionnaire	326

Appendix C: Verification questionnaire	333

Appendix D: Validation questionnaire	337

# CHAPTER ONE

# INTRODUCTION TO THE RESEARCH

## 1.0 Introduction

The research context is based on the nature of complex building construction projects, which have been gaining popularity in modern project management. According to Brockmann et al. (2013), a complex construction project is one that is characterized by significant and unique demands of tasks, social dimensions, cultural aspects, cognitive, and operative dimensions. In the context of a complex construction project, task complexity is measured based on the density of the tasks in time and space, social complexity is measured in terms of the density of the interactions in the time and space of the project, and cultural complexity is measured in terms of intercultural encounters in time (Brockmann et al., 2013). More so, cognitive complexity is measured in terms of the rapidity that is entailed in the development of project-specific cognitive maps, and operative complexity viewed in terms of the rapidity entailed in the development of operations that are specific to the project (Brockmann et al., 2013). In the consideration of the characteristics of a complex construction project, a non-complex construction project is one that entail a few tasks, few cultural and social interactions, and is always easy to coordinate. Therefore, the difference between a complex and non-complex project lies in the uniqueness and significance of tasks, operations, as well as cultural and social dimensions involved in the project. Besides comprehending what complex construction projects entail, it is also worth understanding successful complex construction project delivery. Successful complex construction project delivery means the project is delivered on time, within the set costs, and attains the desired quality (Luo et al., 2016). The United Arab Emirates (UAE) is one of the countries that can boast of the tremendous growth that has been instrumental in setting the appropriate ground for complex building construction projects (Abad, 2013). McNichol, Cooper, and Sturmy (2013) affirmed that complex building projects have been undertaken in the country in recent decades, including Burj Khalifa. The successful completion of such complicated projects suggests that the construction of complex buildings is already being achieved in the UAE. In the explication of complex building construction projects in the UAE, this research will focus on appraising how project governance and cultural intelligence can influence successful complex construction project delivery. But first, it is important to understand all key aspects that relate to complex building construction projects within the context of the UAE.

Alie (2015) noted that project governance is a fundamental part of the overarching project lifecycle and it is concerned with the whole process of allocating required resources and understanding risk management, as well as responsibilities and accountability of the individuals within the project. It is mainly viewed as the framework for making decisions within the project and ensuring that different people are responsible for decisions that are made within the project (Müller et al., 2013). Since project governance is basically concerned with the making of decisions and accountability, it can be argued that, without an appropriate approach to governance, it becomes more difficult to achieve the required project outcomes. As a new aspect, project governance is gradually being incorporated into projects for purposes of ensuring that they attain the objective set at the beginning and that every goal is attained in the required manner (Alie, 2015). The aspect of project governance is understood based on the positive effect that it has on the project in terms of ensuring accountability in the project.

According to Bonghez and Aziz (2014), cultural intelligence is the capacity of the senior project practitioner to function and effectively manage culturally diverse settings in the course of working with teams on projects. Multicultural teams are becoming significant in facilitating the success of construction projects. The rise in multicultural teams has stemmed from increasing globalisation and the need for projects to have employees with different skills to help in their completion. Eisenberg and Williams (2012) noted that the increasing cultural differences within projects emphasise the need for senior project practitioners to be aware of other people’s cultures for them to effectively lead others. Kiznyte et al. (2015) added to the current views on the topic by pointing out that the skill of cultural intelligence is becoming more important for project practitioners in the contemporary world because of the presence of teams that are culturally different; hence, governance becomes more successful with the realisation of the differences in cultures and the effective response to these differences. With the rise of multicultural teams within the organisation, it is important to design such aspects as leadership in a way to meet the needs of different cultures (Ochieng, 2019). Therefore, continuous attention needs to be paid to various cultures; as a result, appropriate responses are produced for successful complex construction project delivery.

Successful completion of complex construction projects is also a necessity. The success of such constructions as Burj Khalifa in the UAE is a clear sign that the country is progressing in the right direction (Al-Hajj and Zraunig, 2018). Successful completion of construction projects is evidenced by such aspects as completing the project within the required time, using the needed resources, and ensuring that the project is completed according to the given specifications. Therefore, individuals are supposed to understand the significance of following-up projects to ensure that they are completed with the desirable outcomes (Mohammad and Shahatit, 2016). Senior project practitioners, project teams and stakeholders must join efforts and work together in order to attain successful outcomes in complex building construction projects. Therefore, the key elements that contribute to successful completion of complex building construction projects are appraised in detail in the course of the study.

## 1.1 Background and rationale of the study

This research is about the appraisal of how project governance and cultural intelligence can influence successful complex construction project delivery in the UAE. The background of the study is based on the understanding that there is a continuous growth of complex building construction projects across the world. Similar to other developed economies, for example, the United States (US) and the United Kingdom (UK), the UAE has been open to changes in the construction sector (Bekker, 2015). As a result, it has been at the forefront of setting trends with its tallest buildings, including Burj Khalifa (Bekker, 2015). It can be argued that the UAE is competitive globally in terms of working on complex building construction projects and achieving the set goals. The UAE has come to the realisation that it needs to move away from relying only on the oil economy to a more diverse model (Haouas and Heshmati, 2014). This approach has been crucial in opening avenues for the development of new priorities, including the construction sector, which could positively contribute to the growth of the country and move it forward. The need to successfully deliver complex construction projects in the UAE has resulted in progress towards technology implementation. The desire to succeed has not left any opportunity for relaxation, especially in the completion of complex building construction projects across the country (Alvarez-Dionisi and Turner, 2012). The approach that the UAE is using is remarkable given that it has allowed the country to acquire a greater position to compete with other nations globally.

The UAE is home to many expatriates, and the construction sector has employed a fair share of this workforce. Expatriates are mainly drawn from different countries, religions and genders; they have to adapt to the country’s beliefs to be in a good position to work effectively (Johnson and Babu, 2018). Expatriates play an instrumental role in providing both skilled and unskilled labour in the country; hence, ensuring that the UAE is on the right path of development and can compete with other established economies. With the influx of expatriates, especially in the construction sector of the UAE, it is vital to ensure that the influences of both project governance and cultural intelligence on successful complex construction project delivery are well understood. Project governance tends to have an influence on successful complex construction project delivery in various ways. First, project governance influences the leadership approach (Alie, 2015). In this context, the senior project practitioners are expected to design their leadership approaches in a way that can help break down complex construction projects for successful delivery. There needs to be alignment between leadership and successful complex construction project delivery. The second noticeable effect is the influence on relationships within the organisation that are built by project teams (Al-Hajj and Sayers, 2014). Essentially, project team members are expected to be individually accountable for their actions in the organisation. Better project governance simplifies the successful delivery of complex construction projects because it ensures that efficient strategies are applied to the completion process. The last notable effect of project governance on successful complex construction project delivery is seen from the perspective of stakeholders where the interests of different stakeholders have to be addressed (Müller et al., 2013). Arguably, stakeholders have varied interests in the successful complex construction project delivery and their expectations have to be met impeccably. The consideration of these factors is crucial in helping one understand the link between project governance and successful complex construction project delivery.

Concerning the influence that cultural intelligence has on successful complex construction project delivery, there are also two key factors to consider in this background study. One of the notable aspects of cultural intelligence in terms of successful complex construction project delivery is the communication process that is utilised to join different teams in the project (Belay et al., 2017). Communication is considered a key tool for ensuring that teams drawn from different cultural backgrounds are working together for the achievement of quality outcomes in the project. In case of any communication breakdowns, cultural intelligence impacts successful complex construction project delivery negatively, as some employees may feel left out from the communication process due to different cultural origins. The second notable aspect that is considered in the evaluation of the impact of cultural intelligence on successful complex construction project delivery is the level of innovation that is exhibited by cross-cultural teams in ensuring that the project is delivered successfully (Kumara et al., 2015). Since different cultures have various approaches to innovation, it is crucial to have teams that can collaborate for implementing technologies that ensure projects are completed successfully. It can be argued that a proper view of innovation is attained when different cultural ideas are factored in. Therefore, the influence of cultural intelligence on successful complex construction project delivery needs to be continuously understood from these two perspectives.

The first gap in the existing literature is that it has failed to explain a direct link between the key variables of project governance, cultural intelligence and successful complex construction project delivery. It is worth noting that the literature discusses each of these topics independently, thus leaving it to the readers to draw connections between variables such as project governance, cultural intelligence and successful complex construction project delivery. The existence of a gap means that there is insufficient research in the literature to explore the link between these variables. The second gap in the existing literature is that it fails to offer appropriate comparisons about complex building construction projects between the UAE and other developed countries, including the US and the UK (Bekker, 2015). It is always important that an appropriate platform for comparison is provided for the understanding of complex building construction projects across different countries. This is another key gap that will need to be addressed appropriately.

In such a manner, the rationale for this study is based on the idea to develop a clear link between the variables of project governance, cultural intelligence and successful complex construction project delivery. The study will ensure that the link between these variables is identified through the collection of data through questionnaires from respondents within the industry. The provision of a clear link will allow addition to the literature in the field; this goal emphasises the significance of the study. Thus, this study will help reveal and understand the clear influence of cultural intelligence on successful completion of building construction projects, as well as the effect of project governance on successful completion of complex construction projects through well-defined primary research.

## 1.2 Problem statement

The research novelty of this research is based on its capacity to advance knowledge in this topic area. It is worth noting that the current research addresses a significant gap since the literature has failed to establish clear associations between the variables of project governance, cultural intelligence and successful delivery of complex building projects in the UAE. This research will go a step further by adding to knowledge through the clear identification of the relationships between these variables and their definition of how they align to the construction sector. It will essentially help bridge the gap that is currently present in the available literature. As a consequence, the research will contribute to the body of knowledge in terms of proposing a model that comprises project governance and cultural intelligence determinants that can be used to enhance successful complex construction project delivery in the UAE, as there is limited literature that directly links project governance and cultural intelligence with successful complex construction project delivery. The existing literature does not give practical solutions to senior project practitioners on how to effectively adopt cultural intelligence to attain successful governance performance (Yitmen, 2013). Literature mainly emphasises the significance of cultural intelligence to senior project practitioners without giving a defined approach to adopting cultural intelligence. Therefore, this research will challenge the following theories: project governance, cultural inelegance and success factors; and propose enhancement within the context of complex building construction projects. The research will contribute to the existing theory by developing further understandings of new models that can be used to explain relationships between the variables.

The biggest problem is that cultural intelligence has not been fully appreciated and incorporated into complex building construction projects in the UAE. Since the UAE is home to expatriates that work in different sectors of the economy, including the construction sector, the significance of cultural intelligence is still underappreciated by senior project practitioners (Yitmen, 2013). Senior project practitioners have not come to the realisation of the influence that project governance and cultural intelligence have on successful complex construction project delivery. Overlooking cultural aspects within the project has created a new problem, since employees whose needs are not well catered for feel less appreciated in their teams and thus are less productive. The result is always the lack of motivation to work effectively, as well as the lack of focus to succeed (Khan et al., 2019). The continued overlooking of the aspect of cultural intelligence stems from the potential lack of adequate knowledge on the capacity that cultural appreciation adds to projects. Employees drawn from different backgrounds always feel appreciated when appropriate measures are put in place to accommodate their different cultures, but, when senior project practitioners are unaware of this need, the employees feel left out. It is crucial that employees feel part of the organisation through measures that help appreciate even the smallest elements of their culture while not undermining them (Khan et al., 2019).

## 1.3 Primary research question

The primary research question of the research study was: “What is the influence of project governance and cultural intelligence on successful complex construction project delivery in the UAE?” The question is appropriate because it clearly captures all the key variables that will be appraised in this study.

## 1.4 Research aim

The overarching aim of the research was to examine how project governance and cultural intelligence can influence successful complex construction project delivery. The research proposed a model that comprises project governance and cultural intelligence determinants that can be used to enhance successful complex construction project delivery in the UAE.

## 1.5 Research objectives

The objectives of this research study were to:

- Review the concept of project governance in the context of successful complex construction project delivery in the UAE;

- Review the concept of cultural intelligence in the context of complex building construction projects in the UAE;

- Establish how project governance and cultural intelligence can influence successful complex construction project delivery in the UAE;

- Evaluate how project governance and cultural intelligence can be aligned with complex building construction projects in the UAE;

- Develop, verify, and validate a model that comprises project governance and cultural intelligence determinants that can be used to enhance successful complex construction project delivery in the UAE.

## 1.6 Research hypotheses

The research hypotheses that this research study addressed are as follows:

H1: project governance has a significant influence on successful complex construction project delivery in the UAE;

H2: cultural intelligence has a significant impact on successful complex construction project delivery in the UAE;

H3: there is a significant relationship between project governance and cultural intelligence in the UAE.

## 1.7 Scope of the study

As a part of its scope, the study first discusses the general topic of the influence of project governance and cultural intelligence on successful complex construction project delivery. The project covers the literature related to these aspects both within the UAE and internationally to such countries as the United States and United Kingdom. It presents a wider perspective on the topic. In addition, the study mainly entails the collection of data within the UAE among workers in the complex building construction sector. This makes the scope of data collection narrower and thus more appropriate to the study.

## 1.8 Novelty of the research

This study will be mainly significant to senior project practitioners within the complex building construction sector, especially those working with multicultural teams. The study emphasises the need to appreciate cultural differences and would make the management of cross-cultural teams easier, hence boosting successful complex construction project delivery (Ochieng, 2019). Project governance will also be well advanced with better recognition of cultural differences that exist within the organisational environment of complex building construction projects. The novelty of this research stems from the important role it will play in contributing to knowledge related to how project governance and cultural intelligence influence successful complex construction project delivery. This area is not yet adequately explored in current research. Thus, the novelty of this research is significant because of the reasons below:

There is a paucity of research studies that have examined how project governance and cultural intelligence can influence successful complex construction project delivery, yet the topic is of significance in the construction sector. The research findings of the study are intended to add to the existing body of knowledge in the area of cultural intelligence, project governance and complex building construction projects.

The proposed model is intended to provide senior construction project practitioners in the UAE with approaches for managing the increasing number of multicultural teams based on the aspects of project governance and cultural intelligence.

## 1.9 Summation of the research method

This research study used a quantitative research design. Therefore, it relied on statistical data to examine the research hypotheses. This research design proved to be suitable because it enabled the study to explore the research problem using a large sample size. By making this research study quantitative, a survey questionnaire was chosen as the method of data collection. Therefore, a questionnaire was developed using questions that made it possible to explore the individual research variables and how they related to each other. The data was collected from 404 research participants. These participants were selected using purposive sampling criteria. Using this sampling technique was justified since it ensured that the selected participants were working in the construction industry. Therefore, these individuals were knowledgeable concerning this industry and events related to project governance and cultural intelligence and their subsequent influence on the delivery of the construction project. In preparing for this research study, a pilot study was conducted. It was instrumental in allowing for the assessment of the feasibility of the survey questionnaire in collecting data for the study. Following the collection of the primary data, they were analysed using the Statistical Package for Social Scientists (SPSS), the computer software package. SPSS was chosen as a reliable statistical tool because it allowed for the easy analysis of statistical data, accompanied by relevant tables and graphs. It was instrumental in demonstrating the nature of the relationships hypothesised in the study.

The research study adopted a  positivist research philosophical stance. The positivist philosophical stance for this stusy is  on the claim that the social world can be understood in an objective way. The philosophy was utilised because it provided a means of separating the researcher and participants. Validity and reliability were essential in this study and thus several strategies were used to facilitate their consideration for the present study. Research ethics were adhered to, as illustrated by the ethical considerations that were taken for the study.

The research strategy used in this research began with the introduction. The introduction critically presented the purpose and rationale of the study, as well as such aspects as the problem, aims and objectives, as well as research questions used in the research. In the introduction, research questions were formulated following the directions of the study by Sandberg and Alvesson (2010). In line with the study by Sandberg and Alvesson (2010), research questions were developed from previous literature with the focus on gaps within the literature. The researcher was focused on addressing the glaring gaps within the existing research. The second part was the literature review. The literature review was vital in the presentation of the conceptual model and the provision of the theoretical background of the study. The third aspect of the research strategy was the research method. The presentation of the proposed method to be adopted was helpful in ensuring that the study followed a logical format in the presentation of the findings. Some of the aspects that were presented in the proposed research method included the research design that was applied to the study, the collection of the data through questionnaires, the design of the questionnaire protocol, as well as the data analysis. The descriptive and inferential statistics were presented in a clear manner that would ensure they were understood by the readers of the study. The data was analysed using SPSS version 26. The findings were discussed based on the outcomes that were gathered in the study from the questionnaire. As a part of the research strategy, the researcher presented conclusions and recommendations of the study. The major outcomes of the study were reviewed, and significant recommendations were made. Figure 1.1 summarises the methodology and the general research strategy that was adopted:

Figure 1.1: Systematic mapping research strategy

Source: Author (2020)

## 1.10 Restatement of key findings of the research study

In summary, the key findings generated from this study suggest that:

- There is an increasing influence of project governance factors, including accountability and cultural intelligence factors, on the successful delivery of complex construction projects.

- Cultural intelligence factors, including cultural awareness, cross-cultural interaction, cross-cultural leadership and cross-cultural communication, play an important role in influencing the successful delivery of a complex construction project. Project governance in general means that, as senior project practitioners pay attention to such issues as cross-cultural awareness, it becomes easier for them to attain successful complex construction project delivery in projects in the UAE.

- The link between factors of project governance and cultural intelligence, for example, cross-cultural interaction, plays a significant role in leading to more successful complex construction projects. Therefore, senior project practitioners have to understand how to align each variable to achieve maximum outcomes in terms of the successful delivery of complex construction projects.

## 1.11 Structure of the Thesis

This research document is divided into eight chapters. The first chapter is an introduction that provides background information on the research topic.

Chapter two of this research study entailed conducting a review of project governance and cultural intelligence in the successful delivery of complex construction projects. The review was conducted in the context of the UAE. It was vital in gaining an understanding of the complex building construction industry in the UAE, project governance factors and cultural intelligence factors, as backed up by the literature.

Chapter three focuses on developing the conceptual framework used in the study. Therefore, it was about illustrating the relationship between variables that were used in the study. Furthermore, the development of this conceptual framework entailed defining the research problems followed by the development of a theoretical coherence that showed the relationship between the variables of this research study.

Chapter four appraises the major research methods that were utilised. It includes the research design utilised that was vital in determining many of the research methods used. Other essential research methods highlighted in this chapter include data collection, data analysis, philosophical assumptions, pilot study, sampling technique and sample size, as well as key ethical considerations.

Chapter five of this research study provides the quantitative findings. These findings were based on the collected data. The chapter details the main tests conducted to explore the relationship between project governance factors and cultural intelligence factors, as well as factors related to the successful delivery of complex construction projects. In addition, the demographic data of the research participants who provided data for this study are presented.

Chapter six discusses the study findings presented in the previous chapter. Therefore, the significant aim of this chapter was to gain in-depth insight into these findings by interpreting their meaning. This discussion was done in line with the established literature on the research topic.

Chapter seven offers the model development, as well as validates data and conducts verification of the outcome of this research study. The significance of doing this is to analyse the practicability and effectiveness of the model used for this study. The practicality and the effectiveness of the conceptual model that will be developed in the chapter will be assessed based on three key criteria. The first criterion is its alignment with the goals of the study. The second criterion is the construct validity of the conceptual model. This means that it should measure the variables, as accurately as possible. The last criteria for measuring the effectiveness of the conceptual model is the capacity to assess new knowledge with respect to the existing knowledge base. In addition, this chapter also highlights the implications of the research study.

Chapter eight provides the conclusions and recommendations of the research conducted. Therefore, it is vital in explaining the contribution of this study by making recommendations for the construction industry and policymakers. In addition, this chapter also highlights the key limitations of this research study, and provides a summary of the key conclusions of the study.

# CHAPTER TWO

# THE CONTEXT OF THE UAE, REVIEW OF PROJECT GOVERNANCE, COMPLEX CONSTRUCTION PROJECT DELIVERY AND CULTURAL INTELLIGENCE

## 2.0 Introduction

The main aim of this chapter is to appraise the past and present perspectives on the influence of project governance, successful complex construction project delivery and cultural intelligence. The first part of the review is the PESTEL analysis of the UAE, the second part discusses the short-term and long-term goals of the UAE, the third part focuses on the characteristics of the building construction sector in the UAE, and the fourth part entails international comparison of the UAE with the UK and the US, and it also provides specific sections for project governance, complex construction projects and cultural intelligence. The review ends by comparing studies identified in the literature, then drawing the key research problems.

## 2.1 Review of the UAE

It is crucial to understand the UAE as a country in terms of the strides that it has made. Accordingly, the UAE is viewed as one of the countries that are developing at a great rate, and this will be clearly revealed through the PESTEL analysis of the country as well as the short-term and long-term goals. The country’s progress will also be compared to what has been attained in the US and the UK in relation to the topic.

### 2.1.1 Overview of the UAE (PESTEL)

External factors have a significant influence on the UAE as a country. In this part, the key external factors that are explicated are political, economic, social, technological, environmental and legal aspects.

Political aspect: the political environment in the UAE is stable because each of the seven emirates have individual governing organisations that allow for independence and flexibility in political management (Bush, 2016). This is a clear indicator of how strong the political system within the UAE is; thus, it presents an opportunity for easier governance in each emirate. Nevertheless, the UAE has occasional political conflicts with neighbouring countries because of its interests in protecting oil reserves and land (Bush, 2016). However, the tensions have not had a direct effect on the country’s citizens as a framework of international relations is used to handle such issues, thus preventing any potential wars.

Economic aspect: economically, the UAE mainly depends on oil and gas exports for the strength of its GDP. Oil and gas have been traditionally perceived as key economic determinants in the country (Abad, 2013). However, shifts have been experienced in relation to the main economic activity as the UAE moves towards the development of real estate, as well as tourism. Accordingly, it could be argued that the UAE is not only focused on building its economy based on oil and gas, which are quickly being depleted, but also considers other emerging industries, for example, real estate, to build a stronger economy and create more employment opportunities. In general, the UAE remains a strong economy in the Gulf Cooperation Council (GCC) region and even globally.

Social aspect: the key social factor that influences the UAE is religion. In this respect, the dominant religion in the country is Islam and it has played an instrumental role in terms of influencing such social factors as the mode of dressing and the values shared by members of society (Bush, 2016). The key thing to note is that religion has been instrumental in shaping the social fabric across the UAE. The emergence of globalisation is an interesting aspect to pick out in the further understanding of social factors in the UAE. Globalisation is gradually leading to the mix of cultures in the UAE since people from different countries come to work in a single environment (Bush, 2016). Globalisation has led to a mix of cultures that has had no clear-cut negative impact on the UAE’s culture, even if individuals embrace modernity, since most Emiratis have chosen to remain faithful to their native culture.

Technological aspect: the UAE is significantly influenced by technology in all its sectors. Essentially, the young population in the country is very tech-savvy; this peculiarity has been allowing these people meet the demands of industries that focus on the inclusion of technology in their operations, such as the real estate sector (Bush, 2016). It can be argued that technology is a driving force of all sectors of the UAE economy. Such emirates as Dubai and Abu Dhabi are currently focusing on taking all their operations online to serve their citizens better.

Environmental aspect: key environmental factors to be considered in the UAE are the climatic conditions. Specifically, the UAE is characterised by a hot and dry climate, making different activities, including farming, quite challenging (Bush, 2016). However, the harsh environmental conditions have not limited the potential of the UAE in terms of its growth and investment into such sectors as tourism and real estate. The coastal environment has set the ground for tourism while also facilitating easier sea trade with other countries (Abad, 2013).

Legal aspect: the legal environment is defined by the laws of the country, which define the life of industries and businesses to a great extent. For example, they define standards for contracts, which individuals and companies are expected to follow in their work. The legal framework sets the actions of individuals, and hence provides a reliable approach to the settlement of any disputes that emerge between individuals, as well as between the UAE and other countries.

### 2.1.2 Short-term and long-term goals of the UAE

Short-term goals of the UAE: the major short-term goal of the UAE has been the development of a stronger national security strategy to deal with the evolving security concerns. According to Ibish (2017), the UAE is one of the wealthiest countries in the world, especially with its vast oil reserves that rank it the seventh-largest producer of oil globally. Specifically, the UAE has focused on building a stronger national security framework to deal with radicalisation and terrorism. In addition to counter-radicalisation and counter-terrorism efforts, the UAE continues to invest in cybersecurity to have a strong system that will effectively protect its interests in the region (Ibish, 2017). The priority of the country is to ensure effective national security. From a critical perspective, the presence of security is the first step towards the growth of any country and thus the UAE is getting its short-term priorities quite right.

Long-term goals: as a country, the UAE is focused on attaining two key long-term goals. The first long-term goal is to diversify its economy by moving away from dependence on the oil and gas economy. According to Haouas and Heshmati (2014), the UAE has had a long history of depending on the oil economy and this factor has the potential to affect it in the future because of the fluctuation in prices for these resources, as well as their depletion. The country has been quickly embracing diversification to have an economy that depends on different sectors for its growth. For instance, Haouas and Heshmati (2014) suggested that the goal of diversification was initiated in the 1990s with the focus on sectors such as construction and real estate and it still remains a long-term goal. The long-term goal of diversification suggests that the UAE wants to grow its economy even further by expanding the means of economic construction. A single source of economic development going into the future is clearly not going to keep the UAE’s growth stronger; hence the justification of the need to diversify its economic activities.

The second notable long-term goal of the UAE is the Vision 2030 Agenda for Sustainable Development. In line with the report by the National Committee on Sustainable Development Goals (2018), the UAE Vision 2030 is a holistic plan that aims at transforming the entire economy while making it easier for technology to be used for the delivery of services. According to Vision 2030, the focus is to create a sustainable future by ensuring that innovation is a part of the culture of individuals and that the existing eco-systems support innovation. In line with this long-term plan, the UAE is committed to working with a clear plan for the attainment of its future objectives. Working without a plan is detrimental and the UAE recognises this fact as postulated by the adopted Vision 2030 on sustainable development. Overall, the UAE’s long-term plan as set out is admirable as it factors in a great future for its economy.

### 2.1.3 Characteristics of the complex building construction industry

The building construction sector in the UAE is characterised by various features. The first facet is the utilisation of relevant technology to boost efficiency. Mehran (2016) is of the view that the key technology that is used in the industry is the building information modelling (BIM) technology. Similarly, Ahmed (2018) affirmed that BIM is taking over the building construction industry since many companies in the sector focus on the use of technology in their operations. The use of BIM as the fundamental technology has been adopted and is continuously being used by companies in the building construction sector because of its significance in enhancing performance and the profitability of the sector. The key point to draw from the application of BIM as a technology in the building construction sector is that every company is focused on attaining efficiency in its operations. Better still, the adoption of technology seems to have become contagious across the industry and this is only geared at making it more successful going into the future. Overall, the wider acceptability of technology in the building construction industry is a key statement from the sector to match the UAE Vision 2030 on sustainability.

In terms of understanding the characteristics of the UAE construction industry, it is also critical to explain key aspects such as the size, contribution to GDP, multiculturalism, as well as fragmentation. The size of the construction industry in the UAE is quite significant. For instance, statistics from GlobalData Plc (2022) suggest that the market size of the UAE construction industry was valued at $85.6 billion in 2021. The market is expected to grow at an average annual growth rate (AAGR) of 3% from 2023 to 2026 (GlobalData Plc, 2022). With the large market size, the UAE construction sector contributes an estimated 6.4% to the country’s GDP (Khansaheb, 2021). Therefore, the construction industry in the UAE is not only large in terms of the market size, but also contributes massively to the country’s GDP.

Multiculturalism is common within the UAE construction industry. The existence of multiculturalism in the UAE construction industry is based on the understanding that country is made up of many expatriates many of whom find themselves working in the construction industry. Lija and Radhika (2020) that multiculturalism in the UAE construction projects has continued to increase, as more expatriates come into the country in search for money, especially in the construction industry. Consequently, construction companies have to consistently plan for the management of multicultural employees who emerge from the expatriates drawn from different countries.

More so, the construction industry in the UAE is still considerably fragmented. Fragmentation in this context means that there is no particular company or organisation that has the power to determine the direction of the entire industry. According to Ahmed (2017), the fragmentation of the UAE construction industry is anchored on factors such as the strong bargaining power of clients, the availability of substitutes, and the increased threat of new entrants. Overall, the with the availability of different companies, the construction industry is significantly fragmented in the UAE.

The second characteristic of the building construction sector in the UAE is that its successful delivery is measured by the time, quality and cost factors. According to Al-Hajj and Sayers (2014), companies in the building construction sector always need to pay attention to the key elements of the time, quality and costs as agreed within the project. The argument from this assertion is that companies always need to pay close attention to these three key factors from the start to the end of the project. There is an opportunity for potential failure if these factors are not well considered. On the other hand, Johnson and Babu (2018) do not mention quality as a critical success factor in the building construction sector in the UAE but emphasise that time and cost are the two main indicators of successful complex construction project delivery. The meaning drawn from both the studies by Al-Hajj and Sayers (2014) and Johnson and Babu (2018) is that companies in the building construction sector have to be attentive in terms of how they plan and utilise their time as well as costs to avoid deficiencies in projects. Again, effective governance of building construction projects is always seen in the appropriate utilisation of time as well as the management of time. Thus, project governance always needs to factor time and costs as key elements.

The last notable characteristic of the building construction sector is that it significantly relies on both skilled and non-skilled labour for the delivery of the required tasks. Johnson and Babu (2018) noted that the building construction industry is highly demanding in terms of labour and it is always significant for companies to take in both skilled and unskilled labour. Unskilled labour is mostly easy to find, especially with many foreign workers coming into the UAE to work in the sector. Nevertheless, the sector is suffering from the lack of an adequate skilled workforce (Johnson and Babu, 2018). This is a significant challenge for the sector. Usually, skilled workers are always in charge of delivering on the most technical tasks of the project. However, the lack of adequate skilled workers in the UAE building construction sector means that important decisions and even tasks are often delayed. It also impacts project governance, especially in aspects such as the effective allocation of resources and the management of the different aspects of the project. Hence, the imbalance between skilled and non-skilled workers in the building construction sector tends to negatively affect efficiency when it comes to the delivery of tasks.

The recent developments in the complex building construction sector have seen the development of specific technologies that would help simplify the construction process. Building information modelling (BIM) is being used widely for purposes of ensuring that these projects are completed to the highest quality possible (Ahmed, 2018). The aim of the new approaches is to make sure that project stakeholders are satisfied and that they get value for money. Therefore, technology has been significantly taking over the complex building construction sector with the appreciation of the need to be more specific to the goals of the project.

### 2.1.4 International comparison

Apart from the UAE, the influence of project governance, cultural intelligence and successful complex construction project delivery is also widely considered in the contexts of the US and the UK. In this section, comparison will be made between these countries and the UAE. Key elements of project governance, cultural intelligence and successful complex construction project delivery will be evaluated.

As established from the reviewed literature, the literature on project governance as an independent subject is still limited. However, as a subset of corporate governance, project governance is gaining more relevance across different countries including the UAE, the US and the UK. According to Bekker (2015), countries such as the US and the UK were the pioneers in terms of the development of project governance. The same was true especially during the 1990s when the term attracted more attention in the field of project management. However, in the UAE, the term project governance has been adopted more recently when compared to both the UK and the US. This is a clear indication of the fact that both the US and the UK are a step ahead of the UAE with regard to the adoption and application of project governance in their building construction (Bekker, 2015). However, the issue of cultural intelligence cuts across these countries, as they have all been receiving an increasing number of expatriates. This means that senior project practitioners have to be aware of both governance and cultural intelligence factors to attain the needed success in complex construction projects. There is continuing emphasis across these countries that multicultural teams must be managed well (Ashta et al., 2019). The complexity of the projects across each of these countries is not clearly discussed, but it is generally viewed based on the nature of the expected outcomes from the project.

The most significant difference in the understanding of project governance between the US, the UK, and the UAE is seen in terms of the categorisation of how it applies to building construction projects. In the US and the UK mainly, project governance is always categorised in terms of its functionality based on three levels, technical, strategic and institutional applications (Bekker, 2015). On the one hand, the technical category entails the operational and delivery-focused on tools that are used, management, and the control of activities that happen during the project. On the other hand, the strategic category is concerned with the management of projects as organisational and holistic entities. This approach ensures that all objectives of the project are met in the required manner. Lastly, the institutional category is concerned with the management of projects by effectively responding to factors within the external environment. It means that project governance in the US and the UK is basically structured to achieve goals in diverse contexts, even in projects with multicultural teams within the organisation. It does not have a limited scope of application, but a wider scope that covers even the external environment that is bound to affect the entire project. However, the UAE focuses more on resource allocation as well as the relationship between the project sponsor, owners and other stakeholders (Alvarez-Dionisi and Turner, 2012; Zeyad and Al-Ameri, 2016). This implies that the UAE’s approach as compared to both the US and the UK has more focus on ensuring that, as much as there is accountability, even the rest of the stakeholders in the project get the best outcomes.

The most fundamental commonality between the US, UK and the UAE when it comes to project governance, cultural intelligence and successful complex construction project delivery is the recognition of their significance in boosting project success. Joslin and Müller (2015) affirmed that, across countries, project governance is being used for the purpose of promoting success within the organisation with diverse teams. Two key paradigms that are used to demonstrate the increasing reliance on project governance as the contributor to project success are the management of shareholder and stakeholder orientations within the organisation and the control of the behaviour of project actors versus the outcome that is generated (Khan et al., 2019). It can be argued that, across these countries, attention is paid to the product of the project, and project governance as a facilitator of the success is always perceived to be the regulator of every step that is undertaken in a project.

## 2.2 Project governance

Project governance is mainly concerned with the key processes that make the project successful. According to Alie (2015), project governance is an oversight function within the project which entails factors such as accountability and control processes such as the monitoring of the project. For this research, key factors that relate to project governance that will be explicated are accountability, stakeholder management, risk management and project control processes. These factors are selected as they significantly appear in project governance literature and will be critically explicated based on the various sources on the topic.

### 2.2.1 Previous research and recent changes

Previous research has presented various views on these factors, hence leading to a deeper understanding of the whole concept of project governance and its applicability to the complex building construction projects. Project governance is not a new concept, as it has been in existence for several years. According to the study by Reve and Levitt (1984), governance in projects has been applied to issues such as the management of contracts and transaction costs that are incurred within these projects. The explanation by Reve and Levitt (1984) is that each organising mode or governance structure adopted in the organisation corresponds to a particular type of contracting such as classical contracting and relational contracting. Joslin and Müller (2015) affirmed that project governance entails the use of systems, structures of authority, and processes to allocate resources and coordinate activities within the project. What can be drawn from this definition is that project governance touches on almost every activity in complex construction projects, ranging from the planning process to the implementation stage. In addition, it can be argued that project governance is a recent concept as it only came into place in 2005, about 14 years ago. This means that its application in complex construction projects is relatively new and is still being gradually learnt. Nevertheless, it has a direct influence on the success of a project based on what it does within the project.

Accountability: according to Alie (2015), accountability in project management is all about being aware of the responsibilities that need to be performed in the project and ensuring that success or failure is fully explained. This reflects how project governance is being exercised at every given stage of the project. Weaver (2007) added that accountability is reflected in the desire to effectively explain how the responsibilities are assigned in the project and the factors that contributed to the success or failure of the project and hence an illustration of the levels of project governance. From the definitions of both authors, it can be argued that accountability is all about being open to the performance of the project and the resources dedicated to the delivery of project goals. Every success or failure has to be accounted for. Hence, Al-Hajj and Sayers (2014) viewed accountability in the need to distribute responsibilities effectively within the organisation. This means that every core responsibility that would contribute to the project is clearly set out from the beginning of the planning process. The identification of the key responsibilities ensures that no significant task that would contribute to the success of the project is left out from the beginning. Therefore, quality performance begins at the first stage, when the project is conceived.

In further explication of the fundamental aspects that make up accountability within complex building constructions, Khan et al. (2019) explained the need to ensure that specialisation is considered in the assignment of responsibilities as part of project governance. Mouchi et al. (2011) emphasised that the identification of the specialisations of every individual within the project is a priority when quality performance is to be achieved. Since the project is judged based on the quality of the work that is achieved, it can be argued that every responsibility should be ascribed to the best possible individual. By assigning core project responsibilities based on the specialisation of the workers in the project, there is a greater chance of accountability in instances of success or failure as the tasks were performed by the best possible human resources. In addition, every specialised individual will have to be fully accountable in cases of non-performance of the needed duties within the projects, hence eliminating any potential instances of ‘blame game’ among project teams. For instance, Müller et al. (2013) are of the view that it is vital for every individual to be held accountable for the tasks that are given to them in the exercise of project governance. This is because, apart from the senior project practitioner, every other individual is accountable for his/her own performance of the given duties in the project. What can be drawn out here is that the blame should not always lie with the senior project practitioner, but with every individual who is assigned a responsibility that they specialise in. In instances of project success, every individual should be praised, and should also be made to explain the factors that might have contributed to the failure of the project when there is failure. This goes a long way to eliminating situations where one individual has to bear the blame for the rest of the project team.

Apart from every specialised individual being fully responsible for their tasks that affect the project, Bekker (2015) held the view that, in exercising accountability within complex construction projects, the senior project practitioner needs to be fully responsible for his/her tasks as part of project governance. Essentially, the senior project practitioner is the ‘driver’ of the project and would always be expected to provide directions to the rest of the team. Sirisomboonsuk et al. (2017) argued that, without proper direction from the senior project practitioner, there is always a greater likelihood of collapse in the early stages of the project, hence setting up the entire project for failure at the end. Hence, it can be determined that the senior project practitioner needs to be fully aware and accountable for his/her tasks in the project because of the direct influence that they have in guiding performance. The input of the senior project practitioner would be judged by how the project performed and they would need to be held fully accountable for both positive and negative actions towards the completion of these tasks in the project. Thus, since ‘the buck stops’ with the senior project practitioner by the time of evaluating the success or failure of the project, then they will need to be fully accountable for their actions in the project at all given times.

Resources are key to successful complex construction project delivery. This is the reason why Joslin and Müller (2015) asserted that accountability in the project is also about how the resources are used in the project. Project governance demands that every resource needed for the project is identified clearly and that it is dedicated to the needed areas within the project. Resources are diverse and need to be put to good use in every step of the project to make sure that quality outcomes are being realised. Alvarez-Dionisi and Turner (2012) found that some of the key resources included financial, human, and technological resources. The senior project practitioner and every team member within the project has the responsibility of ensuring that the resources that they are allocated for the performance of their respective tasks are well utilised. The key point here is that every resource in the organisation needs to be put to good usage for the realisation of the project goals. Otherwise, if the resources are not put to the right uses, project actors may be seen to jeopardise the success of the project.

Lastly, to make every individual accountable for their responsibilities in the organisation, an appraisal system is fundamental, as it makes project governance more meaningful to the organisation. Zeyad and Al-Ameri (2016) suggested that an appraisal system helps evaluate each individual from a personal level, hence explaining their contribution to the project. Suda et al. (2015) also added that, with an appraisal system, every individual gets rewarded or punished based on their actions towards the project, hence reflecting the accountability system that exists in the project. What can be drawn from these two explanations is that an appraisal system needs to be put in place within the project to make sure that every action is fully accounted for. This will also help reward excellent performers in the project and motivate those who did not perform well at any given stage to improve on their performance in further stages of the project.

Stakeholder management: Bekker (2015) affirmed that stakeholder management is the process of engaging different stakeholders within the project and ensuring that their needs are well taken care of. This basically entails the identification of their interests as well as the level of control that these stakeholders have in the project at any given point. Müller et al. (2013) mentioned that stakeholder management is a key part of success in the completion of the project because of the various influences that stakeholders have on the project. From these two explanations, a key point that could be drawn is that stakeholders have a significant impact as part of project governance and hence need to be handled in a way that is effective.

Thus, as part of good project governance, Alvarez-Dionisi and Turner (2012) mentioned that the first stage should always ensure that all project stakeholders are clearly defined. This entails the identification of these stakeholders as either internal stakeholders or external stakeholders. It could be argued that the identification of the stakeholders in the project is all about categorising them based on the complex construction project that is being undertaken. This helps understand the role that they will ultimately play in the project in terms of helping with the attainment of its success. Even as the stakeholders are identified within the project, Alie (2015) explicated that their interests should also be clearly identified within the project. The interests of stakeholders could be high, moderate or low, depending how the project impacts them. The organisation understands the best way of handling each of these stakeholders based on the level of interest that they have. Therefore, it is fairly obvious that stakeholders with the greatest interests have to be placed higher on the priority list when compared to those who have limited interest in the project. This is what good project governance dictates.

Additionally, stakeholders have different expectations of a project. Aliza et al. (2011) showed that the expectations range from aspects such as the expectation of high-quality work to even profitability from the project. The identification of stakeholder expectations is fundamental in setting the grounds for how responsibilities would be performed and how every stakeholder would benefit from such. The management of such expectations is also a part of effective project governance as it ensures that each of these expectations is met accordingly or stakeholders are made aware when these expectations cannot be met appropriately.

Even as expectations are managed, staying in touch with every stakeholder is a fundamental part of project governance. Alvarez-Dionisi and Turner (2012) confirmed that communication with stakeholders has to be consistent and could be exercised through processes such as meetings with every group of stakeholders. These meetings could be done on a quarterly, semi-annual or annual basis depending on the project timeline to make sure that the communication is consistent. Al-Hajj and Sayers (2014) highlighted that the framework of communication needs to be well defined so that all stakeholders are aware of how the project actors are going to involve them in the communication process. Communication with the stakeholders is a key way of ensuring that all stakeholders are effectively engaged in every stage of the project. Sankaran, Remington and Turner (2008) explicated that engaging stakeholders is a critical way of ensuring that they remain committed to the complex construction project at all given opportunities. It could be argued that effective project governance is exercised when project stakeholders are engaged to the extent where they feel more special in the project. Therefore, they can dedicate their resources towards the success of the project because of the feeling of safety within the project.

The last notable aspect of stakeholder management that is reflective of project governance is ensuring that all stakeholders have responsibilities that are clearly defined. Al-Hajj and Sayers (2014) noted that, as much as stakeholders have an interest in the project, they also have a key responsibility to perform in ensuring that the needed goals are realised. This is by supporting the rest of the project actors in making every step a success in the course of the project completion. It could be drawn from this point that stakeholders are not just expected to wait for quality performance from the project but are also supposed to take the initiative and make their own direct contribution to the project for success to be realised.

Therefore, as can be noted in the discussion above, effective management of stakeholders is a crucial part of project governance. It is important that all stakeholders are identified from the beginning of the project so that there is an easier chance of satisfying their needs at every stage in the project. When the stakeholders have not been clearly identified, it becomes more challenging for the project actors to effectively involve them in the course of working on the project and exercising appropriate project governance.

Risk management: Hassim (2012) affirmed that all projects are faced with risks, with some having more risks compared to others. In the exercise of project governance, it is key that these risks are well identified from the beginning of the project. The identification of potential risks in the project makes the whole team, from the management down, aware of what they are going to deal with in the project while working towards the realisation of its goals. Mouchi et al. (2011) suggested that it is necessary that the potential risks are identified based on the specific areas in which they are likely to impact the project. The identification of risks is fundamental in pointing out the fact that the project could be limited by some factors in the form of these risks. In addition, Khan et al. (2019) mentioned that, in the identification of the risks, it is also important that they are prioritised in terms of their impact on the project. It could be argued that, as much as projects are faced with different risks, these risks have various impacts on the project. This means that good project governance is demonstrated when the project actors begin dealing with the most pressing risks that impact the project, compared to those that have lesser impact. The most important thing is to make sure that the impact of each risk is clearly set out and the potential key areas that are impacted are well identified.

To identify the risks that are bound to negatively impact the project, a reliable forecasting framework needs to be put in place. According to Joslin and Müller (2015), project governance demands that the risks emanating from the relationship between the project owners as well as the actors of the project are projected in the right manner. Müller et al. (2013) contributed to the explanation by revealing that continuous forecasting of the potential risks should be an ongoing process of project governance. The argument that could be drawn from these explanations of the projection of risks in the project is that there needs to be a standard framework that helps in the process of projection. With a standard framework, the whole process becomes easier, especially in the course of dealing with the project. However, even though the risks are accurately projected based on a standard framework, there is always an urgent need to make sure that they are well managed. Joslin and Müller (2015) explained that project governance, when designed correctly within the context of the organisation, should help in the management of issues that are related to the agency theory. This means that the risks that arise from the relationship between the owners of the project and the management who have been put in charge should be properly managed using technological approaches when necessary. This is important in ensuring that any impact in slowing down the whole project is reduced to a greater extent. With the changing nature of risks, it is important that technology is introduced to help in the management of the diverse risks that the organisation is bound to face in the course of its operations.

The senior project practitioner is expected to be in charge of guiding the rest of the team towards the management of the potential risks that occur in the course of complex construction projects. Sirisomboonsuk et al. (2017) mentioned that it is the responsibility of the senior project practitioner to exercise appropriate project governance by ensuring that everyone within the team is committed to the management of the risks. Being the project leader, the senior project practitioner has to give clear indications of the process that will be undertaken by the rest of the members in the course of managing the potential risks that are bound to hamper the project. In line with the emphasis that the senior project practitioner should provide direction, it could be argued that they also have the responsibility for setting the ground for risk management.

Overall, it is clear from the discussions presented above that risk management is a key part of project governance. Since every complex building construction project tends to be exposed to risks, it is crucial that all these risks are identified from the onset of the project and that they are prioritised appropriately. When the impact of every risk is identified in a clear and satisfactory manner, it is the role of the senior project practitioner to work closely with the rest of the employees towards the management of the risk in a satisfactory manner. Otherwise, the risks are always bound to interfere with the successful completion of projects.

Project control processes: every project is always expected to exhibit significant control processes that enable it to be implemented successfully. Project control processes are mainly the responsibility of the project leaders. Employees working on the project are also expected to ensure that the different control processes are a success. The first element of project control processes is the initiation of the project. According to Alie (2015), the initiation of the project is a significant control process that highlights the onset of the project. As part of the process, initiation has to be carefully done because it sets the stage for the success or potential failure of the project. It could be argued that initiation as a control process is all about getting everything right from the beginning. With the initiation of the project, it is vital that the aspect of risk management is well considered at the beginning of the project. Al-Hajj and Sayers (2014) explain that metrics for risk management are indicative of the ability of the project manager to control any factors, whether natural or manmade, that could negatively affect the success of the project. What can be drawn from this is that, even before the start of a complex building construction project, the potential risks that this type of project poses should be clearly understood. Hence, sound control processes can be put in place with the appropriate risk management strategies. While at this, the roles and responsibilities of every employee in the project should be defined clearly so that everyone is measured based on his/her own performance (Bekker, 2015). Metrics for measuring the performance of employees are fundamental because they lead to the identification of gaps in the project and areas that may need to be improved to make employees even more effective in their performance moving into the future.

Control processes also define how stakeholders will be managed throughout the entire project. According to Alie (2015), establishing processes for engaging with stakeholders at every stage of the project is vital. This is especially because these stakeholders are valuable when it comes to shaping the success of the project based on their influence and interests. It can be argued from this that the project control processes need to make sound approaches to working with stakeholders through platforms such as meetings. Apart from the processes related to the engagement of stakeholders, it is also vital to have clear approaches to controlling and monitoring the project. Al-Hajj and Sayers (2014) explain that the project needs to be regularly evaluated for purposes of ensuring that it is moving on according to the given plan. The presence of controls and monitoring processes ensures that mistakes are identified and corrected within the right time before having a negative impact on the project. What could be drawn from this is that projects tend to be complex and initial parts may not be implemented well. Hence, monitoring is key to ensure that the initial plan is followed and that amendments are made when necessary. The last notable aspect of control relates to the processes that govern the closure of the project. Bekker (2015) explains that the project needs to be closed only when it has met the given requirements. Otherwise, it should not be closed before completion. This ensures that it is only handed to the owner when successfully completed based on the expectations.

### 2.2.2 Modern thinking and emerging theories

As aforementioned, project governance started becoming more common in projects in 2005. Joslin and Müller (2015) noted that the emergence of project governance became necessary especially because of the need to ensure that different duties in projects are completed effectively and that resources, as well as the levels of accountability, are realised. Thus, with its emergence, it can be argued that project governance was perceived to be more revolutionary in defining how things are done within the project. It is interesting to understand how the same is being seen in the modern thinking with the approach to complex building construction projects.

In more recent times, project governance has continued to change in such a way that it is accommodating the roles of not only senior project practitioners but also other actors within the project. As much as the buck of accountability stops with the senior project practitioner, other actors including supervisors and individual employees have to fully carry out their responsibilities in the project. Thus, modern thinking about project governance is more focused on being efficient and dynamic to help the project reach its set goals (Sirisomboonsuk et al., 2017). The same view is explicated by Zeyad and Al-Ameri (2016), who mentioned that modern thinking in project governance requires senior project practitioners to be quick thinkers when it comes to dealing with the overall running of the project. By being quick thinkers, they make proper decisions that help in the running of the project and also the allocation of resources in the project for successful delivery of the goals. Quick thinking requires the continuous application of technical skills that are becoming more fundamental in breaking-down complex construction projects. This means that project governance is being continuously merged with technology to boost success in organisations. The point that could be drawn from this is that modern thinking highly demands that project governance should incorporate technology. This is essentially because of the complexity of the contemporary building construction projects across the globe. It is becoming more necessary for projects in the contemporary world to work in line with the technologies that simplify their completion. For purposes such as the planning of resources, the needed technology should always be applied as appropriate at every stage of the project. Project governance is also understood better based on new ways of thinking about components that constitute projects. Therefore, modern senior project practitioners as well as project teams should ensure that they understand the fundamental role of technology within complex building construction projects and use the technology to make project governance more effective.

From the above literature, one of the emerging theories is stakeholder theory. According to Khan et al. (2019), stakeholder theory acknowledges the significance of stakeholders, both internal and external, and focuses on addressing their legitimate interests. From this point, it could be argued that the priority of project governance is to meet the interests of stakeholders, which is mainly about excellent project performance. As aforementioned, the recognition of stakeholders in the project helps ensure that their interests in the project are well understood and taken into consideration (Khan et al., 2019). In addition, the recognition of stakeholders ensures that their expectations are well managed and met based on the given guideline of working on the complex construction project. It is worth noting that stakeholder theory recognises the fact that performance is anchored on the understanding of the core business as well as the leadership exhibited by all stakeholders in the organisation (Khan et al., 2019). The point that could be drawn from this is that, as much as stakeholders have expectations within the project, they also have a fundamental role to play in fulfilling the duties that will help in making project governance a success. Thus, it is the responsibility of every party involved within the project to make sure that they meet their individual obligations.

Another emerging theory is agency theory. Based on this theory, there is more effective management of the conflict of interest that emanates from the separation of ownership (principal) and control (agent) (Joslin and Müller, 2015). Therefore, interests do not clash as both the principal and the agent have their own defined responsibilities in the project. The agent always has to act in the best interests of the principal to avoid incurring agency costs (Joslin and Müller, 2015). It can be argued that agency theory is vital in helping boost the functionality of project governance by leading to more commitment to the given tasks and avoiding deviation. The relationship between the agent and the principal becomes more interesting and successful in line with project governance in instances where everyone is aware of their core responsibilities. The agent is supposed to work on behalf of the principal in good faith, which hence leads to the attainment of the set goals in the project.

The last notable theory emerging from the literature is the transaction cost economics theory. In tandem with the study by Khan et al. (2019), this theory indicates that every economic exchange comes with its own cost, which is the transaction cost. This means that every action, including the allocation of resources within the project, has its attached construction costs. The transaction cost of economics theory resonates with accountability where every action in the project has to be accounted for in terms of the costs that have been incurred to boost the success of project governance. Accounting for every cost in the project is tantamount to showing accountability for every individual who is involved in the project and at every stage. Therefore, to attain more successful performance within the building construction project, it is more significant to have a monitoring approach for potential transactions and their associated costs.

In essence, the theories as explicated link effectively to the literature on project governance. They lead to the clear understanding of the measures that need to be put in place for the effective exercise of project governance by all individuals involved in the project.

### 2.2.3 Theoretical foundation of project governance

The key factors that make up project governance as identified from the literature are as presented in Figure 2.1 and Table 2.1 below. The factors also have their corresponding items and sources. In Figure 2.1 below, the conceptual framework related to project governance is illustrated. The key factors that define project governance are the main elements of the conceptual framework. The key factors that have been explicated in literature which help understand project governance further are accountability, stakeholder management, risk management and project control processes.

Project Governance

Accountability

Stakeholder Management

Risk

Management

Project Control Processes

Figure 2.1: Project governance conceptual framework

Source: Author (2020)

Therefore, Figure 2.1 is fundamental in illustrating the factors that make up the conceptual framework for project governance. On the other hand, in Table 2.1 below, the factors, items and sources that help understand project governance are presented. As aforementioned, the factors that help understand project governance further are accountability, stakeholder management, risk management and project control processes. For each of the factors, six items are listed and each of the items is accompanied with sources for justification.

Table 2.1: Project governance factors

| Project Governance Variable |  |  |
| --- | --- | --- |
| Factors | Items | Source |
| Factor 1: Accountability | Responsibilities are effectively distributed in the organisation | Alie (2015); Zeyad and Al-Ameri (2016); Al-Hajj and Sayers (2014); Weaver (2007) |
|  | Specialisation is considered in the distribution of responsibility | Alvarez-Dionisi and Turner (2012); Khan, et al., (2019); Mouchi et al. (2011) |
|  | Every individual is held accountable for the assigned responsibility | Müller et al. (2013); Sirisomboonsuk et al. (2017); Eriksson (2007) |
|  | The senior project practitioner is fully accountable to the organisation for his/her tasks | Suda et al. (2015); Bekker (2015); Joslin and Müller (2015) |
|  | Resources are used in a transparent manner | Al-Hajj and Sayers (2014); Alie (2015); Alvarez-Dionisi and Turner (2012) |
|  | There is an appraisal system to measure accountability across all levels | Zeyad and Al-Ameri (2016); Suda et al. (2015); Khan et al. (2019) |
| Factor 2: Stakeholder Management | All project stakeholders are always clearly defined | Bekker (2015); Alvarez-Dionisi and Turner (2012); (Müller et al. (2013) |
|  | The interests of different stakeholders are clearly outlined | Alie (2015); Joslin and Müller (2015); Müller et al. (2013) |
|  | Expectations of the stakeholders are clear | Müller et al. (2013); Sirisomboonsuk et al. (2017) |
|  | There is an efficient framework of communicating with stakeholders | Alvarez-Dionisi and Turner (2012); Alie (2015); Al-Hajj and Sayers (2014); Aliza et al. (2011) |
|  | Stakeholders are fully engaged in project stages | Müller et al. (2013); Sirisomboonsuk et al. (2017); Zeyad and Al-Ameri (2016) |
|  | All stakeholders have responsibilities that are clearly defined in the project | Al-Hajj and Sayers (2014); Bekker (2015); Khan et al. (2019); Sankaran et al. (2008) |
| Factor 3: Risk Management | Potential risks to the project are identified | Sirisomboonsuk et al. (2017); Joslin and Müller (2015) |
|  | Risks are classified and prioritised according to their impact on the project | Alie, (2015); Al-Hajj and Sayers (2014); Khan et al., (2019) |
|  | The risk-forecasting approach used in the organisation is reliable | Khan et al. (2019); Mouchi et al. (2011); Müller et al. (2013) |
|  | Efficient project management risk approaches are put in place | Sirisomboonsuk et al. (2017); Mouchi et al. (2011) |
|  | Technology is used in risk management | Al-Hajj and Sayers (2014); Joslin and Müller (2015) |
|  | The senior project practitioner swiftly responds to risks in the project | Mouchi et al. (2011); Khan et al. (2019); Hassim (2012) |
| Factor 4: Project Control Processes | The project is effectively initiated by the senior project practitioner | Alie (2015); Bekker (2015); Joslin and Müller (2015); Zeyad and Al-Ameri (2016); |
|  | Metrics for risk management in the project are clearly defined | Al-Hajj and Sayers (2014); Suda et al. (2015); Bekker (2015) |
|  | Approaches to controlling and monitoring the project are clearly defined | Sirisomboonsuk et al. (2017); Alie (2015); Al-Hajj and Sayers (2014); |
|  | Stakeholder communication and engagement processes are well defined in the organisation | Müller et al. (2013); Alie (2015); Bekker (2015) |
|  | Roles and responsibilities of teams at every stage of the project are clear | Alie (2015); Bekker (2015); Suda et al. (2015); Sirisomboonsuk et al. (2017) |
|  | Closing time for the project is well defined based on the existing timelines for the project in the organisation | Suda et al. (2015); Alie (2015); Al-Hajj and Sayers (2014); Bekker (2015) |

Source: Author (2020)

## 2.3 Cultural intelligence

Cultural intelligence is a topic that has been researched over decades because of the significant role it plays in shaping relations among individuals within the organisation. Increasing globalisation especially in the 1990s led to increased interest into cultural intelligence (Kotsaga, 2015). Thus, various key factors that relate to cultural intelligence that will be explicated in this literature review are cultural awareness, path capability, cross-cultural intelligence, cross-cultural leadership and cross-cultural communication. These factors are of interest because of their extensive appearance in the cultural intelligence literature.

### 2.3.1 Previous research on and recent changes of cultural intelligence

In line with previous research, Kotsaga (2015) opined that, in the 1970s and the 1980s, there was little or no cross-cultural training within organisations as it was considered ineffective and thus unnecessary. One of the earliest points of research on cross-culturalism was conducted by Black and Mendell in 1990, who offered a training framework that was then adopted by other researchers and provided opportunities for further research (Kostaga, 2015). Since then, there have been various lines of research and theories developed on the importance of cultural intelligence and cultural awareness in the project management setting (Dogra and Dixit, 2018). It could be argued that the growth in popularity of cultural intelligence has come with the globalisation trend. Advancements in digital and communication technologies, as well as increasing levels of immigration, imply that the world has become more like a globalised village, with the mix of different individuals and cultures, and the increasing likelihood of the collaboration of individuals with different backgrounds on various projects (Konanahalli et al., 2018). The implication of this issue is that organisations should not only take advantage of multiculturalism but also place themselves in a position where they are able to benefit due to the diversity of their employees and project members.

Cultural awareness: according to Buvik and Rolfsen (2015), various elements within a project management setting or environment can be more effective when senior project practitioners, project respondents and other stakeholders understand the impact that cultural differences might have on the project outcome and deliberately go out of their way to leverage the power of these differences. In the modern project management environment, many prefer multicultural teams as they have been found to be more effective in terms of fulfilling the project deliverables than mono-cultural teams (Dogra and Dixit, 2018). For the senior project practitioners or leaders, when dealing with multicultural teams, there is no guarantee that the use of project management practices and procedures will bring the results they want without necessarily considering various techniques for managing cultural differences. The awareness of the different cultures within the organisation calls for the senior project practitioners to be aware of the various dimensions through which cultures differ. Different cultures have different cultural features and traditions, as well as value systems. Thus, awareness is all about understanding the differences in cultures.

There is a need for the awareness of cultural differences to go beyond the senior project practitioner themselves. According to Solomon and Steyn (2017), in the modern global business environment, the understanding of cultures has become an important prerequisite for success. It could be argued that employees should understand just how much they differ from each other in terms of the four major factors: power distance, the need for uncertainty avoidance, masculinity/femininity and individualism/collectivism (AbuZaher, 2015). Employee awareness of cultural differences is especially important considering the classic definition of culture and the implications with respect to project success and outcomes. Culture is the collective programming of the mind that differentiates one group from another (AbuZaher, 2015). Ultimately, the employees and members of the project team should navigate through the various cultures of the individuals therein and eventually create their own culture within the project that will set them apart from the competition in a competitive market (Shaw, 2016). Individuals who show a high level of cultural understanding and awareness will be able to easily identify cultural differences and to avoid or manage instances of cultural misunderstandings.

According to Kotsaga (2015), employee training in the fields of cultural awareness and cultural intelligence had not been conducted by the 1980s, because it had largely been considered ineffective at that time. Thus, given the demographic trends in terms of project management and operation, training in cultural awareness is important in improving cultural intelligence and eventually results in improved project outcomes. Factors that affect the quality and outcomes of training have been identified as the diversity in the ownership of the organisation or the project, the diversity among the employees, and the diversity levels of the stakeholders that the project will serve. Khan (2014) indicated that dynamic cultural awareness also comes into play. This means that awareness within the organisation should span several different mechanisms. Essentially, cultural awareness generally varies according to the setting. Hence, the institutionalisation of cultural knowledge is an important element of the cultural proficiency of an organisation and/or project. It is imperative to indicate that the institutionalisation of cultural knowledge aligns with the ideas of collective learning and generative knowledge (Ashta et al., 2019). Ultimately, when cultural knowledge is institutionalised, it then becomes a powerful, effective and transformative learning tool that will ensure sustainable improvement in the cultural awareness and understanding.

Path capability: path capability is the process through which an organisational capacity for performance in certain areas is improved by means of the application of various different strategies. Lückmann and Färber (2016) indicated that operational excellence either in the organisational or project management setting requires a powerful and consistent focus on building and sustaining capabilities in the chosen aspect of the organisation or project. In this case, the focus is on cultural intelligence, with the following being the items developed after the review of the literature on path capability, past theories and new emerging knowledge dimensions.

Resource configuration emphasises a high level of human resource performance through the development of enterprise-wide core competencies, including adaptive human resource management, as well as integrative, sustainable and interactive practices. This assumption aligns with the need for a sustained institutionalisation of cultural knowledge (Ashta et al., 2019). Furthermore, apart from the training resources only focusing on the project’s technical and operational elements, project management and organisational success might benefit from the reconfiguration of training resources to focus on the relational elements of the project as well.

Even as resource reconfiguration occurs, it is vital to have flexible strategies to enhance intercultural synchronisation. As per the views advanced by Fellows and Liu (2016), several strategies have been suggested that would enable the flexible enhancement of intercultural synchronisation within a project setting. To attain cross-cultural synchronisation, it is imperative to pay attention to key factors, including drive, which is defined as having the genuine interest, confidence and drive for cross-cultural adaptation. The second is knowledge, which is the understanding of the intercultural norms and differences. The third skill is strategy or meta-cognition, which refers to how individuals make sense of culturally diverse experiences and make plans accordingly (Kotsaga, 2015). The final skill is the ability for action, which refers to the sustainable change in both verbal and non-verbal actions in order to interact appropriately cross-culturally. Therefore, it is evident that path capability is an approach that requires the application of the needed skills in the organisation. While synchronisation is advanced, resources also need to be deployed in a manner that would lead to satisfaction. Organisational deployment of resources, the focus on cultural intelligence, has two groups/sets of advantages in a project management setting. On the one hand, when there is no focus on cultural intelligence, there is a high possibility of clashes that are bound to affect the project outcomes. On the other hand, focusing on cultural intelligence strengthens the team and enables leverage of the strengths and skills of the various employees from different cultures. This second advantage cannot happen if the actual resources of the organisation are not deployed in a way that they can effectively be used by the various cross-cultural teams (Khan et al., 2019). The deployment of resources while paying attention to the key elements of the organisation is vital because it leads to better attainment of the set goals of the complex building construction projects by ensuring every action is well executed.

Using cross-culturalism as a competitive advantage is also a critical tool of cultural intelligence. AbuZaher (2015) noted that path capability calls for the organisation to consciously make use of interculturalism to create a competitive advantage. For instance, in the current globalised business environment with a diverse workforce, organisations should move from superficial approaches towards multiculturalism and common emotional and cognitive structures that then facilitate the sharing of knowledge among the individuals in a project setting. This perspective is shared and confirmed by Buvik and Rolfsen (2015). The researchers consider that embracing interculturalism leads to a competitive advantage, and that organisations should deploy this concept as their competitive advantage by rethinking the meaning of diversity, focusing their training efforts in the right direction, and emphasising the development of human capital. It is worth indicating that, with a competitive advantage, information transfer contributes to favouring different cultures. The transfer of information within the project team and the organisation should favour the various different cultures therein. Buvik and Rolfsen (2015) mentioned some of the techniques that might be useful when it comes to the management of information transfer and communication within intercultural teams. They highlight the strategies that could be utilised to communicate effectively, especially when using technology and dealing with virtual teams. Some of these strategies include understanding the patterns of communication, convenience of communication, and the medium that is culturally applicable (Buvik and Rolfsen, 2015). Thus, it is important for cross-cultural teams to ensure that they coordinate effectively in the organisation. Intercultural teams should ensure that, when evaluating whether organisations reach their goals, they include cross-culturally coordinated approaches. Thus, it could be argued that employees who have a high level of cultural intelligence generally play an important role when it comes to eliminating different obstacles and problems, as well as plugging the knowledge gaps within the organisation. Furthermore, cultural intelligence enables employees to drive up the levels of innovation and creativity, thus integrating the diverse resources within the organisation or project to help it achieve its goals.

Cross-cultural interactions: the focus of interculturalism should not just be on the operational aspects of the project but also on the relational aspects. Dušan et al. (2014) explicated that interactions should always be promoted in a way that encourages positive working. Teams are set up in a way that reflects cross-cultural sensitivity. Communication in cross-cultural teams can be effective if the senior project practitioners demonstrate their understanding and awareness of cultural variation. Furthermore, one of the most important aspects of the building of cross-cultural teams is the ability to develop cross-cultural collectivism, communication and empathy in relationships. Multicultural project management can succeed through a specific focus on effective leadership as one of the important elements (Meyer et al., 2015). It is worth noting that cross-cultural interactions begin with the top management. The support by the top-level management is essential when it comes to the development and sustainability of any organisational culture. This is especially the case in situations where cross-cultural communication and support come from the top, and are visibly demonstrated and not necessarily just passed down as orders or memos (Shaw, 2016). Active top-level management that is demonstrated through statements, behaviours and initiatives is important to the development of systems of cross-cultural interactions. Furthermore, this support legitimises the efforts put in by the lower-level managers in a project setting, creating an environment or culture where interculturalism is highly respected within the organisation.

The need for effective knowledge sharing in cross-cultural teams has been researched extensively. Importantly, the appropriate model that helps conceptualise the knowledge-sharing process within the cross-cultural teams needs to be followed. This is always a four-step process that involves the conversion of tacit knowledge to explicit knowledge. It entails socialisation, followed by externalisation, combination of the information, and, finally, internalisation (Meyer et al., 2015). During this process, specific emphasis should be placed on the understanding of the intercultural differences and dimensions of cross-cultural communication. Cross-cultural interactions are perceived as the platform for effective performance in the project. Communication is one of the most important aspects of project success, regardless of the structure of the project. However, with project teams becoming increasingly heterogeneous, the need for cross-cultural communication and its usefulness for effective project outcomes emerges. Essentially, cross-cultural interactions are one of the important elements of project success.

Kotsaga (2015) recognised that the factors affecting the effectiveness of cross-cultural leadership in project management are the levels of cultural intelligence and the cultural profile of the management, ownership and stakeholders. This implies that the cross-cultural interactions across other stakeholder groups are important to the success of intercultural communication efforts (Kotsaga, 2015). Furthermore, according to Lückmann and Färber (2016), cultural differences among various stakeholder groups get in the way of engagement and are a huge impediment to the eventual success of the project in terms of delivering on the deliverables. Thus, it is necessary to have constant feedback within the teams from different cultures. The lack of feedback has been identified as one of the situations in which cross-cultural communication breaks down. In order to leverage the advantages of cross-cultural communication, project stakeholders should be committed to effective communication with each other. Communication involves active feedback and learning. Therefore, it is evident from the discussion above that the lack of feedback prevents cross-cultural learning, which then implies that there will be no consolidation and institutionalisation of knowledge, at least not in a sustainable manner.

Cross-cultural communication: cross-cultural communication competence is important in a project setting where the members of the project team belong to different cultural backgrounds and have different cultural values. According to Ashta et al. (2019), cross-cultural communication requires a certain element of individual-level adaptation and personal change in order to fit in with and understand the cultures of the various members of the group. The argument here is that it is vital for all the individuals within the project to be aware of the need to communicate effectively to help in the attainment of the desirable goals in the process of project execution.

Various elements explain the significance of cultural communication and the reasons why it stands out in defining cultural intelligence within projects. Firstly, it is important to make sure that there is a standard language of communication within the organisation. The language of communication across cross-cultural teams is vital because it sets the ground for ensuring that all the messages are well received by the target population. The standard language should be aimed at bringing individuals of different cultures together (Buvik and Rolfsen, 2015). With the use of a standard language of communication, it is also important for the organisation to make sure that cultural intelligence is enhanced by ensuring that the medium of communication is put in place. For instance, there could be different means of communication, such as meetings, to help facilitate effective communication among the representatives of different cultures. Arguably, settling on the communication approach will be vital in ensuring that the communication is efficient and well understood. The third notable element of communication relates to training (Kotsaga, 2015). Since employees come from different cultures, it is crucial to make sure that they receive the needed quality of training that will ensure they communicate with each other effectively in the organisation. Proper training will ensure that employees communicate with each other in more respectful ways and hence attain cultural intelligence objectives.

Cultural intelligence is a critical part of an organisation’s communication system. It is vital to understand the best approach to solving any conflicts that could arise in the organisation. In the course of communication, employees are bound to differ due to their cultures. Dogra and Dixit (2018) affirmed that the application of a moderating approach to problem-solving helps overcome the glaring conflicts. Hence, it can be argued that effective communication helps build strong interpersonal relationships among employees, as well as with their managers. If communication is ineffective, there is always a greater chance of relationships breaking down and employees feeling more frustrated in the project. Therefore, it is of great significance to build a problem-solving mechanism that could help hold employees together through interpersonal relationships. In ensuring the success of communication as part of cultural intelligence, it is vital to ensure that the organisation is capable of adapting to the changes in employee cultures. To boost efficiency in adaptability to culture, factors including intention, mindfulness and leadership should always be prioritised. Therefore, communication as a part of cultural intelligence needs to be always aligned with the different cultures for the realisation of success.

Cross-cultural leadership: Lückmann and Färber (2016) revealed that leadership in the modern contemporary environment is influenced by a few significant trends, including globalisation, politics, new economic world order, and advancements in technology and innovation. It is worth noting that leadership is culturally dependent, and that it varies among the members of different cultures. Furthermore, the same idea is supported by the cultural congruence proposition, which posits that there are cultural forces that affect the kind of leadership behaviours that different cultures find acceptable (Khan, 2014). There are several themes when it comes to cross-cultural leadership and its effectiveness in the promotion of cultural intelligence within the organisation. This means that cross-cultural leadership is diverse and always needs to be implemented in the right manner that would lead to the success of complex building construction projects.

One of the key facets aligned to cultural intelligence is the ability of the leader to adapt their leadership style to the different cultures within the organisation. This means that the leader should be flexible enough to accommodate the different cultural thoughts. Rigidity only makes it more difficult for the leader to work with employees from different cultures (Buvik and Rolfsen, 2015). In the adaptation of their leadership style to the different cultures, it is also vital that the leader can make decisions that resonate with the views of all cultures within the complex building construction projects. Making decisions which do not respect the different cultures shows that the leader is less concerned about the different cultures. It could be argued that the leader should be smart enough to make decisions that show the utmost respect for the different cultures to get employees to work towards the same direction. Even as the decisions are made in a standard manner, there should be specific strategies that have the capacity to motivate cross-cultural employees. The complexity of building construction projects makes the work that needs to be performed more difficult (Dogra and Dixit, 2018). Hence, the key thing needed in such cases is to ensure that employees are highly motivated. Nevertheless, different cultures dictate different approaches to motivation. Therefore, it is obvious from the above discussion that the leader should always make sure that they have a particular strategy of motivation that can resonate with all cultures.

In the effective implementation of cross-cultural leadership as part of cultural intelligence, Meyer et al. (2015) explained that it is always critical for the leader to be able to formulate cross-cultural teams. This is about ensuring that the individuals drawn from various national cultures come together and work effectively towards the realisation of the project goals. It could be argued that the individuals from different cultures have the capacity to share ideas and hence work well together to realise the set targets in the project. Apart from creating cross-cultural teams, cross-cultural leadership is also geared towards ensuring that any cross-cultural conflicts are solved in an effective manner that shows respect for every employee. The leader is always in charge of ensuring that all employees originating from different cultures are able to come together and work towards the realisation of project goals in an amicable manner. Without a framework of solving cross-cultural conflicts, complex building construction projects tend to fail. Lastly, cross-cultural leadership needs frequent benchmarking to align with the new world thinking about diversity. This should always be emphasised by the management within the organisation.

### 2.3.2 Modern thinking and emerging theories of cultural intelligence

In the modern thinking, it is emphasised that human capital is the engine that drives any organisation. It is one of the most important aspects of any organisation that strives to achieve its objectives or manage the organisational factors of production and performance. Shifts in demographics, technology and knowledge, as well as a rapidly changing global economy, have resulted in a diverse workplace (Ashta et al., 2019). Thus, it is evident that employees coming from different cultures should work on common projects. A diverse workplace, changing consumer demographics and values, as well as a globalised market characterised by both local and international competition, have resulted in different challenges for the existing diversity management practices. Furthermore, the market has evolved such that companies no longer have the luxury of operating in an insulated marketplace. In a competitive environment, companies can no longer rely on the old business models that saw them operate as single entities that only churned the occasional innovative product (Konanahalli et al., 2018). The modern business environment favours such ideas as the lead times, organisational entrepreneurship, innovation and specialisation in order to have a proper advantage. Therefore, the place of projects and project management has been elevated. It is important to look at cultural intelligence and understand the recent theories underlying the idea of cultural intelligence, as well as the emerging perspectives.

Moreover, the idea of cultural intelligence should be grounded on the ideas of diversity and the focus on diverse workplaces and project teams that have dominated human resource literature in the past few years. There are several approaches to the diversity debate. Firstly, the fact that the world is globalised and the rates of immigration are higher than ever means that it is impossible to escape organisational diversity (Dogra and Dixit, 2018). Secondly, given the improvement of information and communication technologies and the development of educational systems and capabilities, the modern global organisations cannot survive without incorporating the knowledge that comes from multicultural teams (Dogra and Dixit, 2018). Either way, modern organisations cannot effectively function without a multicultural team within their ranks. Even though the need for diversity is not necessarily a new profound element, one of the recent emerging ideas is that it is of great significance to move the conversation from the mere understanding of the need to putting in place strategies that enable culturally diverse organisations to get the best out of their diverse teams. Therefore, there is a huge need for cultural intelligence.

The simple awareness of the important role played by diversity in the organisation’s performance will not be enough to make a difference unless there are strategies in place to implement the above-discussed diversity. In the workplace, diversity requires not only policy support but also a set of conscious practices that would involve the understanding and appreciation of the interdependence of humanity, culture and performance (Shaw, 2016). It requires the practice of mutual respect for qualities and experiences different from one’s own, and the understanding that diversity in the workplace means not only different ways of being but also different ways of knowing and different knowledge pools. Therefore, due to the understanding of such issues, management can both leverage and manage a diverse workforce. Diversity also implies recognising what the differences mean for every individual in terms of their starting point (Buvik and Rolfsen, 2015). Essentially, diversity management means the recognition of the personal, cultural and institutionalised discriminatory practices and the privileges that come from being different. Moreover, diversity management requires the establishment of alliances such that the workforce can move towards the eradication of various forms of discrimination.

Culture is the collective programming of the mind that differentiates one group from another. However, it starts with an understanding of the self, and, in a multicultural setting, one must understand how/why the conceptualisation of the self and the relationships between the self and other people in the surrounding are important in interactions. Some useful theories that could help understand approaches to inter-cultural settings are as explicated below:

Social exchange theory is a theory that has gradually developed to resonate with the cultural differences of individuals. There are various points of view, but all are based on the general idea that interactions are interdependent and based on the actions of other people. Social exchange theory posits that relationships evolve over time into ones that encourage trust, loyalty and mutual commitment (Nason et al., 2017). In order for this to happen, parties should abide by certain exchange rules, which then become the guidelines for these relationships. The most important rule is reciprocity. According to social exchange theory, reciprocity does not involve bargaining or exchanging in the typical way of giving one thing for another. Rather, it is a form of interdependence. The behaviour of individuals is contagious and tends to spread across the organisation (Nason et al., 2017). Thus, in the workforce context, the organisation that takes care of its employees will have its employees develop relationships that are based on trust, loyalty and commitment, which then improves their performance at work. Furthermore, the organisation committed to improving its inclusiveness towards employees through diversity management principles will have employees who respond to this behaviour positively.

Another notable theory is the theory of social performance. Social integration is one of the process variables of cultural diversity and interculturalism. It plays an instrumental role in the determination of the relationships that exist among stakeholders within the project (Nason et al., 2017). The social integration of the team or organisation is a mediating factor in the relationship between the team’s cultural diversity and turnover, which can in turn affect the group or organisation’s attraction, cohesion and satisfaction. According to this model, the more diverse the work group, the less social integration there would be, thus leading to greater individual turnover (Nason et al., 2017); this is unless there are deliberate efforts in place to ensure that the members of the team have the right amount of cultural intelligence. This model is significant because it suggests that team diversity influences work performance through interpersonal processes.

The last notable theory is social identity theory. The following forms the basis for social psychological analysis of how self-conception plays a role in the dynamics of group memberships, group processes and relationships intergroup (Hogg, 2006). It is not a single theory per se, but one that embraces several concepts and sub-theories, focusing on the social-cognitive, motivational, interactive and macro-social aspects of life. Basically, social identity theory posits that a huge part of self-concept is based on individuals belonging to the same social groups. People normally categorise themselves and others as belonging to different social groups. The self-concept of an individual is shaped by the importance and relevance that they place on the other members of the group to which they belong (McKinley et al., 2014). They then evaluate people based on these categorisations. The basis for social identity theory is that people’s capacities for processing information are not always optimum. Thus, schemes to encode and decode information are devised. People therefore categorise others into groups to simplify their understanding of the world and to structure social interactions. However, more consideration and emphasis should be given to cultures that individuals ought to be aware of (McKinley et al., 2014). As a result of these group categorisations, the differences amongst the various groups are accentuated, while the differences among individuals of the same group or people within the same category are underestimated or restrained. Consequently, accentuation and underestimation of the differences can become more pronounced as the values that the individual used in their categorisation process may increase in significance.

### 2.3.3 Theoretical foundation of cultural intelligence

The theoretical foundation of cultural intelligence with its factors is as shown in Figure 2.2 and Table 2.2 below. Figure 2.2 demonstrates the conceptual framework of cultural intelligence. It provides the key factors that make up cultural intelligence. As explored in the literature review, the key factors that constitute cultural intelligence are cultural awareness, path capability, cross-cultural communication, cross-cultural interactions and cross-cultural leadership. The understanding of each of these variables leads to better cultural intelligence in the project.

Cultural Intelligence

Cultural Awareness

Path Capability

Cross-Cultural Interactions

Cross-Cultural Leadership

Cross-Cultural Communication

Figure 2.2: Cultural intelligence conceptual framework

Source: Author (2020)

On the other hand, Table 2.2 below demonstrates factors, items and sources related to cultural intelligence. Figure 2.2 above, which demonstrates the cultural intelligence conceptual framework was constructed using the notable factors derived from literature, which explain cultural intelligence within construction projects. Different pieces of literature were reviewed across multiple sources, important factors that explain cultural intelligence were derived, and ultimately the conceptual framework was drawn while considering these key factors. The key factors of cultural intelligence, as shown in the table are cultural awareness, cross-cultural communication, cross-cultural interactions, path capability and cross-cultural leadership. There are six items for each factor that contribute to the understanding of the concept of cultural intelligence. Finally, there are sources to support each item in the table.

Table 2.2: Cultural intelligence factors

| Cultural Intelligence Variable |  |  |
| --- | --- | --- |
| Factors | Items | Source |
| Factor 1: Cultural Awareness | Senior project practitioners are aware of the different cultures in the project value chain | Solomon and Steyn (2017); Ashta et al. (2019); Dogra and Dixit (2018) |
|  | There is an acceptance of the existing cultural differences in the project value chain | Buvik and Rolfsen (2015); Meyer et al. (2015); Dogra and Dixit (2018) |
|  | Project teams are trained in the significance of cultural awareness | Khan et al. (2019); Khan (2014); Meyer et al. (2015) |
|  | Cultural awareness is dynamic within the organisation | Dušan et al. (2014); Fellows and Liu (2016); Dogra and Dixit (2018) |
|  | There is tolerance of and respect for everyone’s culture in the project value chain | Lückmann and Färber (2016); AbuZaher (2015); Akbari (2015) |
|  | Cultural knowledge has been institutionalised at the organisational level | Ferrara et al. (2017); Kappagomtula (2017); Kotsaga (2015) |
| Factor 2: Path Capability | Resources are reconfigured to adapt to the cross-cultural environment in the organisation | Kiznyte et al. (2015); Buvik and Rolfsen (2015); Solomon and Steyn (2017); |
|  | Flexible strategies are developed to enhance intercultural synchronisation in the organisation | Solomon and Steyn (2017); Solomon and Steyn (2017); Ashta et al. (2019); Dušan et al., (2014) |
|  | The organisation deploys resources in such a way that they can be used by different cultural teams | Buvik and Rolfsen (2015); Solomon and Steyn (2017); Dogra and Dixit (2018) |
|  | Cross-culturalism is recognised as a tool for organisational competition | Akbari (2015); Buvik and Rolfsen (2015); Kappagomtula (2017); Ferrara et al. (2017) |
|  | Information transfer in the organisation favours different cultures | Dogra and Dixit (2018); Kappagomtula (2017); Fridgeirsson et al. (2015) |
|  | There is efficient cross-cultural coordination to make sure that the organisation is capable of moving towards its set goals | Fellows and Liu (2016); Kiznyte et al. (2015); Kotsaga (2015) |
| Factor 3: Cross-Cultural Interaction | Teams are set up in a way that reflects cross-cultural sensitivity | Ashta et al. (2019); Fridgeirsson et al. (2015); Dogra and Dixit (2018) |
|  | Cross-cultural interactions begin with the top management | Meyer et al. (2015); Kotsaga (2015); Ashta et al. (2019) |
|  | There is effective knowledge sharing for cross-cultural teams in the organisation | Dušan et al. (2014); Ashta et al. (2019); AbuZaher, (2015) |
|  | Cross-cultural interaction is perceived as the platform of effective performance in the project | AbuZaher (2015); Shaw (2016); Meyer et al. (2015); Kotsaga (2015) |
|  | Cross-cultural interaction is reinforced by both primary and secondary stakeholders | Konanahalli et al. (2018) |
|  | There is constant feedback of cross-cultural project output | Buvik and Rolfsen (2015); Kotsaga (2015) |
| Factor 4: Cross-Cultural Communication | There is a standard language of communication in the project value chain | Ferrara et al. (2017); Khan et al. (2019); Meyer et al., (2015) |
|  | There is a proper medium of communication that responds to cultural needs | AbuZaher (2015); Lückmann and Färber (2016); Kotsaga (2015) |
|  | There is cross-cultural training in effective communication | Kiznyte et al. (2015); Fellows and Liu (2016); Buvik and Rolfsen (2015) |
|  | There is a medium for problem solution through communication | Lückmann and Färber (2016); Meyer et al. (2015); AbuZaher (2015) |
|  | The organisation adapts to cultural changes | Buvik and Rolfsen (2015); Dogra and Dixit (2018); Kiznyte et al. (2015) |
|  | Communication is seen as an important part of organisational success | Meyer et al. (2015); Akbari (2015); AbuZaher (2015) |
| Factor 5: Cross-Cultural Leadership | The leader adapts their leadership style to different cultures | Dogra and Dixit (2018); Kotsaga (2015); Dušan et al. (2014) |
|  | Leadership decisions are in line with employees’ cultural needs | Solomon and Steyn (2017); Konanahalli et al. (2018); Kappagomtula (2017) |
|  | The leader effectively sets up cross-cultural teams | Khan et al. (2019); Fellows and Liu (2016); Meyer et al. (2015) |
|  | The leadership effectively handles cross-cultural conflicts | (Kotsaga, 2015); (Khan et al., 2019); (AbuZaher, 2015) |
|  | Cross-cultural leadership is advanced through benchmarking | Ferrara et al. (2017); Dogra and Dixit (2018); Ashta et al., (2019) |
|  | Cross-cultural leadership accommodates diverse views in the organisation | Lückmann and Färber (2016); Kiznyte et al. (2015); Ashta et al. (2019) |

Source: Author (2020)

## 2.4 Successful complex construction project delivery

Al-Hajj and Zraunig (2018) affirmed that successful complex construction project delivery is a factor that has been considered since the 1980s. Factors involved in successful complex construction project delivery include competence, communication, innovation and complexity. These factors will be the only ones discussed based on the literature because of their significant presence in the literature related to complex building construction projects.

### 2.4.1 Previous research on and recent changes in key success factors of complex 	construction project delivery

According to Belay et al. (2017), when investigating successful complex construction project delivery, it is imperative to consider the inputs that could directly or indirectly lead to the success of the project. It is evident that numerous factors have to be considered when evaluating the project. In further highlighting previous research on the topic, Al-Hajj and Zraunig (2018) found that factors that influence successful complex construction project delivery have been considered within project management since the 1980s and continue to make sense in the contemporary project management field. It could be argued that success has been one of the key priorities of the building construction sector. Thus, senior project practitioners together with their teams always want to make sure that they deliver desirable results, which are the measure of success in the complex building construction sector.

Helen et al. (2015) indicate that, in more recent times, the view of factors that influence successful complex construction project delivery has expanded, and that there is a shift from only considering factors such as time, cost and quality. What could be drawn from the explication by Helen et al. (2015) is that the scope for factors influencing the delivery of successful construction projects has changed due to the dynamic nature of the construction industry. For instance, it could be argued that, due to constant technological advancements, factors such as innovation are considered to be more significant in determining successful complex construction project delivery. Given that the complexity of building construction projects emanates from the involvement of many parties, communication is also a fundamental new aspect that has been considered in recent times (Mohammad and Shahatit, 2016). Thus, the key aspect that is arising in more recent literature is that factors have been expanded to fit into the changing nature of building construction projects. Thus, the key factors that are considered to have a significant influence on successful complex construction project delivery are explicated as below.

Competence: Janatyan et al. (2018) explicate that competence is a key success factor in complex construction project delivery and that it entails the skills and knowledge of the senior project practitioner and project team members. In essence, both senior project practitioners and team members need to demonstrate their capabilities to meet the project specifications. According to Belay et al. (2017), competence is fundamental within the complex construction project because it directly influences the implementation of the relevant activities. Hence, it could be argued that an appropriate level of competence is the key to successful complex construction project delivery. Without competence, there is a high chance of the project collapsing along the way.

To effectively ensure that a desired level of competence is attained within the project, it is vital that the organisation considers the different competencies of employees while hiring them to work on the project (Gunduz and Yahya, 2018). For instance, there could be a consideration of such competencies as technical skills, building and mechanical knowledge, as well as coordination skills. Moreover, Ramlee et al. (2016) affirm that it is critical for the organisation to come up with project teams that contain employees with various competencies. This measure ensures that they are able to complement each other in the course of their performance. Therefore, it is evident that teams attain the threshold of high competence when they are made up of individuals who exhibit different levels of competence. Kumara et al. (2015) suggested that, as much as the teams work together with their various competencies, successful project delivery is realised when each individual is held accountable for their responsibilities in the project. The competencies need to be used appropriately to contribute to the team and ultimately to successful complex construction project delivery in the organisation.

Homthong and Moungnoi (2016) indicated that, in order to get the best out of the competency of employees in the organisation, it is important that roles are assigned based on their specific competencies. Every employee should be comfortable handling the tasks that are in line with their competencies. Therefore, it is obvious that successful complex construction project delivery is attained when all employees perform the tasks that they are capable of. More importantly, the resources that are necessary to allow employees to perform at their best should also be aligned with the competence of individuals in the organisation (Dahmas et al., 2019). Without proper resource allocation, employees within the project will find it more difficult to perform and deliver on the intended goals. Thus, since the tasks are assigned based on employees’ competence, so also should the resources be allocated. The individual competencies of the employees need to be advanced frequently through training. Kumara et al. (2015) are of the view that the organisation needs to have a defined training system in place that focuses on the specific areas of competency that are fundamental to the attainment of success in complex building construction projects. Training is important in helping employees update their competencies to the changing needs of the project. What could be argued here is that there is a need to constantly develop and contribute to employee competencies through organisational training programmes that target valuable points to help the projects. Overall, competencies are vital in influencing the success of complex building construction projects because they affect the input of employees into these projects.

Communication: Renault and Agumba (2016) affirmed that communication is a fundamental part of building construction projects because of their fragmented and dynamic nature. It is evident that, as complex building construction projects are a unique environment, good communication needs to be practised at every given opportunity to advance their success. Mohammad and Shahatit (2016) reiterate that good communication should be the key priority for the entire project team involved in complex building construction projects to attain success. Communication has to take place between senior project practitioners and employees, and between teams, as well as between the project owners and the contractors undertaking its completion. An appropriate approach to communication helps eliminate any potential misunderstandings in the course of executing the complex building construction project.

Under communication, several elements need to be considered by the organisation to attain success. For instance, Mohammad and Shahatiti (2016) explicated that the organisation needs to clearly define communication channels that will be used in complex building construction projects. Thus, there should be a clear determination of whether meetings or memos will be used to reach out to all members of the team. Moreover, there is a need to consider virtual teams and the convenient channels that would ensure that they stay in constant connection with each other (Ramón and Cristóbal, 2015). What could be determined from the above-mentioned issues is that success is realised only through defined communication channels. Even with the presence of communication channels, it is worth making sure that the hierarchy of communication is clearly illustrated. Employees should always be well aware of whom to report to when they need support in terms of resources or any other issues. Furthermore, the project management team needs to have a clear approach, which they can use to solve employee grievances in the course of working on the project (Ramón and Cristóbal, 2015). More importantly, with the hierarchy of communication in place, the communication process should always be clear and impactful based on the intended message. Renault and Agumba (2016) asserted that, with the hierarchy in place, a feedback mechanism also needs to be reliable as it provides timely responses to employees’ concerns. Employees in the project are capable of performing better, thus leading to successful outcomes when the needed feedback is given to them. The feedback also benefits the senior project practitioners, as they are always in a good position to make effective decisions that impact the project and its ultimate success.

The process of communication is not always smooth, as there are ‘noises’ that disrupt it. Renault and Agumba (2016) indicated that a good communication system identifies potential noises and eliminates them before they negatively affect the project success. Some of the noises include fatigue and psychological distress on the part of project employees. What could be argued here is that noises generally lead to the breakdown of effective communication and negatively affect the process of communication. Mohammad and Shahatiti (2016) emphasised that communication should work for employees, as well as match their needs within the project so that they can amend any areas that would help with the success of the project. Therefore, if communication fails to work for employees, then noise is only bound to become louder, hence disrupting the communication process and project success. Therefore, as the noises are mitigated in the communication process, there is a need to ensure that the communication structure is clear enough within teams to boost the success of complex construction project delivery.

Innovation: Stošić and Milutinović (2017) revealed that, in the contemporary project management field, innovation has become the focal point. This occurs when employees are given the opportunity to think about the best ways of helping the organisation deliver on the goals of the building construction projects. In further explaining the applicability of innovation in the complex building construction industry, Šuman and El-Masri (2013) were of the view that innovation is always regarded as risky because the failure to get it right has the capacity to lead to collapse. What could be drawn from this statement is that many companies in the complex building construction sector are still sceptical of the application of innovation. Nevertheless, companies that have been embracing innovation have found the best way of attaining success in the organisational environment (Rajasekaran and Valli, 2014). Therefore, innovation is used to attain efficiency and hence the realisation of the successful performance of complex building construction projects.

In pursuing innovation, organisations need to pay attention to different elements. For instance, Šuman and El-Masri (2013) noted that it is vital that organisations encourage innovations among their employees in the course of delivering successful complex building construction projects. The encouragement of employees to be creative begins with the creation of an environment that supports innovation. Thus, it is evident that the organisation should be the initiator of the process of innovation through its encouragement of the practice. While encouraging innovation, teams should be allowed to come up with unique ideas that are bound to help lead to the success of the project (Stošić and Milutinović, 2017). Essentially, if teams are suppressed from coming up with unique ideas, it becomes even more difficult for the organisation to realise a desired level of innovation in the project. As teams are encouraged to come up with unique ideas that signify innovation, there is always the creation of a culture where innovation is a fundamental element to the success of the project. It is worth arguing that, since the innovation culture is a fundamental element of success in the building construction project, the organisation needs to take the role of encouraging it from the onset.

According to Janatyan et al. (2018), the adoption of the culture of innovation in the building construction project is critical in leading to efficiency in the project. For instance, innovation reduces the time wasted on the production of the necessary materials to continue with the project, hence saving on the time needed to complete it. With the efficiency that comes with the application of innovation in the project, potential risks are always identified and solved within the required time (Šuman and El-Masri, 2013). In essence, it is imperative to emphasise that a complex building construction project is always simplified when the right level of innovation is applied. Leaving out innovation is always bound to harm the ultimate performance of the project. To make sure that innovation is working in advancing the success of the project, the resources in the project should also be applied in equal measures to the innovative capabilities (Stošić and Milutinović, 2017). Overall, it is important to ensure that innovations are encouraged and that they work for the project to realise successful outcomes.

Complexity: building construction projects are complex due to the demanding nature of the work that is required to deliver success. According to Cristóbal (2017), understanding complexity is vital to all individuals involved in the project because it helps in taking appropriate and right decisions that impact the project. What could be argued from this is that success in complex building construction projects is only realised when there is awareness of the complex elements within the project. Dao et al. (2016) indicated that complexity is associated with the management of the project rather than with its physical attributes. Hence, complexity is concerned with performance based on the nature of the project.

The complexity of the building construction project should constantly be evaluated based on various elements. Complexity is seen in terms of the different elements that need to be put together to promote the success of the project. Saed et al. (2016) opined that the combination of the key items, such as management as well as project teams, highlights the level of complexity that the management needs to be aware of at the beginning of the project. Importantly, the complexity of the project needs to be determined at the onset so that there are no shocks along the way. As part of the complex items that need to be established clearly, the organisation has to make sure that the building construction site is properly identified within the right time (Cristóbal, 2017). The site adds to complexity because it may increase the chances of success or failure of the project based on the effort that should be taken in order to attain the needed outcomes in the project. Dao et al. (2016) confirmed that a wider scope of the project also contributes to complexity and hence there is a need to make sure that the project scope is understood and well addressed from the project planning. It could be argued that a wider project scope is more difficult to break down, hence increasing the opportunities for complexity in the project. This is a key element that both the senior project practitioners and the employees within the project need to understand to attain success in complex building construction projects.

Further evaluation of the complexity of the project is seen in terms of the efficiency in project control, coordination and monitoring from the beginning to the end. Dao et al. (2016) explained that, if the whole process of monitoring and coordinating the project becomes a complex challenge from the very beginning, then there is a high chance of complexity within the project. What could be drawn from this statement is that, as much as there is professional experience in approaching projects, some projects present more complicated outcomes in the process of running them, which is a vivid demonstration of complexity. With complex projects, the process of management also has to always recognise that revisions are necessary (Cristóbal, 2017). Hence, the availability of room for revisions sets the complex building construction projects towards successful outcomes. Revisions guarantee greater room for the success of complex construction project delivery because different improvements can be made. Without revisions, it becomes more challenging to realise success. Lastly, the project execution needs to be directed towards the outcomes of the project for the realisation of the needed outcomes (Saed et al., 2016). Proper execution means that, no matter how complex the project is, it will realise success by being implemented stage by stage. Therefore, it is of great significance to pay specific attention to all these vital elements.

### 2.4.2 Modern thinking and emerging theories of key complex building construction 	delivery success factors

Modern thinking is significantly moving towards innovation within complex building construction projects. Traditionally, there was a particular reliance on only one way of implementing complex building construction projects (Stošić and Milutinović, 2017). This was a significant undoing to the potential success of these projects. In addition, it would be arguably difficult to achieve the needed level of sustainability in complex building construction projects. Modern thinking focuses on the application of innovation to complex building construction projects to make sure that they are broken down into simple steps that could be efficiently implemented to reach successful outcomes (Stošić and Milutinović, 2017). Hence, employees in these projects are given opportunities to think outside the box and innovate to improve the opportunities for success for these projects. Furthermore, modern thinking about successful complex construction project delivery has been shaped by understanding the fact that senior project practitioners are not the only individuals who influence the success of projects; employees also do so. In the past, it was believed that only senior project practitioners would make decisions that would help unlock complex building construction projects (Šuman and El-Masri, 2013). Nevertheless, modern thinking has changed as employees are considered the most fundamental element of project success. Thus, employees should be given more central roles in the implementation of complex building construction projects to realise the positive outcomes.

The first notable theory that emerges from the literature is the theory of construction management. The construction industry is tasked with the responsibilities of managing not only the construction process but also the economics that go hand in hand with construction (Valence, 2013). This theory tends to focus on the tools that are used in enhancing proper management during construction in addition to the aspects that can improve quality construction, as well as construction products. According to Valence (2013), this theory was suggested by Bennet and Rodasavljevic (2012), who asserted that construction oscillates around the projects and practices that the construction industry puts in place. In essence, the theory tries to focus on the organisations, processes, relationships and performance, as well as learning, that should be part and parcel of any construction project. Since construction projects are often driven by contractors, this theory opines that a construction is a product performed by an individual or individuals (Valence, 2012). Therefore, construction management calls for the allocation of projects to the right companies that have the capacity to manage complex construction projects.

Efficient management, in accordance with this theory, depends largely on the effective communication, the establishment of relationships, and the feedback after communication. Thus, construction management is aimed at taking up responsibilities for all the performances given by the organisation responsible for the management of any construction project (Valence, 2013). In this case, management is equated with efficiency, which works to do away with wastes that can easily be brought about by external interference, complexities that are likely to hinder any construction company from achieving its set objectives. The theory of construction management also advocates for teamwork. It is evident that teamwork ostensibly determines the success of construction organisations. It is effective in decision-making as there will be no serious opposition to the decisions made by the management of construction industries. There are six difficult but essential indicators that are used in choosing effective measures to run different activities of construction companies. They are: relationships that are well established, incidences of external interferences, relationship configuration, the fluctuation of relationships, the quality of relationships, and the variability of performance within any construction organisation (Valence, 2013). These elements always need to be prioritised.

Construction management basically focuses on the selection as well as the proper organisation of teams responsible for any construction project. The theory also clearly highlights the sizes of the teams that will make the working of construction projects effective. They include minor teams that can work for about 100 days, mega teams that may work for about 25,000 days, and normal-sized teams that can work for about 5,000 days (Valence, 2013). There are also specific approaches that the theory of construction management has outlined as effective in enhancing proper management in the construction companies. These approaches include the UK’s traditional construction designs, total construction services that focus on manufacturing of cars, partnering that entails the establishment of relationships so as to share ideas, approaches for management, and, lastly, the design build, which works on enhancing the delivery of projects.

The second theory is the innovation theory. Innovation in the construction industry was introduced with the purpose of bringing a clear understanding of change that basically focuses on stability, as well as the equilibrium (Šuman and El-Masri, 2013). Society is constantly changing in various aspects, and thus there is a need for innovation in the construction industry that will bring forth construction designs that would suit the ever-changing society. The change in innovation should come not only from the architects but also from those people who need newly constructed buildings. Therefore, the theory of innovation was introduced by Jon Sundbo, who postulated that, for innovations in the construction industry to be effective, there is a need for the society to embrace change. The modern innovations in the construction industries are accompanied by heavy costs since the architects responsible for them need a lot of time as well as costly resources in order to bring out the best. Modern innovations in the construction industry are also accompanied by technological approaches, which are somewhat costly (Stošić and Milutinović, 2017). This theory is in line with the psychological and sociological disciplines that assert that the driving forces towards accepting change emanate from social, material and individual systems.

This theory is also based on the fact that all people always strive for change. This is evident by the fact that, currently, there are many innovations in the construction industries. For instance, innovation has been useful in the construction of such buildings as the Burj Khalifa in the United Arab Emirates, and the design of escalators and electric trains, as well as underground building and vehicles that are manually constructed. All these examples depict that change coming in the form of innovations had been accepted before the innovations became successful. The innovation theory opines that innovations can be effective depending on the decisions made. The use of effective decision-making approaches often works towards ensuring that new innovations are perceived positively by the society. For instance, in the UK, there is a dire need to innovate new ways that could be used in ensuring that houses do not emit polluting carbon gases into the environment. Such a goal also has to go hand in hand with coming up with new construction techniques that would ensure that green buildings are safe for human inhabitancy. This idea was introduced by Kell Jones, a professor at University College London, the UK (Šuman and El-Masri, 2013). Jones opines that innovation calls for creative processes that are accompanied by different challenges, but the innovators should be strong enough to support their new ideas. The construction industry needs new innovations on a daily basis since society is constantly changing due to the evolution and advancements of modern technology (Šuman and El-Masri, 2013). It is evident that, currently, the construction industry carries out its projects easily due to the fact that many machines that enhance automation are used by designers and architects, thus making work much easier and more effective than before.

The last notable theory is game theory. This theory focuses on the processes of making decisions in various fields of the construction industry. Additionally, the theory highlights the various methods that could be used in solving problems that may be related to decision-making in construction projects (Ramón and Cristóbal, 2015). This theory also focuses on seeking efficient solutions to problems that emanate from the point of the player, as the game is used to put emphasis on interactions among many players who are people in various capacities involved in the construction processes. This theory also operates on the principles of enhancing teamwork in engineering construction projects. Relationships among people in the engineering management companies are equated to a game of cards. Good relationships in construction industries work towards ensuring that problems are easily solved and thus projects are worked on effectively through teamwork.

This theory has been effective not only in solving different problems in construction engineering and management but also in the economics of construction and conventional rail systems, as well as optimal designs. Since the theory is known for the solution of different management problems that may arise in the engineering management sector, there have been positive outcomes in the construction sector globally, especially in employee management (Ramón and Cristóbal, 2015). This measure has ensured that organisations are able to deal with various conflicts that exist among employees. To arrive at good management strategies in the engineering sectors, adequate research has been conducted to ascertain the best approaches that could be used in solving such challenges. This has been in addition to the adoption of new strategies that are appealing to the architects and contractors, as well as enhancing good relationships among all the groups of people involved in the construction processes. It is always important that problems among employees are identified and solved within the right time (Ramón and Cristóbal, 2015). Other problems also need to be effectively solved for the purpose of realising the set goals. It is evident from the above theories that the complex building construction projects require effective management strategies, innovations, and the enhancement of good relationships and teamwork. The construction industry is largely depended on by people in all sectors, and thus there is a need for the application of theoretical approaches for better management (Alias et al., 2014). Furthermore, if good relationships are not enhanced in addition to proper ways of solving the problems that arise in engineering management and in construction industries, then the people’s lives will be put at risk.

### 2.4.3 Key success factors of complex construction project delivery

The conceptual framework with the factors that relate to successful complex construction project delivery is as shown below in Figure 2.3 and Table 2.3. Figure 2.3 illustrates the conceptual framework of successful complex construction project delivery. The conceptual framework highlights the main factors that help understand successful complex construction project delivery. The main factors are: competence, communication, innovation and complexity. Each variable contributes to an in-depth understanding of the key elements of successful complex construction project delivery.

Successful Complex Construction Project Delivery

Competence

Communication

Innovation

Complexity

Figure 2.3: Successful complex construction project delivery conceptual framework

Source: Author (2020)

On the other hand, Table 2.3 below highlights factors, items and sources that allow understanding of the variables of successful complex construction project delivery. According to Table 2.3, the key factors are: competence, communication, innovation and complexity. For better identification of the relevant factors, each of them is explained with the key points (items) that are supported by sources. There are six items for each factor; they illustrate the depth of the research that was conducted in approaching this study. The sources are used to support each of the factors and items.

Table 2.3: Key success factors of complex construction project delivery

| Successful complex construction project delivery variable |  |  |
| --- | --- | --- |
| Factors | Items | Sources |
| Factor 1: Competence | The organisation considers different employee competencies | Al-Hajj and Zraunig (2018); Alias et al. (2014); Belay et al. (2017); Kumara et al. (2015) |
|  | Project teams are made up of people with different competencies | Ramlee et al. (2016); Dahmas et al. (2019); Gunduz and Yahya (2018); Kumara et al. (2015) |
|  | Every individual is held accountable for the assigned responsibility | Belay et al. (2017); Rajasekaran and Valli (2014); Helen et al. (2015) |
|  | Roles are assigned based on the competencies of employees in the project | Ramlee et al. (2016); Helen et al. (2015); Janatyan et al. (2018) |
|  | Resources are assigned based on the competent areas of employees | Rajasekaran and Valli (2014); Homthong and Moungnoi (2016); Kumara et al. (2015) |
|  | Training is provided to enhance employee competence to deliver projects | Al-Hajj and Zraunig (2018); Belay et al. (2017); Kumara et al. (2015) |
| Factor 2: Communication | Communication channels are clearly defined in the process of project delivery | Mohammad and Shahatit (2016); (Ramón and Cristóbal (2015); Renault and Agumba (2016) |
|  | There is a clear hierarchy of communication between employees and management in the project | Renault and Agumba (2016); Mohammad and Shahatit (2016); Al-Hajj and Zraunig (2018); |
|  | Feedback is provided within the right time to help in the delivery of the project | Mohammad and Shahatit (2016); Alias et al. (2014); Renault and Agumba (2016) |
|  | The noise within the communication system is identified and managed in a timely way | Mohammad and Shahatit (2016); Ramón and Cristóbal (2015); Renault and Agumba (2016); Kumara et al. (2015) |
|  | Communication effectively addresses the needs of employees to deliver successful building construction projects | Renault and Agumba (2016); Dahmas et al. (2019); Mohammad and Shahatit (2016); Gunduz and Yahya (2018) |
|  | There is a clear structure of communication within project teams to deliver successful projects | Mohammad and Shahatit (2016); Homthong and Moungnoi (2016); Gunduz and Yahya (2018) |
| Factor 3: Innovation | Innovation is encouraged in the course of delivering projects | Stošić and Milutinović (2017); Dahmas et al. (2019); Belay et al. (2017) |
|  | Teams are encouraged to come up with unique ideas to support project success | Šuman and El-Masri (2013); Stošić and Milutinović (2017); Belay et al. (2017); Dahmas et al. (2019) |
|  | Innovation is used to increase efficiency in the delivery of successful projects | Alias et al. (2014); Stošić and Milutinović (2017); Dahmas et al. (2019) |
|  | The organisation’s culture is adaptive to innovation | Belay et al. (2017); Šuman and El-Masri (2013); Stošić and Milutinović (2017); Dahmas et al. (2019) |
|  | Resources are allocated to support innovation in the organisation | Gunduz and Yahya (2018); Šuman and El-Masri (2013); Stošić and Milutinović (2017) |
|  | Innovation is applied in order to manage project risks | Dahmas et al. (2019); Belay et al. (2017); Šuman and El-Masri (2013); Stošić and Milutinović (2017) |
| Factor 4: Complexity | There is a large number of different systems that need to be put together in the project | Saed et al. (2016); Dao et al. (2016); Al-Hajj and Zraunig (2018); |
|  | The project site is difficult to access | Dahmas et al. (2019); Saed et al. (2016); Dao et al. (2016) |
|  | Project execution goes through multiple stages | Cristóbal (2017); Saed et al. (2016); Dao et al. (2016) |
|  | There is efficiency in project coordination, control and monitoring from its start to its finish | Cristóbal (2017); Gunduz and Yahya (2018); Saed et al. (2016); Dao et al. (2016) |
|  | There is room for revisions on the project in the course of construction | Saed et al. (2016); Dao et al. (2016); Cristóbal (2017) |
|  | The project scope is wide | Dao et al. (2016); Cristóbal (2017); Alias et al. (2014) |

Source: Author (2020)

## 2.5 Comparison of the studies identified from the reviewed literature

The studies explicated in this research have a number of similarities and differences. One of the most significant similarities between the studies is that they significantly appreciate the presence of people within complex building construction projects. For instance, Müller, Andersen and Kvalnes (2013) affirmed that, for project governance to be felt in the organisation, there needs to be individuals who will be accountable for the actions that they undertake within the organisation. There can be no accountability without the presence of people within complex building construction projects. In addition, Al-Hajj and Zraunig (2018) were of the view that successful complex construction project delivery requires the presence of individuals with various experiences and competencies to help the organisation realise its goals. A project cannot be efficiently run by people with similar competencies since, in this case, there will be no progress on the project or the realisation of the expected targets. This idea explains why it is vital to have individuals with different competencies so that every person does what they are well qualified for. In the appreciation of the presence of people within the organisation, Ashta et al. (2019) emphasised that people are critical, especially because they have the capacity to work together in teams to help the project succeed. According to this study, cooperation between people is helpful in ensuring that the project is on the right course through shared responsibilities and performance for the delivery of the project outcomes. Therefore, the key similarity of the discussed studies is that complex building construction projects are people driven. In such a manner, these projects cannot be evaluated without the appreciation of the efforts that people put into them.

The second similarity between the studies is that they emphasise the need for stakeholders to be identified clearly from the very beginning in the course of undertaking complex building construction projects. Stakeholders are individuals with different interests in and influence on the project; therefore, it is crucial to identify them in a clear manner to ensure that their different needs are appreciated. For instance, Bekker (2015) affirmed that it is crucial to clearly identify different groups of stakeholders at the beginning of the project in terms of their interest in the initiative. This means that a stakeholder map should be developed even before the project starts. The advantage of this identification is to overcome any form of conflict of interest within the project and ensure that the important needs of each stakeholder are taken care of. In the same vein, Konanahalli et al. (2018) also mentioned that stakeholders are a critical part of the project and they need to be well identified within the project before it starts. The essence of this identification is to make sure that the needs of each of these stakeholders are being met in a satisfactory manner. According to these studies, stakeholders play a vital role in shaping the direction of complex building construction projects. More importantly, the various cultural influences that come with stakeholders need to be clearly identified for purposes of ensuring that they are respected. When stakeholders are well managed in complex building construction projects, it becomes easier to fulfil the goals that are needed within these projects.

The third similarity across the studies explicated is the emphasis that resources needed for the delivery of the expected outcomes in complex building construction projects should be identified and distributed accordingly. Complex building construction projects have a heavy reliance on different resources including human, financial, technological and material resources. Kumara et al. (2015) suggested that the resources that are needed in the project should be identified and allocated based on the employees’ competency. This means that there are employees who are able to work well with the project’s resources and so should be given the resources that enable them to be effective in the performance of the different tasks that they are allocated. It could be argued that assigning resources wrongly among employees would be detrimental to the success of the entire project, as these resources will not be put to good use. Apart from just assigning resources to employees based on their competencies, it is vital that the given resources are used for purposes of innovation (Gunduz and Yahya, 2018). According to this statement, resources only work towards bringing out the best among individuals and leading to the attainment of the set goals in an efficient manner. If resources cannot lead to innovativeness within the complex building construction project, then they may not be appropriate for the project. The alignment of the project with its innovation outcomes is helpful in ensuring that the project is moving in a smooth manner in terms of the attainment of the desired outcomes. Apart from attaining innovation using the different resources within the organisation, it is vital that these resources also match the cultural differences of the people within the project (Solomon and Steyn, 2017). The key aspect of complex building construction projects is that they have employees drawn from different cultural settings, and it is vital that the resources match their cultural differences for everyone to feel accommodated in the project. It could be argued that resources are the engine of the complex building construction project, and they transcend every element of the project. Overall, the information discussed across the sources views the importance of the resources within the project and the importance of ensuring that these resources are put to good use for the realisation of the required goals.

The last notable similarity across the sources discussed is that communication is important within complex building construction projects. Communication is an element that complex building construction projects should never miss out, as it helps in the establishment of relationships as well as ensuring that people are working together without misunderstandings. For project governance, for instance, there needs to be an efficient and reliable framework of communication to make sure that there is a clear direction for the needed communication (Alie, 2015). It means that there is a need to have a clear framework for employees to report to the management, as well as a clear framework for the management to provide performance guidelines to the employees in the organisation. With a clear framework, there is always a greater opportunity to realise the full-blown positive effects of communication in the management of complex building construction projects. In the context of successful completion of building construction projects, communication needs to be established through clear channels and the communication process needs to properly address the needs of both employees and stakeholders (Renault and Agumba, 2016). It could be argued that communication would only make sense if it works in line with the needs of employees and stakeholders in the project. Given that employees are the implementors of the target outcomes, they need a proper communication channel that resonates with their aspirations and needs. The same applies to stakeholders, whose interests must be addressed in a proper manner. In the context of cultural intelligence, it is vital that the communication that is applied to the project is in line with the various cultures of the people involved with it. Since employees are basically drawn from different cultures, communication should be designed in a standard manner that would respect the interests of every employee. Employees should not feel like they are being overlooked by the organisation at any given time. The most important thing is to make sure that employees are respected based on the different cultures that they come from. Overall, communication is vital for the success of any given complex building construction project and should be always be framed in a manner that would ensure it helps in the attainment of the project’s set goals.

A striking difference in the literature explicated concerns the approach to the realisation of success in complex building construction projects. Emphasis was placed on the view that complex building construction projects are mainly reliant on innovation and the application of the needed human resources for success. Stošić and Milutinović (2017) affirmed that the application of innovation is critical in the realisation of efficiency within the project and the realisation of the set targets. Mixing innovation with the different capabilities of individuals in the project works for the best interests of the project while breaking it down into simpler aspects that can be performed by individuals. Šuman and El-Masri (2013) emphasised that only the availability of innovation and the people with the right capabilities can help in the realisation of the project goals in the desired way. However, Fridgeirsson et al. (2015) were of a different view, bringing out the argument that, as much as innovations and technology may be needed within complex building construction projects, the appreciation of cultural differences is more important. It is worth noting that the nature of complex building construction projects is significantly changing with employees drawn from different cultures. A project stands a greater chance of success in instances where these differences are appreciated and used to its advantage, based on the realisation of the desired successful outcomes. The meaning here is that the project should begin by first appreciating the differences that exist between employees and hence set an appropriate environment that would ensure they perform to their best possible potential. Therefore, as much as innovations may be emphasised in the project, it is vital that the cultural differences that exist are also appreciated and put into the context of the organisation to help in the attainment of the desired levels of success.

## 2.6 A summary of research problems identified from the reviewed literature

Complex building construction projects in the UAE are constantly being implemented in a manner whereby they can be successful. This implementation is being done by paying attention to the required management frameworks and ensuring that they match the project goals. For instance, in line with the understanding of project governance, there has been the realisation of the need to put in place appropriate approaches that ensure accountability in the performance of the respective duties as well as the management of the resources that are provided in the project (Alias et al., 2014). Moreover, there is the realisation that all resources need to be put in place for the execution of the different responsibilities in the organisation. In addition, there has been increasing realisation of the need to put in place the required forms of innovation in the project for the purpose of breaking it down into easier tasks that can be performed. Breaking-down complex building construction projects into simple tasks that can be performed has been prioritised as part of ensuring that the desired level of success is attained in the project. Currently, attention has been paid to these aspects to make sure that complex building construction projects are realised within given timelines (Müller et al., 2013). This factor has limited these projects in terms of the attainment of the necessary goals of appreciating cultural differences within the projects.

Hence, the biggest problem as identified in the literature is that cultural intelligence is not being effectively applied to the successful complex construction project delivery. The cultural differences that exist among individuals are not appropriately manipulated to get quality outcomes on complex construction projects. The UAE is one of the countries with a diverse workforce with employees drawn from different countries (Bush, 2016). Nevertheless, the emerging cultural differences among employees have not been effectively appreciated and incorporated into complex building construction projects. It could be argued that there has been no development of a standard framework in regard to cultural intelligence to understand how different cultures can work on successful complex construction project delivery. The inability to appreciate the various cultural frameworks has meant that there are no clear communication channels to link people from different cultures within complex building construction projects (Dušan et al., 2014). In its turn, this has contributed to negative outcomes when it comes to the attainment of success in complex construction projects. The misunderstandings associated with the intersection between cultural intelligence and complex construction project delivery have made it more challenging for the potential of employees in contributing to the project to be fully utilised. Overlooking the existing changes especially from the perspective of cultural differences has stalled projects because of the ineffective application of cross-cultural leadership, cultural awareness, cross-cultural interaction and cross-cultural interaction to the successful complex construction project delivery (AbuZaher, 2015). Hence, what can be noted from the literature is that attention has been mainly dedicated towards the realisation of innovation and having reliable human resources, while at the same time forgetting the impact of cultural differences on complex construction project delivery. This is an aspect that would need to be looked at as a problem.

## 2.7 Chapter summary

The review of literature has been performed in a manner that is clear enough using multiple sources. The first part of the literature review has provided an in-depth understanding of the UAE in terms of its PESTEL factors and the long-term and short-term goals. It is worth noting that the UAE is a country that is growing at a quick rate and it has been a hub for workers from other countries. In addition, the nature of complex building construction projects has been explicated in the review, leading to the realisation that they depend on technology for the realisation of efficiency and that they also rely on both skilled and non-skilled workers. In line with the literature, it is also clear that complex building construction projects are affected by various factors including competence, communication, innovation and complexity. Additionally, cultural intelligence has been noted to be a key factor that affects complex building construction. Specifically, cultural intelligence is affected by factors such as cultural awareness, path capability, cross-cultural intelligence, cross-cultural communication and cross-cultural leadership. The last notable aspect as discussed from the literature is project governance that is affected by various aspects including accountability, stakeholder management, risk management and project control processes. It is important to pay attention to all these factors for the realisation of the required success in complex building construction projects. Overall, the review of literature has been in depth, focusing on the entire framework related to complex building construction projects.

# CHAPTER THREE

# PROPOSED CONCEPTUAL FRAMEWORK

## 3.0 Introduction

The chapter focuses on the explication of the key variables of the study including project governance, cultural intelligence, and successful complex construction project with the main purpose of establishing a relationship between them. The chapter begins with the with the definition of the research problem to establish its alignment with these three key variables of the study. After this, the relationship between project governance, cultural intelligence, and successful complex construction project delivery is presented diagrammatically. The researcher then explores the link between project governance and successful complex construction project delivery using literature. What follows is the explication of the relationship between cultural intelligence and successful complex construction project delivery. The chapter also entails the discussion of the coherence between theory and reality of the study and ultimately ends with the formulation of the hypotheses.

The conceptual framework is critical in demonstrating the relationship between variables in the study. As illustrated in Figure 3.1, this chapter begins by defining the research problem and the theoretical coherence indicating the connection between project governance and successful complex construction project delivery, as well as the connection between cultural intelligence and successful complex construction project delivery. The in-depth explication of the conceptual framework is critical in understanding each variable in the study and the link between them. The coherence between the theory and reality is also well explained in this chapter. Therefore, the conceptual framework is clear in the explication of various aspects as they relate to the study variables.

Figure 3.1: Paradigm of developing a multi-item scale

Source: Business Jargons (2020)

## 3.1 Defining the research problem

According to Bush (2016), the UAE is one of the countries with the most diverse workforce in all sectors, including the complex building construction sector. Additionally, aspects of project governance such as quality leadership and accountability are always required in successful complex construction project delivery. However, the biggest problem has been that there is little appreciation of the impact of both cultural intelligence and project governance on successful complex construction project delivery. It could be argued that, with the less appreciation of cultural intelligence in complex construction projects, there is also limited application of the skills of individuals drawn from different cultural backgrounds to enhance the delivery of successful complex construction projects. Hence, complex construction projects may not be delivered successfully because the significance of having a diverse project team with varied skills has been overlooked. More so, project governance, which includes management, is thus not effectively applied successful complex construction project delivery. Project governance is always expected to ensure that complex construction projects are seamlessly completed. It could be argued that, without the clear link between project governance and successful complex construction project delivery, key aspects of project governance such as accountability fail to be applied in these projects, hence affecting the desired success (Alie, 2015). Generally, the problem within the context of successful construction project delivery is the lack of attention to the role that cultural intelligence and project governance play. Consequently, the biggest problem in the context of the UAE is that the impact of both project governance and cultural intelligence on complex construction project delivery has not been made clear enough. Hence, this is a problem that needs to be clearly explicated for purposes of understanding the linkage between project governance and complex construction project delivery as well as the link between cultural intelligence and complex construction project delivery. Arguably, proper definition of and comprehension in understanding the relationship will see a greater application of project governance and cultural intelligence to successful complex construction project delivery in the UAE.

## 3.2 Theoretical coherence

Figure 3.2 below was developed with the aim of illustrating the relationship that exists between the three main variables of the study including; project governance, cultural intelligence, and successful complex construction project delivery. In the figure 3.2, project governance and cultural intelligence are independent variables while successful complex construction project delivery is the dependent variable. As demonstrated in Figure 3.2 below, the aspect of theoretical coherence is better understood based on the relationship that exists between the key variables in the study. Based on the conceptual model in Figure 3.2 below, project governance influences successful complex construction project delivery. In addition, cultural intelligence influences successful complex construction project delivery. The theoretical coherence is geared at determining the truthfulness of the connection between the study variables. Understanding the connection between the variables is critical in leading to a better understanding of the model and how it is used in the study. The connection between the variables in this theoretical coherence will be explicated based on the conceptual framework as shown in Figure 3.2. The conceptual framework is developed by including all the global multi-dimension items such as project governance, cultural intelligence, and successful complex construction project delivery and sub-variables including accountability, stakeholder management, risk management, and project control processes. Other sub-variables that are included are; cultural awareness, path capability, cross-cultural interaction, cross-cultural interaction, and cross-cultural leadership. The other notable sub-variables included are; competence, communication, innovation, and complexity.

Cultural Intelligence

Project Governance

Successful Complex Construction Project Delivery

Accountability

Stakeholder Management

Risk Management

Project Control Processes

Cultural Awareness

Path Capability

Cross-Cultural Interaction

Cross-Cultural Communication

Cross-Cultural Leadership

Complexity

Innovation

Communication

Competence

Figure 3.2: Conceptual framework

Source: Author (2020)

As per figure 3.2 above, it is critical to understand the key functions of the conceptual framework. According to Rocco and Plakhotnik (2009), one of the key functions of the conceptual framework in knowledge creation is building the foundation of the study. In this context, the conceptual framework provides the foundation of all the key concepts or factors that underline the study. The second key function of the conceptual framework in knowledge development as explained by Rocco and Plakhotnik (2009) is the demonstration of how the study advances knowledge. The advancement of knowledge is seen from the perspective of the different variables and how they add to already existing literature. The third key function of the conceptual framework is to conceptualise the study (Rocco & Plakhotnik, 2009). Through conceptualisation, the conceptual framework helps give meaning to the ideas being discussed. For instance, the meanings of the variables in the study can be understood easily through the conceptual framework (Rocco & Plakhotnik, 2009). Lastly, the conceptual framework provides a reference point for the interpretation of findings in a study. The findings could help demonstrate the strength of the relationship between the variables developed. Overall, the conceptual framework plays a fundamental role in knowledge advancement as outlined in these functions.

Understanding the difference between the conceptual framework and conceptual model is critical. Passey (2020) explains that the conceptual framework entails the representation of the factors (variables), constructs, or other criteria that relate to the study prior to the methodological approach. Hence, the conceptual model is more flexible and descriptive, as it is based on the researcher’s determination of what the main constructs and variables are from literature. However, the conceptual model always comes after empirical investigations and is critical in determining the major features of influence that emanate from context-specific research (Passey, 2020). Generally, the conceptual framework is developed before the application of the methodology into the study while the conceptual model is developed after empirical investigation into the chosen topic.

There are also different styles of developing conceptual frameworks. The first style is the typology. According to Jaakkola (2020), the typology style classifies the conceptual variants as distinct types. The aim of the typology is to come up with a categorisation that logically explains the many subjects around the topic, and combines them into a coherent and explanatory set of types. It is worth noting that the use of the typology style leads to a more in-depth understanding of the concepts within the study (Jaakkola, 2020). The second type of developing a conceptual framework is the narrative approach. The narrative approach focuses on the explanation of the connections between the different variables of the study. Jaakkola (2020) notes that the narrative approach seeks to unveil the bigger picture of the patterns and connections between variables rather than the specific causal mechanisms. The third way of developing a conceptual framework is the use of propositions (Jaakkola, 2020). Propositions help condense the main message of the association between the variables of the study. The propositions also help in the identification of the causal agent and the outcome from the actions of the causal agent in the research.

### 3.2.1 Connection between project governance and successful complex construction project delivery

Cultural intelligence is concerned with how tasks to successfully complete the project are aligned. Bonghez and Aziz (2014) affirm that project governance ensures that tasks in the project are properly distributed among individuals. To ensure successful complex construction project delivery, there always needs to be a team that is dedicated to work on the project and tasks need to be well divided in such a way that they meet the goals of the project. There is always a need to appreciate the differences in expertise that exist to realise successful complex construction project delivery. Specifically, leaders need to appreciate the impact of each task on the successful complex project delivery (Eisenberg and Williams, 2012). Successful complex construction project delivery is experienced more when the tasks are properly distributed among employees based on their capabilities.

To understand the connection between project governance and successful complex construction project delivery, it is vital to explore the significance of elements of project governance in complex construction projects. Project governance is connected with successful complex construction project delivery when it comes to the aspect of managing stakeholders. According to Bekker (2015), the identification of the needs and interests of different stakeholders is critical in ensuring that they are well accommodated into the successful completion of the project. Since stakeholders have different interests and expectations in regard to successful complex construction project delivery, it is vital to understand their needs clearly and attend to them carefully. If systems such as accountability are put in place through project governance, there is always a greater opportunity for the realisation of a better focus on their interests and meeting their needs in a satisfactory manner. Project governance is associated with successful complex construction project delivery based on the manner in which it detects the level of accountability in meeting the stakeholders’ interests.

Project governance is associated with successful delivery of complex construction project delivery in terms of accountability especially when it comes to the distribution of responsibilities. With the complexity of construction projects, it is worth understanding the best approach to the distribution of responsibilities in a manner that matches the expected success of these projects. Zeyad and Al-Ameri (2016) explain that it is vital that, as a part of accountability, responsibilities are allocated in an effective manner that reflects the capacity to ensure successful complex construction project delivery. Within the project, there is always the expectation of the need to share responsibilities in a manner that leads to successful project delivery. As established from the previous sections, project governance is aligned with successful complex construction project delivery in instances where there is efficiency in how these projects are delivered. However, it is more important to develop a standard framework that reflects the division of tasks, hence leading to successful construction project delivery. In such a manner, there is a better exhibition of successful complex construction project delivery in instances where attention is paid to accountability in the course of breaking-down tasks to facilitate successful project delivery.

Project governance also influences communication within the organisation, and this connection reflects the link it has to complex construction project delivery. With properly moderated corporate governance, the systems of communication within the organisation are always expected to be clear in directing the successful delivery of complex construction projects. According to Alvarez-Dionisi and Turner (2012), the communication system in the organisation is supposed to be in great shape; it should effectively represent the interests of all stakeholders in regard to the completed projects. With a properly established project governance system in place, one can understand that communication should be developed in a standard manner that is able to represent the needs of stakeholders for successful complex construction project delivery. If the communication channels are not properly designed, it becomes more difficult to successfully deliver the project. Müller et al. (2013), emphasised the need for communication to meet the needs of the project. Project governance manifests itself in proper communication channels that represent the expectations of different stakeholders. Therefore, there should be a continuous focus on the aspect of communication from the project governance perspective to help deliver complex construction projects according to the stakeholders’ expectations.

### 3.2.2 Alignment between cultural intelligence and successful complex construction project delivery

Cultural intelligence is concerned with the fact that employees within the project come from different cultural backgrounds. For the attainment of success within complex building construction projects, it is vital to realise effective approaches to success (Helen et al., 2015). Different cultures from which employees are drawn are to be understood clearly for the sake of integrating them into the organisational environment and thus helping them to become a part of the success of the organisation. Successful complex construction project delivery should always be aligned with the cultural perspectives of employees to get the best out of them at any given moment.

Successful complex construction project delivery is a critical expectation of complex building construction projects. According to Belay et al. (2017), successful complex construction project delivery is critical because it is always the main aim of any given project. Any project is expected to attain the desired level of success, and it signifies successful complex construction project delivery. In the project, it is vital to make everyone understand the significance of working towards the realisation of the success of the project (Mohammad and Shahatit, 2016). It should always be the priority of any given project.

One of the best ways of understanding the link between cultural intelligence and successful complex construction project delivery is to explore the aspect of competence. Because of their varied cultural backgrounds, employees possess different competencies and skills (Mohammad and Shahatit, 2016). For successful complex construction project delivery, it is vital to identify the competencies of each team member. In terms of explaining competencies, it is always critical to assemble employees from different cultures to work towards the attainment of common project goals. Successful complex construction project delivery becomes a reality in situations in which employees are given the opportunity to work together regardless of various cultural backgrounds. Therefore, working on taking advantage of the competencies of employees drawn from different cultural backgrounds acts effectively towards successful complex construction project delivery.

The link between cultural intelligence and successful complex construction project delivery is understood from the perspective of innovation. The innovative capabilities of employees within the project vary as they are drawn from different countries with various cultures. In line with Stošić and Milutinović (2017), innovation has become the focal point of every complex building construction project. With the significance of the level of innovation, employees are always at the centre of boosting innovative outcomes within the organisation. From a cultural perspective, innovation can boost the success of complex construction project delivery (Šuman and El-Masri, 2013). This is so because, through innovation, there is always a better way of doing things in the project to lead to the attainment of set targets and goals. The management is tasked with the role of bringing the innovative capabilities of individuals from various cultural backgrounds into the project to help realise successful complex construction project delivery.

Lastly, the link between cultural intelligence and successful complex construction project delivery is also understood from the perspective of cultural awareness within the project context. According to Buvik and Rolfsen (2015), cultural awareness is the realisation of the fact that there are individuals drawn from different cultures within the project. For successful complex construction project delivery, it is vital for all employees, ranging from the top management to the rest of the staff, to recognise the importance of cultural awareness. Cultural intelligence is strengthened when there is the realisation that employees are not always the same, especially when it comes to their cultural origins. With the level of awareness that exists among employees, it is worth treating them with the respect that they deserve (Solomon and Steyn, 2017). The modern global project environment demands greater attention to people’s varied cultures and realising the need to respect each one. Within the context of successful complex construction project delivery, the cultural context becomes more significant in instances when cultural awareness is prioritised. Therefore, there should be continued prioritisation of the aspect of cultural awareness individuals to work better and achieve success within the complex building construction projects.

## 3.3 Alignment of research strategy with the conceptual framework

This study adopted a deductive research strategy. It is worth noting that a deductive research strategy begins from a general perspective and proceeds to more specific details in explaining the study phenomenon. It specifically brings out the view that knowledge is derived from observation in a deductive manner (Bryman, 2004). In addition, the study develops hypotheses, which the author uses to make conclusions about the relationship between variables. Therefore, the deductive research approach that is used in this study fits into the conceptual framework because it will help understand the relationship between study variables based on made observations. It is worth noting that, with the help of the deductive research approach, one can observe the relationship between project governance and successful complex construction project delivery, as well as cultural intelligence and successful complex construction project delivery. It can be concluded in this case that the research strategy fits into the conceptual framework because it helps explain the relationship between variables based on observations that are made in the study.

## 3.4 Coherence between theory and reality of the study

Explaining the coherence between the theory and the reality of the study will be achieved by linking the existing theories within the study to the true nature of the study. One of the key theories that helps understand this study better is the Agency Stakeholder Theory. In line with the research by Khan et al. (2019), the theory is vital in understanding the place and role of different parties within the project and the best way to handle each of them. There is coherence between the stakeholder theory and this study, since the study deals with complex building construction projects that rotate around different stakeholders, including project clients, the contractor, employees and senior project practitioners. The stakeholder theory helps reveal the true sense of this study as it focuses on the best ways of ensuring that everyone in the project is managed in the best way possible.

Another notable theory that helps explain the reality of this study is the Theory of Construction Management. According to Valence (2013), the theory of construction management is concerned with not only the whole process of coming up with construction projects but also the costs that go into them. There is coherence between the theory and the reality of this study because of the understanding that construction is a realistic event. The complex building construction industry has been gaining popularity in the UAE. This means that there are many people working in the industry. The logic is about ensuring that the construction building industry gets the best in terms of contributing to the economy. With people working in the industry, there is coherence between the theory and the reality of the study.

The coherence between the theory and the reality of this study stems from the fact that theories give a hypothetical nature of events that are bound to occur in the building construction environment. The reality of this study is based on the understanding that it utilises real people in the collection of relevant data. The focus on collecting data from people within the complex building construction projects demonstrates the reality of the study while at the same time espousing what is discussed in the theoretical context.

### 3.5 Hypothesis formulation

From the appraisal of the literature, the following hypotheses were formulated:

- H1: Project governance has a positive effect on the integration of successful complex construction project delivery in the UAE construction sector;

- H2: Cultural intelligence can be achieved through the integration of successful complex construction project delivery;

- H3: There is a significant relationship between project governance and cultural intelligence in the UAE construction sector.

All the hypotheses above were carefully developed based on the conceptual model that has been drawn in this part of the study. The hypotheses will be tested using the primary data that will be collected in the study, thus allowing the researcher to make key conclusions concerning the relationships between the variables. Therefore, the hypotheses will be a vital point of reference across the study for the development of reliable findings.

### 3.6 Chapter summary

In summary, the conceptual model for this study has been clearly developed illustrating the connection between different variables, including the eco-system, project governance, cultural intelligence and successful complex construction project delivery. The understanding of the best approaches to explore each of these variables and how they apply to the study is vital, and this has been achieved in this chapter. For instance, the link between project governance and successful complex construction project delivery has been explicated in detail. In addition, the link between cultural intelligence and successful complex construction project delivery has been explored. It is crucial to understand all these variables in the study and their relationships as envisaged through the developed hypotheses. Essentially, the chapter is succinct in terms of presenting the conceptual framework and highlighting the coherence between the reality of the study. With the collection of findings from individuals in the complex building construction environment, this study will be as relevant as possible in its findings.

# CHAPTER FOUR

# RESEARCH METHODOLOGY

## 4.0 Introduction

The research methodology plays a critical role in demonstrating the process of data collection, analysis, and presentation. To effectively understand the methodology and its aim, it is worth pointing out some of the general principles of knowledge. The general principles underlying the methodology are based on the scientific guidelines of research. One of the general principles surrounding the methodology is that the researcher is seeking a conceptual understanding of the relationship between the variables. This means that the methodology will present a plan on how each variable is conceptualised and the inclusion in the survey for data collection. Another general principle for knowledge generation is the recognition of the importance of both the independent and the dependent replication and generalisation. Determining whether the study variables can be generalised to other contexts.  The methodology is also based on the general principle of posing testable and refutable research hypothesis in the study. In this methodology section, the focus is to explain the philosophy that was applied, the research design, data collection, analysis, and ethical issues that were considered in the process of data collection.

The research topic was investigated using a quantitative research design. This is a design that focuses on the collection of numerical data and the subsequent presentation of the data in the form of tables and graphs with accompanying explanations (Leavy, 2017). A quantitative research design is selected for the investigation of the research topic because the findings of the study were based on a large sample size. In addition, the proposed quantitative method allowed the researcher to test the study hypotheses and determine the relationship between independent and dependent variables. The data was collected using survey questionnaires. The questionnaires were designed so that they requested demographic information from the respondents as well as containing specifically developed questions related to the study variables. The questionnaires were distributed to respondents from the building construction industry through their email address for purposes of ensuring that they responded and returned them within the given timeframe (see Appendix B).

Questionnaires help in the collection of large amounts of data within a short time because every participant has his/her time of responding to the questions (Creswell, 2014). The primary data was analysed through SPSS version 26. SPSS version 26 was selected because it is a reliable statistical tool that ensures data is easily analysed and relevant tables and graphs to show the relationship between the variables are presented for the understanding of data. The sampling criterion that was used in this study was purposive sampling criteria (Creswell, 2014). It was selected because it helped in the specific identification of respondents within the complex building construction industry for purposes of participation in the study. It ensured that respondents with the necessary characteristics, such as those working in the complex building construction environment, were included in the study for the collection of necessary data. The methodology was developed in a clear manner to detail the key aspects of the data collection process and the analysis of the data to make meaningful findings based on the collected information.

The methodology described in this section outlines the process used to collect and analyse data in the study. It provides a clearer understanding of the research and shows how the researcher collected the data and used it in the study. A research methodology involves making assumptions, using principles and utilising actual procedures to make a proper analysis of a hypothesis. It is meant to investigate different problems by defining a problem, creating hypotheses and conducting research on these hypotheses using different designs and then creating a way to collect data.

## 4.1 Theoretical background

To understand the theoretical background, it was essential for the researcher to develop a clear understanding of the key factors that were explicated in the study. To encapsulate the method of this research, the research onion in Figure 4.1 below illustrates the research philosophy, approach to theory development, methodological choice, strategy, and techniques and procedures. Throughout the chapter, the components of the research onion will be explained and justified.

Positivism

Interpretivism

Realism

Deduction

Abduction

Induction

Quantitative

Qualitative

Mixed Method

Philosophical stance

Approach to theory development

Methodological

choice

Techniques and

procedures

Strategy

Data collection and data analysis

Survey

Focus Group

Case Study

Experiment

Philosophy

Ontology

Epistemology

Axiology

Phenomenology

Figure 4.1: The research onion

Source: Saunders et al. (2015)

It is worth noting that a quantitative methodology proposed was based on the understanding that proper project governance and cultural intelligence impacted successful complex construction project delivery in the organisation. In such a manner, one of the key theories that transcended across all these variables that were considered in the study was stakeholder theory (Al-Sabek, 2015). Stakeholder theory is critical in explaining the relationships that exist between various interest groups within the project and the need to consider their interests and influence in the project. It was applied to the study based on questions asked to respondents. For instance, questions touched on the role of stakeholders, including employees and owners of the project, and the need to take their needs into consideration (Ahbabi, 2014). In addition, different stakeholders were considered in terms of their varied cultural backgrounds.

## 4.2 Philosophical assumption of the research

The research philosophy explains the whole process of research beginning from how the data about the phenomenon should be collected, analysed and used. There are four key philosophical views and assumption types of research, ontology, axiology, epistemology and phenomenology, as illustrated in Figure 4.1 above. According to Bryman (2004), ontology as a research philosophy is mainly understood as the study of a being. It deals with the nature of reality and what one can get to know about it. Essentially, ontology relates directly to being and the existence of being. The second research philosophy is axiology. Axiology mainly focuses on the nature of value in the research (Edson et al., 2016). It means that the values of a researcher influence the value that he/she places on the research findings of the study. The third research philosophy is epistemology, which refers to the nature of the relationship between the knower and what can be known about the study. Essentially, epistemology focuses on what is known to be true in the research. The last notable research philosophy is phenomenology, which focuses on experiences, events and occurrences, with little consideration of the external and physical reality. The researcher chose epistemological research philosophy because it presents an opportunity for objectivity in the research. Objectivity exists based on the philosophy’s point that meaning exists within an object. With the epistemological research philosophy, it was easier for the researcher to maintain independence while explicating the relationship between project governance and successful complex construction project delivery, as well as the relationship between cultural intelligence and successful complex construction project delivery. Therefore, the phenomenological research philosophy was selected because it guaranteed the objectivity of the researcher in the study (Creswell, 2014). The researcher focused on being as independent as possible, which thus promotes the quality of the findings. Responses to the questionnaires were not influenced at any particular point by the researcher, thus boosting consistency.

### 4.3 Overview of the quantitative research method

The main research designs of a study are the qualitative research approach and the quantitative research approach, as illustrated in Figure 4.1 above. According to Oflazoglu (2017), qualitative research focuses on answering questions about why and how people behave in the way they do. It is always done through the provision of in-depth information about the phenomenon under study. In such a manner, a qualitative research approach mainly relies on the in-depth analysis of the phenomenon through different data collection approaches, for example, interviews. However, for this research study, the qualitative research method was not used since this research study focused on exploring the existence of a relationship between its research variables that entailed the use of statistical methods, thus making a quantitative research approach suitable. Oflazoglu (2017) highlighted that a quantitative research design aims at determining the relationship between independent and dependent variables of the research. In such a manner, the quantitative research approach focuses on the collection of numeric data that is then analysed and presented in the research in the form of tables and graphs. Consequently, the characteristics of the population in quantitative research are mainly represented in figures (Oflazoglu, 2017). For the success of this study, the development of a specific research approach is critical. Hence, the chosen research design is a quantitative research approach. The quantitative research approach relies on logical and statistical procedures in order to determine the relationship between independent and dependent variables in the study with the help of numerical measures. Quantitative research deals with numbers, logic and the objective stance that the researcher pursues in the study as it is a systematic investigation of phenomena. Using a quantitative research design, the researcher focused on collecting quantifiable and numerical data from respondents in the complex building construction industry in the UAE and ultimately performing statistical, mathematical or computational techniques to present the data using graphs and tables in order to obtain objective and conclusive answers.

### 4.4 Justification for using the quantitative research method

The choice of the quantitative research design is based on a number of justifications. The first justification for the choice of the quantitative research approach is that it allows the gathering of data using structured instruments (Creswell, 2014). In this study, the structured instrument that was used in the collection of data was the questionnaire survey. The collection of data using structured instruments allows the researcher to ensure the accuracy and validity of the findings. The second reason that justifies the choice of the quantitative research design is that it can help in the collection of data from a large sample. This study aimed at obtaining the needed results from a large sample in the UAE (Creswell, 2014). The quantitative research approach made it easier for the researcher to obtain data from a higher number of targeted respondents. The collection of data from a large sample meant that the findings effectively apply to the entire industry, hence they can be used for purposes of helping the management within the complex building construction industry to achieve success. The third justification for the use of the quantitative research approach is that it helps in the generalisation of the findings to a wider population. The researcher intended to ensure that the findings were generalised to complex building construction projects. Hence, with the use of a quantitative research design, it was easier to generalise the results effectively and ensure that they were used to explain the relationship between project governance and successful complex construction project delivery, as well as cultural intelligence and successful complex construction project delivery in the UAE. Based on these justifications, the quantitative research design was preferable.

## 4.5 Alignment of research strategy with philosophical stance of the study

The determination of the research strategy is also critical. More specifically, there are five main types of research strategies, inductivism, constructivism, interpretivism, positivism and pragmatic approach, as illustrated in Figure 4.1 above. Accordingly, inductivism is based on the perspective that knowledge is derived from observation in an inductive manner (Bryman, 2004). Constructivism is built on the platform that the meaning of a phenomenon could be understood through the subjective views of respondents. The third research strategy is interpretivism, which brings out the view that the focus of research is to understand and interpret the meanings in human behaviour rather than make generalisations. Positivism works on the principle that knowledge is always gained through observation and assessment. Meanwhile, the pragmatic approach emphasises the use of a method that is best suited to the research problem of the study (Bryman, 2004).

Additionally, in line with the quantitative research design, it was vital to choose an appropriate research philosophy. The three basic types are positivism, realism and interpretivism, as illustrated in Figure 4.1 above. The positivist research philosophy works with the principle that only factual knowledge is gained through observation, including measurements (Edson et al., 2017). The positivist philosophy also plays a critical role in ensuring that the researcher is separated from the research respondents. Therefore, positivism was key to ensure the independence of the researcher during the process of the study. The interpretivist research philosophy always depends on naturalistic approaches to data collection, such as interviews and observations. It also details secondary data in some instances where the researcher intends to gather findings from previous studies. The interpretivist philosophy is based on interactions between the researcher and respondents (Creswell, 2014). In its turn, the realist research philosophy is based on the idea of the independence of the reality from the human mind and scientific knowledge. For this study, the positivist research philosophy was applied. One of the key reasons for the choice of the positivist research philosophy is that it guarantees the independence of the researcher in the study (Creswell, 2014). In this study, the researcher intended to be as independent as possible and thus promote the quality of the findings. Given that the positivist philosophy allows for the observation of data through human lenses, it assisted the researcher to collect the needed details in a more accurate manner.

In line with effecting a quantitative research strategy, it is also vital to choose a specific research approach to follow. A deductive approach was chosen for this research process because it moves from a more general understanding of specific observations. Here, the researcher creates a hypothesis and then prepares a research strategy to test it (Edson et al., 2017). In the current research, the researcher explained how project governance influences cultural intelligence. This was achieved by showing close observations from project governance using the skills of senior project practitioners. In addition, the researcher shows how these skills influence the workforce into the achievement of project objectives and cross-cultural relations. The deductive research approach helped boost the analysis of the hypotheses that were developed in the study in terms of applicability. Overall, the use of the quantitative research approach alongside the deductive research approach is highly critical to the successful collection and presentation of the needed findings in the study.

In addition, it is worth noting that the analytical research was chosen for this study over exploratory, descriptive and predictive research. Exploratory research focuses on a problem that has not yet been studied in a clear manner, with the aim of establishing priorities and developing definitions to improve the research design. Descriptive research focuses on the determination and description of the aspects under study in a simpler manner (Creswell, 2014). Predictive research tries to establish the relationship between variables based on projections made in the study. Analytical research is more preferred for this study because of the in-depth analysis of relationships between variables. It was essential for the researcher to identify these relations and explain them in depth.

The last notable element related to the determination of the choice between applied and basic research to ensure the quantitative design is successful. Applied research focuses on answering the questions in the real world and solving the existing problem. Meanwhile, basic research is concerned with filling in knowledge that does not currently exist (Creswell, 2014). For this study, applied research was selected because of the need to answer existing questions on the relationship between project governance and cultural intelligence, as well as successful complex construction project delivery and cultural intelligence. These variables are already known in the contemporary world and hence justify the choice of the applied research for this study.

## 4.6 Research approach

The research approach is a plan and procedure; it defines the steps that are undertaken for the collection, analysis and interpretation of data (Bryman, 2004). The two main research approaches that could be adopted in the research were the deductive approach and the inductive approach. This study followed a deductive research approach. Each of these approaches is discussed below:

### 4.6.1 Deductive approach

The deductive approach generally moves from a general perspective to specific research views. According to Bryman (2004), it mainly aims at testing the existing theory and literature perspectives on the topic. Basically, the deductive approach usually begins with the formulation of a hypothesis; it emphasises causality between the variables of the study (Edson et al., 2017). In this study, the focus was on measuring the influence that project governance and cultural intelligence have on the successful delivery of complex construction projects. Therefore, causality was established. Since this study was mainly concerned with establishing the relationship between project governance and cultural intelligence with the successful delivery of complex construction projects, the deductive approach was chosen. In addition, the study did not focus on the development of a new theory but tried to test the existing theory and research perspectives in the literature. Therefore, a hypothesis was first developed underscoring the use of the deductive approach in this research.

### 4.6.2 Inductive approach

The inductive research approach necessitates the researcher to begin the study with an open mind, without any preconceived ideas of what would be found. According to Creswell (2014), the inductive research approach mainly uses research questions to narrow down the scope of the study, and ultimately leads to the generation of a new theory based on the findings. With the completion of data analysis, the researcher always has to evaluate the existing theories in the field, and come up with a theory that would align with the existing ones. This study did not strive to develop a new theory; therefore, the inductive research approach was not adopted.

## 4.7 Pilot study

Before the actual study, the researcher conducted a pilot study. Novikov and Novikov (2013) explain that a pilot study is a small-scale preliminary study that is conducted with the view of evaluating the feasibility, duration, cost and any adverse events that may need to be noted in the course of the study. The pilot study was conducted with 10-20 respondents to evaluate the potential costs and reliability of questionnaires to be used for the data collection. The pilot study was conducted during a single day. As a result, only minimal changes were made to the questionnaire based on the outcomes of the pilot study. For instance, there were minimal changes in the phrasing of questions and the terminology used, as well as a reduction of question length. These changes were made before the final study. Conducting a pilot study was critical to the success of this study. According to Ismail et al. (2018), a pilot study is a piece of small-scale research that is conducted before moving to the final research.

By conducting the pilot study, the aim was to enhance the quality of the research. Malmqvist et al. (2019) explained that the importance of pilot testing lies in enhancing the reliability and validity of the research. The focus was on making the questionnaire more consistent in the course of data collection. More so, the validity of the project was measured by the soundness of the data that would be collected in regard to the variables. With the pilot study, the researcher gets the opportunity to modify questions in such a way that they can be understood easily and relate directly to the problem being studied (Malmqvist et al., 2019). Therefore, the whole focus was to ensure that the questionnaire met the required quality before the data was finally gathered. For this research, the pilot study targeted a small number of respondents from the UAE construction sector. Particularly, 10 respondents were involved in the pilot testing with the focus on improving the quality of the data that was ultimately collected by addressing the issues at hand. The respondents were mainly drawn from the complex construction sector, as this was the area where the researcher finally collected data. To effectively conduct the pilot study, respondents were drawn from different construction companies in the UAE.

As per the proposal of Oppenheim (1992), the piloting of the questionnaire was focused on various key areas including:

- Clarity of the instructions;

- Clarity of questions developed;

- The length of the questionnaire;

- Any other questions from respondents.

Another key area that the piloting focused on addressing was the alignment of the questionnaire with the research study.

To effectively address all the areas that have been mentioned above, pilot testing was performed with 10 employees in the UAE construction industry with the focus on complex projects. Based on the feedback that was provided by the respondents in the course of pilot testing, relevant changes were made to the questionnaire to make it more appropriate to this study. To obtain proper feedback from the pilot study, a scale of 1-5 was developed to rank these areas based on the respondents’ feedback. In this case, 1 represents the weakest response while 5 represents the strongest response in regard to the area. The key areas of feedback based on the pilot study are as demonstrated below in Table 4.1:

Table 4.1: Questionnaire feedback

| Area of Feedback | P1 | P2 | P3 | P4 | P5 | P6 | P7 | P8 | P9 | P10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Clarity of the instructions | 5 | 4 | 5 | 5 | 5 | 4 | 5 | 5 | 5 | 5 |
| Clarity of questions developed | 5 | 5 | 5 | 3 | 3 | 4 | 5 | 5 | 5 | 4 |
| The length of the questionnaire | 5 | 5 | 5 | 5 | 5 | 4 | 5 | 4 | 4 | 4 |
| Any other questions from respondents | 1 | 1 | 1 | 2 | 1 | 1 | 2 | 1 | 1 | 2 |
| Alignment of questionnaire with research topic | 5 | 5 | 5 | 4 | 5 | 5 | 5 | 5 | 5 | 5 |

Source: Author (2020)

Based on the feedback from the 10 respondents illustrated in Table 4.1 above, the questionnaire will only require minimum changes in regard to the structure of questions. However, the questionnaire is generally clear and would lead to reliable and valid data.

## 4.8 Sample and sampling strategy

Sampling is the process of taking a group representation of a population of things or people in order to perform a study. There are two types of sampling methods for research purposes: probability sampling and non-probability sampling. In the case of probability sampling, each respondent has an equal chance of being selected and included in the sample. This choice could be done by using either a simple, stratified, cluster or systematic sampling (Saunders et al., 2009). Non-probability sampling is used in cases where the population is not well defined; in this type of sampling, the expenses are lower and thus the approach is easy to implement (Creswell, 2014). This choice could be made by using either a cluster, quota or stratified method; however, they will remain non-probability samples (Al Marri, 2017). This study focused on ensuring that the right sampling process was used. The type of sampling procedure that was used is non-probability sampling; in particular, the sampling approach utilising snowball sampling. Snowball sampling is the sampling approach that allows the researcher to target a population to be a part of the study and focus on respondents with very specific characteristics, such as being members of a particular group or team (Edson et al., 2017). Atkinson et al (2021) Further explains that snowball sampling is a method used by researchers for purposes of generating a pool of participants to be included in the research through referrals made by individuals who share the same characteristic of interest as the population of interest. For instance, the pool of participants that was targeted was individuals working in different complex construction projects. Snowball sampling is also commonly referred to as chain sampling or chain referral sampling where a referral system is used to get more participants to take part in the study. The snowball sampling approach was preferred because of the understanding that it gave the researcher the opportunity to target mainly individuals engaged in complex building construction projects in the UAE. This approach ensures that specific data is collected and applied to the study. The particular snowball sampling approach method utilised was the cluster method, as groups were selected for their geographical location, which is the UAE. More so, snowball sampling was selected for use in this study because it is easier to find samples using it (Latpate et al., 2021). The ease of finding samples is based on the fact that it works with a referral system where the potential participants can be easily located and included. Besides, snowball sampling is cost-effective because of the ease of locating participants who may be easily referred by others of the same characteristics.

The sample size depends on what the researcher wants to achieve, the project stakes, the amount of information needed for the research and the level of credibility required (Ryan, 2013). The choice of respondents is justified by the set objectives and scope of the study. For this study, it was crucial to ensure that only the relevant respondents took part in each stage of the research. Hence, a total sample of 404 respondents was used. The number of respondents was determined ex post rather than ex ante. The population was identified through personal contacts and referrals. The criteria for the selection of the respondents is that they needed to be individuals working in complex construction projects in the UAE, they needed to be 18 years and above, and needed to be in culturally diverse complex construction projects. The participants were initially approached through the respective managers of the complex construction projects. After seeking permission from the respective companies, the managers helped with linking the researcher to the participants for easier inclusion into the study. The researcher approached the company’s management who ultimately helped reach out to the sample of 404 participants. Hence, the researcher did not reach each of the participants individually in the course of the researcher, but rather through their representatives. To get this sample, the specific purposive sampling technique that was applied was homogenous sampling. According to Ray (2012), homogenous sampling is a type of purposive sampling that enables the researcher get a sample that shares the same characteristics such as age or occupation. In the context of this study, homogenous purposive sampling was used to get a sample of individuals working in complex construction projects in the UAE and who work in culturally-diverse projects. This number of respondents was considered sufficient in the context of this study and the realisation of the set goals aimed at understanding the complex building construction industry. The justification for the use of 404 participants is based on the understanding that such a big sample would make it easier for the researcher to collect as much data as possible that could also be generalised to other populations. Consequently, such a sample provided an opportunity for easier generalisation while at the same time enabling the collection of varied understandings of the relationship between project governance, cultural intelligence, and successful complex construction project delivery. Sample bias, also known as sample selection bias, involves errors that researchers face when conducting a study. It occurs during the selection of respondents. It can cause a problem when research is conducted in a random method, especially when the population sample is not so random. An error can occur when a respondent in a survey would just agree to questions asked all the time (Edson et al., 2017). Another way is when the respondent chooses extreme options when answering the questions. This is called extreme respondent bias. Desirability bias occurs when an individual feels the need to give answers that will align with what is socially acceptable, thus complicating the research. In this case, the intended goals and objectives of the questions cannot be reached. The researcher also may cause an error, especially when the question order is inappropriately arranged. This issue may cause the respondent to become confused and answer questions incorrectly.

Overcoming both the sample bias and the social desirability bias was critical in this study. The sampling bias was minimised through two strategies. The first strategy to minimise sampling bias was the clear definition of the target population and the sampling frame (Vannette & Krosnick, 2017). The target population was individuals working in complex construction projects. The sampling frame was the UAE with both managers and employees drawn from different cultures. The second strategy that was used to minimise the sampling error was making the survey as short and accessible as possible. This meant that each participant had an easier opportunity to respond to the questions. The social desirability bias was minimised by using an online platform to collect survey data, indirect questioning, as well as the focus on word choice where questions were asked in a way that would not necessarily lead to the desirability bias (Vannette & Krosnick, 2017). Using these approaches helped overcome the biases that the researcher faced in the study.

## 4.9 Data collection method

It was essential for the researcher to identify a specific strategy for data collection. The selected strategy for approaching respondents for the collection of the research data was the use of surveys. A survey is a common strategy that helps in drawing large amounts of data from respondents in the study in a relatively short period of time (Edson et al., 2017). The selection of the survey strategy was based on the understanding that it was easy for the researcher to administer the questionnaires. In addition, it also simplified the process of data collection (Edson et al., 2017). Accordingly, it is an essential advantage of the survey questionnaire method of data collection. As specified above, the researcher intended to collect data from a large population, and the use of surveys helped simplify the whole process of data collection. It is yet another advantage of the survey questionnaire method for data collection. Overall, the strategy entailing the use of surveys was more applicable to this study because of the large population of respondents as well as the efficiency that it brings during data collection. The fact that it is possible to conduct a data collection survey is also an advantage that influenced its application for this data collection. While survey data collection provides several advantages in data collection, this method also has several disadvantages. One of these is participant bias (Edson et al., 2017). This occurs because there is a possibility that the research participants may not be quite as honest in their responses. In other words, the participants may not feel comfortable providing answers that will show them in a negative light. The closed-ended nature of questions may lower the validity of received answers (Edson et al., 2017). Therefore, it was essential for the researcher to ensure that these disadvantages did not influence the process of data collection.

Collecting data using the survey questionnaire entailed seeking the research participants’ email addresses. After the participants shared their email addresses with the researcher, the survey questionnaire was emailed to them. They then filled in the questionnaire; after completion, they returned them to the researcher’s email.

### 4.9.1 Steps taken to collect secondary data

Several steps were used to collect secondary data used in this study. The steps include identifying the elements of the research topic that this study was exploring as indicated in the identified research variables. The significance of this step is to identify opportunities for collecting data. Another step is to determine a specific group of interest that this study has investigated. This is done to ensure that the sources that are selected are those that focus on the targeted group of this research study. The major keywords were identified for use in the databases determined for use. Some of these keywords included project, governance, cultural intelligence, influence and delivery. These keywords were entered into the databases, resulting in the generation of several sources. The justification for using these key words is that they presented an opportunity for the retrieval of more results linked to articles. This gave the researcher an opportunity a greater opportunity to choose as many sources as possible based on the leads presented by the key words. Screening of these sources was performed by assessing their titles, abstracts, and introductions, and eventually fully body assessment. This was essential in enabling the collection of secondary data for this study. As a result of the screening, 90 articles were identified to be used for the study. The inclusion and exclusion criteria included only articles that focused on project governance, cultural intelligence and successful complex construction project delivery. Studies were to focus on complex construction projects and be published within the past 10 years. Studies that did not meet these criteria were excluded from the research. The analysis of the studies was performed variable by variable by the exploration of each of the items in the questionnaire in terms of how they apply and relate to each other.

### 4.9.2 Sources of secondary data

Several sources of secondary data were used for this research study. The specific sources that were used in this study included peer-reviewed articles that researched the study topic. In addition, this study used several books and reports from credible organisations containing aspects of the research variables that were used. A few Internet sources were also included in this study. It is essential to point out that most articles were derived from online databases, including Google Scholar, ERIC, EBSCOhost and ProQuest. According to Grant and Booth (2009), using databases is significant for the retrieval of the quality results, especially when looking for relevant articles to apply to the study. The rationale and justification for using Google Scholar is that it provides one the opportunity to see numerous articles that are available to the field of research and the number of times such articles have been cited. Google scholar also helps access the articles through links. The use of ERIC is justified by the fact that it is an authoritative database that provided indexed and full-text articles that could be applied to the study. The rationale and justification for using EBSCO host is that it contains a diversity of articles across different fields making it easier for researchers to access quality articles for application into the study. Lastly, the use of ProQuest is justified by the fact that it also provided focused and relevant results of quality articles that could be applied to this study.

## 4.10 Variables and measures

As shown in the previous chapter (Chapter three), the study has both independent and dependent variables. The independent variables in the study are project governance and cultural intelligence. The dependent variable in the study is successful complex construction project delivery. Each of these variables needs to be effectively measured in a clear manner. The key factors that were used to measure project governance include accountability, stakeholder management, risk management and project control processes. Some of the items that were considered in the measurement of project governance include the distribution of responsibilities and the nature of stakeholders within the complex building construction projects. The second independent variable in the study is cultural intelligence; the factors that were used in the measurement of cultural intelligence are cultural awareness, path capability, cross-cultural intelligence and cross-cultural leadership.

The dependent variable in the study is successful complex construction project delivery. The key factors that were used in the measurement of successful complex construction project delivery include competence, communication, innovation and complexity. The measurement of all these variables was critical for the understanding of the variables in terms of their application and relevance to the study. The variables were initially drawn up in the form of a conceptual framework and how they relate to each other in the study. In the measurement of the data, it is critical to determine the validity and reliability of the instruments. Validity is concerned with the accuracy of the measures while reliability is concerned with their consistency. Validity was guaranteed by using a standard survey for the collection of data. The multi-item measurements were instrumental in ensuring that each variable in the study was valid and measured in an accurate manner. In the case of reliability, the measures were carried out in a consistent manner to boost their consistency in the study.

The table below is demonstrative of how each variable is defined theoretically, operationally, and measured.

Table 4.2: Theoretical and Conceptual Definitions and Measurement of Variables

| Variable | Theoretical Definition | Operational Definition | Measurement |
| --- | --- | --- | --- |
| Project governance | The framework that guides decision-making in the organisation (Alie, 2015) | Set of procedures, rules, and guidelines that determine the management of projects (Al-Hajj and Sayers, 2014) | Accountability (Alie, 2015) Stakeholder management (Sirisomboonsuk et al. (2017) Risk management (Al-Hajj and Sayers, 2014) Project control processes (Suda et al., 2015) |
| Cultural intelligence | Ability of individuals to interact effectively with people from different cultural contexts Buyik & Rolfsen, 2015 | Ability to recognise cultural differences and adapt to these differences while respecting the differences (Meyer et al., 2015) | Cultural awareness (Ashta et al., 2019) Path capability (Buyik & Rolfsen, 2015) Cross-cultural interaction (Meyer et al., 2015) Cross-cultural communication (Dogra & Dixit, 2018) Cross-cultural leadership (Khan et al., 2019) |
| Successful complex construction project delivery | Taking practical measures to ensure the project is delivered on time and meets the requirements of the client (Alias et al., 2014) | Delivering the project on time, budget, and required deliverables (Al-Hajj & Zraunig, 2018) | Competence (Al-Hajj & Zraunig, 2018) Communication (Mohammed & Shahatit, 2016) Innovation (Dahmas et al., 2019) Complexity (Cristóbal, 2017) |

Apart from the measurement of the variables of the study, the researcher also paid attention to construct validity, internal validity, external validity, and reliability. Construct validity focuses on the degree to which the test or the measure accurately assesses what is supposed to in the study (Creswell & Creswell, 2017). In the context of this study, the survey that is chosen has to accurately measure each of these variables such as project governance, cultural intelligence, and successful complex construction project delivery. Additionally, internal validity refers to the degree of confidence that the causal relationship being measured in the study is accurate and free from external influences (Creswell & Creswell, 2017). For instance, the confidence that the relationship between project governance and successful complex construction project delivery or the relationship between cultural intelligence and successful complex construction project delivery is accurate is reflective of internal validity. More so, external validity explains the extent to which the study’s results could be generalised to other contexts or groups (Creswell & Creswell, 2017). For instance, generalising the impact of project governance on complex construction project delivery to other countries apart from the UAE. Lastly, reliability helps evaluate how consistent a measure is in measuring the target phenomenon (Creswell & Creswell, 2017). This is seen by attaining the same result while using the measure. Looking at how construct validity, internal validity, external validity, and reliability are defined and their application, it is concluded that they relate to the research process because they focus on the quality of the results in their study and the applicability of these results.

## 4.11 Data analysis

The analysis of data is a key part in the presentation of the study findings. The analysis of the findings is critical for the proper understanding of the findings in a study (Saunders et al., 2009). Before the analysis of data, the researcher checked for outliers and missing data to ensure that accuracy was enhanced in the analysis and consequent reporting of the results. The data analysis process was closely followed for the realisation of the needed findings in the study.

Type of Response Variable

Simple Regression

2-Sample T-Test

One-Way ANOVA Simple Regression

Multiple Regression

1-Proportion Test

1-Rample T-Test

Correlation

(2 responses)

Logic Regression

2-Proportions Test

Chi-Square Test

Logic regression

Logic Regression

Logic regression

Multiple Regression ANOVA

Type of Predictor Variable

Type of Predictor Variable

Type of Predictor Variable

Type of Predictor Variable

Number of Predictor Variable

Number of Predictor Variable

Zero

One

More than One

Zero

One

More than One

Quantitative

Categorical

Quantitative

Categorical

Quantitative

Categorical

Quantitative

Categorical

Figure 4.2: Choosing an analysis

Source: Al Marri (2017)

As presented in Figure 4.2 above, the varied stages of data analysis were critical in the achievement of the needed outcomes of the study. For instance, there is multiple regression, which was used in the analysis of the data of this study. Given that regression is concerned with the testing of the hypotheses, it presented a great opportunity for the determination of whether to accept or reject the developed hypotheses. It was conducted through SPSS analysis of the data. The key aspects of the analysis are explicated below:

### 4.11.1 Descriptive statistics

Descriptive statistics were mainly used in the summary of the given dataset. It is worth noting that they helped in the presentation of the entire sample population in terms of factors such as their age and the years that the respondents have worked in the organisation. The specific type of descriptive statistics that were employed in the analysis included; frequencies and measures of central tendency such as mean, median, and mode, and measures of variability such as standard deviation (Cooksey, 2020). With the help of descriptive statistics, the researcher was in a better position to obtain a true picture of the sample population in the study. Descriptive statistics were used in this research to present the demographic data of the research participants.

### 4.11.2 Reliability test

This test measured the ability of the tools to give stable and consistent results. It showed whether the measures used will reflect consistent results or not. Reliability analysis was measured using the Cronbach alpha of the different items on the scale. A Cronbach alpha was considered to be good when the value was 0.7 or higher (Cooksey, 2020). Hence, the researcher used the reliability test to measure the quantitative data collection tool.

### 4.11.3 Correlation test

This test helps the researcher understand the relationship between two variables and then test the strength of that relationship. The researcher used it to establish the relationship between the variables of the study. More specifically, the researcher used Pearson correlation, a non-parametric correlation, to determine the strength and the directions of the relationship between the variables of the study (Cooksey, 2020).

### 4.11.4 Regression test

The statistical method assisted the researcher in finding the relationship between two variables, and shows independent and dependent variables. The regression test was used by the researcher to determine whether to accept or reject the study hypotheses (Cooksey, 2020). Standard multiple regression was used to determine the strength of the relationship at a 95% confidence interval (significance level of 0.05).

## 4.12 Validation, verification, reliability and rigour

Within the context of this research, verification is understood as the provision of the description of what others understand and perceive about the quality of the data. The research quality can be assessed with the help of construct validity, internal validity, external validity and reliability (Chiang et al., 2015). Construct validity focuses on the application of an appropriate research approach. On the other hand, internal validity is concerned with the demonstration of the cause-effect relationships (Ochieng, 2019). External validity focuses on the capability of research findings to be generalised beyond the scope of the study being conducted. Finally, reliability focuses on recording methods and systems utilised in the study in order to have them appreciated and respected (Chiang et al., 2015). In both quantitative and qualitative studies, the validity and reliability are always determined by assessing their plausibility and credibility, as well as the ability of the relationship between variables to be convincing (Ochieng, 2019). In this study, the validity and reliability were attained through the assessment of their plausibility in relation to the existing knowledge on the aspects of cultural intelligence within the context of complex building construction projects. The verification occurred when the model had been formulated. Workshops and group discussions helped achieve this goal. It is crucial to obtain validity and reliability as, without them, one cannot test a hypothesis. Subsequently, if the hypothesis is not tested, one cannot support a theory and cannot explain why events occur (Ochieng, 2017; Eastwell, 2014). It is worth noting that workshops also provided an opportunity to adjust the framework to attain a high level of independence rather than it being based on the views of the researcher. Validation was performed after verification, and it mainly entailed a focus group with a group of managers who did not take part in the study (Ochieng, 2019). Ultimately, the research rigour was attained by focusing on verification and validation, which include aspects of methodological coherence and data analysis.

## 4.13 Ethical considerations for the research

Since it is primary research, ethical issues were considered. The first ethical issue that the researcher paid attention to is consent. This means that all respondents only took part in the study through their own volition and were not under any pressure to do so (Creswell, 2014). At the top of the questionnaire, there was a consent statement for the respondents to demonstrate their willingness to participate in the study. Therefore, all respondents who took part in the study did so because of their willingness, and they were provided with a consent letter from the researcher (see Appendix A). The second ethical issue that the researcher considered is the aspect of confidentiality. It is vital to keep all the respondents’ personal and sensitive details as confidential as possible. Confidentiality was promoted in the research by forbidding respondents from writing their names on the questionnaire sheet (Creswell, 2014). This information remained private. In addition, the respondents were not required to reveal any personal sensitive information that would expose them to any risks. The researcher also paid maximum attention to all elements of confidentiality. The third ethical issue that the researcher considered is beneficence. With beneficence, the researcher did not intend to cause any harm to respondents (Creswell, 2014). The research will only be beneficial for academic purposes and will not cause any form of harm to respondents. The ultimate goal is to have both the researcher and the respondents gain from the findings of the study.

## 4.14 Chapter summary

This chapter has mainly focused on the explication of the methodology that was applied to this proposed research. As shown in this chapter, a quantitative methodology was used. The collection of data through questionnaires simplified the research process since data was gathered from a large sample. In addition, the validity and reliability of the instrument was well assessed for ensuring the successful collection of data in the study. As has been shown in this chapter, it was crucial to develop a clear research strategy that allowed the achievement of the desired results. A clear research strategy means that attention is paid to every stage used in the study. Systematic mapping was used to ensure that the researcher acquired a deeper understanding of the research (Creswell, 2014). It is worth noting that systematic mapping plays an instrumental role in ensuring that the evidence that has been collected in the study is effectively synthesised. This study aimed at synthesising all the key steps that entailed the collection, collation and presentation of evidence. The findings of the study were well thought out and addressed through the developed research strategy. The essence of preparing the research protocol ensured that the scope of the study was clear enough and that it presented a clear approach that allowed results of the study to be derived in a methodical manner. The use of a quantitative research approach allowed the researcher to generalise findings from the wider population. It is worth emphasising that the use of quantitative research ensured that the key variables of the study, cultural intelligence, project governance and complex building construction projects, were appraised within the context of the UAE. Based on these justifications, the quantitative research design was considered the most preferable.

# CHAPTER FIVE

# QUANTITATIVE ANALYSIS AND FINDINGS

## 5.0 Introduction

The aim of this chapter is to present the quantitative findings of the study based on the data that was collected. Particularly, this chapter details the key tests that were conducted to examine the relationship between project governance factors (accountability, stakeholders, risk management, project control processes), cultural intelligence factors (cultural awareness, path capability, cross-cultural interactions, cross-cultural communication, cross-cultural leadership), and successful complex construction project delivery factors (competence, communication, innovation, complexity). The data presented in this chapter details various tests. The findings are presented based on the data that was collected from a sample of 404 respondents mainly working in different complex construction projects in the UAE, mainly in Dubai, Abu Dhabi, Sharjah, Ajman and Ras Al Khaimah (RAK). This was to bring some sense of diversity into the research study by using individuals at varied work locations.

The chapter is divided into four key sections: the first section is the demographics section that entails the presentation of the key population characteristics such as the gender, age, years of experience, job level and educational level. A clear presentation of the demographics is crucial because it helps understand the specific nature of the population that is used in the study. The second part of the chapter entails the presentation of the data collection tool and findings. In this section, the data collection tool that was used is discussed and the findings presented. The presentation of findings mainly involves the elaboration of what was found in terms of each objective. The third part of the chapter appraises the hypotheses of the research study. In this part, the hypotheses that were developed initially are explicated using the regression analysis. Each hypothesis is discussed individually based on primary data that was collected. The last section is the summary section; it highlights the key points and findings in this chapter. The results emanating from the chapter are summarised to present a clear view of the outcomes based on the study.

In this chapter, various statistics are illustrated and discussed: demographic statistics, descriptive statistics, reliability test, factor analysis and regression tests. The reliability test was utilised in the measurement of the internal consistency of the data collected in the study. Before further analysis of the data that was collected in the study, it is worth noting that there are two independent variables, project governance and cultural intelligence, and one dependent variable, successful complex construction project delivery. The results of the various aspects of the study are as presented below.

## 5.1 Demographics

Multiple demographic aspects are presented based on the results that were collected. The demographic aspects that are presented comprise gender, age, work location, years of experience, education level and job level of the respondents. The demographic results give a true representation of the nature of the population that was included in this research study. The results and explanations of the different dimensions are as follows.

### 5.1.1 Gender

In the investigation of the demographic characteristics, data was collected about the gender of the respondents. It was established that, out of the 404 respondents, 357 respondents (88.4%) were male while 47 respondents (11.6%) of them were female. This is as reflected in Table 5.1 and Figure 5.1. The demographic characteristics here demonstrate that there are a higher number of male respondents in the study compared to females. One of the key findings that could be noted from the gender characteristics is that there is some diversity in successful complex construction project delivery in the UAE. It was found that both men and women are effectively taking up roles within complex construction projects. Arguably, complex construction projects are effectively accommodating both male and female workers, not only to ensure successful completion, but also to boost the aspect of diversity within these projects. More so, it could be argued from the data on gender that more men are involved in successful complex construction project delivery as compared to females. As much as there is some sense of diversity by involving both men and women in these projects, there is still a gap in terms of achieving a balance between them. For instance, Sadaqat (2018) revealed that the construction industry in the UAE has traditionally remained male-dominated, but that steps are being taken to ensure that more women are involved. These findings represent the true picture of this scenario. From the conveniently selected sample in this study, 88.4% of the respondents were male, whilst on 11.6% were female, indicating that the researcher selected more males compared to women to be part of the study. However, the assumption is also that whilst women are involved in complex construction projects in the UAE, men remain dominant.

Table 5.1: Gender frequencies

| Gender frequencies |  | Frequency | Percent | Valid percent | Cumulative percent |
| --- | --- | --- | --- | --- | --- |
| Valid | Male | 357 | 88.4 | 88.4 | 88.4 |
|  | Female | 47 | 11.6 | 11.6 | 100.0 |
|  | Total | 404 | 100.0 | 100.0 |  |

Source: Author (2021)

Figure 5.1: Gender histogram

Source: Author (2021)

### 5.1.2 Age

The second demographic aspect that was examined in the course of collecting data was the age of the respondents. This was found to be significant because it illustrates the impact that different age groups have in regard to successful complex construction project delivery in the UAE. From Table 5.2 and Figure 5.2, it can be seen established that individuals involved in complex construction projects vary in age range. For instance, 34 respondents (8.4%) were aged 29 years or less, 174 (43.1%) were within the age range 30-39 years, 134 (33.2%) of them were aged 40-49 years, 50 respondents (12.4%) were aged 50-59 years, and 12 respondents (3%) were 60 or more years.

Having individuals within different age ranges provided a better understanding of the impact of each age group on the delivery of successful complex construction projects within the UAE. Based on this data, it was found that the majority of the respondents were mostly within the age ranges of 30-39 years and 40-49 years. What this means is that individuals within these age range contribute more than people of other ages to the delivery of successful complex construction projects in the UAE. From the conveniently selected sample, the majority of the participants were in the age ranges of 30-39 and 40-49 years.

Table 5.2: Age range frequencies

| Age range frequencies |  | Frequency | Percent | Valid percent | Cumulative percent |
| --- | --- | --- | --- | --- | --- |
| Valid | 29 or less | 34 | 8.4 | 8.4 | 8.4 |
|  | 30-39 | 174 | 43.1 | 43.1 | 51.5 |
|  | 40-49 | 134 | 33.2 | 33.2 | 84.7 |
|  | 50-59 | 50 | 12.4 | 12.4 | 97.0 |
|  | 60 or more | 12 | 3.0 | 3.0 | 100.0 |
|  | Total | 404 | 100.0 | 100.0 |  |

Source: Author (2021)

Figure 5.2: Age range histogram

Source: Author (2021)

### 5.1.3 Work location

The third demographic aspect that was appraised was the work location of the respondents. This was mainly to understand the specific emirates in which the respondents work on complex construction projects. From Table 5.3 and Figure 5.3, 242 respondents (59.9%) were from Dubai, 127 respondents (31.4%) were from Abu Dhabi, 10 (2.5%) were from Sharjah, 16 (4%) were from Ajman, and nine (2.2%) were from Ras Al Khaimah (RAK).

From the data above, most respondents were selected from Dubai 59.9%, followed by Abu Dhabi, 31.4%. The presence of more complex construction projects in Dubai and Abu Dhabi presented a bigger population for the application of purposive sampling. Generally, these two emirates dominate in terms of the numbers of complex construction projects, with more people working in these two locations. The exponential level of growth in the construction sector that is being experienced especially in Dubai could be linked to the many activities within the construction sector, based on the high population of respondents working there (Kerr et al., 2014). Abu Dhabi follows closely. Nevertheless, a few respondents reported working in other locations including Sharjah, Ajman and RAK. Arguably, the small number of respondents from these three locations is reflective of the limited complex construction projects taking place within them. Therefore, even in the appraisal of how project governance and cultural intelligence influence successful complex construction project delivery, Dubai and Abu Dhabi stand out as the key areas of focus because of the construction activities and the high number of respondents working there. However, the locations with few respondents were still considered for this study.

Table 5.3: Work location frequencies

| Work location frequencies |  | Frequency | Percent | Valid percent | Cumulative percent |
| --- | --- | --- | --- | --- | --- |
| Valid | Dubai | 242 | 59.9 | 59.9 | 59.9 |
|  | Abu Dhabi | 127 | 31.4 | 31.4 | 91.3 |
|  | Sharjah | 10 | 2.5 | 2.5 | 93.8 |
|  | Ajman | 16 | 4.0 | 4.0 | 97.8 |
|  | RAK | 9 | 2.2 | 2.2 | 100.0 |
|  | Total | 404 | 100.0 | 100.0 |  |

Source: Author (2021)

Figure 5.3: Work location histogram

Source: Author (2021)

### 5.1.4 Years of experience

The years of experience is also a significant demographic factor that was examined. As shown in Table 5.4 and Figure 5.4, it was established that four respondents (1%) respondents had one or less than one year of experience, 14 respondents (3.5%) had 2-4 years of experience, 25 respondents (6.2%) had 5-7 years of experience, 93 respondents (23%) had 8-10 years of experience, and 268 respondents (66.3%) had worked for 11 or more years.

As specified above, the majority of the respondents, 268 respondents (66.3%), had worked for 11 or more years within complex construction projects. Consequently, it could be suggested that most of the employees who had worked in complex construction projects for the longest time had a good understanding of how project governance and cultural intelligence influence successful complex construction project delivery in the UAE. Based on their experience in the complex construction sector, this set of respondents provided the necessary details of how project governance and cultural intelligence influence the delivery of complex construction projects. In general, it could be suggested that the researcher selected participants with more years of experience in the organisation because of the extensive knowledge that they possess on the impact of both project governance and cultural intelligence on successful complex construction project delivery.

Table 5.4: Years of experience frequencies

| Years of experience frequencies |  | Frequency | Percent | Valid percent | Cumulative percent |
| --- | --- | --- | --- | --- | --- |
| Valid | 1 or less | 4 | 1.0 | 1.0 | 1.0 |
|  | from 2-4 | 14 | 3.5 | 3.5 | 4.5 |
|  | from 5-7 | 25 | 6.2 | 6.2 | 10.6 |
|  | from 8-10 | 93 | 23.0 | 23.0 | 33.7 |
|  | 11 or more | 268 | 66.3 | 66.3 | 100.0 |
|  | Total | 404 | 100.0 | 100.0 |  |

Source: Author (2021)

Figure 5.4: Years of experience histogram

Source: Author (2021)

### 5.1.5 Education level

The education level of respondents was another demographic dimension that was investigated. As can be seen from data in Table 5.5 and Figure 5.5, the respondents had varied levels of education. More specifically, four respondents (1%) had a PhD, 68 respondents (16.8%) had a Master’s qualification, 312 respondents (77.2%) had a Bachelor’s degree, and 20 respondents (5%) had a Diploma. In line with the data above, the majority of the respondents were Bachelor’s degree holders: 312 respondents (77.2%). Generally, the researcher selected senior practitioners with a high level of education. Arguably, a Bachelor’s degree is a required level of qualification for practitioners involved with the delivery of complex construction projects. However, different levels of education including PhD, Master’s and Diploma levels are required qualifications for practitioners involved with the delivery of complex construction projects in the UAE. In general, it was found that practitioners who had a high level of education were involved with a high level of decision-making.

Table 5.5: Education level frequencies

| Education level frequencies |  | Frequency | Percent | Valid percent | Cumulative percent |
| --- | --- | --- | --- | --- | --- |
| Valid | PhD | 4 | 1.0 | 1.0 | 1.0 |
|  | Master | 68 | 16.8 | 16.8 | 17.8 |
|  | Bachelor | 312 | 77.2 | 77.2 | 95.0 |
|  | Diploma | 20 | 5.0 | 5.0 | 100.0 |
|  | Total | 404 | 100.0 | 100.0 |  |

Source: Author (2021)

Figure 5.5: Education level histogram

Source: Author (2021)

### 5.1.6 Job levels

The last demographic aspect that was considered in this study was the job level of the respondents. Table 5.6 and Figure 5.6 summarise the job level of the respondents who took part in the research study. From the data, 153 respondents (37.9%) were senior managers, 175 respondents (43.3%) were middle managers, and 76 respondents (18.8%) were frontline managers. In line with the above data, all respondents in this research study were in some level of management. Having respondents drawn from different job levels boosted the comprehension of how project governance and cultural intelligence influence successful complex construction project delivery in the UAE. Managers at different levels were involved in the study because they played a key role in the decision-making process in complex construction projects.

Table 5.6: Job level frequencies

| Job level frequencies |  | Frequency | Percent | Valid percent | Cumulative percent |
| --- | --- | --- | --- | --- | --- |
| Valid | Senior management | 153 | 37.9 | 37.9 | 37.9 |
|  | Middle management | 175 | 43.3 | 43.3 | 81.2 |
|  | Frontline management | 76 | 18.8 | 18.8 | 100.0 |
|  | Total | 404 | 100.0 | 100.0 |  |

Source: Author (2021)

Figure 5.6: Job level histogram

Source: Author (2021)

## 5.2 Descriptive statistics, data collection tools and findings

This section presents the descriptive statistics based on the primary quantitative data that was analysed. More so, in this section, the eigenvalues and percentages of the variance associated with each component are illustrated. Reliability statistics (using Cronbach’s alpha) are also illustrated in this section. Ultimately, based on the questionnaire that was used as the data collection tool, a summary of the responses to each item is illustrated, and objectives 1, 3 and 4.

### 5.2.1 Descriptive statistics

Descriptive statistics categorise data into measures of central tendency and measures of variability, also referred to as measures of spread (Heumann and Shalabh, 2017). While measures of central tendency describe the central position of the frequency distribution of the data, measures of variability mainly describe the extent of the spread of the data in the study. The main measures of central tendency that were applied in this study are the mean, median and the mode. More so, the main measures of variability that are included in this study are the range and the standard deviation. These two statistics are presented below with explanations following each of them.

#### 5.2.1.1 Measures of central tendency (mean, median, mode)

The measures of central tendency help to describe the set of data through the identification of the central position within that set of data (Heumann and Shalabh, 2017). It is worth emphasising that measures of central tendency are critical in demonstrating the location of the distribution of the data based on the variables that are given. In this case, it illustrates the location of the distribution of the data based on variables such as project governance, cultural intelligence and successful complex construction project delivery. The measures of central tendency are as illustrated in Table 5.7.

Table 5.7: Summary of factors’ measures of central tendency (mean, median, mode)

|  | Descriptive Statistics | Mean | Median | Mode | N |
| --- | --- | --- | --- | --- | --- |
| General |  |  |  |  |  |
| General 1 | Age | 2.58 | 2.00 | 2.00 | 404 |
| General 2 | Gender | 1.11 | 1.00 | 1.00 | 404 |
| General 3 | Years of experience | 4.50 | 5.00 | 5.00 | 404 |
| General 4 | Education level | 2.86 | 3.00 | 3.00 | 404 |
| General 5 | Job level | 1.80 | 2.00 | 2.00 | 404 |
| General 6 | Work location | 1.57 | 1.00 | 1.00 | 404 |
| Project Governance |  |  |  |  |  |
| AC 1 | Responsibilities are effectively distributed in the organisation | 1.37 | 1.00 | 1.00 | 404 |
| AC 2 | Specialisation is considered in the distribution of responsibility | 1.40 | 1.00 | 1.00 | 404 |
| AC 3 | Every individual is held accountable for the assigned responsibility | 1.33 | 1.00 | 1.00 | 404 |
| AC 4 | The senior project practitioner is fully accountable to the organisation for his/her tasks | 1.32 | 1.00 | 1.00 | 404 |
| AC 5 | Resources are used in a transparent manner | 2.53 | 2.00 | 2.00 | 404 |
| AC 6 | There is an appraisal system to measure accountability across all levels | 1.86 | 2.00 | 2.00 | 404 |
| SH 1 | All project stakeholders are always clearly defined | 1.43 | 1.00 | 1.00 | 404 |
| SH 2 | The interests of different stakeholders are clearly outlined | 1.47 | 1.00 | 1.00 | 404 |
| SH 3 | Expectations of the stakeholders are clear | 1.78 | 2.00 | 2.00 | 404 |
| SH 4 | There is an efficient framework of communicating with stakeholders | 1.49 | 1.00 | 1.00 | 404 |
| SH 5 | Stakeholders are fully engaged in project stages | 1.53 | 1.00 | 1.00 | 404 |
| SH 6 | All stakeholders have responsibilities that are clearly defined in the project | 1.82 | 2.00 | 2.00 | 404 |
| RM 1 | Potential risks to the project are identified | 1.40 | 1.00 | 1.00 | 404 |
| RM 2 | Risks are classified and prioritised according to their impact on the project | 1.43 | 1.00 | 1.00 | 404 |
| RM 3 | A risk-forecasting approach used in the organisation is reliable | 1.48 | 1.00 | 1.00 | 404 |
| RM 4 | Efficient project management risk approaches are put in place | 1.49 | 1.00 | 1.00 | 404 |
| RM 5 | Technology is used in risk management | 2.61 | 3.00 | 2.00 | 404 |
| RM 6 | The senior project practitioner swiftly responds to risks in the project | 1.47 | 1.00 | 1.00 | 404 |
| PC 1 | The project is effectively initiated by the senior project practitioner | 1.41 | 1.00 | 1.00 | 404 |
| PC 2 | Metrics for risk management in the project are clearly defined | 1.49 | 1.00 | 1.00 | 404 |
| PC 3 | Approaches to controlling and monitoring the project are clearly defined | 1.45 | 1.00 | 1.00 | 404 |
| PC 4 | Stakeholder communication and engagement processes are well defined in the organisation | 1.78 | 2.00 | 2.00 | 404 |
| PC 5 | Roles and responsibilities of teams at every stage of the project are clear | 1.44 | 1.00 | 1.00 | 404 |
| PC 6 | Closing time for the project is well defined based on the existing timelines for the project in the organisation | 1.47 | 1.00 | 1.00 | 404 |
| Cultural Intelligence |  |  |  |  |  |
| CA 1 | Senior project practitioners are aware of the different cultures in the project value chain | 1.52 | 1.00 | 1.00 | 404 |
| CA 2 | There is an acceptance of the existing cultural differences in the project value chain | 1.53 | 1.00 | 1.00 | 404 |
| CA 3 | Project teams are trained in the significance of cultural awareness | 2.81 | 2.00 | 2.00 | 404 |
| CA 4 | Cultural awareness is dynamic within the organisation | 2.73 | 2.00 | 2.00 | 404 |
| CA 5 | There is tolerance of and respect for everyone’s culture in the project value chain | 1.55 | 2.00 | 2.00 | 404 |
| CA 6 | Cultural knowledge has been institutionalised at the organisation level | 2.46 | 2.00 | 2.00 | 404 |
| PA 1 | Resources are reconfigured to adapt to the cross-cultural environment in the organisation | 2.41 | 2.00 | 2.00 | 404 |
| PA 2 | Flexible strategies are developed to enhance intercultural synchronisation in the organisation | 2.44 | 2.00 | 2.00 | 404 |
| PA 3 | The organisation deploys resources in such a way that they can be used by different cultural teams | 2.44 | 2.00 | 2.00 | 404 |
| PA 4 | Cross-culturalism is recognised as a tool for organisational competition | 2.76 | 2.00 | 2.00 | 404 |
| PA 5 | Information transfer in the organisation favours different cultures | 2.28 | 2.00 | 2.00 | 404 |
| PA 6 | There is efficient cross-cultural coordination to make sure that the organisation is capable of moving towards its set goals | 2.45 | 2.00 | 2.00 | 404 |
| CCI 1 | Teams are set up in a way that reflects cross-cultural sensitivity | 2.78 | 2.00 | 2.00 | 404 |
| CCI 2 | Cross-cultural interactions begin with the top management | 1.58 | 2.00 | 1.00 | 404 |
| CCI 3 | There is effective knowledge sharing for cross-cultural teams in the organisation | 2.42 | 2.00 | 2.00 | 404 |
| CCI 4 | Cross-cultural interaction is perceived as the platform of effective performance in the project | 2.43 | 2.00 | 2.00 | 404 |
| CCI 5 | Cross-cultural interaction is reinforced by both primary and secondary stakeholders | 2.45 | 2.00 | 2.00 | 404 |
| CCI 6 | There is constant feedback of cross-cultural project output | 2.47 | 2.00 | 2.00 | 404 |
| CCC 1 | There is a standard language of communication in the project value chain | 1.47 | 1.00 | 1.00 | 404 |
| CCC 2 | There is a proper medium of communication that responds to cultural needs | 1.55 | 2.00 | 1.00 | 404 |
| CCC 3 | There is cross-cultural training in effective communication | 2.90 | 3.00 | 2.00 | 404 |
| CCC 4 | There is a medium for problem solution through communication | 1.57 | 2.00 | 1.00 | 404 |
| CCC 5 | The organisation adapts to cultural changes | 1.59 | 2.00 | 2.00 | 404 |
| CCC 6 | Communication is seen as an important part of organisational success | 1.38 | 1.00 | 1.00 | 404 |
| CCL 1 | The leader adapts his or her leadership style to different cultures | 1.51 | 1.00 | 1.00 | 404 |
| CCL 2 | Leadership decisions are in line with cultural needs of employees | 2.30 | 2.00 | 2.00 | 404 |
| CCL 3 | The leader effectively sets up cross-cultural teams | 2.38 | 2.00 | 2.00 | 404 |
| CCL 4 | The leadership effectively handles cross-cultural conflicts | 1.52 | 1.00 | 1.00 | 404 |
| CCL 5 | Cross-cultural leadership is advanced through benchmarking | 1.60 | 2.00 | 2.00 | 404 |
| CCL 6 | Cross-cultural leadership accommodates diverse views in the organisation | 2.34 | 2.00 | 2.00 | 404 |
| Successful Complex Construction Project Delivery |  |  |  |  |  |
| CO 1 | The organisation considers different employee competencies | 1.51 | 1.00 | 1.00 | 404 |
| CO 2 | Project teams are made up of people with different competencies | 1.76 | 2.00 | 2.00 | 404 |
| CO 3 | Every individual is held accountable for the assigned responsibility | 1.40 | 1.00 | 1.00 | 404 |
| CO 4 | Roles are assigned based on the competencies of employees in the project | 1.81 | 2.00 | 2.00 | 404 |
| CO 5 | Resources are assigned based on the competent areas of employees | 1.84 | 2.00 | 2.00 | 404 |
| CO 6 | Training is provided to enhance employee competence to deliver projects | 1.87 | 2.00 | 2.00 | 404 |
| CM 1 | Communication channels are clearly defined in the process of project delivery | 1.46 | 1.00 | 1.00 | 404 |
| CM 2 | There is a clear hierarchy of communication between employees and management in the project | 1.47 | 1.00 | 1.00 | 404 |
| CM 3 | Feedback is provided within the right time to help in the delivery of the project | 1.48 | 1.00 | 1.00 | 404 |
| CM 4 | The noise within the communication system is identified and managed in a timely way | 1.52 | 1.00 | 1.00 | 404 |
| CM 5 | Communication effectively addresses the needs of employees to deliver successful building construction projects | 1.46 | 1.00 | 1.00 | 404 |
| CM 6 | There is a clear structure of communication within project teams to deliver successful projects | 1.42 | 1.00 | 1.00 | 404 |
| IN 1 | Innovation is encouraged in the course of delivering projects | 1.50 | 1.00 | 1.00 | 404 |
| IN 2 | Teams are encouraged to come up with unique ideas to support project success | 1.47 | 1.00 | 1.00 | 404 |
| IN 3 | Innovation is used to increase efficiency in the delivery of successful projects | 1.50 | 1.00 | 1.00 | 404 |
| IN 4 | There is an adaptive culture to innovation in the organisation | 1.54 | 1.00 | 1.00 | 404 |
| IN 5 | Resources are allocated to support innovation in the organisation | 2.44 | 2.00 | 2.00 | 404 |
| IN 6 | Innovation is applied in order to manage project risks | 2.32 | 2.00 | 2.00 | 404 |
| CT 1 | There is a large number of different systems that need to be put together in the project | 1.49 | 1.00 | 1.00 | 404 |
| CT 2 | The project site is difficult to access | 1.58 | 1.00 | 1.00 | 404 |
| CT 3 | Project execution goes through multiple stages | 1.41 | 1.00 | 1.00 | 404 |
| CT 4 | There is efficiency in project coordination, control and monitoring from its start to its finish | 1.47 | 1.00 | 1.00 | 404 |
| CT 5 | There is room for revisions on the project in the course of construction | 2.32 | 2.00 | 2.00 | 404 |
| CT 6 | The project scope is wide | 1.54 | 2.00 | 1.00 | 404 |
| Global Factor: Project Governance (IV) |  | 38.36 | 36.00 | 34.00 | 404 |
| Global Factor: Cultural Intelligence (IV) |  | 63.77 | 60.00 | 60.00 | 404 |
| Global Factor: Successful Complex Project Delivery (DV) |  | 39.68 | 39.00 | 48.00 | 404 |

Source: Author (2021)

Table 5.7 illustrates the mean, mode and median of the study variables including project governance, cultural intelligence and successful complex construction project delivery. In line with the data, project governance has a mean of 38.37, cultural intelligence has one of 63.78, while successful complex project delivery has a mean of 39.69. All these are representative of the averages across the data. In terms of the median, project governance has 36.0, cultural intelligence has 60.0, while successful complex construction project has 39.0. In terms of the mode, project governance has 34.0, cultural intelligence has 60.0 and successful complex construction project delivery has 48.0. Looking at the modes, the respondents are more focused on the aspect of cultural intelligence within the project and how it influences the successful complex construction project delivery within the UAE.

#### 5.2.1.2 Measures of variability (range, standard deviation)

The approach to descriptive statistics also entailed the presentation of measures of variability and specifically range and standard deviation. The range mainly demonstrates the difference between the largest value and the smallest value within the data (Heumann and Shalabh, 2017). Arguably, range represents the simplest variability measure within the data. Another dimension of measures of variability is the standard deviation, which is vital in indicating the extent to which data is spread in the different variables (Heumann and Shalabh, 2017). The measures of variability are summarised in Table 5.8.

Table 5.8: Summary of factors’ measures of variability

|  | Descriptive Statistics | Range | Standard Deviation | N |
| --- | --- | --- | --- | --- |
| General |  |  |  |  |
| General 1 | Age | 4.00 | 0.916 | 404 |
| General 2 | Gender | 1.00 | 0.321 | 404 |
| General 3 | Years of experience | 4.00 | 0.837 | 404 |
| General 4 | Education level | 3.00 | 0.488 | 404 |
| General 5 | Job level | 2.00 | 0.729 | 404 |
| General 6 | Work location | 4.00 | 0.895 | 404 |
| Project Governance |  |  |  |  |
| AC 1 | Responsibilities are effectively distributed in the organisation | 3.00 | 0.533 | 404 |
| AC 2 | Specialisation is considered in the distribution of responsibility | 3.00 | 0.592 | 404 |
| AC 3 | Every individual is held accountable for the assigned responsibility | 3.00 | 0.509 | 404 |
| AC 4 | The senior project practitioner is fully accountable to the organisation for his/her tasks | 2.00 | 0.475 | 404 |
| AC 5 | Resources are used in a transparent manner | 3.00 | 1.073 | 404 |
| AC 6 | There is an appraisal system to measure accountability across all levels | 4.00 | 0.676 | 404 |
| SH 1 | All project stakeholders are always clearly defined | 3.00 | 0.562 | 404 |
| SH 2 | The interests of different stakeholders are clearly outlined | 3.00 | 0.619 | 404 |
| SH 3 | Expectations of the stakeholders are clear | 3.00 | 0.495 | 404 |
| SH 4 | There is an efficient framework of communicating with stakeholders | 3.00 | 0.591 | 404 |
| SH 5 | Stakeholders are fully engaged in project stages | 3.00 | 0.665 | 404 |
| SH 6 | All stakeholders have responsibilities that are clearly defined in the project | 4.00 | 0.579 | 404 |
| RM 1 | Potential risks to the project are identified | 3.00 | 0.521 | 404 |
| RM 2 | Risks are classified and prioritised according to their impact on the project | 4.00 | 0.552 | 404 |
| RM 3 | A risk-forecasting approach used in the organisation is reliable | 3.00 | 0.570 | 404 |
| RM 4 | Efficient project management risk approaches are put in place | 3.00 | 0.574 | 404 |
| RM 5 | Technology is used in risk management | 4.00 | 1.047 | 404 |
| RM 6 | The senior project practitioner swiftly responds to risks in the project | 3.00 | 0.560 | 404 |
| PC 1 | The project is effectively initiated by the senior project practitioner | 3.00 | 0.584 | 404 |
| PC 2 | Metrics for risk management in the project are clearly defined | 3.00 | 0.624 | 404 |
| PC 3 | Approaches to controlling and monitoring the project are clearly defined | 3.00 | 0.606 | 404 |
| PC 4 | Stakeholder communication and engagement processes are well defined in the organisation | 3.00 | 0.529 | 404 |
| PC 5 | Roles and responsibilities of teams at every stage of the project are clear | 3.00 | 0.588 | 404 |
| PC 6 | Closing time for the project is well defined based on the existing timelines for the project in the organisation | 4.00 | 0.623 | 404 |
| Cultural Intelligence |  |  |  |  |
| CA 1 | Senior project practitioners are aware of the different cultures in the project value chain | 3.00 | 0.615 | 404 |
| CA 2 | There is an acceptance of the existing cultural differences in the project value chain | 3.00 | 0.614 | 404 |
| CA 3 | Project teams are trained in the significance of cultural awareness | 4.00 | 1.385 | 404 |
| CA 4 | Cultural awareness is dynamic within the organisation | 4.00 | 1.377 | 404 |
| CA 5 | There is tolerance of and respect for everyone’s culture in the project value chain | 3.00 | 0.580 | 404 |
| CA 6 | Cultural knowledge has been institutionalised at the organisation level | 4.00 | 1.061 | 404 |
| PA 1 | Resources are reconfigured to adapt to the cross-cultural environment in the organisation | 4.00 | 1.025 | 404 |
| PA 2 | Flexible strategies are developed to enhance intercultural synchronisation in the organisation | 4.00 | 1.047 | 404 |
| PA 3 | The organisation deploys resources in such a way that they can be used by different cultural teams | 3.00 | 1.077 | 404 |
| PA 4 | Cross-culturalism is recognised as a tool for organisational competition | 4.00 | 1.326 | 404 |
| PA 5 | Information transfer in the organisation favours different cultures | 4.00 | 0.821 | 404 |
| PA 6 | There is efficient cross-cultural coordination to make sure that the organisation is capable of moving towards its set goals | 3.00 | 1.054 | 404 |
| CCI 1 | Teams are set up in a way that reflects cross-cultural sensitivity | 4.00 | 1.383 | 404 |
| CCI 2 | Cross-cultural interactions begin with the top management | 3.00 | 0.664 | 404 |
| CCI 3 | There is effective knowledge sharing for cross-cultural teams in the organisation | 3.00 | 1.004 | 404 |
| CCI 4 | Cross-cultural interaction is perceived as the platform of effective performance in the project | 3.00 | 1.012 | 404 |
| CCI 5 | Cross-cultural interaction is reinforced by both primary and secondary stakeholders | 3.00 | 1.035 | 404 |
| CCI 6 | There is constant feedback of cross-cultural project output | 4.00 | 1.026 | 404 |
| CCC 1 | There is a standard language of communication in the project value chain | 3.00 | 0.519 | 404 |
| CCC 2 | There is a proper medium of communication that responds to cultural needs | 3.00 | 0.609 | 404 |
| CCC 3 | There is cross-cultural training in effective communication | 4.00 | 1.363 | 404 |
| CCC 4 | There is a medium for problem solution through communication | 3.00 | 0.631 | 404 |
| CCC 5 | The organisation adapts to cultural changes | 4.00 | 0.640 | 404 |
| CCC 6 | Communication is seen as an important part of organisational success | 3.00 | 0.525 | 404 |
| CCL 1 | The leader adapts his or her leadership style to different cultures | 3.00 | 0.591 | 404 |
| CCL 2 | Leadership decisions are in line with cultural needs of employees | 4.00 | 1.040 | 404 |
| CCL 3 | The leader effectively sets up cross-cultural teams | 3.00 | 1.060 | 404 |
| CCL 4 | The leadership effectively handles cross-cultural conflicts | 3.00 | 0.565 | 404 |
| CCL 5 | Cross-cultural leadership is advanced through benchmarking | 3.00 | 0.606 | 404 |
| CCL 6 | Cross-cultural leadership accommodates diverse views in the organisation | 3.00 | 1.034 | 404 |
| Successful Complex Construction Project Delivery |  |  |  |  |
| CO 1 | The organisation considers different employee competencies | 4.00 | 0.603 | 404 |
| CO 2 | Project teams are made up of people with different competencies | 3.00 | 0.492 | 404 |
| CO 3 | Every individual is held accountable for the assigned responsibility | 3.00 | 0.543 | 404 |
| CO 4 | Roles are assigned based on the competencies of employees in the project | 3.00 | 0.502 | 404 |
| CO 5 | Resources are assigned based on the competent areas of employees | 3.00 | 0.531 | 404 |
| CO 6 | Training is provided to enhance employee competence to deliver projects | 4.00 | 0.640 | 404 |
| CM 1 | Communication channels are clearly defined in the process of project delivery | 3.00 | 0.568 | 404 |
| CM 2 | There is a clear hierarchy of communication between employees and management in the project | 3.00 | 0.603 | 404 |
| CM 3 | Feedback is provided within the right time to help in the delivery of the project | 3.00 | 0.574 | 404 |
| CM 4 | The noise within the communication system is identified and managed in a timely way and is difficult to access | 3.00 | 0.603 | 404 |
| CM 5 | Communication effectively addresses the needs of employees to deliver successful building construction projects | 3.00 | 0.568 | 404 |
| CM 6 | There is a clear structure of communication within project teams to deliver successful projects | 3.00 | 0.537 | 404 |
| IN 1 | Innovation is encouraged in the course of delivering projects | 4.00 | 0.624 | 404 |
| IN 2 | Teams are encouraged to come up with unique ideas to support project success | 4.00 | 0.654 | 404 |
| IN 3 | Innovation is used to increase efficiency in the delivery of successful projects | 4.00 | 0.628 | 404 |
| IN 4 | There is an adaptive culture to innovation in the organisation | 4.00 | 0.642 | 404 |
| IN 5 | Resources are allocated to support innovation in the organisation | 4.00 | 1.035 | 404 |
| IN 6 | Innovation is applied in order to manage project risks | 4.00 | 1.007 | 404 |
| CT 1 | There is a large number of different systems that need to be put together in the project | 3.00 | 0.612 | 404 |
| CT 2 | The project site is confined with access difficulties | 4.00 | 0.748 | 404 |
| CT 3 | Project execution goes through multiple stages | 2.00 | 0.507 | 404 |
| CT 4 | There is efficiency in project coordination, control and monitoring from its start to its finish | 4.00 | 0.590 | 404 |
| CT 5 | There is room for revisions on the project in the course of construction | 3.00 | 1.031 | 404 |
| CT 6 | The project scope is wide | 3.00 | 0.564 | 404 |
| Global Factor: Project Governance (IV) |  | 54.00 | 9.266 | 404 |
| Global Factor: Cultural Intelligence (IV) |  | 67.00 | 18.426 | 404 |
| Global Factor: Successful Complex Project Delivery (DV) |  | 52.00 | 9.098 | 404 |

Source: Author (2021)

In tandem with Table 5.8, the range for project governance is 54, for cultural intelligence it is 67, and that for successful complex construction project delivery is 52. The explanation here is that the difference between the upper and lower limits for project governance is 54, whilst the difference between the upper and lower limits for successful complex construction project delivery is 52. In regard to standard deviation, project governance has a standard deviation of 9.27, cultural intelligence has a standard deviation of 18.43 and successful complex construction project is 9.09. Generally, both the independent variables (project governance and cultural intelligence) have higher standard deviations compared to the dependent variable (successful complex project delivery). What could be concluded from the outcomes from the data on standard deviation is that the measurements of the independent variables are more spread out from the mean compared to the measures of the dependent variable. However, it is also important to reiterate that, for the independent variables, cultural intelligence is more spread out compared to project governance.

#### 5.2.1.3 Measures of eigenvalues and percentages of variance associated with each 	component

The variance is explained based on the percentage that is associated with each component. This is also a critical part of the measures of variability. From Table 5.9, the percentage of variance that is accounted for by each component of the total variance is 45.87%. It is worth explaining that the percentage of variance, 45.87%, is given by the magnitude of the Eigen value divided by the sum of the eigenvalues as follows (11.008/24) = 0.45. When 0.45 is multiplied by 100%, it leads to the percentage 45.87%. More so, from the data in Table 5.9, a total of 75.65% of the variance has been explained and the meaning here is that this percentage could considerably reduce the complexity of the dataset by utilising the given components with only 24.35% loss of information. The sample size used in the study included 404 people. This sample was sufficient, meaning that there was no need for data reduction. Generally, eigenvalues are used to determine if large data sets need to be reduced (Chatelin, 2012). Based on the eigenvalues of this study, it was not necessary to reduce the large data set because of the strong intensity of spread in a linear direction of the data.

Table 5.9: Eigenvalues and percentages of variance associated with each component

| Component | Initial Eigenvalues |  |  | Extraction Sums of Squared Loadings |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Total | % of Variance | Cumulative % | Total | % of Variance | Cumulative % |
| 1 | 11.008 | 45.865 | 45.865 | 11.008 | 45.865 | 45.865 |
| 2 | 3.994 | 16.642 | 62.507 | 3.994 | 16.642 | 62.507 |
| 3 | 1.232 | 5.132 | 67.639 | 1.232 | 5.132 | 67.639 |
| 4 | 1.138 | 4.743 | 72.381 | 1.138 | 4.743 | 72.381 |
| 5 | .784 | 3.269 | 75.650 | .784 | 3.269 | 75.650 |
| 6 | .704 | 2.934 | 78.584 |  |  |  |
| 7 | .577 | 2.404 | 80.988 |  |  |  |
| 8 | .482 | 2.008 | 82.996 |  |  |  |
| 9 | .462 | 1.925 | 84.922 |  |  |  |
| 10 | .418 | 1.740 | 86.662 |  |  |  |
| 11 | .381 | 1.586 | 88.248 |  |  |  |
| 12 | .343 | 1.431 | 89.679 |  |  |  |
| 13 | .298 | 1.241 | 90.920 |  |  |  |
| 14 | .281 | 1.170 | 92.090 |  |  |  |
| 15 | .276 | 1.151 | 93.241 |  |  |  |
| 16 | .261 | 1.087 | 94.328 |  |  |  |
| 17 | .221 | .920 | 95.248 |  |  |  |
| 18 | .204 | .849 | 96.097 |  |  |  |
| 19 | .194 | .810 | 96.907 |  |  |  |
| 20 | .175 | .729 | 97.636 |  |  |  |
| 21 | .170 | .709 | 98.344 |  |  |  |
| 22 | .155 | .644 | 98.988 |  |  |  |
| 23 | .126 | .525 | 99.513 |  |  |  |
| 24 | .117 | .487 | 100.000 |  |  |  |

Source: Author (2021)

### 5.2.2 Reliability test (using Cronbach’s alpha)

According to Montgomery, Peck and Vining (2013), a reliability test helps determine how consistently the tool measures the desired characteristic. Reliability is the measure of the tool’s internal consistency to produce the same results in repeat tests. It is vital that the items that are used in the study meet the required level of reliability. In the case of this study, the items for each factor had to be consistent for measuring the influence of project governance and cultural intelligence on successful complex construction project delivery. Based on the questionnaire that was developed, project governance had 24 items, cultural intelligence had 30 items, while successful construction project delivery had 24 items. In total, there were 78 items in the questionnaire. With so many items in the questionnaire, the researcher decided to conduct a reliability test variable by variable for easier determination of their internal consistency. In the measurement of reliability, it is worth considering the point that, generally, an acceptable level of Cronbach’s alpha is 0.70 (Tavakol and Dennick, 2011). More so, a Cronbach’s alpha of 0.80 or greater is considered to be at an excellent level (Tavakol and Dennick, 2011). In justifying this, Tavakol and Dennick (2011) presented a succinct explanation noting that a low value of Cronbach’s alpha is undesirable because it is always associated with very few questions and undesirable relatedness between the items on each scale. Therefore, the justification for higher Cronbach’s alpha values in this study was based on the fact that higher values would excellently ensure each of the items on the scale would help in testing the hypotheses that had been developed initially (Tavakol and Dennick, 2011). Therefore, the researcher paid attention to this guidance in the course of conducting the reliability test and monitored the outcomes for each item on the scale to see if any of them needed to be removed.

In conducting the reliability test in this study, the tests were conducted for every factor separately, as shown in the tables below of project governance, cultural intelligence and successful complex construction project delivery. In Table 5.10, after conducting the reliability test for the independent variable, project governance, it was established that all items had a reliability of above 0.7, which is the threshold (Taber, 2018). Basically, all items on the scale had Cronbach’s values of at least 0.9, reflecting excellent reliability. Additionally, the Cronbach’s alpha value for project governance was 0.927, which is also higher than the threshold of 0.7 (Taber, 2018). Since all the items had values above 0.7, there was no need to delete them because the Cronbach’s alpha value is considered optimal and highly desirable in showing the internal consistency of the questionnaire.

Table 5.10: Reliability test for project governance

| Item-Total Statistics |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Code | Item | Scale Mean if Item Deleted | Scale Variance if Item Deleted | Corrected Item-Total Correlation | Cronbach's Alpha if Item Deleted | C. Alpha |
| AC 1 | Responsibilities are effectively distributed in the organisation | 36.9901 | 79.255 | .665 | .923 | 0.927 |
| AC 2 | Specialisation is considered in the distribution of responsibility | 36.9579 | 78.904 | .627 | .923 |  |
| AC 3 | Every individual is held accountable for the assigned responsibility | 37.0272 | 79.957 | .620 | .924 |  |
| AC 4 | The senior project practitioner is fully accountable to the organisation for his/her tasks | 37.0371 | 80.989 | .543 | .925 |  |
| AC 5 | Resources are used in a transparent manner | 35.8342 | 83.419 | .066 | .940 |  |
| AC 6 | There is an appraisal system to measure accountability across all levels | 36.5050 | 77.938 | .625 | .923 |  |
| SH 1 | All project stakeholders are always clearly defined | 36.9307 | 78.204 | .738 | .922 |  |
| SH 2 | The interests of different stakeholders are clearly outlined | 36.8960 | 77.200 | .760 | .921 |  |
| SH 3 | Expectations of the stakeholders are clear | 36.5767 | 80.885 | .530 | .925 |  |
| SH 4 | There is an efficient framework of communicating with stakeholders | 36.8713 | 77.601 | .759 | .921 |  |
| SH 5 | Stakeholders are fully engaged in project stages | 36.8317 | 77.297 | .694 | .922 |  |
| SH 6 | All stakeholders have responsibilities that are clearly defined in the project | 36.5446 | 79.514 | .582 | .924 |  |
| RM 1 | Potential risks to the project are identified | 36.9579 | 79.311 | .676 | .923 |  |
| RM 2 | Risks are classified and prioritised according to their impact on the project | 36.9356 | 79.475 | .617 | .924 |  |
| RM 3 | A risk-forecasting approach used in the organisation is reliable | 36.8787 | 77.983 | .750 | .922 |  |
| RM 4 | Efficient project management risk approaches are put in place | 36.8688 | 78.263 | .715 | .922 |  |
| RM 5 | Technology is used in risk management | 35.7550 | 83.878 | .046 | .940 |  |
| RM 6 | The senior project practitioner swiftly responds to risks in the project | 36.8911 | 78.757 | .682 | .923 |  |
| PC 1 | The project is effectively initiated by the senior project practitioner | 36.9554 | 78.499 | .677 | .923 |  |
| PC 2 | Metrics for risk management in the project are clearly defined | 36.8738 | 77.505 | .725 | .922 |  |
| PC 3 | Approaches to controlling and monitoring the project are clearly defined | 36.9109 | 77.545 | .744 | .921 |  |
| PC 4 | Stakeholder communication and engagement processes are well defined in the organisation | 36.5842 | 80.492 | .536 | .925 |  |
| PC 5 | Roles and responsibilities of teams at every stage of the project are clear | 36.9233 | 77.843 | .738 | .922 |  |
| PC 6 | Closing time for the project is well defined based on the existing timelines for the project in the organisation | 36.8886 | 77.782 | .699 | .922 |  |

Source: Author (2021)

After conducting the reliability test for project governance and finding that the internal consistency is highly reliable, a reliability test was also carried out for another independent variable, cultural intelligence. Looking at Table 5.11, after conducting the reliability test for the independent variable cultural intelligence, it was found that all items had a reliability of above 0.7, which is the threshold (Taber, 2018). Similar to project governance, all the items in cultural intelligence had Cronbach’s alpha values of at least 0.9. More importantly, the Cronbach’s alpha value for project governance was 0.95, which is also higher than the expected value of 0.7. With each item achieving desirable reliability values of above 0.7, there was no need to delete any of the items because they reflected a high level of reliability, which is also higher than the threshold of 0.7 (Taber, 2018). Therefore, all the items used on the project governance scale were effective in addressing the set-out objectives as well as addressing the research questions through hypothesis analysis.

Table 5.11: Reliability test for cultural intelligence

| Item-Total Statistics |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Code | Item | Scale Mean if Item Deleted | Scale Variance if Item Deleted | Corrected Item-Total Correlation | Cronbach's Alpha if Item Deleted | C. Alpha |
| CA 1 | Senior project practitioners are aware of the different cultures in the project value chain | 62.2475 | 337.149 | .088 | .953 | 0.951 |
| CA 2 | There is an acceptance of the existing cultural differences in the project value chain | 62.2376 | 338.708 | .020 | .953 |  |
| CA 3 | Project teams are trained in the significance of cultural awareness | 60.9653 | 298.336 | .820 | .948 |  |
| CA 4 | Cultural awareness is dynamic within the organisation | 61.0421 | 297.127 | .853 | .947 |  |
| CA 5 | There is tolerance and respect for everyone's culture in the project value chain | 62.2178 | 335.943 | .153 | .953 |  |
| CA 6 | Cultural knowledge has been institutionalised at the organisation level | 61.3144 | 306.365 | .862 | .947 |  |
| PA 1 | Resources are reconfigured to adapt to the cross-cultural environment in the organisation | 61.3639 | 307.577 | .859 | .947 |  |
| PA 2 | Flexible strategies are developed to enhance intercultural synchronisation in the organisation | 61.3317 | 306.619 | .868 | .947 |  |
| PA 3 | The organisation deploys resources in such a way that they can be used by different cultural teams | 61.3317 | 305.170 | .882 | .947 |  |
| PA 4 | Cross-culturalism is recognised as a tool for organisational competition | 61.0149 | 298.551 | .855 | .947 |  |
| PA 5 | Information transfer in the organisation favours different cultures | 61.4926 | 313.149 | .884 | .948 |  |
| PA 6 | There is efficient cross-cultural coordination to make sure that the organisation is capable of moving towards its set goals | 61.3193 | 305.404 | .896 | .947 |  |
| CCI 1 | Teams are set up in a way that reflects cross-cultural sensitivity | 60.9901 | 296.992 | .852 | .947 |  |
| CCI 2 | Cross-cultural interactions begin with the top management | 62.1931 | 333.615 | .225 | .952 |  |
| CCI 3 | There is effective knowledge sharing for cross-cultural teams in the organisation | 61.3490 | 306.719 | .903 | .947 |  |
| CCI 4 | Cross-cultural interaction is perceived as the platform of effective performance in the project | 61.3465 | 307.066 | .886 | .947 |  |
| CCI 5 | Cross-cultural interaction is reinforced by both primary and secondary stakeholders | 61.3218 | 306.526 | .881 | .947 |  |
| CCI 6 | There is constant feedback of cross-cultural project output | 61.3020 | 306.802 | .881 | .947 |  |
| CCC 1 | There is a standard language of communication in the project value chain | 62.3045 | 338.202 | .055 | .953 |  |
| CCC 2 | There is a proper medium of communication that responds to cultural needs | 62.2203 | 337.845 | .059 | .953 |  |
| CCC 3 | There is cross-cultural training in effective communication | 60.8688 | 298.218 | .837 | .947 |  |
| CCC 4 | There is a medium for problem solution through communication | 62.2030 | 338.465 | .029 | .953 |  |
| CCC 5 | The organisation adapts to cultural changes | 62.1807 | 335.915 | .136 | .953 |  |
| CCC 6 | Communication is seen as an important part of organisational success | 62.3960 | 341.227 | -.102 | .954 |  |
| CCL 1 | The leader adapts his or her leadership style to different cultures | 62.2649 | 336.493 | .124 | .953 |  |
| CCL 2 | Leadership decisions are in line with cultural needs of employees | 61.4678 | 308.984 | .805 | .948 |  |
| CCL 3 | The leader effectively sets up cross-cultural teams | 61.3960 | 307.163 | .840 | .947 |  |
| CCL 4 | The leadership effectively handles cross-cultural conflicts | 62.2550 | 337.635 | .076 | .953 |  |
| CCL 5 | Cross-cultural leadership is advanced through benchmarking | 62.1708 | 337.075 | .094 | .953 |  |
| CCL 6 | Cross-cultural leadership accommodates diverse views in the organisation | 61.4307 | 309.070 | .808 | .948 |  |

Source: Author (2021)

The last reliability test was performed for the dependent variable, the successful complex construction project delivery. From Table 5.12, it was established that the Cronbach’s alpha values for each of the items in the dependent variable, successful complex construction project, were above the threshold of 0.7. Similar to the independent variables, the Cronbach’s alpha values for all the items were at least 0.9, which is an excellent level of reliability. The reliability value for successful complex construction project delivery was 0.91, which is an excellent level of reliability. Essentially, there was no need to delete any items from the scale because they were all within the excellent level of reliability, far beyond the required level of 0.7 (Taber, 2018). Hence, these items were more effective in addressing the set-out objectives and research questions through the analysis of the hypotheses.

Table 5.12: Successful complex project delivery

| Item-Total Statistics |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Code | Item | Scale Mean if Item Deleted | Scale Variance if Item Deleted | Corrected Item-Total Correlation | Cronbach's Alpha if Item Deleted | C. Alpha |
| CO 1 | The organisation considers different employee competencies | 38.1733 | 76.178 | .592 | .907 | 0.911 |
| CO 2 | Project teams are made up of people with different competencies | 37.9158 | 78.608 | .451 | .909 |  |
| CO 3 | Every individual is held accountable for the assigned responsibility | 38.2822 | 76.426 | .637 | .906 |  |
| CO 4 | Roles are assigned based on the competencies of employees in the project | 37.8738 | 77.843 | .529 | .908 |  |
| CO 5 | Resources are assigned based on the competent areas of employees | 37.8441 | 77.169 | .571 | .907 |  |
| CO 6 | Training is provided to enhance employee competence to deliver projects | 37.8144 | 75.412 | .626 | .906 |  |
| CM 1 | Communication channels are clearly defined in the process of project delivery | 38.2228 | 75.419 | .712 | .905 |  |
| CM 2 | There is a clear hierarchy of communication between employees and management in the project | 38.2079 | 74.910 | .719 | .904 |  |
| CM 3 | Feedback is provided within the right time to help in the delivery of the project | 38.2030 | 75.348 | .713 | .905 |  |
| CM 4 | The noise within the communication system is identified and managed in a timely way and is difficult to access | 38.1609 | 75.202 | .689 | .905 |  |
| CM 5 | Communication effectively addresses the needs of employees to deliver successful building construction projects | 38.2228 | 75.156 | .740 | .904 |  |
| CM 6 | There is a clear structure of communication within project teams to deliver successful projects | 38.2649 | 75.768 | .719 | .905 |  |
| IN 1 | Innovation is encouraged in the course of delivering projects | 38.1782 | 74.201 | .762 | .903 |  |
| IN 2 | Teams are encouraged to come up with unique ideas to support project success | 38.2104 | 74.176 | .725 | .904 |  |
| IN 3 | Innovation is used to increase efficiency in the delivery of successful projects | 38.1807 | 74.134 | .763 | .903 |  |
| IN 4 | There is an adaptive culture to innovation in the organisation | 38.1386 | 74.125 | .746 | .903 |  |
| IN 5 | Resources are allocated to support innovation in the organisation | 37.2376 | 77.864 | .211 | .919 |  |
| IN 6 | Innovation is applied in order to manage project risks | 37.3589 | 79.293 | .138 | .921 |  |
| CT 1 | There is a large number of different systems that need to be put together in the project | 38.1955 | 77.106 | .493 | .908 |  |
| CT 2 | The project site is confined with access difficulties | 38.0965 | 74.951 | .561 | .907 |  |
| CT 3 | Project execution goes through multiple stages | 38.2748 | 77.336 | .581 | .907 |  |
| CT 4 | There is efficiency in project coordination, control and monitoring from its start to its finish | 38.2104 | 75.323 | .693 | .905 |  |
| CT 5 | There is room for revisions on the project in the course of construction | 37.3589 | 81.705 | .001 | .925 |  |
| CT 6 | The project scope is wide | 38.1436 | 78.024 | .445 | .909 |  |

Source: Author (2021)

Overall, from the reliability tests that were conducted on each of the variables independently, it can be concluded that all the items representing the variables meet an excellent level of internal consistency. Overall, all the items in the variables that were applied in this study meet the desired level of reliability to test the hypotheses that were developed. Thus, going forward into further analysis, all the variables are effective in terms of testing the hypotheses that had been developed before. The following section will discuss the method of data collection, as well as the explication of results in line with objectives 1, 3 and 4.

### 5.2.3 Discussion of research objectives

The objectives are presented in this section. From Table 5.13, it can be seen that a Likert scale was used to collect respondents’ views and opinions of accountability, risk management, cultural awareness, project control processes, path capability, cross-cultural interaction, cross-cultural leadership, competence, communication, innovation and complexity. As highlighted in Table 5.13, the data collection had a total of 78 items with 24 items for project governance, 30 items for cultural intelligence, and 24 items for successful complex project delivery. The responses in Table 5.13 provided a platform for the appraisal of objectives 1, 3 and 4. The aim of the questionnaire was to appraise the influence of project governance and cultural intelligence on successful complex construction project delivery in the UAE. A copy of the questionnaire is included in the appendices (see Appendix B).

Table 5.13: Responses from respondents

| Level of Agreement | SA | A | U | D | SD | Mean = 404 | Median |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Accountability |  |  |  |  |  |  |  |
| Responsibilities are effectively distributed in the organisation | 260 (64.4%) | 138 (34.2%) | 4 (1%) | 2 (0.5%) | 0 | 1.37 | 1.00 |
| Specialisation is considered in the distribution of responsibility | 255 (63.1%) | 139 (34.4%) | 4 (1%) | 6 (1.5%) | 0 | 1.40 | 1.00 |
| Every individual is held accountable for the assigned responsibility | 272 (67.3%) | 129 (31.9%) | 1 (0.2%) | 2 (0.5%) | 0 | 1.33 | 1.00 |
| The senior project practitioner is fully accountable to the organisation for his/her tasks | 272 (67.3%) | 131 (32.4%) | 1 (0.2%) | 0 | 0 | 1.32 | 1.00 |
| Resources are used in a transparent manner | 82 (20.3%) | 125 (30.9%) | 97 (24%) | 100 (24.8%) | 0 | 2.53 | 2.00 |
| There is an appraisal system to measure accountability across all levels | 106 (26.2%) | 262 (64.9%) | 26 (6.4%) | 6 (1.5%) | 6 (1%) | 1.86 | 2.00 |
| Stakeholder management |  |  |  |  |  |  |  |
| All project stakeholders are always clearly defined | 240 (59.4%) | 154 (38.1%) | 8 (2%) | 2 (0.5%) | 0 | 1.43 | 1.00 |
| The interests of different stakeholders are clearly outlined | 236 (58.4%) | 151 (37.4%) | 12 (3%) | 5 (1.2%) | 0 | 1.47 | 1.00 |
| Expectations of the stakeholders are clear | 100 (24.8%) | 290 (71.8%) | 13 (3.2%) | 1 (0.2%) | 0 | 1.78 | 2.00 |
| There is an efficient framework of communicating with stakeholders | 220 (54.5%) | 172 (42.6%) | 8 (2%) | 4 (1%) | 0 | 1.49 | 1.00 |
| Stakeholders are fully engaged in project stages | 218 (54%) | 165 (40.8%) | 12 (3%) | 9 (2.2%) | 0 | 1.53 | 1.00 |
| All stakeholders have responsibilities that are clearly defined in the project | 99 (24.5%) | 288 (71.3%) | 8 (2%) | 8 (2%) | 1 (0.2%) | 1.82 | 2.00 |
| Risk management |  |  |  |  |  |  |  |
| Potential risks to the project are identified | 244 (60.4%) | 156 (38.6%) | 3 (0.7%) | 1 (0.2%) | 0 | 1.40 | 1.00 |
| Risks are classified and prioritised according to their impact on the project | 239 (59.2%) | 158 (39.1%) | 6 (1.5%) | 1 (0.2%) | 0 | 1.43 | 1.00 |
| A risk-forecasting approach used in the organisation is reliable | 221 (54.7%) | 170 (42.1%) | 12 (3%) | 1 (0.2%) | 0 | 1.48 | 1.00 |
| Efficient project management risk approaches are put in place | 217 (53.7%) | 175 (43.3%) | 10 (2.5%) | 2 (0.5%) | 0 | 1.49 | 1.00 |
| Technology is used in risk management | 64 (15.8%) | 136 (33.1%) | 99 (24.5%) | 103 (25.5%) | 2 (0.5%) | 2.61 | 3.00 |
| The senior project practitioner swiftly responds to risks in the project | 222 (55%) | 175 (43.3%) | 4 (1%) | 3 (0.7%) | 0 | 1.47 | 1.00 |
| Project control processes |  |  |  |  |  |  |  |
| The project is effectively initiated by the senior project practitioner | 253 (62.6%) | 141 (34.9%) | 5 (1.2%) | 5 (1.2%) | 0 | 1.41 | 1.00 |
| Metrics for risk management in the project are clearly defined | 227 (56.2%) | 161 (39.9%) | 10 (2.5%) | 6 (1.5%) | 0 | 1.49 | 1.00 |
| Approaches to controlling and monitoring the project are clearly defined | 238 (58.9%) | 154 (38.1%) | 6 (1.5%) | 6 (1.5%) | 0 | 1.45 | 1.00 |
| Stakeholder communication and engagement processes are well defined in the organisation | 105 (26%) | 287 (71%) | 7 (1.7%) | 5 (1.2%) | 0 | 1.78 | 2.00 |
| Roles and responsibilities of teams at every stage of the project are clear | 240 (59.4% | 154 (38.1%) | 5 (1.2%) | 5 (1.2%) | 0 | 1.44 | 1.00 |
| Closing time for the project is well defined based on the existing timelines for the project in the organisation | 230 (56.9%) | 163 (40.3%) | 4 (1%) | 6 (1.5%) | 1 (0.2%) | 1.47 | 1.00 |
| Cultural awareness |  |  |  |  |  |  |  |
| Senior project practitioners are aware of the different cultures in the project value chain | 211 (52.2%) | 177 (43.8%) | 11 (2.7%) | 5 (1.2%) | 0 | 1.52 | 1.00 |
| There is an acceptance of the existing cultural differences in the project value chain | 207 (51.2%) | 181 (44.8%) | 11 (2.7%) | 5 (1.2%) | 0 | 1.53 | 1.00 |
| Project teams are trained in the significance of cultural awareness | 80 (19.8%) | 136 (33.7%) | 24 (5.9%) | 108 (26.7%) | 56 (13.9%) | 2.81 | 2.00 |
| Cultural awareness is dynamic within the organisation | 79 (19.6%) | 156 (38.6%) | 19 (4.7%) | 93 (23%) | 57 (14.1%) | 2.73 | 2.00 |
| There is tolerance of and respect for everyone’s culture in the project value chain | 193 (47.8%) | 199 (49.3%) | 9 (2.2%) | 3 (0.7%) | 0 | 1.55 | 2.00 |
| Cultural knowledge has been institutionalised at the organisation level | 80 (19.8%) | 150 (37.1%) | 85 (21%) | 85 (21%) | 4 (%) | 2.46 | 2.00 |
| Path capability |  |  |  |  |  |  |  |
| Resources are reconfigured to adapt to the cross-cultural environment in the organisation | 82 (20.3%) | 153 (37.9%) | 90 (22.3%) | 78 (19.3%) | 1 (0.2%) | 2.41 | 2.00 |
| Flexible strategies are developed to enhance intercultural synchronisation in the organisation | 79 (19.6%) | 157 (38.9%) | 78 (19.3%) | 89 (22%) | 1 (0.2%) | 2.44 | 2.00 |
| The organisation deploys resources in such a way that they can be used by different cultural teams | 84 (20.8%) | 156 (38.6%) | 64 (15.8%) | 100 (24.8%) | 0 | 2.44 | 2.00 |
| Cross-culturalism is recognised as a tool for organisational competition | 69 (17.1%) | 156 (38.6%) | 32 (7.9%) | 96 (23.8%) | 51 (12.6%) | 2.76 | 2.00 |
| Information transfer in the organisation favours different cultures | 74 (18.3%) | 161 (39.9%) | 150 (37.1%) | 18 (4.5%) | 1 (0.2%) | 2.28 | 2.00 |
| There is efficient cross-cultural coordination to make sure that the organisation is capable of moving towards its set goals | 79 (19.6%) | 156 (38.6%) | 74 (18.3%) | 95 (23.5%) | 0 | 2.45 | 2.00 |
| Cross-cultural interaction |  |  |  |  |  |  |  |
| Teams are set up in a way that reflects cross-cultural sensitivity | 73 (18.1%) | 157 (38.9%) | 19 (4.7%) | 93 (23%) | 62 (15.2%) | 2.78 | 2.00 |
| Cross-cultural interactions begin with the top management | 198 (49%) | 186 (46%) | 10 (2.5%) | 10 (2.5%) | 0 | 1.58 | 2.00 |
| There is effective knowledge sharing for cross-cultural teams in the organisation | 76 (18.8%) | 157 (38.9%) | 93 (23%) | 78 (19.3%) | 0 | 2.42 | 2.00 |
| Cross-cultural interaction is perceived as the platform of effective performance in the project | 77 (19.1%) | 156 (38.6%) | 91 (22.5%) | 80 (19.8%) | 0 | 2.43 | 2.00 |
| Cross-cultural interaction is reinforced by both primary and secondary stakeholders | 76 (18.8%) | 158 (39.1%) | 80 (19.8%) | 90 (22.3%) | 0 | 2.45 | 2.00 |
| There is constant feedback of cross-cultural project output | 72 (17.8%) | 157 (38.9%) | 87 (21.5%) | 87 (21.5%) | 1 (0.2%) | 2.47 | 2.00 |
| Cross-cultural communication |  |  |  |  |  |  |  |
| There is a standard language of communication in the project value chain | 216 (53.5%) | 186 (46%) | 1 (0.2%) | 1 (0.2%) | 0 | 1.47 | 1.00 |
| There is a proper medium of communication that responds to cultural needs | 199 (49.3%) | 190 (47%) | 10 (2.5%) | 5 (1.2%) | 0 | 1.55 | 2.00 |
| There is cross-cultural training in effective communication | 68 (16.8%) | 133 (32.9%) | 29 (7.2%) | 116 (28.7%) | 58 (14.4%) | 2.90 | 3.00 |
| There is a medium for problem solution through communication | 195 (48.3%) | 194 (48%) | 7 (1.7%) | 8 (2%) | 0 | 1.57 | 2.00 |
| The organisation adapts to cultural changes | 187 (46.3%) | 202 (50%) | 7 (1.7%) | 7 (1.7%) | 1 (0.2%) | 1.59 | 2.00 |
| Communication is seen as an important part of organisational success | 256 (63.4%) | 144 (35.6%) | 2 (0.5%) | 2 (0.5%) | 0 | 1.38 | 1.00 |
| Cross-cultural leadership |  |  |  |  |  |  |  |
| The leader adapts his or her leadership style to different cultures | 212 (52.5%) | 182 (45%) | 5 (1.2%) | 5 (1.2%) | 0 | 1.51 | 1.00 |
| Leadership decisions are in line with cultural needs of employees | 100 (24.8%) | 153 (37.9%) | 78 (19.3%) | 72 (17.8%) | 1 (0.2%) | 2.30 | 2.00 |
| The leader effectively sets up cross-cultural teams | 91 (22.5%) | 156 (38.6%) | 69 (17.1%) | 88 (21.8%) | 0 | 2.38 | 2.00 |
| The leadership effectively handles cross-cultural conflicts | 206 (51%) | 186 (46%) | 11 (2.7%) | 1 (0.2%) | 0 | 1.52 | 1.00 |
| Cross-cultural leadership is advanced through benchmarking | 182 (45%) | 202 (50%) | 17 (4.2%) | 3 (0.7%) | 0 | 1.60 | 2.00 |
| Cross-cultural leadership accommodates diverse views in the organisation | 92 (22.8%) | 158 (39.1%) | 76 (18.8%) | 78 (19.3%) | 0 | 2.34 | 2.00 |
| Competence |  |  |  |  |  |  |  |
| The organisation considers different employee competencies | 212 (52.5%) | 184 (45.5%) | 2 (0.5%) | 5 (1.2%) | 1 (0.2%) | 1.51 | 1.00 |
| Project teams are made up of people with different competencies | 103 (25.5%) | 294 (72.8%) | 4 (1%) | 3 (0.7%) | 0 | 1.76 | 2.00 |
| Every individual is held accountable for the assigned responsibility | 249 (61.6%) | 150 (37.1%) | 2 (0.5%) | 3 (0.7%) | 0 | 1.40 | 1.00 |
| Roles are assigned based on the competencies of employees in the project | 92 (22.8%) | 300 (74.3%) | 8 (2%) | 4 (1%) | 0 | 1.81 | 2.00 |
| Resources are assigned based on the competent areas of employees | 88 (21.8%) | 298 (73.8%) | 12 (3%) | 6 (1.5%) | 0 | 1.84 | 2.00 |
| Training is provided to enhance employee competence to deliver projects | 90 (22.3%) | 293 (72.5%) | 9 (2.2%) | 7 (1.7%) | 5 (1.2%) | 1.87 | 2.00 |
| Communication |  |  |  |  |  |  |  |
| Communication channels are clearly defined in the process of project delivery | 229 (56.7%) | 166 (41.1%) | 6 (1.5%) | 3 (0.7%) | 0 | 1.46 | 1.00 |
| There is a clear hierarchy of communication between employees and management in the project | 228 (56.4%) | 165 (40.8%) | 5 (1.2%) | 6 (1.5%) | 0 | 1.47 | 1.00 |
| Feedback is provided within the right time to help in the delivery of the project | 221 (54.7%) | 175 (43.3%) | 4 (1%) | 4 (1%) | 0 | 1.48 | 1.00 |
| The noise within the communication system is identified and managed in a timely way and is difficult to access | 210 (52%) | 181 (44.8%) | 8 (2%) | 5 (1.2%) | 0 | 1.52 | 1.00 |
| Communication effectively addresses the needs of employees to deliver successful building construction projects | 229 (56.7%) | 166 (41.1%) | 6 (1.5%) | 3 (0.7%) | 0 | 1.46 | 1.00 |
| There is a clear structure of communication within project teams to deliver successful projects | 241 (59.7%) | 158 (39.1%) | 3 (0.7%) | 2 (0.5%) | 0 | 1.42 | 1.00 |
| Innovation |  |  |  |  |  |  |  |
| Innovation is encouraged in the course of delivering projects | 219 (54.2%) | 172 (42.6%) | 7 (1.7%) | 5 (1.2%) | 1 (0.2%) | 1.50 | 1.00 |
| Teams are encouraged to come up with unique ideas to support project success | 237 (58.7%) | 152 (37.6%) | 6 (1.5%) | 8 (2%) | 1 (0.2%) | 1.47 | 1.00 |
| Innovation is used to increase efficiency in the delivery of successful projects | 221 (54.7%) | 169 (41.8%) | 8 (2%) | 5 (1.2%) | 1 (0.2%) | 1.50 | 1.00 |
| There is an adaptive culture to innovation in the organisation | 208 (51.5%) | 178 (44.1%) | 12 (3%) | 5 (1.2%) | 1 (0.2%) | 1.54 | 1.00 |
| Resources are allocated to support innovation in the organisation | 82 (20.3%) | 142 (35.1%) | 98 (24.3%) | 81 (20%) | 1 (0.2%) | 2.44 | 2.00 |
| Innovation is applied in order to manage project risks | 81 (20%) | 188 (46.5%) | 58 (14.4%) | 76 (18.8%) | 1 (0.2%) | 2.32 | 2.00 |
| Complexity |  |  |  |  |  |  |  |
| There is a large number of different systems that need to be put together in the project | 226 (55.9%) | 163 (40.3%) | 10 (2.5%) | 5 (1.2%) | 0 | 1.49 | 1.00 |
| The project site is confined with access difficulties | 211 (52.2%) | 165 (40.8%) | 13 (3.2%) | 13 (3.2%) | 2 (0.5%) | 1.58 | 1.00 |
| Project execution goes through multiple stages | 241 (59.7%) | 160 (39.6%) | 3 (0.7%) | 0 | 0 | 1.41 | 1.00 |
| There is efficiency in project coordination, control and monitoring from its start to its finish | 225 (55.7%) | 171 (42.3%) | 5 (1.2%) | 1 (0.2%) | 2 (0.5%) | 1.47 | 1.00 |
| There is room for revisions on the project in the course of construction | 73 (18.1%) | 223 (55.2%) | 11 (2.7%) | 97 (24%0 | 0 | 2.32 | 2.00 |
| The project scope is wide | 197 (48.8%) | 197 (48.8%) | 11 (2.7%) | 2 (0.5%) | 0 | 1.54 | 2.00 |

Source: Author (2021)

#### 5.2.3.1 Objective 1: assess the link between project governance and successful complex 	construction project delivery in the UAE

The alignment between variables was based on the logic gained from literature on how these variables impact each other. The information derived from literature in terms of how successful complex construction projects are impacted by both project governance and cultural intelligence was critical in providing an opportunity to establish the alignment between the variables.

In the context of this study, this objective was about assessing what project governance means in terms of successful complex construction project delivery in the UAE. In this assessment, the findings indicate that there are diverse critical elements to be considered. For instance, one of the key dimensions that is considered is accountability. Project governance ensures that complex construction projects are completed successfully when ‘responsibilities are effectively distributed within the organisation’, as represented by a mean of 1.37 and median of 1.00, ‘specialisation is considered in the distribution of responsibility’, as represented by a mean of 1.40 and a median of 1.00, ‘the senior project practitioner is fully accountable to the organisation for his/her tasks’, as represented by a mean of 1.33 and median of 1.00, ‘every individual is held accountable for the assigned responsibility’, with a mean of 1.32 and median 1.00, ‘resources are used in a transparent manner’,  with a mean of 2.53 and median of 2.00, and ‘there is a system to measure accountability across all levels’, with a mean of 1.86 and median of 2.00. All these dimensions are an indicator that the respondents believe in the effectiveness of accountability as an aspect of project governance that is bound to boost complex construction project delivery in the UAE. Generally, use of resources in a transparent manner has the biggest mean of 2.53. From these results, the respondents generally emphasised the need to have responsibilities distributed effectively, the need to consider one’s specialisation, the need to hold everyone accountable, and the need to have a system to appraise how the work is being done within the project. Nevertheless, there is still a doubt on the part of respondents in regard to resource usage within complex construction project delivery. This is because, as much as the respondents agreed that there is a great level of accountability, it should be noted that there is still a gap in the use of resources in complex construction projects in the UAE. The percentage of the respondents who were undecided on the issue of resource usage (24%) and those who disagreed (25%) is a reflection of the gap in terms of what resource usage means to successful complex construction delivery in the UAE.

Apart from accountability, it was also vital to assess what stakeholder management as a dimension of project governance means to successful complex construction project delivery in the UAE. In the context of stakeholder management, successful complex project delivery is anchored on the effectiveness of different items including: ‘all project stakeholders are clearly defined’, with a mean of 1.43 and median of 1.00, ‘the interests of different stakeholders are clearly outlined’, with a mean of 1.47 and median 1.00‘expectations of stakeholders’, with a mean of 1.78 and median of 2.00, ‘all stakeholders have responsibilities that are clearly defined in the project’, with a mean of 1.82 and standard deviation of 2.00, ‘there is an efficient framework of communicating with stakeholders’, with a mean of 1.49 and median of 1.00, and ‘stakeholders are fully engaged in project stages’, with a mean of 1.53 and median of 1.00. Generally, what the respondents emphasised here is that project governance, and especially with regard to the interests of stakeholders, means addressing the needs of different stakeholders sufficiently. Stakeholders have a significant influence on complex construction project delivery in the UAE and they need to be consistently considered in the course of the project. It is important that project stakeholders delivering complex construction projects in the UAE are made aware of their different roles, interests and influence. Clearly identifying stakeholders will go a long way into ensuring that their needs are well addressed and that the project goes ahead without any significant challenges. If stakeholder management is not approached carefully, with consideration of issues such as communication and expectation, then the delivery of a complex construction project becomes more challenging.

Additionally, the assessment of the impact of project governance and what it means to complex construction project delivery was also determined from the dimension of risk management. Within the context of this study, it was established that various aspects of risk management always have to be considered to influence complex construction project delivery. From what the respondents answered, risk management in successful complex construction project delivery means: ‘potential risks to the project are identified’, as represented by a mean of 1.40 and median of 1.00, ‘risks were classified and prioritised according to their impact on the project’, with a mean of 1.43 and median of 1.00, ‘a risk-forecasting approach used in the organisation is reliable’, with a mean of 1.48 and median of 1.00, ‘efficient project management risk approaches are put in place’, with a mean of 1.49 and median of 1.00, ‘technology is used in risk management’, as shown by a mean of 2.61 and median of 3.00, and ‘the senior project practitioner swiftly responds to risks in the project’, represented by a mean of 1.47 and median of 1.00. What these findings indicate is that successful complex project delivery is anchored on the need for the organisation to understand that the project is bound to face risks. Risks being part of successful complex construction project delivery, it is vital that senior project practitioners identify them and classify them. However, this should not stop here, but should also include aspects such as swiftly responding to the given risks through efficient risk management strategies. Respondents recognised the need to have a clear framework of risk management to help deal with factors that may inhibit successful complex construction project delivery. Nevertheless, there were mixed reactions about the application of technology in risk management. In the contemporary world where technology has become commonplace, it is vital that it is applied in dimensions of successful complex construction project delivery. A large percentage of respondents were undecided (25%) and disagreed (26%) with the point that ‘technology is used in risk management’, which raises doubts concerning the use of technology in successful complex construction project delivery in the UAE. In general, risk management as a dimension of project governance means that risks are identified, classified and prioritised, forecasted, have effective risk management approaches, and ensure the senior project practitioner swiftly responds to them.

Lastly, in the assessment of the impact of project governance and what it means to successful complex construction project delivery, there was also the consideration of project control processes. In the project control processes, it was established that successful complex construction project could be assessed from dimensions such as: ‘the project is effectively initiated by the senior project practitioner’, as shown by a mean of 1.41 and median of 1.00, ‘metrics for risk management in the project are clearly defined’, as illustrated by a mean of 1.49 and median of 1.00, ‘approaches to controlling and monitoring the project are clearly defined’, as shown by the mean of 1.45 and median of 1.00, ‘roles and responsibilities of teams at every stage of the project are clear’, based on the mean 1.44 and median 1.00, ‘closing time for the project is well defined based on the existing timeliness’, as represented by the mean 1.47 and median 1.00, and ‘stakeholder communication and engagement processes are well defined in the organisation’, based on the mean of 1.78 and median of 2.00. From these findings, it could be argued that respondents are focused on having complex construction projects delivered by following the relevant steps while accommodating different factors such as the stakeholder communication and engagement, closure procedures and initiation, as well as the process of monitoring every step of the project.

#### 5.2.3.2 Objective 3: establish how project governance and cultural intelligence can 	influence successful complex construction project delivery in the UAE

The third objective of this study was about establishing how project governance and cultural intelligence can influence complex construction project delivery in the UAE. Based on the respondents’ responses, the discussion of this objective is presented in two parts. The first part is focused on how project governance can influence complex construction project delivery in the UAE and the second part is focused on how cultural intelligence can influence successful complex construction project delivery in the UAE.

In regard to how project governance influences successful complex construction project delivery in the UAE, it was established that it can do so by ensuring that aspects such as accountability are applied to aspects such as the assessment of competence within the organisation. Accountability calls for everyone to be responsible for the roles that they are given, ensuring that specialisation is considered in the course of distributing responsibilities in the organisation, every individual is held accountable for the responsibilities that they are given, resources are utilised in a responsible manner, and that there is an appraisal to measure the accountability across all levels of the organisation. On competence, respondents revealed that ‘it is vital for the organisation to consider the different employee competencies’, as shown by a mean of 1.51 and median of 1.00, ‘project teams are made up of people with varied competencies’, with a mean of 1.76 and median of 2.00, ‘every individual is held accountable for the responsibilities that are assigned to them’, with a mean of 1.40 and median of 1.00, ‘resources are assigned based on the competent areas of employees’, with a mean of 1.84 and median of 2.00, ‘roles are assigned based on the competencies of employees in the project’, as represented by a mean of 1.81 and median of 2.00, and that ‘training is provided to enhance the competence of employees to deliver projects’, with a mean of 1.87 and median of 2.00. The most striking result to emerge from that data was that the respondents generally agreed on the need to adhere to competence. What could be argued here is that delivery of complex construction projects can only be attained through the realisation of competency. Essentially, project governance through accountability influences successful complex project delivery by ensuring that individuals are given tasks that suit their qualifications and that the accomplishment of these tasks is monitored in every stage to realise desirable outcomes within the project. If there is no accountability within the project, then it becomes more difficult to assign responsibilities in a manner that matches the competency of employees within the project. More so, if there is no accountability within the project, then it becomes more challenging to ensure that resources are used in an appropriate manner that responds to the changing needs of the project. As established in this study, one way that project governance influences successful complex construction project delivery is through the assurance of accountability from the assignment of tasks, performance, and the allocation of resources to the different tasks within the project.

More so, project governance influences successful complex construction project delivery through effective risk management approaches that unlock the complexity within complex construction projects in the UAE. The risk management part of project governance demands that, at the onset of the project, potential risks should be identified, as represented by a mean of 1.40 and median of 1.00, risks should be classified and prioritised based on their impact, as represented by a mean of 1.43 and median of 1.00, they should be forecasted, as represented by a mean of 1.48 and median of 1.00, technology should be applied to the process of risk management, as represented by a mean of 2.61 and median of 3.00, efficient risk management processes are in place, as represented by a mean of 1.49 and median of 1.00, and that the senior project practitioner should swiftly respond to risks within the project, as represented by a mean of 1.47 and median of 1.00. Consequently, the risk management approach that is undertaken helps unlock the project by simplifying the working process and ensuring that there is efficiency in project coordination, control and monitoring from start to finish. Surprisingly, a significant percentage of respondents (24%) disagreed that ‘there is no room for revisions on the project in the course of the construction’. What this means is that complex construction projects tend to be highly rigid once the construction process has started. Even with such rigidity in place, project governance comes in handy to ensure that the project execution is smooth, the project site is confined with access difficulties, and the availability of a large number of systems that need to be put together in the project. The overall point that could be deduced from the findings is that project governance through risk management works towards ensuring that all areas of a complex project are covered and that complexities are mitigated through a desirable framework of project delivery.

The influence of cultural intelligence on successful complex project delivery is also significant. This is first analysed from the dimension of cultural awareness and how it impacts communication within the project. It is worth reiterating that good communication in the complex construction project occurs when the culture of every team member is appreciated and mutual respect is shown to everyone. In regard to cultural awareness, the findings revealed that ‘senior project practitioners are aware of the different cultures in the project value chain’, as evidenced by a mean of 1.52 and median of 1.00, ‘there is an acceptance of existing cultural differences in the project value chain’, as demonstrated by a mean of 1.53 and median of 1.00, ‘project teams are trained on the significance of cultural awareness’, as evidenced by a mean of 2.81, ‘cultural awareness is dynamic within the organisation’, as evidenced by a mean of 2.73 and median of 2.00, ‘cultural knowledge had been institutionalised at the organisational level’, with a mean of 2.46 and median of 2.00, and ‘there is tolerance of and respect for everyone’s culture in the project value chain’, with a mean of 1.55 and median of 2.00. Surprisingly, a great percentage of respondents were undecided and strongly disagreed on points such as ‘project teams are trained on the significance of cultural awareness’, cultural awareness is dynamic within the organisation’, and cultural knowledge has been institutionalised at the organisation level.’ Nevertheless, the fundamental point is that cultural awareness remains significant and it shapes cultural intelligence through influencing communication. Particularly, communication channels have to be defined in successful complex construction projects. With effective cultural interactions, the communication channels help bridge the gap between different cultures, boosting the implementation process of the given project. Additionally, there is an influence on the feedback processes that requires greater understanding. When there is better cultural understanding, feedback becomes impeccable in successful complex construction project delivery in the UAE. The feedback from employees to the management helps push the project towards the successful outcomes. In further understanding the influence of cultural intelligence on successful complex construction projects in the UAE, it was revealed that it helps mitigate the challenges within the communication system by ensuring that there is a timely identification and management in the required manner. Through the aspect of having tolerance and respect for everyone’s culture in the organisation’s value chain, it becomes easier to address the needs of employees to deliver successful complex construction projects in the UAE. Cultural intelligence basically applies to successful complex construction project delivery through the enhancement of communication across all phases of the project. The overall point here is the intersection of dimensions of cultural awareness and the process of communication within the complex construction project.

Additionally, cultural intelligence influences complex construction project delivery in the UAE through its project capability processes. Based on the collected data, with path capability, there is a focus on ensuring that resources within the project are reconfigured to adapt to the cross-cultural environment in the organisation, as illustrated by a mean of 2.41 and a median of 2.00. In this regard, the focus is to ensure that complex construction projects are delivered in time using the required resources that match the different cultures of the employees tasked with their delivery. According to respondents, another way in which cultural intelligence influences complex construction project is by ensuring that there are flexible strategies in the organisation to help enhance intercultural synchronisation in the organisation, as evidenced by a mean of 2.44 and median of 2.00. It could be argued that synchronisation is achieved by having different individuals effectively working together in the project to complete it within the required time using the given resources. More so, based on respondents’ responses, if the organisation deploys resources in such a way that they can be used by different cultural teams, these teams work together, leading to the successful completion of the given complex construction project, as evidenced by a mean of 2.44 and a median of 2.00.

In line with the findings, cultural intelligence also influences successful complex construction project delivery through the promotion of information transfer in the organisation in a manner that favours different cultures, as illustrated by a mean of 2.28 and median of 2.00. It is always vital that information is transferred effectively from one part of the organisation to the next in the course of complex construction project delivery. Lastly, the findings revealed that coordination is also necessary within a complex construction project if it is to succeed, based on the mean of 2.45 and median of 2.00. In this regard, cultural intelligence ensures that the necessary resources are put in place and that everyone within the project is working with the common goal of successfully completing it. With cultural intelligence, innovativeness in the project goes a notch higher because of the realisation and appreciation of the need for competitiveness in the course of project completion. Essentially, the significant role of cultural intelligence in influencing successful complex construction project delivery cannot be underestimated, as it contributes to easier working and coordination of efforts within respective projects.

#### 5.2.3.3 Objective 4: evaluate how project governance and cultural intelligence can 	be aligned with complex building construction projects in the UAE

This objective focused on the evaluation of how project governance and cultural intelligence can be aligned with complex construction projects in the UAE. The alignment is made based on the findings that are presented in Table 5.13. First, it is critical to align the factors of project governance with the factors of successful complex building construction projects in the UAE. Accountability could be aligned with competency in terms of complex building construction projects in the UAE. For instance, the item ‘responsibilities are effectively distributed in the organisation’ can be aligned with the successful complex construction project item ‘the organisation considers different employee competencies’, as illustrated by the mean of 1.51 and median of 1.00. What could be drawn from this alignment is that, as much as each of the organisations in complex construction project considers the distribution of responsibilities, there is also a focus on the competency of employees. Arguably, for a complex construction project to be delivered impeccably, responsibilities need to be distributed to individuals who can handle them in a competent manner. Along the same lines, the item ‘specialisation is considered in the distribution of responsibility’ is aligned with the item ‘project teams are made up of people with different competencies’, as evidenced by the mean of 1.76 and median of 2.00. In every given complex construction project, the expectation is that there are people with varied levels of qualification who will be assigned the tasks to deliver on the project goals. Hence, even in the realisation that project teams are made up of people with different competencies, there is always an emphasis on the use of individuals’ specialisations to assign them duties within the organisation. Another aspect of accountability, ‘resources are used in a transparent manner’, could be aligned with the successful complex construction project item ‘resources are assigned based on the competent areas of employees’, as illustrated by the mean 1.84 and median 2.00. Without the necessary resources, a complex construction project becomes more difficult to complete. However, when resources are used prudently and allocated based on employee competency, then there is a greater increase in the delivery of the given complex construction projects in the UAE.

More so, project governance could be aligned with successful complex construction projects from the perspective of project control processes. On one hand, it is vital to consider the project control items in the organisation as well as the level of innovation that is bound to be experienced in the delivery of successful complex construction projects in the UAE. For instance, when the project is effectively initiated by the senior project practitioner, it also opens up the avenue for innovations. Based on the findings, innovations are encouraged in the course of the project and innovation is always an avenue for manipulating different areas of the project to attain success without any significant challenges in the delivery process, as shown by the mean of 1.50 and median of 1.00. More so, respondents indicated that, when approaches to controlling and monitoring the execution of the project are put in place, innovation is always used to increase the efficiency of delivering successful complex construction projects in the UAE, as demonstrated by a mean of 1.50 and median of 1.00. Controlling and monitoring ensure that the project plan is being pursued as developed initially, while innovation keeps the project moving seamlessly across all the stages. In addition, findings revealed that, with project control processes, the roles and responsibilities of teams at every stage of the project are made clear. With the clarity of their roles and responsibilities, team members become more eager to stay innovative and attain the set goals in the project, as illustrated by the mean of 1.44 and median of 1.00. For instance, when responsibilities are made clear in the project, there is always an opportunity to be innovative and take the project to greater heights of success. Lastly, it was revealed from the findings that the expectations on closing time for the project are always well defined based on the existing timelines for the project in the organisation, and this also opens up avenues for innovation in the project, especially in the management of any potential risks that could harm the success of the project, as shown by the mean of 1.47 and median of 1.00. Therefore, the path control processes as part of project governance align with the innovative aspect of successful complex construction project by setting the project in motion and utilising relevant innovative dimensions to lead to better project delivery.

Additionally, the risk management dimension of project governance aligns with complexity in successful complex construction projects in the UAE. Based on the findings, in aligning the items, it is worth reiterating that, when potential risks are identified early enough within the project, efficiency in the coordination, control and monitoring of the different stages of the project is also attained, as evidenced by the mean of 1.47 and median of 1.00. Projects have to be delivered impeccably while paying attention to risk management; otherwise, coordination and control processes become more challenging in the course of working on the projects and the realisation of the set goals. More importantly, the findings also revealed that risk management is aligned with the availability of room for revisions on the project in the course of construction, based on the mean of 2.32 and median of 2.00. There is room for revisions on the project in the course of complex construction project delivery and this is more effected by better risk management. By aligning risk management with the complexity of the project, even the scope does not pose a challenge, but makes it easier for the complex construction project to be delivered.

Project governance could also be aligned with successful complex construction project delivery through the aspect of stakeholder management. Stakeholder management is critical at each stage of complex construction project delivery. In line with the findings, the aspect of defining all project stakeholders could be aligned with the project complexity item on the presence of a large number of different systems that need to be put together in the project, as evidenced by the mean of 1.49 and median of 1.00. Stakeholders, and their needs and interests in the project, are generally one of the key systems that need to be put in place to avoid any challenges that could be encountered going forward. Consequently, in the realisation of the significant role of stakeholders, the organisation must play the role of ensuring that their needs are addressed from the beginning, together with putting in place several systems. In the project scope, the role of stakeholders must be appreciated. Without this appreciation, it becomes more challenging to understand their expectations within the project, as illustrated by the mean of 1.78 and median of 1.00. There is also the need to engage stakeholder at each stage of complex construction project delivery. This explains where the understanding that project execution goes through multiple stages comes from. Since stakeholders have different expectations at every stage of the project, they have to be involved in each of the stages to ensure that the project is moving towards its completion impeccably. Stakeholders have to be involved in every stage of the delivery of a successful complex construction project to ensure that the necessary outcomes are attained, as indicated by the mean of 1.53 and median of 1.00. Even with complexity, there needs to be a proper guide to how every stage of the project is implemented and how stakeholders at every stage are brought on board.

Apart from aligning project governance and successful complex construction projects, cultural intelligence could also be aligned with successful complex construction projects, for example, by linking cross-cultural communication and communication in complex construction projects. Based on the findings, cross-cultural communication demands that there is a standard language of communication in the project value chain, while communication in successful complex construction projects in the UAE is established on communication channels that are clearly defined in the process of project delivery, as evidenced by the mean of 1.46 and a median of 1.00. What could be concluded from this is that, with the different cultures of employees within the organisation, there needs to be an alignment of the standard modes of communication with the selected channels. Channels of communication need to show respect to every individual involved in the project to lead to the realisation of the expected outcomes, as demonstrated by the mean of 1.47 and median of 1.00. Another cross-cultural dimension that is aligned with communication in successful complex construction projects is the fact that communication should be seen as an important part of the organisational processes. The point to be emphasised here is that, when communication is made a priority, then there is a clear hierarchy of communication between employees and the management within the project. There is also an alignment on the need to train individuals in cross-cultural communication and ensuring that feedback is provided within the required time and that any form of noise within the project is managed. Overall, when there is assurance that cross-cultural communication is being implemented effectively, there is absolutely greater improvement in the whole process of communication in complex construction projects in the UAE.

Another important way in which cultural intelligence and successful complex construction project delivery can be aligned is through the appreciation of cross-cultural leadership in line with the competency as well as the innovativeness required in the complex construction project. As per the findings, the adaptiveness of the leader is aligned with the encouragement of innovation at the different stages of working towards the delivery of the project, based on the mean of 1.50 and median of 1.00. For a project to achieve the required level of consistent innovation, the leader has to be at the forefront of encouraging everyone to take the initiative to innovate. In addition, the leader has to set up cross-cultural teams effectively, and this is aligned with the encouragement of teams to come up with unique ideas to support project success, as per the mean of 1.47 and median of 1.00. Project leaders have to appreciate the varied cultures and the capacity of employees from the different cultures to work in teams that can deliver the required project outcomes. Arguably, when project teams are organised in an effective manner, there is more focus on innovative strategies to complete the complex construction project. From the cross-cultural perspective, the capacity of the leader to accommodate the varied views of his/her team is aligned with the presence of an adaptive culture of innovation in the organisation, as evidenced by the mean of 2.30 and median of 2.00. In line with the findings, being adaptive is about responding to the consistently changing times in the course of working on complex construction projects in the UAE. The ultimate aim is to ensure that such aspects as resources, needs of team members from different cultures, and the mode of working are all flexible to the extent that they can help with the successful completion of complex construction projects in the UAE, as shown by the mean of 2.44 and median of 2.00. Essentially, the project leadership is always expected to appreciate the different capacities of the project teams and come up with a strategy to maximise their efforts to attain the set goals. Therefore, the leadership always needs to be at the forefront of ensuring that a culture of innovation is fostered in the course of the project by having individuals drawn from different cultures work within the same team, which will promote the successful delivery of the complex construction project.

Lastly, cultural intelligence could be aligned with successful complex construction project delivery based on the aspects of cultural awareness and the competence that is required within the project. From the findings, cultural awareness demands that the senior project practitioner is aware of the varied cultures that the employees within the project are drawn from. Without awareness, then different individuals will not be appreciated and effectively accommodated into the project. In this regard, when the senior project practitioner is aware of the different cultures of employees, then he/she will come up with teams that do not only have individuals with different cultures, but also individuals who possess varied levels of competency, as shown by the mean of 2.78 and median of 2.00. The appreciation of different cultures directly matches with the understanding that individuals within complex construction projects have varied competencies to perform tasks. More so, if the senior project practitioner understands the fact that the project value chain has different existing cultures, then he/she is able to ensure that individuals are considered based on their varied capabilities in the assignment of duties, based on the mean of 1.52 and median of 1.00. Nevertheless, everyone always has to be individually accountable for their actions in the course of working on the project. In cultural awareness, the item that cultural awareness is dynamic within the organisation can be aligned with the need to provide training to enhance employee competence to deliver their set goals in the organisation, as evidenced by the mean of 2.73 and median of 2.00. As culture is dynamic, so are the skills of employees. Training ensures that they understand the changing needs of the project and that they constantly meet these needs in the course of their working on the project. Arguably, if the dynamism of cultures and the training of employees are not accommodated, then it becomes more difficult for the project to realise its most current needs. Lastly, the cultural dimension of tolerance and respect for everyone’s culture in the project value chain is aligned with the need to hold everyone individually accountable for their actions in the project, as evidenced by the mean of 1.55 and median of 2.00. Importantly, cultural awareness demands consistent agreement that everyone is drawn from a different culture and that they have the competency to deliver the expected project outcomes. Therefore, cultures have to be appreciated and the goals of the project met through the assignment of tasks to individuals in line with their competency levels.

### 5.2.4 Summary of data analysed

In the first part of this section, data has been organised into demographic factors that help understand the characteristics of the study respondents in terms of their age, gender, work location, educational level, job level and years of experience. The summary of the demographic factors as presented above is as follows. It was found that there are more males than females in complex construction projects in the UAE. More specifically, 88.4% were males and 11.6% were females. This led to the conclusion that complex construction projects in the UAE involve more males than females, which is a gender gap within these projects. For the age, the majority of the respondents, 43.1%, are aged 30-39 years, meaning that complex construction projects are mainly made up of individuals who have been in the field for some time, and hence have accumulated some level of working experience. This explains why the majority of the respondents, 66.3% of them, had a long working experience of 11 years or more. The longer the work experience among respondents, the greater the capacity to successfully deliver complex construction projects using their vast experience. Another critical aspect investigated here was the educational level of the respondents and the majority of them, 77.2%, were found to hold a Bachelor’s degree, which is a great educational level to work effectively in complex construction projects in the UAE. Lastly, for the job level, all respondents have some level of managerial responsibility, senior management, middle management and frontline management, showing the impact that they have in matters such as decision-making and overseeing the implementation of activities in complex construction project management.

There was also the presentation of descriptive statistics. The first bit entailed the presentation of measures of central tendency (mean, median and mode). For the mean, project governance had a mean of 38.36, cultural intelligence had the highest mean of 63.77, and successful complex construction project delivery had a mean of 39.68. The averages for each variable were generally at a good level. The second bit involved the presentation of measures of variability (range and standard deviation). Here, it was found that cultural intelligence had the highest standard deviation of 18.42, while project governance and successful complex construction project delivery had 9.26 and 9.09 respectively. The conclusion that is drawn here is that, as both the independent variables (project governance and cultural intelligence) had higher standard deviations compared to the dependent variable (successful complex construction project), their measures were more spread out from the mean, unlike those of the dependent variable. As another measure, the variance was measured using the eigenvalues and percentages of variance associated with each component in the study. It was established that the total variance that was accounted for by each component of the total variance was 48.87%.

In addition to the measures of central tendency and the measures of variability, the descriptive statistics also entailed conducting a reliability test. Notably, the reliability test was necessary to determine the internal consistency of the items that were being used in the study. Items can be only used in the analysis of the hypotheses and the theory developed in the study if they meet a Cronbach’s alpha value of 0.7, which is the threshold for variability. For each variable, the reliability test was performed independently because of the many items that each had. For instance, project governance has 24 items, and whole cultural intelligence and successful complex construction project have 30 items each. In the course of conducting a reliability analysis, all the items across the variables surpassed the threshold, with each having a Cronbach’s alpha value of above 0.9, and no items needed to be deleted for any of the items. For the main variables of the study, project governance had a Cronbach’s alpha value of 0.927, cultural intelligence had a Cronbach’s alpha value of 0.951, and successful complex construction project delivery had a Cronbach’s alpha value 0.911. Looking at the Cronbach’s alpha values above, it is clear that they are all beyond the 0.7 threshold. Therefore, it was concluded from the reliability analysis that all the variables exhibit a high level of internal consistency and can be used for the measurement of the hypotheses that were developed in the study.

The last section of this part presented the data collection tool as well as the discussion of objectives 1, 2 and 4. For the data collection tools, it was discussed that a survey taking the form of a 5-point Likert questionnaire was used in the collection of data in the study. Based on the questionnaire, each of the variables was itemised in such a way that they could help measure the impact of project governance and cultural intelligence in the delivery of successful complex construction projects in the UAE. The findings based on the questionnaire were systematically presented in Table 5.13. Ultimately, they were used in the explication of the three key objectives as follows. Objective 1 was concerned with assessing the impact that project governance has on successful complex construction project delivery in the UAE. In terms of this objective, it was found from the collected data that it had a large impact. Particularly, project governance has an impact on complex construction project delivery through accountability dimensions such as ensuring that responsibilities are effectively distributed in the organisation, specialisation is considered in the distribution of responsibilities in the organisation, every individual is held accountable for the responsibilities that they are assigned, the senior project practitioner is fully accountable to the organisation for his/her tasks, resources are used in a transparent manner, and the organisation has an appraisal system that measures the accountability across all levels. More so, project governance’s impact on the successful completion of a complex construction project is manifested through effective stakeholder management in terms of ensuring that stakeholders are defined clearly in the project, the interests of different stakeholders are clearly outlined, there is an efficient framework for communicating with stakeholders, there is full engagement of stakeholders across all stages of the project, and that all stakeholders have responsibilities that are defined in the project. The third way that project governance impacts successful complex construction project delivery is through the risk management element. In risk management, project governance has more impact in cases where potential risks are identified, there is a risk-forecasting approach, technology is used in the course of risk management, and the senior project practitioner swiftly responds to the risks in the project. Lastly, the impact of project governance on successful complex construction projects is felt through project control processes including ensuring that the project is successfully initiated by the senior project practitioner, and there are metrics for risk management, as well as ensuring that there is a clear framework of communicating with stakeholders in the course of working on the project.

The third objective entailed the investigation of the impact that both project governance and cultural intelligence have on the delivery of successful complex construction projects. As explained, project governance influences complex construction projects through dimensions such as accountability, path control process, stakeholder management and risk management. Cultural intelligence also has a significant way of influencing successful complex construction projects. More specifically, cultural intelligence influences successful complex construction projects through aspects such as cultural awareness, where the senior project practitioner needs to be aware of cultural differences in the project value chain. Additionally, the senior project practitioner should ensure that project teams are trained on the significance of cultural awareness, cultural awareness is dynamic within the organisation, and that cultural knowledge has been institutionalised in the organisation. Cultural complexity in the construction project also influences successful complex construction project delivery through cross-cultural communication, in terms of issues such as the standard language of communication is established, cross-cultural training in communication is adopted, the medium for problem-solving is put in place, and the organisation readily adopts cultural changes. Through cross-cultural interactions, cultural intelligence influences successful complex construction project delivery through ensuring that teams are set in a manner that reflects sensitivity to cross-culturalism, there is effective knowledge sharing for cross-cultural teams in the organisation, and that there is constant feedback of the cross-cultural project output. Path capability is also another way in which cultural intelligence influences successful complex construction project delivery in the UAE, through ensuring that resources are reconfigured to adapt to the cross-cultural environment in the organisation, flexible strategies are developed to enhance intercultural synchronisation in the organisation, cross-culturalism is recognised as a tool for competition, and that information transfer favours different cultures in the organisation. Lastly, cross-cultural leadership is a way in which cultural intelligence impacts successful complex construction project delivery through aspects such as the leader being able to adjust his/her style to the culture in the organisation.

The fourth objective was about evaluating how project governance and cultural intelligence can be aligned with complex construction projects in the UAE. In regard to alignment, accountability can be aligned with competency to attain greater working levels within the complex construction project. More so, stakeholder management can be aligned with dimensions such as communication and complexity to ensure that the needs of stakeholders are accommodated in every given stage. With this, it is arguably easy to have the best in terms of the complex construction project outcomes. Additionally, the project control process could be aligned with innovation to ensure that, in every stage of the complex construction project process, a new idea is put up to boost successful outcomes. As was revealed in the findings, also, cultural intelligence could be aligned with the delivery of successful complex construction projects by aligning factors such as cross-cultural communication and leadership with the aspect of communication. When there is recognition that individuals in the project are drawn from different cultures, it becomes more viable to have a specific communication approach to achieve desirable outcomes in complex construction projects. More so, path control can be aligned with innovativeness to have the complex construction project moving in the right direction for completion. With greater innovativeness, the projects can attain their envisaged objectives from the start. Cross-cultural interactions can also be aligned with the aspect of communication to ensure that, as much as individuals interact with each other based on their cultural differences, they also get to communicate in a clearer manner and get the project moving at the expected rates. Overall, with the complexity that comes with construction projects, aligning the dimensions of project governance, cultural intelligence and successful completion of complex building projects.

## 5.3 Hypothesis testing of the research study

In this section, the two key statistical tests that are presented are the correlation test and the regression analysis. The first part presents the correlation test and the second part is the regression analysis. Both the correlation test and the regression analysis were applied in testing the three hypotheses specified below:

  - H1: project governance has a significant influence on successful complex construction project delivery in the UAE;

  - H2: cultural intelligence has a significant impact on successful complex construction project delivery in the UAE;

  - H3: there is a significant relationship between project governance and cultural intelligence in the UAE.

The first hypothesis above (H1) evaluated the significant role that project governance plays in determining the successful delivery of complex construction projects in the UAE. The second hypothesis (H2) measured the impact that cultural intelligence has on the successful delivery of complex construction projects in the UAE. Lastly, the third hypothesis (H3) measured the extent of the relationship between project governance and cultural intelligence, both independent variables, in the study. The hypotheses were explicated more based on the outcomes of the correlation tests and the regression analysis that are explained below.

### 5.3.1 Correlation

The values of a correlation coefficient are always expressed with values ranging between +1 and -1 (Heumann and Shalabh, 2017). In this study, the correlation test was used to determine the strength of linearity between the independent and the dependent variables in the study. The particular reason for conducting a correlation test was to determine how strongly the project governance factors (independent variables) and cultural intelligence factors (independent variables) are related to the successful complex construction project delivery factors (the dependent variable). The correlation tests that were conducted are as illustrated in Table 5.14.

Table 5.14: Correlation

|  |  | Global Project Governance (Independent Variable) | Global Cultural Intelligence (Independent Variable) | Global Successful Complex Project Delivery (Dependent Variable |
| --- | --- | --- | --- | --- |
| Global Project Governance (Independent Variable) | Pearson Correlation | 1 | .217** | .758** |
|  | Sig. (2-tailed) |  | .000 | .000 |
|  | N | 404 | 404 | 404 |
| Global Cultural Intelligence (Independent Variable) | Pearson Correlation | .217** | 1 | .351** |
|  | Sig. (2-tailed) | .000 |  | .000 |
|  | N | 404 | 404 | 404 |
| Global Successful Complex Project Delivery (Dependent Variable) | Pearson Correlation | .758** | .351** | 1 |
|  | Sig. (2-tailed) | .000 | .000 |  |
|  | N | 404 | 404 | 404 |

p=0.01

Source: Author (2021)

As demonstrated in Table 5.14 above, the emphasis was on the correlation between the global project governance (independent variable), global cultural intelligence (independent variable) and global successful complex project delivery (dependent variable). Also, what needs to be understood is that correlation is always significant at 0.01 (two-tailed). According to Weinberg and Abramowitz (2008), at a significant level of 0.01 (2-tailed), the correlation between variables is said to be strong in cases where the derived p-value is lower than the significance value of 0.01 (p<0.01). However, a higher value than 0.01 (p>0.01) shows a weaker relationship. As shown in Table 5.14, the first correlation between project governance and successful complex construction project in the UAE is r=.758**, P = .000. What can be deduced from these correlation statistics is that there is a strong positive correlation between project governance and successful complex construction project delivery. More so, the correlation is statistically significant because the P-value is .000, which is lower than 0.01. Therefore, the null hypothesis is rejected and H1 accepted as project governance has a significant influence on successful complex construction project delivery in the UAE. Greater manipulation of project governance factors leads to greater delivery of successful complex construction projects in the UAE. Therefore, when project governance factors such as accountability, stakeholder management, risk management and project control processes are well established within the organisation, then there is always an increased chance of successful complex construction project delivery. Overall, it is crucial for senior project practitioners to ensure that the project governance dimensions are effectively aligned with the complex construction projects.

The second correlation is between cultural intelligence and successful complex construction project delivery in the UAE. As can be observed from Table 5.14, the correlation between cultural intelligence and successful complex construction project delivery in the UAE is r = .351**, p = .000. From the results, it can be concluded that there is a strong positive correlation between cultural intelligence and successful complex construction project delivery in the UAE. Additionally, there is a statistically significant correlation between cultural intelligence and successful complex construction project delivery because the p value is .000, which is lower than 0.01. Hence, the null hypothesis is rejected and H2 is accepted, meaning that cultural intelligence has a significant impact on successful complex construction project delivery in the UAE. When the factors of cultural intelligence are manipulated, there is a greater increase in successful complex construction project delivery. Thus, the more effective application of cultural intelligence factors such as cultural awareness, path capability, cross-cultural intelligence, cross-cultural communication and cross-cultural leadership leads to greater successful complex construction project delivery in the UAE. Hence, senior project practitioners are required to maximise the cultural intelligence characteristics if they want to have more significant outcomes in the delivery of complex construction projects.

The third correlation is between project governance and cultural intelligence. In tandem with the correlation table in Table 5.14 above, the correlation between project governance and cultural intelligence is r = .217**, P = .000. Thus, there is a strong correlation between project governance and cultural intelligence. Both of these are independent variables in the study. In addition, because the P-value of the correlation is 0.000, which is below 0.01, it can be concluded that there is a statistically significant relationship between project governance and cultural intelligence in the UAE, as the null hypothesis is rejected and H3 accepted. Thus, an increase in project governance factors such as accountability, project control processes, risk management and stakeholder management also leads to an increase in the performance of cultural intelligence factors such as stakeholder management, path control, cross-cultural communication, cultural awareness and cross-cultural leadership. Senior project practitioners need to always ensure that they effectively put in place the respective elements of governance such as accountability, as they also determine the impact that cultural intelligence has on the project.

### 5.3.2 Regression analysis

While the correlation test illustrates the direction and strength of the relationship between the variables in the study, regression analysis was used to demonstrate the relationship that exists between the dependent variable and one or more independent variables in the study. Conducting a standard multiple regression was quite critical because it helped demonstrate the significance of the relationship between project governance (independent variable), cultural intelligence (independent variable) and successful complex construction project delivery in the UAE (dependent variable). As opposed to the correlation test, regression analysis plays a critical role in distinguishing between the independent and the dependent variables of the study. Using the enter method in the course of conducting a regression analysis, the predictors are the independent variables, project governance and cultural intelligence. For regression analysis, there exists a significant and statistical relationship between the independent variables and the dependent variable in cases where the P-value is less than 0.05 (P<0.05). This was analysed based on the variables, both independent and dependent.

As demonstrated in Table 5.15 of the standard multiple regression analysis, the values for R2 and adjusted R2 for project governance and cultural intelligence are 0.611 and 0.609 respectively, based on the enter method. What this means is that the R Squared percentage = 60.9% of the total dependent variable, successful complex construction project delivery, which is explained by the independent variables, project governance and cultural intelligence. Basically, the predictor variables, project governance and cultural intelligence, account for 60.9% of the variance in the dependent variable, successful complex construction project delivery. The adjusted R Squared value 60.9% is acceptable because it illustrates the good fit of the model.  If there is a massive discrepancy between the R Squared and the adjusted R Squared, then it means some of the items of the independent variables included in the regression are redundant. In this regression, there is no significant difference between R Squared and the adjusted R Squared, meaning there is no significant redundancy in the items of the independent variables.

Table 5.15: Regression analysis

| Model Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Model |  |  | R |  | R Square |  |  |  | Adjusted R Square |  |  |  | Std. Error of the Estimate |  |  |  |
| 1 |  |  | .782a |  | .611 |  |  |  | .609 |  |  |  | 5.68688 |  |  |  |
| a. Predictors: (Constant), Global Cultural Intelligence, Global Project Governance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ANOVAa |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Model |  |  |  | Sum of Squares |  |  | Df |  |  | Mean Square |  | F |  |  | Sig. |  |
| 1 |  | Regression |  | 20392.497 |  |  | 2 |  |  | 10196.249 |  | 315.277 |  |  | .000b |  |
|  |  | Residual |  | 12968.580 |  |  | 401 |  |  | 32.341 |  |  |  |  |  |  |
|  |  | Total |  | 33361.077 |  |  | 403 |  |  |  |  |  |  |  |  |  |
| a. Dependent Variable: Global Successful Complex Project Delivery |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b. Predictors: (Constant), Global Cultural Intelligence, Global Project Governance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Coefficients |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Model |  |  |  |  |  | Unstandardised Coefficients |  |  |  |  | Standardised Coefficients |  |  | t |  | Sig. |
|  |  |  |  |  |  | B |  | Std. Error |  |  | Beta |  |  |  |  |  |
| 1 | (Constant) |  |  |  |  | 6.550 |  | 1.418 |  |  |  |  |  | 4.621 |  | .000 |
|  | Global Project Governance |  |  |  |  | .702 |  | .031 |  |  | .715 |  |  | 22.432 |  | .000 |
|  | Global Cultural Intelligence |  |  |  |  | .097 |  | .016 |  |  | .196 |  |  | 6.157 |  | .000 |
| a. Dependent Variable: Global Successful Complex Project Delivery |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Source: Author (2021)

Examination of Table 5.15 ANOVA results indicates that the model as a whole which includes the predictor (Global Cultural Intelligence, Global Project Governance) and dependent (Global Successful Complex Project Delivery) variables is significant [F(2, 401) = 315.277, p = 0.000<0.005.

In addition, from Table 5.15, it is vital to note that the coefficients demonstrate the relationship between the dependent variable (success complex construction project deliver) and the independent variables (project governance and cultural intelligence). A standardised beta coefficient compares the strength of the effect of the independent variable to the dependent variable (Fox, 2015). For instance, from Table 5.15 above, the standardised coefficient beta of project governance to successful complex construction project delivery is 0.715 while that of cultural intelligence to successful complex construction project delivery is 0.196. What this means is that a change of 1 in the standard deviation of project governance is associated with a 0.715 change in successful complex construction project and a change of 1 in the standard deviation of cultural intelligence leads to a 0.196 change in successful complex construction project delivery. The unstandardized coefficients also show the effect of the independent variable on the dependent variable (Fox, 2015). In this case, a change of one unit in project governance, leads to 0.702 change in successful complex construction project delivery and a one unit change in cultural intelligence leads to a 0.097 change in successful complex construction project delivery. Project governance has a P-value of 0.000, which is lower than 0.05. What could be concluded based on these findings is that project governance is a significant predictor of successful complex construction project delivery in the UAE. With a greater focus on project governance factors such as accountability, there is always the expectation of greater levels of successful complex construction project delivery in the UAE. From a further look at the table, the P-value for cultural intelligence is 0.000, which is lower than 0.05. What this means is that cultural intelligence is a significant predictor of successful complex construction project delivery in the UAE. The greater the efforts that are put into the development of effective and appropriate conditions for the accommodation of culture in the organisation, the better the opportunities to realise better outcomes in the delivery of successful complex construction projects in the UAE. In both the scenarios of project governance and cultural intelligence, the null hypothesis is rejected, as both independent variables are significant predictors of the dependent variable. The amount of unique variance in project governance and cultural intelligence factors predictor accounts for and is statistically significant in successful complex construction projects in the UAE.

### 5.3.3 Hypothesis testing summary

The hypotheses were analysed based on the outcomes derived from the correlation results and the results from the regression analysis. The summary of each of the hypotheses will reveal the nature of the relationship that exists between the independent variables and the dependent variable of this study. The hypotheses are as explored below:

H1: project governance has a significant influence on successful complex construction project delivery in the UAE

This hypothesis was about measuring the influence that project governance has on successful complex construction project delivery in the UAE. As established earlier, the correlation between project governance and successful complex construction project delivery was strongly positive and also significantly statistical, with the P-value found to be 0.000, which is less than 0.01. Additionally, from the regression analysis that was presented in Table 5.14, it was found that there was a significant statistical relationship between project governance (IV) and successful complex construction project delivery (DV) because the P-value found was 0.000, which is less than 0.05. Under both of these circumstances, the null hypothesis was rejected and H1 accepted. Hence, in both the correlation analysis and the regression analysis that were conducted, it can be emphasised that project governance has a significant influence on complex construction project delivery in the UAE.

This hypothesis could be explained further using the items for both project governance and successful complex construction project delivery, based on the table of items that were collected. The general point is that, if more attention is paid to the effective implementation of project governance in a complex construction project, then the chances of project delivery significantly improve at any given moment. What is expected of senior project practitioners is to continuously ensure that they are utilising the dimensions of project governance in a more effective way that is bound to contribute to the delivery of successful complex construction projects.

To explain this hypothesis more specifically from the influence that project governance has on successful complex construction project delivery in the UAE, it was vital to explain some roles that the senior project practitioner has to undertake. First, to have more significant influence on the successful complex construction project delivery through project governance, a senior project practitioner must ensure that the levels of accountability within the project are impeccable. For instance, the senior project practitioner has to ensure that the responsibilities in the project are effectively distributed in the organisation, specialisation is considered in the distribution of responsibilities, every individual is held accountable for the responsibilities assigned to them, he/she has to be fully accountable to the organisation for his/her tasks in the organisation, ensure that resources are distributed in a transparent manner and that there is an appraisal system to measure accountability at all levels in the organisation. All these project governance factors have to be implemented fully, as any gaps could negatively affect the successful delivery of such projects.

More so, for the senior project practitioner to attain increasing influence in terms of successful delivery, he/she has to ensure that the level of stakeholder management is excellent. There should be no forms of lapses within the project in regard to how different stakeholders are treated and managed. Hence, to manage stakeholders effectively and continue to have significant influence on the complex construction project, the senior project practitioner should ensure that all stakeholders are defined clearly from the beginning of the project, that the interests of different stakeholders are outlined clearly from the beginning of the project, and that the expectations of stakeholders are made clear. Additionally, the senior project practitioner has to ensure that the organisation has an efficient framework of communicating with stakeholders, stakeholders are fully engaged at different phases of the project, and that all stakeholders have responsibilities that are clearly defined in the project. Again, there should be consistency in the implementation of stakeholder interests to have maximum influence on the delivery of successful complex construction projects in the UAE. Otherwise, any lapses would tend to minimise the influence and affect such delivery.

In addition, the senior project practitioner could ensure that project governance has a more significant influence on project governance through effective undertaking of risk management within the organisation. A serious focus on the dimension of risk management will be seen from practices such as ensuring that the potential risks that the project faces are identified within the correct timeframe, that risks are classified and prioritised based on their impact on the project, the risk-forecasting approach used in the organisation is reliable, and that the organisation has put in place efficient risk management strategies. More risk management practices that have to be observed include ensuring that technology is used in risk management, and that the senior project practitioner swiftly responds to the risks that face the project. Overall, implementation of the needed risk management activities will ensure that project governance has more influence on successful complex construction project delivery in the UAE, while failure to pay attention to any of the risk management initiatives could minimise the influence.

Lastly, this hypothesis could be viewed from the influence that project governance has on the successful construction project delivery from the perspective of project control processes. To achieve greater influence on the project, the senior project practitioner has to successfully initiate the project. What this means is that he/she has to set the project in motion from the initial stages. More so, the senior project practitioner should ensure that the metrics for risk management are clearly defined, that approaches to controlling and monitoring the project are clearly defined, and that stakeholder communication and engagement processes are well defined in the organisation. The senior project practitioner should also ensure that roles and responsibilities of teams at every phase of the project are clear and that the closing time for the project is defined based on the existing or given timelines for the project in the organisation. Again, the senior project practitioner should pay attention to each of these items to achieve the maximum influence of project governance on the delivery of successful complex construction projects in the UAE.

H2: cultural intelligence has a significant impact on successful complex construction project delivery in the UAE

This hypothesis was about measuring the impact that cultural intelligence has on the delivery of successful complex construction projects in the UAE. From the correlation test that was done, the P-value that was derived was 0.000, which is below 0.01. More so, from the regression analysis that was conducted above, the P-value obtained in evaluating the impact of cultural intelligence on successful complex construction project delivery was 0.000, which is lower than 0.05. From these findings, it was concluded that the null hypothesis was rejected and H2 was accepted. Therefore, the point here is that cultural intelligence has a significant impact on successful complex construction project delivery in the UAE. Essentially, the senior project practitioner has to maximise every dimension of cultural intelligence to attain maximum outcomes in regard to successful complex construction project delivery.

The senior project practitioner has to pay attention to several things to achieve greater impact on successful complex construction project delivery using cultural intelligence. First, the senior project practitioner has to ensure that he/she promotes cultural awareness through being aware that different cultures exist in the project value chain, ensuring that there is an acceptance of the existing cultural differences in the project value chain, and making sure that the project teams are trained on the significance of cultural awareness. Furthermore, the senior project practitioner should ensure that cultural awareness is dynamic within the organisation, that individuals tolerate each other regardless of their cultural differences, and that cultural knowledge is institutionalised at the organisational level. Closely paying attention to each of these items of cultural awareness leads to greater impact while any gaps are bound to minimise the impact.

Second, in ensuring that cultural intelligence has a large impact on successful complex construction project delivery, the senior project practitioner has to ensure that path capability dimensions are maximised. In this regard, the senior project practitioner should ensure that cultural intelligence is having a significant impact on successful complex construction project delivery by making sure resources are reconfigured to adapt to the cross-cultural environment in the organisation, that there are flexible strategies in place to enhance cultural synchronisation in the organisation, and that the organisation deploys resources in such a way that they could be utilised by teams drawn from different cultures. In addition, there is a need for the senior project practitioner to ensure that cross-culturalism is recognised as a tool for organisational competition, information transfer in the organisation favours different cultures, and that efficient cross-cultural coordination is achieved to ensure that the organisation is on the path of moving towards the attainment of its goals. The maximisation of every dimension of path capability leads to cultural intelligence having more of an impact on successful complex construction project delivery.

Third, cultural intelligence is bound to have more impact on successful complex construction project delivery in the UAE if the senior project practitioner understands and applies cross-cultural interactions within the project. In terms of cross-cultural interactions, the senior project practitioner should ensure that teams are set up in a manner that reflects cross-cultural sensitivity, cross-cultural interactions begin with the top management, there is effective knowledge sharing for cross-cultural teams in the organisation, and that cross-cultural interactions are perceived as the platform for effective performance in the project. Additional aspects that the senior project practitioner should consider include the need for cross-cultural interaction to be reinforced by both primary and secondary stakeholders, and the need for constant feedback of the cross-cultural output. Thus, for more impact to be realised in terms of successful complex construction project delivery, the senior project practitioner should fully ensure proper implementation of cross-cultural interactions.

The fourth dimension that the senior project practitioner should pay attention to in the course of maximising the impact of cultural intelligence on successful complex construction project delivery is cross-cultural communication. The need to fully implement cross-cultural communication is seen through aspects such as: there is a standard language of communication in the project value chain, there is a medium of communication that responds to cultural needs, there is cross-cultural training in effective communication, and there is a medium for solving problems through communication. Other dimensions that need to be considered include the fact that the organisation adapts to cultural changes, and that communication is seen to be an important part of the organisational success. Again, the senior project practitioner should pay attention to detail and ensure that each of these dimensions is implemented with enthusiasm to attain a greater impact of cultural intelligence on the delivery of successful complex construction projects in the UAE.

Lastly, to ensure that cultural intelligence has the maximum impact on the delivery of successful complex construction projects in the UAE, it is vital that the senior project practitioner effectively incorporates and implements the dimensions of cross-cultural leadership. In the implementation of cross-cultural leadership, the leader should be able to adapt his/her leadership style to different cultures, leadership decisions should be in line with the cultural needs of employees, the leader should effectively set up cross-cultural teams, and the leader should effectively handle cross-cultural conflicts within the organisation. Other key areas that the leader should pay attention to include ensuring that benchmarking is used to advance cross-cultural leadership and that cross-cultural leadership accommodates the diverse views in the organisation. Therefore, it is vital that the leader attains the maximum impact of cultural intelligence on the project through the maximum implementation of each of these items within the project.

H3: there is a significant relationship between project governance and cultural intelligence in the UAE

The third hypothesis for this study aimed at ascertaining the relationship between project governance and cultural intelligence in the UAE. As much as both of these are independent variables, it was important to establish the direction and strength of their relationship. From the correlation tests that were conducted, it was established that the P-value of the correlation between project governance and cultural intelligence is 0.000, which is lower than 0.01. Hence, the null hypothesis was rejected and H3 accepted to signify a strong statistical relationship between project governance and cultural intelligence. The relationship between the two is further explained by further evaluating the link between their specific dimensions of project governance and cultural intelligence.

Specifically, the relationship between project governance and cultural intelligence is underscored by the association between their factors such as accountability and cultural awareness. In cases where there are high levels of accountability within the organisation, then there is also an increase in avenues to maximise the level of cultural intelligence within the organisation. For instance, as much as responsibilities are distributed effectively within the organisation, there is also an opportunity to realise the fact that individuals within the organisation are drawn from different cultural backgrounds and possess varied capabilities. Additionally, when there is a system to measure accountability at all levels in the organisation, then there is also an increase in aspects such as the promotion of cultural awareness.

More so, the strong relationship between project governance and cultural intelligence could be explained from the stakeholder perspective. When stakeholders are identified, then issues such as cross-cultural communication and cross-cultural leadership are maximised. The senior project practitioner is able to work with stakeholders from different cultural backgrounds with an understanding of their varied needs. In addition, when there is a network of communication for stakeholders and engagement with the stakeholders across all phases of the project, then it is easier to ensure that their needs are catered for through an approach of cross-cultural communication and cross-cultural leadership. Therefore, greater implementation of stakeholder management leads to a more effective relationship between project governance and cultural intelligence through the enhancement of cross-cultural communication and cross-cultural leadership.

The relationship between project governance and cultural intelligence is also enhanced through strengthening risk management in the project. The element of risk management becomes more critical in the cultural intelligence of a project because of the need to ensure that path capability is being applied to the best level within the project. With the identification of the risks that are expected in the project, there is easier reconfiguration of resources to adapt to the cross-cultural environment of the organisation and resources can also be deployed in such a way that they can be easily used by individuals from different cultural backgrounds. Essentially, greater risk management enhances the relationship between project governance and cultural intelligence, as resources are utilised effectively across all the levels of the organisation.

Lastly, the relationship between project governance and cultural intelligence becomes more defined with the maximisation of the capabilities of the project control processes. For instance, if the project is effectively initiated and teams that are working on it are identified early enough, them it is easier to enhance cross-cultural interactions and better leadership within this project. More so, in cases where the process of stakeholder communication is put in place and strengthened in the desirable manner, it becomes easier to attain the desirable outcomes of cultural intelligence. Hence, with better project control processes in place, there is always greater room for the realisation of better cultural intelligence within the UAE’s complex construction projects.

### 5.3.4 Summary of the data analysed

In this section, the summary of the data that has been presented above is analysed. Basically, this section mainly focused on the analysis of the hypotheses using both the correlation analysis and regression analysis. The main hypotheses that were analysed in this section were: H1: project governance has a significant influence on successful complex construction project delivery in the UAE; H2: cultural intelligence has a significant impact on successful complex construction project delivery in the UAE; and H3: there is a significant relationship between project governance and cultural intelligence in the UAE.

In line with the findings from the correlation analysis, it was found that the P-value of the correlation between project governance and successful complex construction project delivery was 0.000, which is below 0.01. It was established that there is a strongly positive and statistically significant relationship between project governance and successful complex construction project delivery. Hence, the null hypothesis was rejected and H1 accepted. This led to the conclusion that project governance has a significant influence on successful complex construction project delivery in the UAE. Here, the senior project practitioner has to maximise project governance dimensions such as accountability, risk management and stakeholder management to have a more significant influence. It is critical to argue that the failure to properly manage each of these dimensions could have a negative impact on the impact that project governance has on successful complex construction project delivery in the UAE.

In the second correlation analysis, the focus was on the influence that cultural intelligence has on successful complex construction project delivery in the UAE. It was found that the correlation between cultural intelligence and complex construction project delivery had a P-value of 0.000, which is less than 0.01. Hence, the null hypothesis was rejected and H2 accepted. The conclusion that was drawn based on the results was that cultural intelligence has a significant impact on successful complex construction project delivery. Therefore, it was emphasised that the senior project practitioner needs to maximise the items on cultural intelligence such as cross-cultural leadership, cross-cultural interactions and cross-cultural communication to achieve the best in the project. If these factors are not well implemented in the project, then the impact of cultural intelligence in terms of successful complex construction project delivery is negatively affected.

The third correlation was about the determination of the relationship between project governance and cultural intelligence in complex construction projects in the UAE. From the analysis, the correlation between project governance and cultural intelligence was found to have a P-value of 0.000, which is less than 0.01. With these results, it was concluded that the null hypothesis is rejected as project governance has a significant positive relationship with cultural intelligence. With the increase in the factors for project governance, cultural intelligence also becomes more significant within the project context. Therefore, senior project practitioners have to work towards the maximisation of both project governance factors and cultural intelligence factors to attain desirable outcomes in regard to successful complex construction project delivery.

In the regression analysis, successful complex construction project delivery was the dependent variable while project governance and cultural intelligence were independent variables. The regression approach used was the enter method. The first finding from the regression analysis revealed that project governance has a significant influence on successful complex construction project delivery in the UAE because the P-value was 0.000, which is less than 0.05. Hence, the null hypothesis was rejected. This outcome was in line with what had been found earlier through the correlation analysis. Again, on this it was concluded that project governance has a significant influence on complex constriction project delivery and should always be maximised to have the set goals of complex construction project delivery attained effectively.

The second regression analysis focused on the establishment of whether cultural intelligence has an impact on successful complex construction project delivery in the UAE. From the regression analysis, the P-value that was generated was 0.000, which is less than 0.05. With this outcome, the null hypothesis is rejected and H2 accepted. This signifies that cultural intelligence has a significant impact on successful complex construction project delivery in the UAE. The senior project practitioner must work consistently to implement factors such as cross-cultural interactions, cross-cultural leadership and cross-cultural communication to attain the best possible outcomes from the successful complex construction project delivery.

## 5.4 Chapter summary

This chapter is mainly used to demonstrate the key findings related to different dimensions including the demographic characteristics of the respondents, descriptive statistics involving the measures of central tendency and measures of spread, as well as the variation and reliability of the variables. More so, there was the presentation of the data collection tools and the respective findings in line with the answers from the respondents. Lastly, the chapter entailed hypothesis testing with the focus on the use of correlation analysis and regression analysis to determine whether to accept or reject the hypotheses that had been developed initially in the study.

The findings that are presented in this chapter allow the development of broad conclusions in regard to the research objectives that were developed in Chapter 1. The conclusions will go further in helping with the in-depth discussion of the aims in the next chapter. The outcomes from the statistical tests reveal that project governance has a significant impact on construction project delivery in the UAE and this is the same case for the impact of cultural intelligence on successful complex construction project delivery. More so, both project governance and cultural intelligence can be aligned with successful complex construction project delivery, based on the understanding of the link between accountability and competence as well as the utilisation of dimensions such as cross-cultural leadership to attain successful complex construction project delivery. The senior project practitioner has to ensure that all dimensions of project governance such as accountability, stakeholder management, risk management and project control processes are maximised to attain greater outcomes in terms of successful complex construction project delivery. This is the same case for cultural intelligence, where the senior project practitioner has to maximise the application of cultural awareness, path capability, cross-cultural interaction, cross-cultural communication and cross-cultural leadership to attain greater outcomes in successful complex construction project delivery.

The results from the correlation tests and the regression analysis further show that project governance has a significant influence on successful complex construction project delivery in the UAE. This suggests that the implementation of factors such as accountability, project control processes, stakeholder management and risk management would lead to greater successful complex construction project delivery in the UAE. More so, the results from the correlation test and the regression analysis revealed that cultural intelligence has a strong impact on successful complex construction project delivery in the UAE. What this means is that, with greater manipulation of cultural intelligence factors, there are always better outcomes in terms of the realisation of successful complex construction project delivery. Specifically, senior project practitioners have to maximise the implementation of cultural awareness, path capability, cross-cultural interaction, cross-cultural communication and cross-cultural leadership to boost successful complex construction project delivery in the UAE. The findings from the correlation tests also suggested that that there is a strong statistical relationship between project governance and cultural intelligence in complex construction projects in the UAE. What this means is that senior project practitioners need to link the factors between the two independent variables to consistently attain desirable outcomes within the complex construction projects. The next chapter will present an in-depth discussion of the results that have been appraised in this chapter.

# CHAPTER SIX

# DISCUSSION OF STUDY FINDINGS

## 6.0 Introduction

The aim of this chapter is to discuss the findings that have been presented in the previous chapter. Basically, this chapter delves into the findings in depth with the further explanation of each finding while at the same time comparing and contrasting them with what was established in the literature. Mainly, the aim of this study was to appraise the impact of project governance and cultural intelligence on successful complex construction project delivery in the UAE. The conceptual framework was drawn to illustrate the relationship between project governance and successful complex construction project delivery, as well as the relationship between cultural intelligence and successful complex construction project delivery. Hence, the conceptual framework is also included in the discussion of the study findings based on the relationships that were illustrated. To ensure that the study was clear in terms of understanding the impact of project governance and cultural intelligence on the successful delivery of complex construction projects in the UAE, specific factors were developed for project governance, cultural intelligence and successful complex construction project delivery.

The project had both independent and dependent variables, as had been illustrated through the conceptual framework. The independent variables were project governance and cultural intelligence, while successful complex construction project was the dependent variable. Based on the conceptual framework, project governance was defined by various factors: accountability, stakeholder management, risk management and project control process; whilst cultural intelligence was also explained by various factors: cultural awareness, path capability, cross-cultural interactions, cross-cultural communication and cross-cultural leadership. Lastly, as illustrated in the conceptual framework, the successful complex construction project delivery was explained by a number of other factors: competence, communication, innovation and complexity. In the literature, each of these factors was discussed in depth using multiple articles that will also be included in the substantiation of results in this discussion chapter.

Basically, this discussion follows a clear approach in the discussion of the findings that were collected. The first part of the discussion entails the presentation of the summary of the demographic and descriptive statistics found in this study. As much as the demographic and descriptive statistics do not mainly explain relationships between variables, they are key to comprehending the different dimensions of the variables presented. The second part entails an in-depth explanation of the findings in regard to each objective of the study. Here, the main objectives that are discussed are objective 1, 2 and 3. Each of them is explored with the use of sources from the literature to further confirm or give a contradictory view of what was found. The last part of the discussion chapter focuses on the discussion of findings that relate to the study hypotheses. To confirm or reject the hypotheses, correlation analysis and the regression test were used. Ultimately, a summary of all the discussion in this chapter is presented with the focus on the variables and how they effectively explain the impact of project governance and cultural intelligence on the successful delivery of complex construction projects.

## 6.1 Discussion of demographic and descriptive statistics

Before the presentation of the specific findings related to the key variables such as project governance, cultural intelligence and the successful completion of complex construction projects, it is worth gaining a more in-depth perspective of what the demographic and descriptive findings mean in this study. In terms of the demographic characteristics, one of the key dimensions considered was the gender of the respondents. More specifically, it was established that complex construction projects in the UAE always involve more men than women. This was based on the findings, where a greater number of men participated compared to the number of female respondents. Arguably, construction projects are dominated by men who work on their successful delivery. Currently, there are a few women involved in complex construction projects in the UAE. The fact that there are more men compared to women in complex construction projects in the UAE is in line with what Sadaqat (2018) found. Particularly, Sadaqat (2018) established that, traditionally, men have dominated the UAE construction industry and the trend has been perpetuated over the years. The underrepresentation of women in the construction industry, as established in this study is a global phenomenon. Statistics by Access Group (2020) showed that in 2020, there were only 13% women in the construction industry in countries such as the UK. The situation is even worse on the global scale. For instance, based on the most recent statistics by BigRentz, Inc. (2022), of all workers in the construction industry, women make up only 10.9% and there is even a smaller number on the frontlines of the construction site with only 1 woman in 100 employees in the field. Therefore, the findings confirm the present research about the limited number of women in the construction industry.

Apart from the gender of the respondents, there was also a focus on the age. In this research, many of the respondents are within the age ranges of 30-39 years and 40-49 years. For this particular research, the argument that is made is that, at these age ranges, most of the respondents have gained more experience in terms of complex construction projects and hence better judgment to guide such projects towards completion. This argument is in tandem with what Ojiako et al. (2015) found, pointing out that age as a demographic variable is a determinant on the articulation of the judgments that are made on the difficulty of the task. Hence, within the age ranges, there is more experience to determine the project outcomes and implications of project governance and cultural intelligence for complex construction projects. This explains why, in another demographic variable, the respondents’ experience was also investigated, leading to the finding that the majority of them have 11 or more years of experience in complex construction projects. Their many years working within complex construction projects explains their right judgement in the application of project governance and cultural intelligence in terms of the successful delivery of complex construction projects in the UAE. The findings agree with the research by Snook (2017) by who established that ageing workers in the construction industry provide more stable work on a daily basis compared to younger workers because of the experience that they have accumulated in the industry over the years. More so, these findings confirm what O’Connor (2021) found noting that roughly 40% of construction workers are aged 45-64 years, and they provide more advantages such as the delivery of quality work through their many years of experience. Because of their experience, older workers are more reliable and able to work more efficiently on complex projects.  Therefore, having a greater number of years of experience within complex construction projects is critical in leading to more desirable outcomes in terms of the attainment of the much-needed success.

In addition to respondents having more years of experience within complex construction projects, another demographic factor that was explicated related to their work location. The majority of the respondents were found to work in complex construction projects in Dubai and Abu Dhabi. This high number of respondents can be justified by the fact that Dubai and Abu Dhabi are the UAE’s largest urban hubs and have continued attracting large investments in construction over the years. The fact that Dubai and Abu Dhabi have become hubs for complex construction projects is in agreement with what Kerr et al. (2014) opine. Particularly, Kerr et al. (2014) reiterate that Dubai has mainly experienced considerable development with massive construction projects over the years, with Burj Khalifa standing out as one of the key constructions. The findings are in alignment with the latest complex construction projects More so, Abu Dhabi has also continued to follow Dubai closely, with more construction activities taking place in Dubai such as Al Maktoum International Airport, Dubailand, as well as The International Space Station (Steers, 2021). Thus, this exponential growth explains why Dubai and Abu Dhabi are ahead in construction projects compared to other emirates such as Sharjah and RAK.

Additionally, the participant’s level of education was considered in relation to completing complex construction projects. Individuals working on such projects need an excellent level of education to comprehend the project dimensions and the best way to work towards the delivery of quality projects. Arguably, lack of sufficient education has the impact of undermining their level of understanding of the project needs and effective implementation of variables such as project governance and cultural intelligence. With a clear understanding of the dimensions of the project, individuals are always in a better position to deliver on the expected project outcomes. In this study, the majority of the respondents have attained a Bachelor’s degree and this puts them in a good position to effectively understand the dimensions of the project and the effective approaches to delivering complex construction projects.

Lastly, there was the research on the job level of the respondents in the organisation. In terms of the job level, it was established that all respondents in the study are in a managerial position in the project. The respondents were mainly in three levels of management: senior management, middle management and frontline management. It is worth emphasising that being in the different levels of management gives these different respondents the opportunity to participate in the process of decision-making and influencing the delivery of projects. In the context of this study, it could be argued that the management impacts how project governance and cultural intelligence lead to the successful delivery of complex construction projects in the UAE. It is the decisions of these managers that impact how the project accommodates project governance and cultural intelligence dimensions. This argument is in line with what Erdogan et al. (2017) found, noting that the construction project begins with decisions related to issues such as the identification of the user requirements, resource needs, and the establishment of realistic objectives, as well as the identification of stakeholders and their position within the organisation. All these decisions can only be made with the involvement of management at different levels in the organisation. Therefore, with everyone at the level of management, it was easier to identify their contribution to the project through the decision-making process.

In addition to the demographic factors considered in the study, there was also a focus on the different descriptive statistics that helped understand the variables of the study further. The first part of the demographic characteristics entailed the identification of the measures of central tendency (mean, median, and mode) of the different variables. From the results, the variable that had the highest mode was cultural intelligence. The argument in terms of this variable was that respondents tend to be more focused on the implementation of the factors of cultural intelligence in projects. The UAE is continuously becoming a diverse country, especially with many expatriates coming to work in the country. Therefore, the massive focus on cultural intelligence is justified by the need to strike a balance between the varied cultural beliefs of individuals so that they can work together in the successful delivery of complex construction projects. The measures of variability and especially the standard deviation revealed that both project governance and cultural intelligence had higher standard deviations when compared to the dependent variable, successful complex construction project delivery in the UAE. What this means is that both project governance and cultural intelligence are more spread out from the mean. However, in regard to the variance, which was determined by eigenvalues, the results showed that the percentage of variance accounted for by each value was 45.87%. A great value of the variance was accounted for by each of the values that were used in this study.

More importantly, the last part of the descriptive statistics entailed the determination of the reliability of each of the variables. As emphasised by Montgomery, Peck and Vining (2013), reliability is vital in measuring the internal consistency of each variable on the given scale. What this means is that the scale must be able to produce accurate results when used to measure the same characteristic different times. It is worth arguing, as presented by Montgomery, Peck and Vining (2013), that reliability makes it easier for the researcher to determine whether the items on the scale can effectively measure the hypothesis that is developed at the beginning of the study. In essence, the measurement of reliability revealed that all the variables, project governance, cultural intelligence and successful complex construction project delivery, had reliability levels that were above the threshold of 0.7. Overall, all the variables in this study had an excellent level of internal consistency, as their scales could achieve accurate measures when used at different times in the appraisal of how project governance and cultural intelligence influence successful complex construction project delivery in the UAE.

## 6.2 Discussion of objectives

With the discussion of the demographic and descriptive statistics above, it is now vital to focus on the objectives that were set out at the beginning of this study. Basically, the key objectives that match the results above included objectives 1, 3 and 4. Objective 1 was focused on assessing the impact of project governance in terms of what it means to successfully deliver complex construction projects in the UAE. Objective 3 was focused on establishing how project governance and cultural intelligence can influence complex construction project delivery in the UAE. Lastly, objective 4 was about evaluating how project governance and cultural intelligence can be aligned with complex construction projects in the UAE. Each of the objectives is explicated in further detail as below.

### 6.2.1 Objective 1: assess the impact of project governance and what it means for 	successful complex construction project delivery in the UAE

This objective focused on the assessment of the impact of project governance and what it means for successful complex construction project delivery in the UAE. This impact was reflected through the mean and the median of various items of accountability, stakeholder management, risk management and project control processes. For instance, in regard to accountability, the mean for ‘specialisation is considered in the distribution of responsibility’ was 1.37 and the median was 1.00 while that of another item, ‘resources are used in a transparent manner’, had a mean of 2.53 and a median of 2.00. In regard to stakeholder management, the mean and median for ‘all stakeholders have responsibilities that are clearly defined in the project’ were 1.78 for the mean and 2.00 for the median, and the item ‘there is an efficient framework of communicating with stakeholders’ had a mean of 1.49 and a median of 1.49. To illustrate the impact of project governance and what it means for successful complex construction projects, it was established that risk management item ‘technology is used in risk management’ had a mean of 2.61 and median of 3.00 while another item, ‘efficient project management risk approaches are put in place’, had a mean of 1.49 and a median of 1.00. The mean and median for the items for project control processes were also determined, where, ‘stakeholder communication and engagement processes are well defined in the organisation’ had a mean of 1.78 and a median of 2.00 while another item, ‘approaches to controlling and monitoring the project are clearly defined’, had a mean of 1.45 and a median of 1.00. The significance of these findings is that project governance has a significant influence on successful complex construction project delivery in the UAE. Basically, when factors of project governance are well set within a complex construction project in the UAE, there is a higher capacity for its successful delivery. Hence, it could conceivably be argued that greater attention to project governance by senor project practitioners is needed to have a more desirable outcome in terms of successful complex construction project delivery in the UAE.

This study produced results which corroborate the findings of a great deal of the previous work in this field. For instance, the findings by Alie (2015) explained that proper distribution of resources is a critical stage to the success of complex construction projects. Not only should these resources be identified, but they should also be distributed in an effective manner that matches the requirements of the project. With resources put in place, it becomes easier to complete the different phases of the project from the onset. More so, in regard to accountability, project governance means that specialisation is considered in the distribution of responsibilities. Because of the complexity of construction projects, they can only be carried out with a desirable level of specialisation. If specialisation is not well considered, then there is a risk of collapse for these projects. Similarly, Khan et al. (2019) opined that all individuals who are involved within these projects should meet a desirable level of specialisation to perform their roles in an excellent manner, which would lead to project success. As part of accountability, the meaning of project governance for successful complex construction project delivery is that the senior project practitioner should be fully accountable to the organisation for his/her tasks. If the senior project practitioner is not held accountable, then there is a risk of the complex construction project losing direction in terms of meeting the targets or failing to be run in an effective manner. Apart from the senior project practitioner being held accountable for his/her tasks in the project, it is necessary that every other individual reflects a high sense of accountability in complex construction projects to lead to the attainment of desirable outcomes. Al-Hajj and Sayers (2014) identified the fact that, with a higher level of accountability, then there is greater room for successful complex construction project delivery. This can only be improved with a high sense of transparency in the utilisation of the resources that are dedicated towards project completion.

Second, project governance impacts successful complex construction project delivery through stakeholder management. A considerable amount of literature has been published on how stakeholders impact successful complex construction project delivery. From the study by Suda et al. (2015), one meaning of effective stakeholder management in complex construction projects is that all project stakeholders are clearly defined. The definition of the stakeholders includes the proper identification of whom they are and their powers or influence in the project. Proper identification is necessary so that any form of confusion is eliminated in addressing their needs. Another meaning of stakeholder management as a component of project governance in complex construction projects is that the interests of these stakeholders should be outlined clearly. Arguably, it is not just enough to identify them, but there should also be further definition of what their interests in the project are. Additionally, the meaning of stakeholder management as a dimension of project governance is that there should be proper identification of the expectations of stakeholders. This works effectively in ensuring that, where necessary, these expectations are managed to fit the changing nature of the project. Müller et al. (2013) also provide similar explanations of the influence of stakeholders, noting that they have varied expectations based on their interests in the project. Consequently, the project always has to focus on meeting these needs as well as managing them when necessary. Further, in terms of stakeholder management, project governance has the meaning that successful complex construction projects should have an efficient framework of communicating with stakeholders. As stakeholders have varied interests in the project, there should be a framework for effectively communicating with them on how the project is being implemented and what outcomes they can expect at the end of it all (Sirisomboonsuk et al., 2017). The framework of communication needs to be clear to ensure that the interests of the stakeholders are well represented at every stage of the project. Otherwise, the lack of a clear communication framework is bound to have a negative impact on the realisation of complex construction project outcomes. Lastly, project governance through stakeholder management means that successful complex construction projects should involve stakeholders at all stages and also ensure that all stakeholders are taking responsibility in the course of working on the project (Sirisomboonsuk et al., 2017). Therefore, there should be a focus on ensuring that there are responsibilities that each stakeholder can perform at every stage of the complex construction project so that they can also ultimately own it and participate in leading to the realisation of the goals that are set within the project in the course of their work.

There is a large volume of published studies describing the role of project governance on complex construction project delivery through the risk management dimension. Joslin and Müller (2015) reported that, based on risk management, one of the key meanings of project governance to successful complex construction project delivery is that potential risks should be identified. Every construction project faces unique risks. For the project to remain on the right track, then the risks must be identified from the onset (Joslin and Müller, 2015). Notably, failure to identify the risks exposes the complex construction project to potential challenges of collapse along the way. In addition, the meaning of project governance in complex construction project delivery is that risks should be classified and prioritised according to how they impact the complex construction project. The classification and prioritisation of risks is critical in leading to a careful management approach. Mouchi et al. (2011) emphasised that, with the identification of risks, organisations need to ensure that there is an efficient project management risk management approach that can be used to manage these risks. Identification and prioritisation are not the end stage. With identification, there needs to be a comprehensive plan on how the subsequent risks are going to be mitigated and reduce the effect on complex construction project delivery in the UAE. In further understanding the meaning of project governance for successful complex construction project delivery in the UAE, the required technology needs to be applied in risk management. Based on the complexity of construction projects, Khan et al. (2019) found that technology should be a priority in the process of managing risks. A technological approach to the management of risks ensures that any forms of complex risks are identified within the required time and that they are addressed with the desired level of efficiency at any given time. In the same approach of applying technology in the management of risks in complex construction projects, there should be an emphasis on the continuous forecasting of these risks. For complex construction projects to be attained successfully, there should be realisation that the risks that they face are dynamic. This explains why it becomes necessary to continue forecasting the risks in a reliable and consistent manner at every stage of the organisation. Essentially, forecasting should be carried out in an accurate manner so that the right risks are managed at every stage of the management process (Sirisomboonsuk et al., 2017). The last meaning of project governance in successful complex construction project delivery from the perspective of risk management is that the senior project practitioner should swiftly respond to the risks in the project. The role of the senior project practitioner in the process of risk management in complex construction projects cannot be underestimated, as they are at the centre of ensuring that these risks are managed effectively (Hassim, 2012). Therefore, in the course of risk management, they need to be swift in responding to any risks that threaten the successful implementation of complex construction projects.

Lastly, project governance impacts successful complex construction project delivery in the UAE through project control processes. In regard to project control processes, the impact of project governance means several things. Basically, project governance means that the senior project practitioner effectively initiates the project. The senior project practitioner is always in charge of the project and always has to ensure that all the target activities are running smoothly from the onset. Without the direction of the senior project practitioner, the project is always bound to experience challenges. From the reviewed literature, Bekker (2015) reiterated that the senior project practitioner needs to have a good understanding of all the stages of the complex project to effectively deliver it by leading the rest of the teams or employees. Apart from the senior project practitioner initiating the project, project governance also means the metrics for risk management in the project are clearly defined. Defining the metrics of risk management as aforementioned ensures that such risks are identified and mitigated before they negatively harm the successful completion of a complex construction project (Suda et al., 2015). The absence of metrics is challenging to projects as some risks could be missed, thus negatively impacting the successful implementation of complex construction projects. In addition, project governance, from project control processes, means stakeholder communication and engagement processes are well defined in the organisation. For any complex construction project, the point that will always be emphasised is that project stakeholders are key to its success. In this way, these project stakeholders have to be prioritised from the planning to the close of the project. Müller et al. (2013) noted that a key priority of working with stakeholders is to ensure that the systems of communication and engagement with stakeholders are elaborate and easy to follow. The stakeholders must also be made aware of the systems of communication and how they can use these systems to express their feedback as part of the communication process. In terms of project control processes, project governance also means that the roles and responsibilities of teams at every stage of the project should be made clear. Every project has goals and responsibilities. Hence, even as teams are established, there should be an emphasis on the roles and responsibilities that should be played by each team (Sirisomboonsuk et al., 2017). Setting up teams using individuals with varied qualifications is key to the attainment of the respective goals and objectives of the project. If not well defined, then teams will have a lesser impact on the successful delivery of complex construction projects in the UAE. The last meaning of project governance for successful complex construction project delivery from the project control processes is that there should be a clear definition of the closing time of the project based on the existing timelines in the organisation. Suda et al. (2015) emphasised that, for successful complex construction projects, the completion time needs to be defined so that the given timelines are followed. . Ensuring that timelines are stated helps avoid any form of delay that may be experienced in the course of the project. Therefore, while the start of the project is critical, there should be a key indication of the completion times to work within the given timeframe.

### 6.2.2 Objective 3: establish how project governance and cultural intelligence can 	influence successful complex construction project delivery in the UAE

The third objective of the research was about establishing how project governance and cultural intelligence can influence successful complex construction project delivery in the UAE. The influence of project governance and cultural intelligence on successful complex construction project delivery in the UAE was also derived based on the mean and median of the responses in the study. For instance, project governance can influence successful complex construction project delivery from the dimension of competence. This is illustrated by the mean and median of items such as ‘it is vital for the organisation to consider the different employee competencies’, which has a mean of 1.51 and a median of 1.00, and ‘resources are assigned based on the competent areas of employees’, which has a mean of 1.84 and median of 2.00. More so, project governance influences complex construction project delivery by considering the mean and median of factors such as ‘risk management part of project governance’, which has a mean of 1.40 and a median of 1.00, and ‘efficient risk management processes are in place’, as represented by a mean of 1.49 and median of 1.00. Importantly also, project governance influences successful complex construction project through its impact on communication based on the mean and median of items such as ‘project teams are trained on the significance of cultural awareness’, with a mean of 2.81, and ‘cultural awareness is dynamic within the organisation’, as was demonstrated by a mean of 2.73 and median of 2.00. The significance of these results is that project governance has to be set in place strategically to impact various dimensions of successful complex construction project delivery. Senior project practitioners have to be well aware of how to align project governance with the factors of complex construction project delivery to attain desirable outcomes. As mentioned in the literature, Belay et al. (2017) confirmed these findings by explaining that, for complex construction projects, accountability influences the selection of employees as the organisation considers different employee competencies. Again, the consideration of the various competencies ensures that everyone is working in his/her role with the expected level of competence. In addition, project governance through accountability influences competence in complex construction projects by making sure that every individual is held accountable for the responsibilities that they are assigned. The study by Ramlee et al. (2016) corroborated the findings by noting that the focus is not only to assign responsibilities to individuals, but also to ensure that they perform these responsibilities excellently. Hence, there should always be a system in place, which ensures everyone is accountable for their given tasks. Through accountability, project governance also influences successful complex construction project delivery in the UAE through the proper use of resources, where resources are assigned based on employees’ competent areas. Arguably, resources should always be put to prudent use to avoid any incidences of misuse or lack of accountability in the course of the project. Resources need to be dedicated based on where they are needed and where they can lead to the successful delivery of the project. Otherwise, there are risks regarding lack of proper utilisation. Another way in which project governance influences successful complex construction project delivery through accountability is through ensuring that the organisation has opportunities for training to enhance employee competence. A recent study by Al-Hajj and Zraunig (2018) reported that, since employees have to keep learning the best approach to delivering on their responsibilities in complex construction, training has to be always prioritised. If proper training mechanisms are put in place, then employees can consistently update their skills and knowledge in regard to the delivery of complex construction projects in the UAE. However, this training needs to be always vetted in terms of how it impacts the organisation and what could be done to improve it in the future.

A large and growing body of literature has also appraised how project governance influences complex construction project delivery. In line with stakeholder management, project governance influences complex construction projects in terms of how they develop their systems of communication. With a proper understanding of different stakeholders, including internal and external stakeholders, organisations are always in a good position to come up with clear communication channels in the course of project delivery. Ramón and Cristóbal (2015) opined that, as every stakeholder needs to receive clear communication and provide feedback, then the channels of communication are to be made clear. With clarity in the channels of communication, it is easier to identify the direction of communication and the manner in which the target stakeholders respond to the communication. Additionally, based on the perspective of stakeholders, communication is influenced in the organisation through the development of a hierarchy that the communication process is bound to follow. There is a rank and categorisation of stakeholders and the management will set the hierarchy of communicating with each of them to attain the desired goals in complex construction projects. Renault and Agumba (2016) reiterated that the hierarchy of communication always has to be set out clearly to ensure that all stakeholders receive communication within the required time and in a way that shows the value that the company has attached to them. Once the hierarchy of communication is well established, then it is easier to get all stakeholders on board and have them support the project towards its completion. Further, through stakeholder management, project governance also influences communication in complex construction projects through the focus on the needs of employees. Employees, being internal stakeholders, need to have their issues addressed clearly and urgently. In another study, Kumara et al. (2015) explained that, as direct performers of the project tasks, employees have to be prioritised in terms of the direction that is taken by the project because they ensure that it is completed within the required time and that it has met all the requirements that are envisaged from the beginning. Consequently, the communication system must have a strategy that directly targets employees and their need to work properly within the project. In terms of the influence from stakeholder management, communication is impacted in terms of identifying any forms of noise and eliminating them within the required time so that they cannot continue to negatively affect the success of the project. Overall, with stakeholder management a priority, there is always a focus on having proper communication within the project to meet the varied needs of each of the stakeholders.

Project governance also influences complex construction projects through the risk management dimension. As any other project, complex construction projects require an elaborate system of decision-making, which also sets them on the path of proper completion. In line with risk management, project governance helps break down the complexities within construction projects. Recent evidence from Dahmas et al. (2019) suggests that one of the areas of complexity is the presence of different systems that have to be put together to enhance the success of the project. Putting together various systems comes with its own risks that have to be identified early enough and addressed based on the existing systems. By putting together different systems, there needs to be an emphasis on how each system works and how it can overcome challenges such as the risks that the project is exposed to. In addition, with the risk management dimension clearly identified in the organisation, the execution of the project through different stages is always simplified. Cristóbal (2017) noted that project execution has to follow a clear system that has been set out from the beginning. A proper system of risk management is vital in eliminating any challenges that could expose the project to complexities of lack of completion. There is always a generally greater opportunity of project success at every stage when risk management is properly considered. Project governance, through the risk management dimension, also influences complex construction project delivery by ensuring that there is efficiency in project coordination, control and monitoring from start to finish (Dahmas et al., 2019). The systems of coordination as well as the control and monitoring of the project only work effectively when all potential risks are identified from the onset of the project. If risk management is overlooked, then there is a risk of the complex construction project being negatively affected in terms of its completion from the onset. Even with a wider project scope, risk management has to be specifically identified for each area of the project so that the scope does not affect the attainment of the goals that are set from the onset of the project (Dao et al., 2016). Therefore, with proper risk management processes in place, the complexity of the project is always effectively managed, leading to the successful delivery of complex construction projects in the UAE.

The second dependent variable, cultural intelligence, also influences successful complex construction project delivery in the UAE through various ways. From the mean and the median that were derived from respondents, cultural intelligence influences successful complex construction project delivery by ensuring that there is a focus on ensuring that resources within the project are reconfigured to adapt to the cross-cultural environment in the organisation, as indicted by a mean of 2.41 and a median of 2.00, and the item promotion of information transfer in the organisation in a manner that favours different cultures, based on the mean of 2.28 and median of 2.00. The significance of these findings is that senior project practitioners have to comprehend all the dimensions of culture to be in a good position to successfully deliver complex construction projects in the UAE. Mainly, cultural intelligence should be a driving force for their operations in complex construction projects. A recent study by Mohammad and Shahatit (2016) noted that understanding that individuals drawn from different cultures need different approaches to communication is useful for the organisation and plays a key role in facilitating the success of the complex construction project. Appreciating cultural awareness without putting in place effective communication channels could negatively impact the whole approach to interactions in the organisation. More so, through understanding and appreciating cultural awareness, cultural intelligence influences the communication aspect of successful complex construction project through the reduction of noise in the communication system in a timely manner (Ramón and Cristóbal, 2015). The noises could emerge from the disagreements that exist between different cultures. Consequently, the senior project practitioner has a massive role of ensuring that the noises are managed effectively and that everyone drawn from a different culture is working towards the delivery of complex construction projects in the UAE. Understanding that different cultures can work together to unlock the complexities within the project is critical in leading to the attainment of the project outcomes. From a cultural awareness perspective, cultural intelligence influences complex construction projects by determining the hierarchy of communication (Mohammad and Shahatit, 2016). As different cultures have varied hierarchies of communication, there is a need to ensure that a standard hierarchy is put in place to facilitate proper communication. However, if the hierarchy tends to undermine some other cultures, it becomes more challenging to satisfy individuals from all cultures with the communication process adopted in the complex project. The ultimate outcome could be the failure to effectively meet the set goals within the project.

Cultural intelligence also influences complex construction projects through path capability. With path capability, cultural intelligence leads to the successful delivery of a complex construction project through impacting the competence of the employees and teams in the project. The competence in a complex construction project is influenced by the reconfiguration of resources to adapt to the cross-cultural environment in the organisation. As resources are assigned based on employees’ competent areas, they are need to be reconfigured to match the varied needs of employees drawn across different cultures. The findings by Rajasekaran and Valli (2014) reiterate this finding based on the point that assigning resources based on employees’ competencies ensures that they are perfect in the delivery of their duties in the project and that they help in leading to the realisation of the set goals. Furthermore, path capability ensures that cross-culturalism is recognised as a tool for cross-cultural competition. This is reflected in complex construction project delivery in terms of assigning roles and responsibilities based on the competency of the employees. Arguably, there is greater competition from the cross-cultural teams if responsibilities in the organisation are assigned based on their competency. Focusing on competency leads to greater competition while also ensuring that complex construction projects in the UAE are delivered with the required level of thoroughness. Lastly, through path capability, cultural intelligence influences complex construction project delivery in the UAE by ensuring that employees attain the required level of training to deliver the needed tasks. Again, training leads to the acquisition of the necessary skills, hence simplifying complex construction project delivery in the UAE.

More so, cultural intelligence influences successful complex construction project through cross-cultural leadership. This is the capacity to lead employees drawn from different cultures and ensure that they deliver the desired goals in the project. The senior project practitioner always needs to be prepared to lead cross-cultural teams towards attaining innovative goals in the organisation. Thus, through cross-cultural leadership, cultural intelligence influences successful complex construction project delivery through ensuring that leaders encourage innovation in the course of delivering complex construction projects. In this regard, Stošić and Milutinović (2017) emphasised that leaders have to lead from the front in terms of innovation if they want to have positive outcomes in the project. In instances where a leader takes a front role in rallying multicultural teams towards innovation, it becomes easier for the rest of the organisation to adopt and own it. Otherwise, innovation becomes a challenge. More so, cross-cultural leadership ensures that innovation within a complex construction project is used to increase efficiency, hence, leading to the delivery of the complex construction project. The key thing with leadership is to have it utilised in the most appropriate manner possible that makes it easier for employees drawn from different cultural backgrounds to participate in the innovations that impact projects and move them forward towards the realisation of the set goals. With cross-cultural leadership, there needs to be a clear approach to allocating resources to support innovation in the organisation. The study by Dahmas et al. (2019) showed that employees can only perform well if there is a system that recognises their efforts and gives them the relevant resources to move the organisation forward through innovation. Cross-cultural leaders need to make resources available to their respective teams consistently to facilitate the realisation of the goals of the complex construction project delivery in the UAE. Lastly, with great cross-cultural leadership, there is the realisation that the project faces consistent risks, and hence innovations are applied in a manner that helps manage risks. Using a smarter approach to risks is fundamental for cross-cultural leaders within the project. Overall, cultural intelligence through cross-cultural leadership ensures that the project is moving forward easily while relying on the innovative power of employees at every stage of the project work.

### 6.2.3 Objective 4: evaluate how project governance and cultural intelligence can be 	aligned with complex building construction projects in the UAE

Objective 4 focused on evaluating how project governance and cultural intelligence can be aligned with complex construction projects in the UAE. Based on the mean and the median of the responses, it was established that project governance and cultural intelligence can be aligned to complex construction project delivery. Particularly, project governance can be aligned with complex construction project governance based on factors such as ‘the organisation considers different employee competencies’, which has a mean of 1.51 and median of 1.00, and also ‘project teams are made up of people with different competencies’, which has a mean of 1.76 and a median of 2.00. More so, cultural intelligence can be aligned with complex construction project delivery based on items such as the adaptiveness of the leader in terms of encouragement to innovate at the different stages of working towards the delivery of the project, in line with a mean of 1.50 and median of 1.00, and when the senior project practitioner is aware of the varied cultures of employees, with a mean of 2.78 and a median of 2.00. The significance of these findings is that senior project practitioners do not have to only work with one variable, but ensure that they align all of them to attain maximum outcomes in complex construction project delivery. A strong influence of project governance as well as cultural intelligence in leading to successful complex construction project delivery has been reported in the literature. For instance, Zeyad and Al-Ameri (2016) asserted that accountability demands that responsibilities are distributed effectively in the organisation while competency demands that responsibilities are assigned based on the competency of the employee. Senior project practitioners have to take the initiative to ensure that clear roles that are needed to deliver complex construction projects are identified from the onset. However, the focus on responsibilities should not stop at the identification stage, but they should go ahead and assign the responsibilities to employees based on their competency. This will automatically see each employee deliver his/her best in terms of the tasks that are to be performed in the complex construction project delivery. Accountability is also aligned with competency in the sense that it requires resources to be used in a transparent manner in the project. As resources are used in a transparent manner, competency demands that the same resources should be assigned based on the competent areas of employees (Rajasekaran and Valli, 2014). Taking the initiative to assign resources to the project should be guided by what they mean to the project and the contribution that they are going to make to the delivery of the project. With the increasing demand at the implementation stage of the project, focus should be put on giving employees resources and ensuring that they can use these resources in a way that helps achieve organisational goals. Further, while senior project practitioners ensure that there is an appraisal system to measure accountability at all levels of the organisation, they also need to ensure that employees are trained in a way that they can deliver projects in a competent manner. Appraisal is used to measure the capacity that employees are putting into projects at every stage and it needs to be measured based on the employees’ skills to put in their best efforts to deliver on the goals (Rajasekaran and Valli, 2014). Therefore, with the appraisal systems in the organisation, training should be heightened to make sure that the goals of the project are being realised easily and that every employee makes a personal contribution based on his/her skills from the training.

In aligning project governance and successful complex construction projects in the UAE, the factors of stakeholder management could be aligned with communication in the organisation. Alignment will work in the sense that, as project stakeholders are identified from the beginning of the project, there needs to be a focus on clearly defining communication channels in the organisation. In a different study, Mohammad and Shahatit (2016) reiterated that, since stakeholders are more interested in the communication that they receive from the organisation in the course of complex construction project delivery, clearly defined communication channels need to be established that will be effective in responding to their demands in the course of the project. Lack of communication channels could negatively affect the process of involving stakeholders in the different phases of the project. Additionally, aligning the dimensions of an efficient framework of communication with the availability of a structure of communication within the project also reflects the need to have some level of consistency in communicating within complex construction projects in the UAE. As aforementioned, employees are key stakeholders in the project and they always need to be involved in the process of communication at every stage of the project. The same case applies for other stakeholders, and the organisation needs to make available a communication framework that is able to accommodate their multiple views and contribute to the success of the project (Rajasekaran and Valli, 2014). In this case, the senior project practitioner needs to make sure that there is a communication framework that effectively responds to their needs and also accommodates their varied interests within the project. Importantly, the dimension of stakeholders in the project goes hand in hand with the communication process, hence, underscoring the fact that communication helps unlock complexities in construction projects in the UAE.

Saed et al. (2016) reported that project governance could also be aligned with successful complex construction project delivery in the UAE by linking project control processes with the complexity that characterises these projects. In this case, while the project is effectively initiated by the senior project practitioner, there needs to be a large number of different systems that are put together to promote the success of the project. In tandem with this aspect, the focus should be on ensuring that every potential aspect that could lead to the success of the project is put in place and that the project begins on a strong note. For instance, before initiation of the project, senior project practitioners need to ensure that they have adequate human resources as well as the other fundamental financial resources that can help with the completion of the project. According to Saed et al. (2016), the senior project practitioner should initiate the project while at the same recognising the interlinkage of the different processes that affect each other at every stage. More so, the clear definition of approaches to controlling and monitoring the project could be aligned with the efficiency that is used in the coordination, control and monitoring of the project from start to finish. In this case, the senior project practitioners have to expect different events in the course of project delivery. Similarly, Cristóbal (2017) explained that the different events include the changes in the performance of employees in regard to the project, as well as their commitment to completing it. Therefore, having the necessary controls in place goes a long way to solving the challenges that could be experienced at the different stages of complex construction project delivery. Lastly, the aspect of clearly defining the closing time for the project based on the available timelines could be aligned with the availability of room for revisions in the course of project construction. It is worth arguing that a project has to adhere to the given timelines. The senior project practitioner has to take the leading role in ensuring that the project is being implemented well to reach the expected deadline based on the available timelines. However, even as they work to ensure that the project is completed within the set timelines, they should also provide a window to review the course of project completion and make necessary revisions where needed. The revisions play a key role in leading to greater delivery of complex construction projects in the UAE and the attainment of better project outcomes by the time the projects are closed.

Apart from aligning project governance with successful complex construction project delivery, cultural intelligence could also be aligned with successful complex construction project delivery in the UAE. Recent evidence from authors such as Mohammad and Shahatit (2016) suggests that the value of communication cannot be underestimated because it makes the project continue effectively at all given times. Hence, while there is a standard language of communication, there should also be an elaborate channel that passes the communication from one point of the organisation to the next in an efficient manner. More so, cross-cultural communication could be aligned with the communication in complex construction projects in the sense that communication is seen as an important part of successful project delivery. While communication is seen as an important part of delivering projects, there should be consideration of the fact that feedback should be provided within the right time to help with the delivery of the project (Alias et al., 2014). Communication would be seen as an important part of the successful delivery of complex construction projects if the value of feedback is underscored. In terms of feedback, everyone should be allowed to give his/her view on what needs to be changed to get the project moving to its targets. Another important element that could be aligned between cross-cultural communication and communication in complex construction projects is that there should be a medium of problem-solving through communication. This is where the noises within the communication system are eliminated and the communication process is smoothed in a manner that leads to the successful completion of complex construction projects in the UAE. Problem solution is a priority because it ensures that, while employees drawn from different cultures work on successfully delivering complex construction projects, they continue relating well with each other.

In addition, cultural intelligence could be aligned with successful complex construction project delivery in the UAE in terms of linking path capability to the innovation outcomes in the project. While path capability emphasises the significant of factors such as flexibility in the project, innovation emphasises the need to devise new methods to work towards the delivery of the project. In this regard, while reconfiguring resources to match the different cultural contexts in the complex project, attention must also be paid to the continued encouragement of innovation in the project. Innovation is the only way that would ensure resources are properly reconfigured in a manner that is desirable for delivering complex construction projects (Mohammad and Shahatit, 2016). In addition, in the implementation of information transfer across different cultures in the complex construction project, it also worth paying attention to the fact that there is an adaptive culture of innovation in the organisation. Arguably, employees from different cultures should be ready to appreciate the fact that the project is dynamic and can only be delivered through consistent follow-up on innovations (Alias et al., 2014). When innovations are stronger, then the complex construction project also moves forward without much interference or disruption. Importantly also, while resources are deployed in a way that can be used by different cultures, they have to be allocated to support innovation in the organisation. With the significance of innovation, employees must be supported to realise it with the provision of adequate resources. Innovation will be easier to achieve if adequate resources are availed and allocated to employees in a way that maximises the potential of the organisation in delivering complex construction projects.

Cultural intelligence is also aligned with successful complex construction project delivery by linking cross-cultural leadership with the competence of employees. In this case, it is the responsibility of leaders to ensure that the employees and the teams within the project deliver on the required goals of the project, including meeting project deadlines. In this case, the leader has to adapt his/her leadership style to different cultures by ensuring that the project teams are made up of people with different competencies. By the leader adapting his/her leadership style to different cultural contexts, it becomes easier to lead from the front in terms of attaining the organisational goals. Al-Hajj and Zraunig (2018) affirmed that senior project practitioners have to realise that employees from any cultural context have the capacity to deliver the desirable goals within the complex construction project. Hence, teams are made up of employees with varied competencies regardless of their culture and they work consistently to deliver on the set goals with one objective: to succeed together as a team. It all lies on the leader to adjust his/her leadership style to the context of each culture and set out the team in a manner that can lead to the delivery of the project. Additionally, cross-cultural leaders have to make decisions that are in line with the cultural needs of employees. In the course of doing so, the leadership could make sure that every individual is held accountable for the responsibilities that they are assigned in the organisation (Belay et al., 2017). Every employee, regardless of his/her culture, needs to make decisions that will consider the position of everyone while undertaking tasks such as assigning responsibilities to employees. While at it, every employee should effectively deliver on the tasks that they are given. The key thing is that all the employees have to try and remain accountable for the tasks that they are given so that the project can attain its goals, such as completion within the required time. While cross-cultural leaders accommodate the diverse views of employees in the organisation, they also need to ensure that training is provided to employees to enhance their competence and deliver effectively on the goals of the organisation. In this regard, the cross-cultural leadership will have to ensure that all employees possess the required skills that will help eliminate poor performance or any potential conflicts related to poor delivery of the project. Trained employees will have a greater focus on the effective delivery of complex construction projects and will also understand how to work together as a team regardless of their cultural differences, hence leading to the attainment of the project’s goals. Overall, cross-cultural leadership needs to be set out in a way that it helps the organisation maintain a high level of competence among its employees to continue with the attainment of the goals that are set in complex construction projects, from the initiation stage to closure.

## 6.3 Hypothesis testing

The hypotheses testing was performed using correlation analysis and regression analysis. Both brought consistent outcomes in terms of the relationship and the influence of the independent and dependent variables. Three main hypotheses were tested in this research for greater understanding of how the independent variables (project governance and cultural intelligence) impact the dependent variable (successful complex construction project delivery in the UAE). The outcomes of the hypotheses tests demonstrated that there is a strong relationship between the independent and the dependent variables and each of them are explicated as below based on the results. Further discussion is conducted by linking the outcomes to the secondary literature.

### 6.3.1 Individual hypothesis testing

The hypotheses are as explored in depth below:

- H1: Project governance has a significant influence on successful complex construction project delivery in the UAE.

This hypothesis was to determine the extent of the influence that project governance has on successful complex construction project delivery in the UAE. From the correlation analysis that was carried out in this part, it was established that there is a strong and statistically significant relationship between project governance and successful complex construction project delivery in the UAE. This is because the P-value that was derived from the correlation analysis was below 0.01. The strong influence that project governance has on successful complex construction project delivery was further confirmed through the regression analysis, where the regression analysis also led to a P-value that was less than 0.05. The key point in all these outcomes is that project governance has a significant influence on successful complex construction project delivery in the UAE. The significant influence of project governance on complex construction project delivery could be explained in varied ways.

First, project governance has a significant influence on complex construction project delivery based on its emphasis on accountability within the project. In this case, project governance works towards promoting successful complex construction project delivery through the whole process of ensuring that responsibilities are clearly set out and that everyone performs their responsibilities with the utmost care and in a way that enhances successful completion. Hence, with accountability, project governance plays a key role in boosting the proper distribution of roles in the organisation. As explained by Weaver (2007), responsibilities have to be distributed in a way that maximises the potential of every employee to achieve the best possible outcomes in complex construction projects. The outcomes from the correlation analysis and the hypothesis are justified by the fact that, with proper distribution of responsibilities, the organisation always stands in a strong position to utilise the strengths of each employee to attain the needed goals. More so, in line with accountability, project governance influences successful complex construction project delivery in the UAE by ensuring that responsibilities are only given to individuals based on their specialisations. What this means is that, if one person is good at design, then they will be given responsibilities that relate to design. This is critical in eliminating the clash of responsibilities and the incompetence that could be experienced by employees in the course of working on complex construction projects. Alvarez-Dionisi and Turner (2012) opine that, when the specialisation of employees is considered, there is more efficiency in terms of delivering on the set goals of the complex construction projects when everyone is given the responsibilities that they can handle comfortably. In addition to the consideration of one’s specialisation, project governance significantly influences complex construction project delivery through accountability by not only ensuring that individual employees are held accountable for their roles in the organisation, but also making the senior project practitioner responsible for his/her actions in the project. This results in more contribution to complex construction projects because accountability lies on everyone. When everyone is held accountable, the blame game on the factors that could have led to inefficiencies in the project is managed because everyone is able to explain their areas of contribution and responsibility. An important area of accountability also is the use of resources, where project governance emphasises the need to use all the given resources in a responsible manner that leads to the successful delivery of complex construction projects in the UAE (Al-Hajj and Sayers, 2014). Therefore, with attention to accountability, project governance has an important role to play in leading to the successful delivery of complex construction projects in the UAE.

In addition to emphasising accountability, project governance significantly influences complex construction project delivery in the UAE by emphasising the need to properly manage stakeholders. Every complex construction project has its own stakeholders and they need to be identified properly from the beginning to contribute towards the delivery of complex construction projects. Basically, the proper management of stakeholders begins by clearly defining them at the time when the project is initiated. Bekker (2015) explained that the definition of stakeholders is about stating who they are, whether external or internal stakeholders, as well as their position in the project context. Again, the definition of stakeholders helps eliminate any form of doubts in regard to their needs as well as the conflicts that could emerge between different stakeholders working on the project. Every stakeholder would feel that they have a sense of responsibility in cases where they are defined in a clear manner within the project. Another approach to utilise stakeholder management to attain significant influence on complex construction project delivery is through making sure that the interests of different stakeholders are clearly outlined in the project. It is worth noting that stakeholders have varied interests within the project and these have to be specified clearly to have them feel accommodated within the complex construction projects. The definition of the stakeholders’ interests is not enough; there should also be an approach that ensures that these interests are met. In addition to defining the interests, there is always a need to make sure that there are clear expectations for stakeholders and that their responsibilities in the project are made clear in a way that makes it easy for them to have an impact on complex construction projects in the UAE (Al-Hajj and Sayers, 2014). Therefore, by underscoring the importance of stakeholders in the project, project governance influences complex construction projects by ensuring that they get involved in all the necessary delivery stages. Again, no stakeholder would feel left behind and this means each of them will have a bigger impact on the project.

Importantly also, project governance has a significant influence on complex construction projects through ensuring that risk management in the project is effective. Despite the risks that face the project, the risk management approach should be designed in such a way that it addresses the challenges of the project. Hence, project governance is vital because, through it, potential risks facing complex construction projects are identified (Alie, 2015). It is important that the senior project practitioner defines the risks in the organisation from the initial stages before they negatively affect the project. With the identification of the specific risks that are bound to affect the delivery of the complex construction project, proper planning is put in place to tackle each of the risks in a better way that would reduce harm to the project. The greater the exposure of the complex construction project to risk, the greater the chances of failure. Consequently, project governance greatly influences the complex construction project by putting in place mechanisms that can help in the management of each of the risks (Khan et al., 2019). Specifically, the senior project practitioner is able to get guidance on how to handle the risks and the approaches to utilise to minimise their negative impact on the organisation. While the senior project practitioner understands effective strategies for the management of risks, there is also the element of appreciating the role that technology can help in boosting risk management. Basically, the senior project practitioner needs to understand the key role that technology is bound to play in the process of risk management to help in the attainment of the project without any significant challenges. Given the complexity of the project, technology works towards breaking down the risks while at the same time offering quick remedies to the different risks that the organisation could suffer from (Mouchi et al., 2011). More so, with the enablement of technology in risk management, the senior project practitioner has to respond to risks swiftly, hence helping the delivery of complex construction projects in the UAE. Overall, the role of project governance could be emphasised from the role that it plays in identifying and mitigating the risks within the project, hence ensuring that it is delivered without any significant challenges.

The last way in which project governance significantly influences successful complex construction project delivery in the UAE is by setting in place project control processes. In terms of the project control processes, project governance has a significant influence on complex construction projects because there is an assurance that the senior project practitioner will effectively initiate the project. The senior project practitioner has to ensure that no mistakes are made at the initiation stage because of the delicate nature of the complex construction project (Alie, 2015). More so, because of the complexities that are involved in the construction project, the initiation stage has to be perfect to overcome any unforeseen challenges. Apart from the successful initiation, project control processes ensure that metrics for risk management are in place and that these are clearly defined to impact the project in an effective manner. The availability of metrics for risk management enables the senior project practitioner to weigh the risks in terms of their frequency and impact on the project when they occur (Al-Hajj and Sayers, 2014). In this manner, if the senior project practitioner utilises the metrics effectively, he/she is bound to move the complex construction project to the desired delivery levels. More so, the stakeholder communication and engagement processes are put in place based on the project control processes in the organisation. Mainly, project governance here prioritises the position of stakeholders and emphasises the need to have them engaged at every stage. The complex construction project always stands a higher chance of successful delivery if the input of stakeholders is utilised from the time that it is initiated. While promoting the full engagement of stakeholders, there is also the assurance that the roles and responsibilities of teams at every stage are clear (Müller et al., 2013). Importantly, the senior project practitioner is made to appreciate the roles of teams in the complex construction project and pushes the project towards the realisation of the outcomes set out in terms of complex construction project delivery. The last aspect of project control processes that reflects the influence of project governance on complex construction project is the focus on the project closing times, where the timelines for the closure of the project need to be well defined based on the existing timelines (Dahmas et al., 2019). Because the client expects the project to be delivered on time, there should always be a defined closing time. This means that project governance through its control processes ensures that the project is not delayed because of any circumstance, but it is delivered based on the expected timelines. Delivering based on the given timelines allows for evaluation and review of the project before ultimate acceptance by the client.

- H2: Cultural intelligence has a significant impact on successful complex construction project delivery in the UAE.

The second hypothesis focused on the investigation of the extent to which cultural intelligence impacts complex construction project delivery in the UAE. Again, correlation analysis and regression analysis were used in the determination of the impact that cultural intelligence has on successful complex construction project delivery in the UAE. Based on the results, it was established that cultural intelligence has a significant impact on successful complex construction project delivery in the UAE. The reason is because the P-value that was derived from the correlation analysis was lower than 0.01. From the regression analysis, it was also clear that cultural intelligence has a significant impact on successful complex construction project delivery in the UAE because the P-value was lower than 0.05. All these results gave a clear indication that cultural intelligence has a significant impact on successful complex construction project delivery in the UAE.

Cultural intelligence significantly impacts successful complex construction project delivery in the UAE in various ways. One of these is through the comprehension and effective application of cultural awareness by the senior project practitioner. The senior project practitioner has to constantly appreciate the fact that individuals working in the project are drawn from different cultures, and encourage this awareness for better delivery of complex construction projects in the UAE. Based on this awareness, Solomon and Steyn (2017) reiterated that the senior project practitioner must then appreciate the existence of different cultures in the project for easier delivery of complex construction projects in the UAE. Acceptance of the existing cultural differences along the project value chain by the senior project practitioner simplifies the attainment of the required goals in regard to the delivery of complex construction projects in the UAE. Alongside accepting that there are various cultures in the project value chain, the senior project practitioner also has to appreciate the dynamism of culture in the project value chain. What this means is that, in the course of implementing the complex construction project, cultures will keep changing and there is a need to work in line with the dynamism to properly deliver the project. In addition to dynamism, the senior project practitioner has to play a key role in promoting tolerance and respect for everyone’s culture in the project’s value system. At the same time, the senior project practitioner impacts complex construction project delivery by having the opportunity to institutionalise cultural intelligence. Therefore, through the recognition of cultural awareness in the project value chain, there is always an increasing impact of project governance on complex construction project delivery in the UAE.

The second way in which cultural intelligence significantly impacts the successful delivery of complex construction projects is through path capability. In terms of path capability, cultural intelligence impacts successful complex construction project delivery in the UAE by having resources reconfigured to adapt to the cross-cultural environment in the organisation (Kiznyte et al., 2015). Because individuals working on these projects differ in their traditions and beliefs, it would make more sense to reconfigure cultural beliefs in a manner that matches these different cultures. The focus here should be on ensuring that the resources are reconfigured to the different cultures, to simplify the ability of individuals to apply them to the project. Even with the reconfiguration of resources in place, there is also a need to ensure that flexible strategies are developed to enhance the cultural synchronisation in place. Ashta et al. (2019) showed that cultural synchronisation is just a way of making sure that, regardless of their differences in values, beliefs or traditions, individuals are able to work together to attain the set goals. The strategies should be strong enough to lead to better delivery of the project. Cultural intelligence also through path capability has a significant impact on the project through the appreciation of the fact that cross-culturalism is a tool for organisational competition. Using cross-culturalism is a tool for competition in the delivery of complex construction projects is done by utilising the strengths of different cultures and managing them to move the project towards successful delivery at each stage (Akbari, 2015). Competition should be emphasised based on the anticipated outcomes of the project and the need to have the project completed with the highest standards possible by all members of the diverse teams. In path capability, more impact is also felt on the project in instances where information transfer in the organisation favours different cultures. Arguably, there is more input into the project in cases where information can be well interpreted and applied by members of different cultures into the project. While the information appeals to members of different cultures, the senior project practitioner should also take the leading role to attain cross-cultural coordination to make sure that the organisation is capable of moving forward to attain its goals. Coordination makes it easier to get employees to combine their efforts in working towards the delivery of complex construction projects in the UAE (Kotsaga, 2015). The overall point here is that cultural intelligence, through path capability, has a significant impact on the successful delivery of complex construction projects in the UAE.

The third way in which cultural intelligence significantly impacts complex construction projects is through cross-cultural communication. The encouragement of cross-cultural communication in a project that contains individuals drawn from different teams is vital because it sets the focus on the completion of the project with proper relations in the project from the onset. Hence, by having a standard language of communication in the project value chain, there is easier understanding that boosts the completion of complex construction projects (Ferrara et al., 2017). More so, a standard language ensures that there is a greater opportunity for a unified approach to working from members coming from different cultural backgrounds. Cross-cultural communication is also made to have a massive impact on complex construction project delivery through the development of a proper medium of communication that responds to the cultural needs of employees (Müller et al., 2013). From every culture, employees will have varied needs and through the cross-cultural communication these should be identified and solved immediately, before they negatively harm the project. The medium of communication in the course of cross-cultural interactions also needs to be clear of any challenges by training employees on proper cross-cultural communication (Buvik and Rolfsen, 2015). More so, in case of any noise, solutions should be provided promptly by the senior project practitioner to enable successful complex construction project delivery in the UAE. Thus, cross-cultural communication should be encouraged while also ensuring that it has a bigger impact on the way different people work to deliver complex construction projects in the UAE.

The fourth way in which cross-cultural interactions impact complex construction project delivery is through cross-cultural interactions. Cross-cultural interactions work effectively in leading to the successful delivery of a complex construction project by ensuring that teams in the organisation are set up in a way that reflects cross-cultural sensitivity. It is worth arguing that, if teams are set up in a way that does not show cross-cultural sensitivity, then it becomes very difficult to attain the set goals of complex project delivery (Fridgeirsson et al., 2015). Sensitive project teams are able to work in harmony and support each other in every stage of project delivery. More so, with cross-cultural interactions, there needs to be effective knowledge sharing for cross-cultural teams in the organisation. With proper knowledge sharing, there is a greater opportunity to deliver complex construction projects in unison and with the highest standards possible (Konanahalli et al., 2018). Again, with cross-cultural interactions being recognised as the platform of effective performance in the project, every individual in the project will work to their best abilities to attain successful delivery. For cross-cultural interactions to have more impact on complex construction projects in the UAE, there is also a need to have cross-cultural interactions reinforced by both primary and secondary stakeholders. Both of these stakeholder groups should have their position in the organisation understood and also their contribution to the successful delivery of complex construction projects (Müller et al., 2013). Lastly, constant feedback should be prioritised in the organisation to have better outcomes on complex construction project delivery in the UAE. The overall point here is that, with a proper approach to cross-cultural interactions, cultural intelligence has a greater impact on complex construction projects in the UAE.

The fifth way that cultural intelligence impacts complex construction project delivery is through cross-cultural leadership. Cross-cultural leadership reflects the capacity of senior project practitioners to take the position of working from the front in leading teams drawn from diverse cultures. Consequently, cross-cultural leadership has an impact on successful complex construction project delivery through ensuring that leadership decisions are made in line with the cultural needs of employees (Dogra and Dixit, 2018). Employees have different cultures and, to make them more committed to delivering complex construction projects, senior project practitioners have to adopt leadership styles that represent every unique culture in the organisation. For the leader to also have a greater impact on the delivery of complex construction projects, he/she should set up teams that have cross-cultural representation. When individuals work in cross-cultural teams, they influence each other positively, leading to the attainment of the needed outcomes in the delivery of the project (Kappagomtula, 2017). More importantly, the cross-cultural leader should have a system that helps respond to and solve the conflicts that abound between teams drawn from different cultures. Instead of engaging in conflict, teams should be made to realise the value of cooperation in their process of working to attain greater outcomes in the delivery of complex construction project outcomes. Benchmarking needs to be prioritised and utilised in making cross-cultural leadership work in the organisation. Also, the views of different individuals should be accommodated by the leader and used for the benefit of the organisation through effective decision-making to have a greater impact on complex construction project delivery.

- H3: There is a significant relationship between project governance and cultural intelligence in the UAE.

The third hypothesis focused on establishing if a significant relationship exists between project governance and cultural intelligence in the UAE. Given that the relationship was being established between the independent variables of the study, a correlation analysis was used in the determination of whether significant relationships exist. Based on the results of the correlation analysis, the P-value that was derived was lower than 0.01, meaning that there is a significant relationship between project governance and cultural intelligence in the UAE. The explanation for the significant relationship is as below.

The significant relationship that exists between project governance and cultural intelligence could be first explained from the link between accountability and path capability that is required in the project. Basically, higher levels of accountability ensure that path capability is improved in the project. For instance, project governance and cultural intelligence have a significant relationship when, through accountability, there is an assurance that responsibilities are effectively distributed in the organisation and, at the same time, from a cultural perspective, it is ensured that resources are reconfigured to adapt to the cross-cultural environment in the organisation (Meyer et al., 2015). The responsibilities that are given to different individuals in the organisation should be completed with resources that match their cultural perspectives. Without an understanding of this link, there the resources could be allocated in an undesirable manner. More so, the relationship between accountability and path capability is explained from the perspective that specialisation should be considered in the distribution of responsibilities and that the organisation should view cross-culturalism as a tool for competitiveness. The need to distribute responsibilities to individuals based on their specialisation means they can deliver on the given tasks impeccably, leading to the delivery of complex construction projects. In the consideration of specialisation, cross-culturalism should be capitalised upon as the tool for competitiveness in the delivery of quality complex construction projects in the UAE (Dušan et al., 2014). Having an appraisal system to measure accountability across the different stages of the project also relates to having efficiency in cross-cultural coordination to make sure that the organisation is capable of moving towards the set goals. Overall, with an appraisal system, cross-cultural teams should be coordinated and united to work towards the common goal of delivering complex construction projects in the UAE.

In addition, the strong relationship that exists between project governance and cultural intelligence could be explained from the perspective of managing stakeholders in the project. As reiterated before, the management of stakeholders determines the outcomes that will be realised in the course of the project. In cases where stakeholders are identified clearly, factors such as cross-cultural communication and cross-cultural leadership are made to work more efficiently within the project. For instance, the senior project practitioner is able to identify stakeholders effectively while at the same time recognising their varied cross-cultural backgrounds. The outcome here is that the senior project practitioner will develop a proper approach to manage the expectations of each stakeholder based on their cross-cultural outcomes. Stakeholders are not judged based on their cultural origins, but on the interests and the influence that they have on the project. For cross-cultural communication and its relationship to stakeholders, there is the development of a strong network of communication where the views of stakeholders are accommodated, also ensuring that they give their feedback within the required timelines (Müller et al., 2013). In establishing the relationship between stakeholder management and cross-cultural leadership, it is fundamental to appreciate the role of the leader in adapting his/her leadership style to different cultures. Since stakeholders are drawn from different cultures, it becomes easier to manage them when the leadership style is made to work for each culture effectively in the delivery of complex construction projects in the UAE. More so, given that stakeholders are drawn from different cultures, it becomes more critical for the leader to properly manage any conflicts that are bound to emerge in the course of managing them. Otherwise, ineffective management of conflicts could make stakeholders dissatisfied in the course of the project and delivery of the required goals. Thus, greater implementation of stakeholder management plays a key role in leading to better cross-cultural interactions and cross-cultural leadership and consequently a stronger relationship between project governance and cultural intelligence in the UAE.

It was further found that there is a strong relationship between project governance and cultural intelligence based on the focus that is taken to make risk management work in different cross-cultural contexts. Every culture has its own approach to risk management, but making risk management work in cross-cultural settings makes project governance and cultural intelligence strongly related in the delivery of complex construction project delivery in the UAE. Notably, project risk management becomes more critical in the cultural intelligence of projects, as there is a need to have a communication system that is clear and free from any disruptions (AbuZaher, 2015). It becomes riskier when the project communication process is exposed to noises that could interfere with the delivery of a complex construction project. More so, the senior project practitioner has to adapt his/her leadership style to adapt to varied dimensions of risk management in the UAE. Given that projects have employees and teams from different cultures, it becomes necessary to work with a system of risk management that can be understood by everyone regardless of the culture. Again, the medium of communication across the cross-cultural landscape becomes important for different stakeholders who may be expected to give their feedback on the effectiveness of the system of risk management (Khan et al., 2019). Project control also ensures there is easier reconfiguration of resources to adapt to the cross-cultural environment. Importantly, more effective risk management enhances the relationship between project governance and cultural intelligence because there is harmonisation of risk management in the project from different cultures and among the varied stakeholders in complex construction projects in the UAE.

Lastly, with the proper application of the project control processes in a cross-cultural context, the relationship between project governance and cultural intelligence is explained more clearly. In this regard, there is a need to initiate the project in cross-cultural contexts by first setting up cross-cultural teams based on their areas of specialisation. The cross-cultural teams need to have a desirable level of tolerance that will see them work effectively on the different roles that they are allocated in the project (Sirisomboonsuk et al., 2017). Additionally, in situations where the communication system for all individuals is put in place, there needs to be proper adherence to project processes that reflect the input of cross-cultural teams to deliver a complex construction project. Overall, with better control processes in place, there is a greater opportunity for the attainment of better cultural intelligence through project governance in complex construction projects in the UAE.

### 6.3.2 Summary of the data analysed

The data that has been analysed has mainly focused on the main aim of this study, which was to appraise the impact of project governance and complex construction project delivery in the UAE. From the discussion above, it has been established that project governance has a significant influence on complex construction project delivery in the UAE. What this means is that project governance influences the delivery of complex construction projects through accountability approaches. In accountability, project governance ensures that responsibilities are effectively distributed in the organisation, specialisation is considered in the distribution of responsibility, every individual is held accountable for the assigned responsibility, the senior project practitioner is fully accountable to the organisation for his/her tasks, resources are used in a transparent manner, and that there is an appraisal system to measure accountability across all levels. More so, project governance influences complex construction project delivery through stakeholder management. The importance of stakeholders in the project means that they need to be managed properly through approaches such as all project stakeholders are always clearly defined, the interests of different stakeholders are clearly outlined, stakeholder expectations are clear, there is an efficient framework of communicating with stakeholders, stakeholders are fully engaged in project stages, and that all stakeholders have responsibilities that are clearly defined in the project. With the understanding of these approaches, stakeholders are bound to have a significant impact, leading to the successful delivery of complex construction projects in the UAE.

Project governance also impacts complex construction project delivery through risk management. With the nature of complex construction projects, risks are unavoidable. Nevertheless, project governance is felt in complex construction projects through: potential risks to the project being identified, risks being classified and prioritised according to their impact on the project, the risk-forecasting approach being used in the organisation is reliable, efficient project management risk approaches being put in place, technology being used in risk management, and the senior project practitioner swiftly responding to risks in the project. Generally, having all these items in place reflects the commitment to ensuring complex construction projects are not negatively impacted by risks and that any form of risk is managed properly, leading to successful project delivery.

Another important way that project governance influences complex construction projects is through project control processes. This is also done in different ways that ensure that complex construction projects are being delivered effectively. The key factors that are considered in the evaluation of the impact of project governance on complex construction project in the UAE are: the project is effectively initiated by the senior project practitioner, metrics for risk management in the project are clearly defined, approaches to controlling and monitoring the project are clearly defined, stakeholder communication and engagement processes are well defined in the organisation, roles and responsibilities of teams at every stage of the project are clear, and closing time for the project is well defined based on the existing timelines for the project in the organisation. By paying attention to each of these factors of the project control processes, there is a greater delivery of desirable outcomes in complex construction processes.

More so, from the analysis, it was established that cultural intelligence has a significant impact on complex construction project governance. The impact of cultural intelligence is felt through cultural awareness, path capability, cross-cultural interactions, cross-cultural communication and cross-cultural leadership. In terms of cultural awareness, there is a need to pay attention to key aspects of the project including: senior project practitioners are aware of the different cultures in the project value chain, there is an acceptance of the existing cultural differences in the project value chain, project teams are trained in the significance of cultural awareness, cultural awareness is dynamic within the organisation, there is tolerance of and respect for everyone’s culture in the project value chain, and cultural knowledge has been institutionalised at the organisation level. In the project, these items of cultural awareness must be considered to have greater complex construction project delivery in the UAE. Furthermore, in terms of path capability, cultural intelligence has an impact on complex construction project delivery through: resources are reconfigured to adapt to the cross-cultural environment in the organisation, flexible strategies are developed to enhance intercultural synchronisation in the organisation, the organisation deploys resources in such a way that they can be used by different cultural teams, cross-culturalism is recognised as a tool for organisational competition, information transfer in the organisation favours different cultures, and if there is efficient cross-cultural coordination to make sure that the organisation is capable of moving towards its set goals. All these factors also need to be considered in ensuring that path capability leads to consistent outcomes in complex construction project delivery in the UAE.

Cultural intelligence also impacts the successful delivery of complex construction projects in the UAE through cross-cultural interaction. In cross-cultural interaction, there is a need to pay attention to various factors such as: teams are set up in a way that reflects cross-cultural sensitivity, cross-cultural interactions begin with the top management, there is effective knowledge sharing for cross-cultural teams in the organisation, cross-cultural interaction is perceived as the platform of effective performance in the project, cross-cultural interaction is reinforced by both primary and secondary stakeholders, and there is constant feedback of cross-cultural project output. The consideration of all these factors gives the senior project practitioner the opportunity to have more desirable goals within complex construction projects in the UAE.

Furthermore, cultural intelligence impacts complex construction project delivery in the UAE through cross-cultural communication. The communication systems within the organisation have to be clear enough to lead to better project performance. In terms of cross-cultural communication attaining a greater impact on complex construction project delivery, there should be: a standard language of communication in the project value chain, a proper medium of communication that responds to cultural needs, cross-cultural training in effective communication, and a medium for problem solution through communication; additionally, the organisation adapts to cultural changes, and communication is seen as an important part of organisational success. Importantly, the senior project practitioner should attain greater impact on complex construction project delivery in the UAE by emphasising the realisation of each of these key factors in complex projects. Senior project practitioners should consistently ensure that cross-cultural communication is working for greater outcomes in complex construction project delivery.

Lastly, cultural intelligence has a significant impact on complex construction project delivery through cross-cultural leadership. Leading teams drawn from varied cultural backgrounds requires an understanding of their different needs, accommodation and proper communication. Mainly, cross-cultural leadership leads to greater success in complex construction project delivery through: the leader adapting his or her leadership style to different cultures, leadership decisions are in line with cultural needs of employees, the leader effectively sets up cross-cultural teams, the leadership effectively handles cross-cultural conflicts, and cross-cultural leadership is advanced through benchmarking. Overall, the cross-cultural leader needs to be at the forefront of working with different teams to attain the set goals of delivering complex construction projects. Otherwise, there are always expected to be challenges in the organisation and the complex construction project delivery.

## 6.4 Chapter summary

This chapter entailed the discussion of the results that were collected in regard to the demographic and descriptive statistics, discussion of the objectives of the study and discussion of the hypotheses set out at the beginning of the study. Most importantly, from the demographic data, it was reflected that there is still a gender gap in terms of involvement in complex construction projects as more men compared to women are involved. In addition, it was established that more projects are concentrated in Dubai and Abu Dhabi. This explains the exponential growth of these two emirates. Additionally, there is a greater level of experience in complex construction projects in the UAE as more respondents have been working in them for 11 years or more. Also, everyone involved in the research has a managerial position, meaning that they play a key role in determining how project governance and cultural intelligence impact complex construction project delivery in the UAE.

From the discussion of the hypotheses and the objectives of the study, it was established that both project governance and cultural intelligence have a significant impact on complex construction project delivery in the UAE. Project governance influences complex construction project delivery by having accountability systems that work towards the delivery of the set goals. In this way, factors such as the usage of resources and assignment of responsibilities should be considered closely by the senior project practitioner. Another impact is felt through stakeholder management where issues such as the interests of stakeholders need to be addressed from the onset of the project. Considering stakeholders is key in putting the project on a path to attain greater outcomes in terms of delivery. Most importantly also, project governance impacts complex construction project delivery through risk management and it is important to identify the systems of risk management in the organisation. Lastly, project governance impacts complex construction project delivery through project control processes where every system should be coordinated from the beginning to the end.

From the discussion above, it was also explicated that cultural intelligence has a significant impact on complex construction project delivery in the UAE. Cultural intelligence attains greater delivery of complex construction projects in the UAE through path capability where the senior project practitioner has to ensure that issues such as resources are managed in a way that matches the culture of the organisation. Additionally, the impact of cultural intelligence on complex construction project delivery is felt through cross-cultural leadership, where the leader needs to consistently work within the framework of the cultures of the teams in the organisation. The impact is also facilitated through cross-cultural interactions, where there is a need to appreciate the existence of diverse cultures in the organisation and use them to attain success in the project. More so, with cross-cultural communication, a greater impact is felt on complex construction projects in terms of having a standard communication in the organisation as well as ensuring that the communication process respects the different cultures that are present in the organisation. Lastly, the cultural intelligence impact is felt in terms of cultural awareness, where the different cultures in the project have to be appreciated and teams trained on the significance of cultural awareness.

With the impact that both project governance and cultural intelligence have on project governance, it is vital for senior project practitioners to continue utilising each of the dimensions to attain maximum output in regard to the quality of complex construction projects in the UAE. Given that everyone involved in the project is in a management position, this is a demonstration that they are directly involved in the making of decisions concerning the impact of project governance and cultural intelligence on complex construction projects in the UAE at any given time. Therefore, each dimension of project governance as well as cultural intelligence must be understood properly for easier application in the organisational environment and in complex construction projects. The next chapter will focus on the development of the model, validation and verification. The model that will be developed will help in the further explanation and comprehension of these relationships between the independent variables and the dependent variables.

# CHAPTER SEVEN

# MODEL DEVELOPMENT, VALIDATION AND VERIFICATION

## 7.0 Introduction

The aim of this chapter was to develop, validate and verify the final outcome of the research study. According to Ochieng (2019), the essence of verification and validation of a model is to assess its practicality, suitability and effectiveness. Hence, this chapter entails the presentation of the proposed model, explaining the need for the model, verification and validation process and results. The validation and verification of these different aspects were critical because experiences and attitudes were constructed based on the options presented to the respondents. Consequently, implications of the model are also presented before a summary of the chapter.

## 7.1 The need for the model

The need for the development of a model is anchored on the illustration of the notable concepts and variables as they relate to the outcomes of complex construction projects and the target population. According to Passey (2020), a model is always suitable for a particular population or case as it helps identify the major features of influence that arise from the context-specific research. Therefore, the need for a model for this particular study is to illustrate the influence that project governance and cultural intelligence have on the delivery of complex construction projects in the UAE. In the context of project management, Too and Weaver (2014) explained that a model in regard to such areas as project governance was critical because it facilitated the creation of optimal value by aligning the outputs of project delivery to the organisation’s business strategy. Hence, the model in this study is developed to link project governance and cultural intelligence to the delivery of complex construction projects in the UAE.

Particularly, the model proposed in this study was used to address the research questions and the aims that are set out in the introduction chapter of this study. To answer the research questions and meet the objectives that were presented at the beginning of the study effectively, the model delineates the key variables that influence successful complex construction project delivery in the UAE. Here, the variables that influence the delivery of complex construction projects are project governance and cultural intelligence. Hence, the development of the model is based on quantitative data. As discussed in the results section, the delivery of complex construction projects in the UAE depends on effective project governance and cultural intelligence in the organisation. As summarised in Table 7.1, these variables are explained by such variables as accountability, stakeholder management, risk management, project control processes, cultural awareness, path capability, cross-cultural interaction, cross-cultural communication and cross-cultural leadership.

Table 7.1: Project governance and cultural intelligence variables impacting successful complex construction project delivery

| Project Governance | Cultural Intelligence | Successful Delivery of Complex Construction Projects |
| --- | --- | --- |
| Accountability - Responsibilities are effectively distributed in the organisation. - Specialisation is considered in the distribution of responsibility. - Every individual is held accountable for the assigned responsibility. - The senior project practitioner is fully accountable to the organisation for their tasks. - Resources are used in a transparent manner. - There is an appraisal system to measure accountability at all levels. | Cultural awareness - Senior project practitioners are aware of the presence of different cultures in the project value chain. - There is an acceptance of the existing cultural differences in the project value chain. - Project teams are trained on the significance of cultural awareness. - Cultural awareness is dynamic within the organisation. - There is tolerance of and respect for everyone’s culture in the project value chain. - Cultural knowledge has been institutionalised at the organisation level. | Competence - The organisation considers the different competencies of employees. - Project teams consist of people with different competencies. - Every individual is held accountable for the assigned responsibility. - Roles are assigned based on competencies of employees in the project. - Resources are assigned based on the competent areas of employees - Training is provided to enhance employee competence to deliver projects successfully. |
| Stakeholder management - All project stakeholders are always clearly defined. - The interests of different stakeholders are clearly outlined. - Expectations of the stakeholders are clear. - There is an efficient framework to communicate with stakeholders. - Stakeholders are fully engaged in project stages. - All stakeholders have responsibilities that are clearly defined in the project. | Path capability - Resources are reconfigured to adapt to the cross-cultural environment in the organisation. - Flexible strategies are developed to enhance intercultural synchronisation in the organisation. - The organisation deploys resources in such a way that they can be used by different cultural teams. - Cross-culturalism is recognised as a tool for organisational competition. - Information transfer in the organisation favours different cultures. - There is efficient cross-cultural coordination to make sure that the organisation is capable of moving towards its set goals. | Communication - Communication channels are clearly defined in the process of the project delivery. - There is a clear hierarchy of communication between employees and management in the project. - Feedback is provided within the right time to help in the delivery of the project. - The noise in the communication system is identified and managed in a timely manner. - Communication effectively addresses the needs of employees to deliver building construction projects successfully. - There is a clear structure of communication in project teams to deliver projects successfully. |
| Risk management - Potential risks to the project are identified. - Risks are classified and prioritised according to their influence on the project. - A risk-forecasting approach used in the organisation is reliable. - Efficient project management risk approaches are put in place. - Technology is used in risk management. - The senior project practitioner swiftly responds to risks in the project. | Cross-cultural interaction - Teams are set up in a way that reflects cross-cultural sensitivity. - Cross-cultural interactions begin with the top management. - There is effective knowledge sharing for cross-cultural teams in the organisation. - Cross-cultural interaction is regarded as the platform of effective performance in the project. - Cross-cultural interaction is reinforced by both primary and secondary stakeholders. - There is constant feedback on the cross-cultural project output. | Innovation - Innovation is encouraged in the course of project delivery. - Teams are encouraged to come up with unique ideas to support the project’s success. - Innovation is used to increase efficiency in the delivery of successful projects. - There is an adaptive culture to innovation in the organisation. - Resources are allocated to support innovation in the organisation. - Innovation is used in order to manage project risks. |
| Project control processes - The project is effectively initiated by the senior project practitioner. - Metrics for risk management in the project are clearly defined. - Approaches to controlling and monitoring the project are clearly defined. - Stakeholder communication and engagement processes are well defined in the organisation. - The roles and responsibilities of teams in every stage of the project are clear. - Closing time for the project is well defined based on the existing timelines for the project in the organisation. | Cross-cultural communication - There is a standard language of communication in the project value chain. - There is a proper medium of communication that responds to cultural needs. - There is cross-cultural training in effective communication. - There is a medium for problem-solving through communication. - The organisation adapts to cultural changes. - Communication is seen as an important part of organisational success. | Complexity - There is a large number of different systems that need to be put together in the project. - The project site is confined with access difficulties. - Project execution goes through multiple stages. - There is efficiency in project coordination, control and monitoring from its beginning to its finish. - There is room for revisions on the project in the course of construction. - The project scope is wide. |
|  | Cross-cultural leadership - A leader adapts their leadership style to different cultures. - Leadership decisions are in line with the cultural needs of employees - The leader effectively sets up cross-cultural teams. - The leadership effectively handles cross-cultural conflicts. - Cross-cultural leadership is advanced through benchmarking. - Cross-cultural leadership accommodates diverse views in the organisation. |  |

Source: Author (2021)

Based on the results, it was concluded that the successful delivery of complex construction projects always demands the effective application of project governance. In addition, it was established that senior project practitioners need to apply cultural intelligence for the effective delivery of complex construction projects. In tandem with the above findings, it was necessary to suggest a model that would:

- Highlight project governance requirements for complex construction project delivery in the UAE.

- Indicate how senior project practitioners could maximise cultural intelligence to achieve successful complex construction project delivery in the UAE.

Senior project practitioners

- Roles

- Decision-making

- Understanding

- Application

Effective application of project governance

Successful complex construction project delivery

The understanding and application of cultural intelligence

Figure 7.1: Model components

Source: Author (2021)

The findings underscore the point that the model for complex construction project delivery in this study needs to align together:

- Roles, decision-making, understanding and application by senior project practitioners;

- Effective application of project governance;

- Understanding and application of cultural intelligence.

The results illustrated that senior project practitioners are in charge of ensuring that both project governance and cultural intelligence are effectively used in the project. In this case, senior project practitioners need to have an appropriate understanding of what project governance and cultural intelligence are and utilise their roles and decision-making processes to apply them to ensure the successful delivery of complex construction projects.

## 7.2 Verification and validation objectives

The verification and validation were carried to address objective 5 of the study; that is to:

Develop, verify, and validate a model that includes project governance and cultural intelligence determinants that can be used to enhance the successful delivery of complex construction projects in the UAE.

Based on the above, the focus was to formulate a model that illustrates how both cultural intelligence and project governance influence the successful delivery of complex construction projects. In the next section, the verification and the validation process is rationalised.

## 7.3 Verification and validation process

According to Preece (2001), both validation and verification techniques provide ways to measure the quality of knowledge in a knowledge base and to indicate gaps that may need to be addressed. Consequently, the difference between verification and validation is that while verification checks whether the model meets specifications, validation helps check whether the model specifically captures the customer’s requirements (Preece, 2001). Generally, verification and validation occur almost simultaneously, hence, the reason why they are discussed within the same sections.

In their study, O’Leary (1991) provides the various types of validators that could be used in validating a model. According to O’Leary (1991), the first type of validator that is used in the validation of a model is the same expert from whom knowledge was gathered. The advantage of using the same expert is that they have been part of the project and have also thought about what it takes to structure the problem as a system. Lastly, the same expert is always available when needed to (O’Leary, 1991). However, using the same experts may make it difficult to recognise inconsistencies in the model, as these could be overlooked. The second type of validator is a different expert (O’Leary, 1991). The advantages of using a different expert are that they provide another view of the problem and an awareness of the unstated assumptions in the model (O’Leary, 1991). Nevertheless, a different expert is a disadvantage because they have a different model of the world, lack of effective understanding of the problem, and unavailability. The third group of validators is the end user. End users may not provide adequate insight into the problem (O’Leary, 1991). The user may only provide substantial insight in cases where the quality of the system is to be assessed. The last group of validators are sponsors of the project. Nevertheless, an independent validator is deemed to provide more independence in the validation process (O’Leary, 1991).

The verification and validation process were critical in terms of ensuring that the specific items of project governance and cultural intelligence that influence the successful delivery of complex construction projects were identified. The validation process in this work was done by the same respondents who had participated initially. In the study by O’Leary (1991), this approach is about using the same experts for validation. The use of the same respondents was advantageous because of their knowledge of the problem and easier evaluation of the same, as they were part of the project. Using the same respondents was also advantageous because they were easily accessible and that they could structure the problem to the model that was being developed. In this study, quantitative validation was used as seen from the statistical analysis and presentation. In such a manner, the verification and validation process were conducted following the specific phases below.

7.3.1 Phase 1

In phase 1, an email was sent out to the respondents, in this case, senior project practitioners, who took part in the study. After the email had been sent, each respondent received a phone call explaining what the verification and validation process is about. To make sure that they were well aware of the expectations of the validation process, the survey was sent out in advance to give them adequate time to look at it.

7.3.2 Phase 2

In this phase, all the findings established in the study were presented to the senior project practitioners who had been involved in the study for verification purposes. A verification questionnaire was prepared to assess the main factors of project governance and cultural intelligence that influence the successful delivery of complex construction projects in the UAE (see Appendix C). The questionnaire was aimed at measuring the level of agreement among senior project practitioners in terms of the variables that had been identified in the analysis. Their level of agreement would also be used to demonstrate the influence that project governance and cultural intelligence have on the successful delivery of complex construction projects. Since the aim was to understand the level of agreement with various variables, a 5-point Likert scale was used in the collection of responses from the senior project practitioners. Based on the 5-point Likert scale values, 1 indicated ‘strongly disagree’, 2 indicated ‘disagree’, 3 indicated ‘undecided’, 4 indicated ‘agree’ and 5 indicated ‘strongly agree’.

7.3.3 Phase 3

In phase 3, an online workshop was conducted with the respondents. The respondents chose an online platform because of the prevailing health issues with the COVID-19 pandemic. The session entailed the presentation of the proposed model in the study and the first session took an estimated one hour. There was another two-hour session of brainstorming, and the respondents from different emirates, including Abu Dhabi, Sharjah and Dubai, actively shared their views on the aspects of the model that was to be developed.

Respondents

The verification of the model was attained through online forums that were held with the varied respondents in complex construction projects across the emirates in the UAE. The respondents used questionnaires that addressed the following issues:

- Accountability;

- Stakeholder management;

- Risk management;

- Project control processes;

- Cultural awareness;

- Path capability;

- Cross-cultural interaction;

- Cross-cultural communication;

- Cross-cultural leadership.

7.3.4 Phase 4

This phase was an extension of phase 3 and entailed the researcher presenting the proposed model based on the variables that had been identified based on the results. The focus group was critical in providing the senior project practitioners with an in-depth overview of the proposed model. Basically, the validation questionnaire (see Appendix D) that was aimed at assessing the proposed influence of project governance and cultural intelligence on the successful delivery of complex construction projects was presented to senior project practitioners in the UAE. Similar to the workshops, the focus groups were also conducted via an online forum. The focus was on ensuring that the participation of many senior project practitioners would boost the validation. The responses based on the 5-point Likert scale are described below based on the participants’ level of agreement:

- Strongly agree: the participants were unequivocally positive about the question that was asked.

- Agree: the participants showed a general agreement with the subject or the question that was being asked.

- Undecided: the participants were not sure whether to confirm or deny the truthfulness of the question that they had been asked.

- Disagree: the participants did not agree with the subject or the underlying topic about which they were asked.

- Strongly disagree: the participants showed strong awareness of the problem or had a high degree of disagreement with the question that was asked based on their own analysis and perception.

Respondents

The validation of the model was conducted using focus groups with different sets of senior project practitioners drawn from all the emirates under the study in the UAE. The respondents used a questionnaire that addressed the following relevant issues:

- Accountability;

- Stakeholder management;

- Risk management;

- Project control processes;

- Cultural awareness;

- Path capability;

- Cross-cultural interaction;

- Cross-cultural communication;

- Cross-cultural leadership;

- Applicability of the model.

Details of the senior project practitioners in the delivery of complex construction projects are provided below in Table 7.2 based on the location of their projects.

Table 7.2: Details of the questionnaire respondents

| Participants Senior project practitioners (UAE) | Location of complex construction projects |
| --- | --- |
| A, B, C, D, E, | Dubai |
| F, G, H, I | Abu Dhabi |
| J, K | Sharjah |
| L, M | Ajman |
| N | RAK |

## 7.4 Verification and validation results

Based on the results of the focus group with the senior project practitioners drawn from different emirates, it was established that senior project practitioners needed to have a clear understanding of project governance and cultural intelligence for easier application into the successful delivery of complex construction projects. This applies to all senior project practitioners regardless of their rank as senior managers, middle managers or junior managers. The participants suggested that without a proper understanding of what both project governance and cultural intelligence entails it becomes more challenging to apply these to complex construction projects. Hence, all senior project practitioners needed to understand what is required of them in terms of implementing project governance and cultural intelligence to apply them appropriately to complex construction projects. Generally, it is argued that factors such as accountability ensured that tasks within the project were assigned to individuals with needed skills to deliver them. No complex construction project will attain the desired level of success if the skills of individuals are not aligned with what they can perform. The major point of agreement considered the need to understand stakeholders in complex construction projects and meet their needs in the best way possible. Since stakeholders directly influence the project, ignoring them could be detrimental in regard to the successful delivery of complex construction projects in the UAE. In the same breath, when a senior project practitioner effectively utilises cross-cultural leadership and cross-cultural communication, they help cross-cultural teams to work together easily, leading to the easier successful delivery of complex construction projects in the UAE. Therefore, for the delivery of successful complex construction projects to be realised in the UAE, senior project practitioners have to be consistently aware of what elements of project governance and cultural intelligence to use in them. The average score was computed by first adding the respondents’ responses based on the Likert scale. The derived value was then divided by the total number of respondents to get the average score. The average score was then transformed into a percentage by dividing it by the highest score on the Likert scale (5) and multiplying the result by 100%. Table 7.3 is a representation of the key variables that were perceived to have a significant influence on the successful delivery of complex construction projects in the UAE.

Table 7.3: Verification results on factors influencing successful complex construction project delivery in the UAE

| FACTORS FOR EFFICIENT COMPLEX CONSTRUCTION PROJECT DELIVERY IN THE UAE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Determinants and questions |  | Respondents’ Score 1 strongly disagree; 5 strongly agree |  |  |  |  |  |  |  |  |  |  |  |  |  | Average |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Score | (%) |
| ACCOUNTABILITY |  | A | B | C | D | E | F | G | H | I | J | K | L | M | N | 4.4 | 88 |
| 1 | Responsibilities are effectively distributed in the organisation | 5 | 4 | 4 | 5 | 5 | 3 | 5 | 4 | 3 | 5 | 5 | 5 | 3 | 4 | 4.2 | 84 |
| 2 | Specialisation is considered in the distribution of responsibility | 4 | 4 | 5 | 5 | 5 | 4 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 4.6 | 92 |
| 3 | Every individual is held accountable for the assigned responsibility | 5 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 3 | 5 | 4 | 4 | 5 | 4.6 | 92 |
| 4 | The senior project practitioner is fully accountable to the organisation for their tasks | 5 | 5 | 3 | 4 | 5 | 5 | 4 | 5 | 5 | 3 | 5 | 4 | 5 | 4 | 4.4 | 88 |
| 5 | Resources are used in a transparent manner | 3 | 3 | 5 | 3 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 5 | 5 | 4 | 4.4 | 88 |
| 6 | There is an appraisal system to measure accountability across all levels | 5 | 3 | 5 | 3 | 3 | 4 | 3 | 5 | 4 | 4 | 3 | 4 | 5 | 4 | 3.9 | 78 |
| STAKEHOLDER MANAGEMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4.4 | 88 |
| 1 | All project stakeholders are always clearly defined | 5 | 4 | 3 | 5 | 4 | 5 | 4 | 5 | 4 | 3 | 5 | 5 | 5 | 5 | 4.4 | 88 |
| 2 | The interests of different stakeholders are clearly outlined | 4 | 4 | 5 | 5 | 5 | 4 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 4.6 | 92 |
| 3 | Expectations of the stakeholders are clear | 5 | 5 | 3 | 5 | 4 | 4 | 5 | 5 | 3 | 4 | 3 | 4 | 4 | 5 | 4.2 | 84 |
| 4 | There is an efficient framework of communicating with stakeholders | 3 | 4 | 4 | 5 | 5 | 4 | 5 | 5 | 5 | 4 | 5 | 5 | 5 | 5 | 4.6 | 92 |
| 5 | Stakeholders are fully engaged in project stages | 4 | 3 | 3 | 5 | 5 | 4 | 5 | 5 | 4 | 4 | 5 | 4 | 3 | 5 | 4.2 | 84 |
| 6 | All stakeholders have responsibilities that are clearly defined in the project | 5 | 4 | 3 | 5 | 3 | 4 | 3 | 5 | 4 | 5 | 5 | 3 | 5 | 3 | 4.1 | 82 |
| RISK MANAGEMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4.5 | 90 |
| 1 | Potential risks to the project are identified | 5 | 5 | 4 | 5 | 5 | 4 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 4.7 | 94 |
| 2 | Risks are classified and prioritised according to their impact on the project | 5 | 5 | 5 | 4 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 3 | 5 | 5 | 4.6 | 92 |
| 3 | A risk-forecasting approach used in the organisation is reliable | 4 | 3 | 5 | 5 | 4 | 4 | 5 | 3 | 5 | 3 | 5 | 5 | 4 | 4 | 4.2 | 84 |
| 4 | Efficient project management risk approaches are put in place | 5 | 4 | 4 | 4 | 5 | 5 | 4 | 5 | 3 | 4 | 4 | 4 | 5 | 5 | 4.4 | 88 |
| 5 | Technology is used in risk management | 5 | 5 | 4 | 5 | 4 | 4 | 5 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 4.7 | 94 |
| 6 | The senior project practitioner swiftly responds to risks in the project | 4 | 5 | 5 | 5 | 3 | 4 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 4.6 | 92 |
| PROJECT CONTROL PROCESSES |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4.6 | 92 |
| 1 | The project is effectively initiated by the senior project practitioner | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 4.9 | 98 |
| 2 | Metrics for risk management in the project are clearly defined | 5 | 3 | 5 | 5 | 4 | 3 | 5 | 4 | 3 | 5 | 3 | 5 | 3 | 5 | 4.1 | 82 |
| 3 | Approaches to controlling and monitoring the project are clearly defined | 4 | 5 | 5 | 5 | 5 | 4 | 3 | 5 | 4 | 4 | 4 | 5 | 4 | 5 | 4.4 | 88 |
| 4 | Stakeholder communication and engagement processes are well defined in the organisation | 5 | 4 | 5 | 4 | 5 | 3 | 5 | 3 | 5 | 4 | 5 | 4 | 5 | 5 | 4.4 | 88 |
| 5 | Roles and responsibilities of teams at every stage of the project are clear | 4 | 5 | 4 | 5 | 4 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 5 | 5 | 4.6 | 92 |
| 6 | Closing time for the project is well defined based on the existing timelines for the project in the organisation | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 4.9 | 98 |
| CULTURAL AWARENESS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4.6 | 92 |
| 1 | Senior project practitioners are aware of different cultures in the project value chain | 3 | 4 | 3 | 5 | 5 | 4 | 5 | 4 | 4 | 5 | 4 | 5 | 3 | 3 | 4.4 | 88 |
| 2 | There is an acceptance of the existing cultural differences in the project value chain | 5 | 5 | 5 | 5 | 4 | 4 | 5 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 4.7 | 94 |
| 3 | Project teams are trained in the significance of cultural awareness | 4 | 4 | 5 | 5 | 5 | 5 | 5 | 4 | 5 | 5 | 4 | 5 | 5 | 5 | 4.7 | 94 |
| 4 | Cultural awareness is dynamic within the organisation | 4 | 5 | 5 | 5 | 4 | 5 | 5 | 4 | 5 | 4 | 5 | 4 | 5 | 4 | 4.6 | 92 |
| 5 | There is tolerance of and respect for everyone’s culture in the project value chain | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 4 | 5 | 5 | 4 | 5 | 5 | 4 | 4.8 | 96 |
| 6 | Cultural knowledge has been institutionalised at the organisation level | 5 | 4 | 4 | 3 | 4 | 4 | 3 | 4 | 4 | 5 | 5 | 4 | 5 | 5 | 4.2 | 84 |
| PATH CAPABILITY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4.2 | 84 |
| 1 | Resources are reconfigured to adapt to the cross-cultural environment in the organisation | 5 | 3 | 4 | 5 | 3 | 4 | 5 | 4 | 5 | 4 | 3 | 5 | 5 | 3 | 4.1 | 82 |
| 2 | Flexible strategies are developed to enhance intercultural synchronisation in the organisation | 4 | 5 | 4 | 3 | 4 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 5 | 4.5 | 90 |
| 3 | The organisation deploys resources in such a way that they can be used by different cultural teams | 5 | 4 | 5 | 4 | 5 | 4 | 5 | 5 | 5 | 4 | 5 | 5 | 4 | 5 | 4.6 | 92 |
| 4 | Cross-culturalism is recognised as a tool for organisational competition | 4 | 5 | 4 | 4 | 3 | 4 | 3 | 4 | 3 | 5 | 3 | 5 | 3 | 5 | 3.9 | 78 |
| 5 | Information transfer in the organisation favours different cultures | 4 | 3 | 4 | 5 | 3 | 4 | 4 | 3 | 4 | 3 | 4 | 5 | 4 | 3 | 3.8 | 76 |
| 6 | There is efficient cross-cultural coordination to make sure that the organisation is capable of moving towards its set goals | 4 | 3 | 4 | 5 | 5 | 4 | 4 | 5 | 4 | 5 | 3 | 5 | 4 | 5 | 4.3 | 86 |
| CROSS-CULTURAL INTERACTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4.7 | 94 |
| 1 | Teams are set up in a way that reflects cross-cultural sensitivity | 5 | 5 | 5 | 5 | 4 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 4.9 | 98 |
| 2 | Cross-cultural interactions begin with the top management | 5 | 5 | 5 | 5 | 4 | 5 | 5 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 4.9 | 98 |
| 3 | There is effective knowledge sharing for cross-cultural teams in the organisation | 5 | 3 | 4 | 3 | 4 | 5 | 5 | 4 | 5 | 4 | 5 | 4 | 5 | 5 | 4.4 | 88 |
| 4 | Cross-cultural interaction is perceived as the platform of effective performance in the project | 5 | 5 | 5 | 5 | 4 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 4.9 | 98 |
| 5 | Cross-cultural interaction is reinforced by both primary and secondary stakeholders | 5 | 3 | 5 | 3 | 4 | 5 | 3 | 4 | 5 | 3 | 5 | 3 | 5 | 4 | 4.1 | 82 |
| 6 | There is constant feedback of cross-cultural project output | 4 | 3 | 5 | 5 | 5 | 4 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 4.7 | 94 |
| CROSS-CULTURAL COMMUNICATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4.7 | 94 |
| 1 | There is a standard language of communication in the project value chain | 5 | 5 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 4.9 | 98 |
| 2 | There is a proper medium of communication that responds to cultural needs | 5 | 4 | 5 | 5 | 4 | 5 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 4 | 4.6 | 92 |
| 3 | There is cross-cultural training in effective communication | 5 | 4 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 4 | 5 | 5 | 4 | 5 | 4.6 | 92 |
| 4 | There is a medium for problem solution through communication | 5 | 4 | 5 | 5 | 4 | 4 | 5 | 5 | 5 | 4 | 5 | 5 | 4 | 4 | 4.6 | 92 |
| 5 | The organisation adapts to cultural changes | 5 | 4 | 5 | 4 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 4 | 5 | 5 | 4.6 | 92 |
| 6 | Communication is seen as an important part of organisational success | 5 | 4 | 5 | 5 | 5 | 4 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 4.6 | 92 |
| CROSS-CULTURAL LEADERSHIP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4.7 | 94 |
| 1 | The leader adapts his or her leadership style to different cultures | 4 | 5 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 4.8 | 96 |
| 2 | Leadership decisions are in line with cultural needs of employees | 4 | 4 | 5 | 4 | 5 | 4 | 5 | 4 | 5 | 5 | 5 | 4 | 5 | 4 | 4.5 | 90 |
| 3 | The leader effectively sets up cross-cultural teams | 5 | 5 | 4 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 4 | 5 | 5 | 4 | 4.6 | 92 |
| 4 | The leadership effectively handles cross-cultural conflicts | 5 | 4 | 5 | 4 | 5 | 4 | 5 | 4 | 5 | 5 | 4 | 5 | 4 | 5 | 4.6 | 92 |
| 5 | Cross-cultural leadership is advanced through benchmarking | 4 | 5 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 4.8 | 96 |
| 6 | Cross-cultural leadership accommodates diverse views in the organisation | 4 | 5 | 4 | 5 | 5 | 4 | 5 | 4 | 5 | 4 | 5 | 5 | 4 | 5 | 4.6 | 92 |
| COMPETENCE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4.5 | 90 |
| 1 | The organisation considers different employee competencies | 4 | 4 | 5 | 5 | 5 | 4 | 4 | 5 | 5 | 4 | 5 | 5 | 5 | 4 | 4.6 | 92 |
| 2 | Project teams are made up of people with different competencies | 5 | 3 | 5 | 4 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 4 | 5 | 4 | 4.4 | 88 |
| 3 | Every individual is held accountable for the assigned responsibility | 5 | 5 | 3 | 5 | 5 | 5 | 5 | 5 | 5 | 3 | 5 | 4 | 4 | 5 | 4.6 | 92 |
| 4 | Roles are assigned based on the competencies of employees in the project | 5 | 5 | 5 | 4 | 4 | 3 | 5 | 4 | 3 | 5 | 5 | 3 | 5 | 4 | 4.2 | 84 |
| 5 | Resources are allocated based on the competent areas of employees | 5 | 5 | 4 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 5 | 3 | 5 | 4.6 | 92 |
| 6 | Training is provided to enhance employee competence to deliver projects | 5 | 5 | 5 | 4 | 4 | 5 | 4 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 4.7 | 94 |
| COMMUNICATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4.7 | 94 |
| 1 | Communication channels are clearly defined in the process of project delivery | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 4.9 | 98 |
| 2 | There is a clear hierarchy of communication between employees and management in the project | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 4.9 | 98 |
| 3 | Feedback is provided within the right time to help in the delivery of the project | 5 | 4 | 4 | 5 | 4 | 5 | 4 | 5 | 5 | 4 | 5 | 5 | 5 | 5 | 4.6 | 92 |
| 4 | The noise within the communication system is identified and managed in a timely way and is difficult to access | 4 | 5 | 5 | 4 | 5 | 5 | 3 | 3 | 5 | 5 | 4 | 4 | 5 | 5 | 4.4 | 88 |
| 5 | Communication effectively addresses the needs of employees to deliver successful building construction projects | 5 | 4 | 5 | 4 | 4 | 5 | 5 | 4 | 5 | 5 | 4 | 5 | 5 | 5 | 4.6 | 92 |
| 6 | There is a clear structure of communication within project teams to deliver successful projects | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 4.9 | 98 |
| INNOVATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4.5 | 90 |
| 1 | Innovation is encouraged in the course of delivering projects | 4 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 4 | 5 | 5 | 5 | 4.7 | 94 |
| 2 | Teams are encouraged to come up with unique ideas to support project success | 4 | 5 | 5 | 4 | 5 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 5 | 4.7 | 94 |
| 3 | Innovation is used to increase efficiency in the delivery of successful projects | 5 | 4 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 4 | 4.8 | 96 |
| 4 | There is an adaptive culture to innovation in the organisation | 4 | 5 | 4 | 3 | 4 | 4 | 3 | 4 | 5 | 4 | 5 | 4 | 5 | 5 | 4.2 | 84 |
| 5 | Resources are allocated to support innovation in the organisation | 3 | 5 | 4 | 5 | 4 | 3 | 5 | 4 | 5 | 4 | 3 | 5 | 5 | 3 | 4.1 | 82 |
| 6 | Innovation is implemented in order to manage project risks | 5 | 4 | 4 | 3 | 4 | 5 | 5 | 5 | 4 | 5 | 5 | 4 | 5 | 5 | 4.5 | 90 |
| COMPLEXITY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4.65 | 93 |
| 1 | There is a large number of different systems that need to be put together in the project | 3 | 5 | 4 | 3 | 4 | 5 | 5 | 5 | 4 | 4 | 5 | 4 | 5 | 5 | 4.4 | 88 |
| 2 | The project site is confined with access difficulties | 3 | 5 | 5 | 4 | 3 | 5 | 3 | 4 | 5 | 5 | 3 | 3 | 5 | 4 | 4.1 | 82 |
| 3 | Project execution goes through multiple stages | 5 | 5 | 5 | 5 | 4 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 4.9 | 98 |
| 4 | There is efficiency in project coordination, control and monitoring from its beginning to its finish | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 4.9 | 98 |
| 5 | There is room for revisions on the project in the course of construction | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 4.9 | 98 |
| 6 | The project scope is wide | 3 | 4 | 5 | 5 | 5 | 4 | 5 | 5 | 5 | 4 | 5 | 4 | 5 | 5 | 4.7 | 94 |

Source: Author (2021)

### 7.4.1 Accountability

As illustrated in Table 7.3, the participants generally agreed that accountability was a significant factor in influencing successful complex construction project delivery in the UAE. Particularly, aspects of accountability such as the consideration of specialisation in the distribution of responsibilities, every individual is held accountable for the assigned responsibilities, use of resources in a transparent manner, and that senior project practitioners are held accountable for their responsibilities received the highest percentages. Surprisingly, many participants were undecided as to whether or not there is an appraisal system to measure accountability at all organisational levels. Overall, participants considered accountability key to the successful delivery of complex construction projects, especially when resources were used transparently and individuals at all levels were held accountable.

### 7.4.2 Stakeholder management

The success of any project is based on the interests of stakeholders and how well they are addressed. In the verification of the results, the senior project practitioners agreed that all the six elements of stakeholder management have to be in place for the successful delivery of complex construction projects. As observed in Table 7.3, the two key elements to be considered were, ‘the interests of different stakeholders are clearly outlined’ and ‘there is an efficient framework of communicating with stakeholders,’ which received the highest score. Nevertheless, there needs to be an improvement in assigning all stakeholders responsibilities that are clearly defined in the project, as it received the lowest score. This can be achieved by telling every stakeholder, especially in written form, what they are expected to contribute to successful complex construction project delivery.

### 7.4.3 Risk management

In line with the results in this category, it was established that all the elements of risk management are critical when it comes to the successful delivery of complex construction projects in the UAE. Most importantly, the successful delivery of complex construction projects becomes more effective in cases when potential risks are identified and technology is applied to risk management processes. Senior project practitioners find it more convenient to work on complex construction projects when they have a clear understanding of the risks from the beginning of their work. In the contemporary world, in which technology is vital, technological applications in risk management have become more necessary. Generally, there was a general agreement that risk management needs to be prioritised to achieve the successful delivery of complex construction projects.

### 7.4.4 Project control processes

As specified in the study, a project has to be effectively initiated from the beginning for it to be successfully completed. Apart from having a better approach to the initiation of the project, it is vital to have a determined closing time for the project for the better utilisation of the timelines allocated to each stage of the project. In project control processes, aspects such as having a framework for risk management and monitoring the project at every stage have to be in place. This aim can be achieved by developing milestones at every stage and working effectively towards reaching them. Overall, there was a general agreement that project control processes have to be implemented effectively based on all the six variables to achieve efficiency in the successful delivery of complex construction projects.

### 7.4.5 Cultural awareness

Based on the verification of results, senior project practitioners agreed that cultural awareness is becoming more important in the successful delivery of complex construction projects. An important element to make cultural awareness have a stronger influence on the successful delivery of complex construction projects is to have tolerance and respect for everyone in the project. This begins by appreciating that employees are drawn from varied cultures and should only be judged based on their work contributing to the project rather than their different cultures. To boost cultural awareness and tolerance, there needs to be an acceptance of the existing cultural differences while taking the initiative to train project teams on the significance of cultural awareness for the successful delivery of complex construction projects.

### 7.4.6 Path capability

On path capability, the senior project practitioners that verified and validated the results agreed that there was a need for flexible strategies to enhance intercultural synchronisation in the project and also that resources were deployed in a manner that could be used by different cultural teams. An interesting point that arose from the verification was that senior project practitioners are undecided on the application of factors such as information transfer in the organisation regarding the favouring of different cultures and the recognition of cross-culturalism as a tool for organisational competition. Clearly, organisations need to maximise cross-culturalism to move perfectly forward in the implementation of complex construction projects.

### 7.4.7 Cross-cultural interaction

Cross-cultural interaction has consistently become a focus of many complex construction projects. From the verification and validation of results provided in Table 7.3, it was observed that senior project practitioners highly rated ‘teams are set up in a way that reflects cross-cultural sensitivity’, ‘cross-cultural interactions begin with the top management’ and ‘cross-cultural interaction is perceived as the platform for effective performance in the project’. There is a sense of strong faith in cross-cultural interaction within complex construction projects in the UAE. Surprisingly, the senior project practitioners did not have a strong agreement that cross-cultural interactions were reinforced by primary and secondary stakeholders. Thus, they felt primary and secondary stakeholders needed to do more to reinforce the cross-cultural interactions in the successful delivery of complex construction projects.

### 7.4.8 Cross-cultural communication

For every project, senior project practitioners need to put in place relevant cross-cultural communication to ensure effective coordination for the successful delivery of complex construction projects. The senior project practitioners that were involved in the verification and validation of the results agreed that cross-cultural communication had to be properly implemented. Basically, the point that there had to be a standard language of communication was rated the highest. This shows that senior project practitioners find it easier to communicate and deliver successful complex construction projects when there is a standard communication language. There was an equal rating of the remaining five factors, illustrating the significance of cross-cultural communication in such aspects as having an effective medium of communication, seeing communication as an important part of organisational success, and the availability of cross-cultural training in the organisation. The point is that cross-cultural communication should be maximised for greater attainment of the needed outcomes in terms of the delivery of complex construction projects.

### 7.4.9 Cross-cultural leadership

Cross-cultural leadership was also considered significant in successful complex construction project delivery in the UAE. In the verification and validation of the results, senior project practitioners affirmed that cross-cultural leadership had a great influence on the successful delivery of complex construction projects in cases when the leader adapted their leadership style to different cultures and in instances when cross-cultural leadership was advanced through benchmarking. These two options were rated the highest. Nevertheless, the remaining four options were also critical in understanding the influence of cross-cultural leadership on the successful delivery of complex construction projects. What is clear is that complex construction project leaders need to be aware of cultural diversity in such projects and adjust their operations accordingly for successful delivery.

## 7.5 Model development

Based on the verification and validation of the results presented above, the proposed model in this study is illustrated below detailing various variables that influence the successful delivery of complex construction projects in the UAE.

PROJECT CONTROL PROCESSES

- Project initiation

- Risk metrics

- Controlling and monitoring

- Stakeholder communication

- Team roles and responsibilities

- Project closing time

STAKEHOLDER MANAGEMENT

- Stakeholder definition

- Stakeholder interests

- Stakeholder expectations

- Communication with stakeholders

- Stakeholder engagement

- Responsibilities of stakeholders

ACCOUNTABILITY

- Distribution of responsibilities

- Specialisation

- Individuals held accountable

- Use of resources transparently

- Appraisal system

- Senior project practitioners accountable

RISK MANAGEMENT

- Risk identification

- Risk classification & prioritisation

- Risk forecasting

- Management risk approach

- Use of technology

- Swift response to risk

CULTURAL AWARENESS

- Awareness of different cultures

- Acceptance of cultural differences

- Project teams are trained on cultural awareness

- Dynamic cultural awareness

- Tolerance for everyone’s culture

- Institutionalisation of cultural knowledge

PATH CAPABILITY

- Resource reconfiguration

- Flexible strategies are developed

- Resources deployed to suit different cultural teams

- Recognition of cross-culturalism for organisational competition

- Information transfer for different cultures

- Efficient cross-cultural coordination

CROSS-CULTURAL INTERACTION

- Teams set up cross-culturally

- Cross-cultural interactions begin at top management

- Effective knowledge sharing

- Cross-cultural interaction is perceived as a platform for effective job performance

- Primary and secondary stakeholders reinforce cross-cultural interactions

- Constant feedback of cross-cultural project output

CROSS-CULTURAL LEADERSHIP

- Adaptation of leadership style to different cultures

- Leadership decisions match the cultural needs of employees

- Effective set-up of cross-cultural teams

- Leadership handles cross-cultural conflicts

- Advancement of cross-cultural leadership through benchmarking

- Accommodation of diverse views

CROSS-CULTURAL COMMUNICATION

- The standard language of communication

- Proper medium of communication that respondents to cultural needs

- Cross-cultural training

- Medium for problem-solving through communication

- Adaptation to cross-cultural changes

- Communication is important for organisational success

SUCCESSFUL COMPLEX CONSTRUCTION PROJECT DELIVERY

DETERMINANTS

Competence

Communication

Innovation

Complexity

Figure 7.2: Proposed model for the successful delivery of complex construction projects in the UAE

Source: Author (2021)

## 7.6 Model implications

The increasing number of complex construction projects demands a new approach that will lead to the more successful delivery of such projects. In the UAE particularly, such issues as cultural diversity has been gaining popularity. In addition, there is increasing demand for effective application of project governance into complex construction projects for the attainment of the desired outcomes in regard to the successful delivery of these projects. In this regard, the model will come with two notable implications. The first implication is that it is intended to lead to better application of project governance dimensions into the delivery of complex construction projects. The project governance aspects that will be applied will be multifaceted including paying extra attention to accountability, making risk management fundamental in complex construction projects, thus ensuring that the project control processes are effective, and understanding the significance of valuing stakeholders in these projects. The second implication is intended to improve cultural diversity in complex construction projects. There is a growing level of cultural awareness, path capability, application of cross-cultural communication, cross-cultural awareness and cross-cultural leadership in complex construction projects. Most importantly, teams drawn from different cultures will be seen working easily together because of tolerance; there will also be a better application by senior project practitioners. Nevertheless, it is not expected that this model will have an instant application to successful complex construction project delivery. It is expected that the gradual approach will make the model a part of the organisational culture aimed at delivering successful complex construction projects in the UAE.

## 7.7 Chapter summary

This chapter has mainly delved into the results that were obtained from the verification and the validation exercise. The verification and validation aimed at measuring the extent to which the proposed model was complete, valuable, adequate and practical in complex construction projects. With the proposed model, it is expected that it will create a conducive project environment and ensure that broader themes of project governance and cultural are clear. Based on the verification and validation results, senior project practitioners illustrated that project governance and cultural intelligence needed to be prioritised for the successful delivery of complex construction projects in the UAE.

# CHAPTER EIGHT

# CONCLUSIONS AND RECOMMENDATIONS

## 8.1 Introduction

The aim of this chapter is to highlight the contribution of the study, make recommendations to the industry, policymakers and the research community, and highlight the limitations of the study. As a reminder, the aim of this study was to establish the influence of project governance and cultural intelligence on the successful delivery of complex construction projects and ultimately propose a model that consists of project governance and cultural intelligence determinants that can be used to enhance the successful delivery of complex construction projects in the UAE. The objectives of the study and hypotheses were used to devise the final outcome of the research study. Thus, this chapter provides a succinct highlight of the study findings and summarises key conclusions of the study.

## 8.2 Conclusions

The conclusions of the study are presented in terms of the objectives of the study and the data that were analysed in the research. Basically, it was established that not much has previously been carried out in terms of research with a specific focus on how project governance and cultural intelligence influence the delivery of complex construction projects in the UAE. All the objectives developed in the introduction chapter have been achieved in this study. The evidence from this research shows that there is an increasing influence of project governance factors such as accountability and cultural intelligence factors, for example, cross-cultural leadership and cross-cultural communication, in complex construction projects. The spread of these projects across the UAE illustrated the need to be consistent in terms of the application of both project governance and cultural intelligence dimensions to attain maximum output in terms of the successful delivery of such projects.

Concerning the role of project governance in the successful delivery of complex construction projects in the UAE, it was established that project governance generally meant that senior project practitioners were paying attention to such issues as accountability. In terms of accountability, the findings of the study have shown that senior project practitioners have to consistently focus on assigning roles to individuals based on their expertise while also ensuring that resources are used in a transparent manner. Not only teams but also senior project practitioners need to be accountable. As was established in this study, project governance also meant that there was to be a consistent understanding of stakeholders and the risks that the project faced by prioritising them and identifying the strategy to address them. In order to be effective in terms of the project delivery, senior project practitioners have to take the leading role in making project governance impactful on the successful delivery of construction projects. Without the input of senior project practitioners, the impact of project governance on the delivery of complex construction projects is lost.

When the concept of cultural intelligence was reviewed in the context of building construction projects, it was established that there was a gap in terms of how it is being applied to complex construction projects. As shown in the review of the available literature, the UAE is one of the countries that is experiencing a rise in cultural diversity. Nevertheless, there is still an opportunity for senior project practitioners to take advantage of the capabilities that are brought into their projects by members of different cultures. Some of the capabilities that senior project practitioners can harness in regard to cultural diversity include the application of cross-cultural awareness, cross-cultural leadership, cross-cultural communication and path capability. Generally, there needs to be more understanding of what cultural intelligence means to bring more change in terms of how it is adopted and used in complex construction projects.

In regard to how project governance and cultural intelligence influence the successful delivery of complex construction projects in the UAE, it was established that both project governance and cultural intelligence have a significant influence on the successful delivery of these projects. Project governance is an emerging concept that is still being understood in the context of complex construction projects. Nevertheless, the influence of project governance factors on successful complex construction project delivery is substantial. This study has found that, generally, project governance contributes significantly to the successful delivery of complex construction projects because of the consideration of such aspects as specialisation, effective distribution of responsibilities to the team in the project, ensuring that stakeholders in the project are clearly identified from the onset and that their needs and responsibilities are outlined, ensuring risk management is in place in terms of the risk identification and the approach to the risks, and having clear project control processes that help in the initiation and closure of the project. Similar to project governance, cultural intelligence also has a significant influence on the delivery of complex construction projects in the UAE. Across such projects, the study showed that there is a rising trend of cross-culturalism where teams are drawn from different countries and backgrounds. The best way for senior project practitioners to ensure that cultural intelligence is used in the delivery of complex construction projects is by putting in place mechanisms to foster cultural awareness in these projects. In addition, it was established that senior project practitioners always need to play a consistent role in fostering cross-cultural communication, cross-cultural leadership and cross-cultural leadership to have a significant influence on complex construction projects. The influence of cultural intelligence is more felt with the application of each of these areas of cultural intelligence to the delivery of complex construction projects in the UAE. Based on the in-depth analysis of the data in the study, both project governance and cultural intelligence need to be prioritised by senior project practitioners to have more lasting effects on complex construction projects in the UAE. Basically, they have to become part of the organisational operation and activities to have a more significant influence.

In general terms, the analysis of the data revealed that there had to be consistent alignment between project governance, cultural intelligence and successful complex construction project delivery elements to achieve a greater effect. In terms of alignment, such factors as accountability could be aligned with the dimension of competence in the allocation of roles to team members in complex construction projects. Such factors as stakeholder management could be aligned with communication while such dimensions as risk management could be aligned with risk management. In addition, cultural intelligence dimensions, including cultural awareness, cross-cultural communication and cross-cultural interaction, could be aligned with communication. Cross-cultural leadership could be aligned with complexity and innovation in complex construction projects. Senior project practitioners have to understand the best framework for the alignment of these factors. Misalignment could have a negative effect on the whole focus of the successful delivery of complex construction projects in the UAE.

Based on the proposed model, it has been illustrated that project governance and complex construction dimensions are critical to the successful delivery of complex construction projects. The approaches that have been incorporated in the framework are vital for their successful delivery. However, this model cannot work without the understanding and consistent application by senior project practitioners. The model would work more effectively in construction organisational settings, in which there is an appreciation of dynamism and the need to try different approaches to the successful delivery of complex construction projects from project governance and cultural intelligence perspectives. In conclusion, it could be suggested that the proposed model presents a better way of optimising available project governance and cultural intelligence capabilities to attain successful delivery of complex construction projects. The model envisages an instance when senior project practitioners are more active in ensuring that each of these elements works seamlessly in leading to the successful delivery of complex construction projects in the UAE.

## 8.3 Contribution to knowledge

The contributions of this study to knowledge was achieved by mapping the actual aim and objectives of the study to the emergent contributions. In this study, the one notable objective was to review the concept of project governance in the context of successful complex construction project delivery in the UAE. The findings add new knowledge based on this objective in terms of understanding project governance in complex construction projects delivery in the UAE. There is a dearth of literature on the applicability of the concept of project governance in successful complex construction projects, especially in the UAE. The new knowledge here is that project governance, if effectively applied, could lead to successful complex construction projects in different contexts such as the UAE.

Another actual objective of the study was to review the concept of cultural intelligence and how it applies to successful complex construction project delivery. The objective leads to new knowledge in the area because it outlines the mechanisms of cross-cultural communication and leadership that could be applied to a diverse team of employees within projects, especially in countries such as the UAE where there are many expatriates. With the attainment of this objective, there is more awareness of what is being done in the UAE to facilitate successful complex construction project delivery while paying attention to relevant cultural intelligence aspects such as communication and leadership.

The study was also aimed at establishing the link between project governance and cultural intelligence in complex construction project delivery. This is new added knowledge because there are currently limited studies that try to establish a clear link between factors of project governance and cultural intelligence and their relevant impact on successful complex construction project delivery. The UAE is also a new area of study in the link between project governance and cultural intelligence in complex construction project delivery. Through this study, project governance and complex construction project delivery can be combined for the attainment of increased quality outcomes in regard to successful complex construction project delivery.

Lastly, the study contributes to theory through the development of a new model that reflects the link between project governance, cultural intelligence, and successful complex construction project delivery. The new model, which presents new theoretical knowledge puts together the critical aspects of successful complex construction project delivery through dimensions such as path capability, cultural awareness, risk management, project control, and accountability. Additional aspects to the new model include; stakeholder management, cross-cultural interaction, cross-cultural communication, and cross-cultural leadership.

## 8.4 Recommendations to industry

Based on the analysis of the findings of this study, a number of recommendations can be adopted by the construction sector:

Project governance needs to be made a mainstream industry practice. Construction organisations in the UAE delivering complex construction projects need to work together to follow the standard project governance dimensions, for example, accountability, stakeholder management, risk management and project control practices. This can be achieved by ensuring that the mainstream UAE construction sector comes up with a standard practice.

The construction sector in the UAE needs to be highly flexible and quick to adjust to the increasing cultural diversity. This is where cultural intelligence needs to be made a common practice that can be followed by everyone. Accommodation of different cultures in complex construction projects should be the first step towards promoting cultural intelligence and its influence on the projects. Senior project practitioners should undergo mandatory training on such issues as cross-cultural leadership and cross-cultural communication to make them more effective in the complex construction project context.

To reinforce the knowledge on project governance and cultural intelligence within complex construction projects, the industry should have a standard approach to the training of senior project practitioners on the best approaches to align project governance, cultural intelligence and successful complex construction project delivery. This is especially important because misalignment is an issue that continues to make these factors ineffective.

## 8.5 Recommendations for policymakers and project managers in the UAE

The findings from this study suggest that policy makers and project managers should consider adopting the recommendations specified below:

There is a need to formulate a policy of cultural intelligence, in which a continued recognition of cultural diversity will be prioritised. The UAE is home to people from many nationalities, and these individuals are actively contributing to the delivery of construction projects in the country. Policymakers need to formulate cross-cultural policies that will make it easier for multicultural project teams to be accommodated in complex construction projects through both leadership and communication to realise the needed level of success in the delivery of these projects.

In addition, policymakers should leverage the conceptual model that has been developed in this study to make it easier for project practitioners to understand what cultural intelligence is and how it can be applied to complex construction projects. There has been no clear focus on the dimensions of project governance. Policymakers within complex construction projects should have clear policies that direct senior project practitioners to engage in project governance practices that will subsequently lead to the realisation of successful complex construction project delivery in the UAE.

- Project managers should prioritise understanding project governance and its application to the successful complex construction project delivery. As has been illustrated in literature, as much as project governance has been in place for a long time, its application to projects is still ineffective. Hence, it is vital for project managers to design manuals or approaches to facilitate project governance application to successful complex construction project delivery.

- More so, it is recommended that project managers should develop a framework of cultural intelligence to manage the diverse teams in complex construction project delivery. This framework should be a guiding force for all employees with the inclusion of items such as communication and the respect of other cultures.

- Lastly, managers should ensure there is frequent training for employees on the application of project governance and successful complex construction project delivery in the organisation. When employees are informed on the application of each of these variables, it tends to be easier to attain successful complex construction project delivery.

## 8.6 Recommendations for future research

Future research needs to further extend the current research by examining the following:

The research community should focus on a particular and specific element of project governance such as accountability, stakeholder management, risk management or project control processes in terms of how they influence a specific element of a successful complex construction project, for example, complexity. This will lead to more narrowed-down research into the area, leading to newer discoveries in the field.

There is a need to explicate how a dimension of cross-cultural intelligence such as cross-cultural leadership, cross-cultural communication, cross-cultural intelligence or path capability influences elements of complex construction projects. In such a manner, this will also lead to a narrower approach to the research and understanding of how these dimensions relate in a clearer manner.

It was established that there were challenges with alignment between factors of cultural intelligence, project governance and successful complex construction delivery. The alignment of these factors should be further explored in future research with the focus on how optimisation of each of these factors can be achieved.

Even as cultural intelligence was found to be more significant, there was still a gap between male and female employees; this was a key element of diversity. It is important for future research to look into how the construction sector can combat the gender gap between men and women, specifically at senior level. While the pandemic has played a key role in fast-tracking workplace solutions, it is vital for the research community to look into how gender balance at executive level can be achieved in the UAE.

## 8.7 Limitations of the research study

During the course of the research study, the following limitations were identified:

The study mainly focused on the UAE construction sector. Due to this, senior construction project practitioners might find it difficult to generalise the findings of the study to other countries outside the Gulf region, where the cultural factors are different. However, generalisation can be achieved by ensuring that organisations consider the economic, social and cultural traditions of different nations.

In regard to the sampling, there was a significant difference between male and female senior project practitioners that could also make it difficult to recognise the influence that female senior project practitioners have in the delivery of complex construction projects in the UAE.

Despite the study setting being limited to complex construction projects, senior construction project practitioners can instil the cross-cultural dimension into other projects by integrating the broad aspect of the model throughout the project lifecycle of different construction projects.

The study is also limited by the fact that the purposive sampling approach was skewed as there was biasness to male respondents as compared to female respondents. This means that there was a selection bias that could have impacted the study.

# REFERENCES

Al-Ameri, T. Z. A. (2016). The roles of the project management office in the execution of the organisations strategic plan. Doctor of Business Administration (DBA) Dissertation. United Arab Emirates University, pp. 1-271.

Abad, A. (2013). Global/country study report on "in-depth analysis of UAE" [Online]. Master’s Thesis. Gujarat Technological University. [Accessed 13 June 2021]. Available at: https://www.gtu.ac.in/ABP/GCSR%20PDF%202013/707%20UAE%20C%20U%20shah%207-.pdf .

AbuZaher, S. A. (2015). The impact of national culture on the success of construction projects. MSc Project Management Dissertation. The British University in Dubai.

Access Group (2020). Why Is There A Lack Of Women In Construction?. [Online] 
	Available at: https://www.theaccessgroup.com/en-gb/blog/con-why-is-there-a-lack-of-	women-in-construction/

Aftab, J., Sarwar, H., Sarwar, H., and Amin, S. U. (2016). Influence of project management performance indicators on project success in construction industry of Punjab, Pakistan. International Research Journal of Management Sciences, 4 (8), pp. 511-520.

Ahbabi, M. S. (2014). A process protocol for the implementation of integrated project delivery in the UAE: A client perspective [Online]. PhD Thesis. University of Salford. [Accessed 15 December 2021]. Available at: http://usir.salford.ac.uk/id/eprint/31870/1/PROCESS_PROTOCOL_FOR_THE_IMPLEMENTATION_OF_INTEGRATED_PROJECT_DELIVERY_IN_THE_UAE.pdf

Ahmed, S. (2018). Barriers to implementation of building information modelling (BIM) to the Construction Industry: A Review. Journal of Civil Engineering and Construction, 7(2), pp. 107-113.

Ahmed, A. (2017). Fragmentation problems and management strategies in the UAE construction 	industry. Master of Science in Construction Project Management. Heriot-Watt 	University, pp.1-82

Akbari, M. (2015). Projects beyond cultures and cultures behind projects [Online]. Master’s Thesis. Chalmers University of Technology. [Accessed 15 December 2021]. Available at: https://odr.chalmers.se/bitstream/20.500.12380/214067/1/214067.pdf

Al-Hajj, A., and Sayers, A. (2014). Project management performance in the UAE construction industry. Conference: ICCCBE/ASCE/CIB W078, 1-8. https://www.researchgate.net/publication/281439714_Project_Management_Performance_in_the_UAE_Construction_Industry.

Al-Hajj, A., and Zraunig, M. M. (2018). The impact of project management implementation on the successful completion of projects in construction. International Journal of Innovation, Management and Technology. 9 (1), pp. 21-27.

Alias, Z., Zawawi, E. M. A., Yusof, K., and Aris, N. M. (2014). Determining critical success factors of project management practice: A conceptual framework. Procedia - Social and Behavioural Sciences, 153 (2014), pp. 61-69.

Alie, S. S. (2015). Critical Success Factor. In: PMI Global Congress Proceedings, 10 October 2015, North America, Orlando, FL. Newtown Square, PA: Project Management Institute. [Online]. Available from: https://www.pmi.org/learning/library/project-governance-critical-success-9945 [cited 27th October 2019].

Aliza, A. H., Kajewski, S., and Trigunarsyah, B. (2011). The importance of project governance framework in project procurement planning. Procedia Engineering, 14 (2011), pp. 1929-1937.

Al Marri, K. (2017, April 9). Quantitative analysis, RES501 Research methods. [Lecture notes]. The British University of Dubai.

Al-Sabek, F. M. (2015). Critical factors affecting the implementation of total quality management in the construction industry in UAE. International Journal of Social, Behavioural, Educational, Economic, Business and Industrial Engineering, 9 (5), pp. 1509- 1513.

Alvarez-Dionisi, L. E., and Turner, J. R. (2012). Project governance: Reviewing the past, envisioning the future. In: PMI Research and Education Conference, 18 July 2012, Limerick, Munster, Ireland. Newtown Square, PA: Project Management Institute. [Online]. Available from: https://www.pmi.org/learning/library/project-governance-reviewing-past-envisioning-future-6319 [cited 27th October 2019].

Ashta, A., Stokes, P., and Hughes, P. (2019). Logic or smiles? International talent management across advanced and emerging economic contexts - Japanese expatriates' cross-cultural communication friction in India. In Y. Liu (ed.), Research Handbook of International Talent Management. Northampton, MA: Edward Elgar Publishing, pp. 213-247.

Bekker, M. C. (2015). Project governance – The definition and leadership dilemma. Procedia - Social and Behavioural Sciences, 194, pp. 33-43.

Belay, M. D., Tekeste, E. A., and Ambo, S. A. (2017). Investigation of major success factors on building construction projects management system in Addis Ababa, Ethiopia. American Journal of Civil Engineering, 5 (3), pp. 155-163.

BigRentz, Inc. (2022). Women in construction: The state of the industry in 2022. [Online] 
Available at: https://www.bigrentz.com/blog/women-construction

Bonghez, S., and Aziz, E. E. (2014). West meets East: Culture shock! — Cultural intelligence in projects. In: PMI Global Congress, 26 October 2014, North America, Phoenix, AZ. Newtown Square, PA: Project Management Institute. [Online]. Available from: https://www.pmi.org/learning/library/west-east-cultural-intelligence-projects-9302 [cited 19th November 2019].

Brockmann, C. & Kähkönen, K. (2013). Evaluating construction project complexity. pp. 716-721.

Bryman, A. (2004). Social Research Methods. 2nd ed. New York, NY: Oxford University Press.

Bush, T. (2016). A PESTLE analysis of the UAE. WP Engine. https://pestleanalysis.com/pestle-analysis-of-uae/

Business Jargons. (2020). Multi-item scale.  https://businessjargons.com/multi-item-scale.html

Buvik, M. P., and Rolfsen, M. (2015). Prior ties and trust development in project teams – A case study from the construction industry. International Journal of Project Management, 33(7), pp. 1484-1494.

Chatelin, F. (2012). Eigenvalues of Matrices. Revised ed. Philadelphia, PA. SIAM.

Chiang, I.-C. A., Jhangiani, R. S. & Price, P. C. (2015). Research Methods in Psychology - 2nd 	Canadian Edition. New York, NY: BCcampus.

Cooksey, R. W. (2020). Illustrating statistical procedures: Finding meaning in quantitative data. 	London: Springer Nature.

Creswell, J. W. (2014). Research Design: Qualitative, Quantitative, and Mixed Methods Approaches. 4th ed. New York, NY: SAGE.

Creswell, J. W. & Creswell, J. D. (2017). Research design: Qualitative, quantitative, and mixed methods approaches. New York, NY: SAGE Publications.

Cristóbal, S. J. R. (2017). Complexity in project management. Procedia Computer Science, 121(2017), pp. 762-766.

Dahmas, S., Li, Z., and Li, S. (2019). Solving the difficulties and challenges facing construction based on concurrent engineering in Yemen. Sustainability, 11 (11), pp. 1-11.

Dao, B., Kermanshachi, S., Shane, J., Anderson, S., and Hare, E. (2016). Identifying and measuring project complexity. Procedia Engineering, 145(2016), pp. 476-482.

Dogra, A. S., and Dixit, V. (2018). A literature review of cultural intelligence. International Journal of Multidisciplinary, 3(8), pp. 706-712.

Dušan, M., Krum, K., and Zorana, N. (2014). Challenges in managing cross-cultural virtual project teams. Scientific Review Paper, 2, pp. 7-24. [Online]. Available from: https://scindeks- clanci.ceon.rs/data/pdf/2217-9739/2014/2217-97391402007M.pdf [cited 19th November 2019].

Eastwell, P. (2014)., Understanding hypotheses, predictions laws, and theories. Science Education Review, 13(1), pp. 16-21.

Edson, M. C., Buckle Henning, P., and Sankaran, S. (2017). A Guide to Systems Research. New York, NY: Springer.

Eisenberg, J., and Williams, G. (2012). The effects of cultural intelligence on multicultural teams' project performance. In: Annual IACCM Conference, June 2012, Italy, Naples. Austria, Vienna: Wirtschafts Universität Wien. [Online]. Available from: https://www.wu.ac.at/fileadmin/wu/o/iaccm/Abstracts/2012_eisenberg.pdf [cited 17th November 2019].

Erdogan, S. A., Šaparauskas, J. and Turskis, Z. (2017). Decision making in construction 	management: AHP and expert choice approach. Procedia Engineering, 172, 270-276.

Eriksson, P. E. (2007). Efficient governance of construction projects through cooperative procurement procedures. Doctoral Thesis. Luleå University of Technology.

Fellows, R., and Liu, A. (2016). Sensemaking in the cross-cultural contexts of projects. International Journal of Project Management, 34 (2), pp. 246-257.

Ferrara, S. J., Mohammadi, N., Taylor, J. E., and Javernick-Will, A. N. (2017). Generational differences in virtual teaming in the United States: Culture, time and technology. Journal of Information Technology in Construction, 22(2017), pp. 132-144.

Fox, J. (2015). Applied regression analysis and generalized linear models. New York, NY: SAGE Publications.

Fridgeirsson, T. V., Klingenberger, J., Kosy, K., Książek, M., Nowak, P., and Schmitz, D. (2015). Diversity management in construction. pp. 1-128. [Online]. Available from: https://www.ciob.org/sites/default/files/M23%20%20DIVERSITY%20MANAGEMENT%20IN%20CONSTRUCTION.pdf [cited 19th November 2019].

GlobalData (2022). United Arab Emirates (UAE) Construction market size, trends and forecasts by sector – Commercial, industrial, infrastructure, energy and utilities, institutional and residential market analysis, 2022-2026. [Online] 
Available at: https://www.globaldata.com/store/report/uae-construction-market-analysis-2/#:~:text=The%20United%20Arab%20Emirates%20(UAE,during%20the%20period%202023%2D2026

Grant, M. J. & Booth, A. (2009). A typology of reviews: an analysis of 14 review types and associated methodologies. Health Information and Libraries Journal, 26(2), pp. 91-108.

Gunduz, M., and Yahya, A. M. A. (2018). Analysis of project success factors in construction industry. Technological and Economic Development of Economy, 24(1), pp. 67-80.

Haouas, I., and Heshmati, A. (2014). Can the UAE avoid the oil curse by economic diversification? IZA DP, 1-21. [Online]. (8003). [Accessed 17th Juna 2021]. Available at: https://papers.ssrn.com/sol3/papers.cfm?abstract_id=2406325

Hassim, A. A. (2012). Project governance: Ethical decision making in project procurement in the Malysian public sectors. PhD Thesis. Queensland University of Technology.

Helen, B. I., Emmanuel, O. O., Lawal, A., and Elkanah, A. (2015). Factors influencing the performance of construction projects in Akure, Nigeria. International Journal of Civil Engineering, Construction and Estate Management, 3(4), pp. 57-67.

Henderson, L. S., Stackman, R. W., and Lindekilde, R. (2018). Why cultural intelligence matters on global project teams. International Journal of Project Management, 36(2018), pp. 954-967.

Heumann, C., and Shalabh, S. M. (2017). Introduction to Statistics and Data Analysis: With Exercises, Solutions, Applications in R. New York, NY: Springer.

Hogg, M. A. (2006). Social identity theory. In P.J. Burke (Ed), Contemporary social psychological theories (pp.111-136) , 1st ed. Palo Alto, CA: Stanford University Press.

Homthong, S., and Moungnoi, W. (2016). Critical success factors influencing construction project performance for different objectives: Operation and maintenance phase. In: Proceedings of 35th ISERD International Conference, 02 April 2016, Singapore. [Online]. Available from: http://www.worldresearchlibrary.org/up_proc/pdf/256-14612131117-18.pdf [cited 19th November 2019].

Ibish, H. (2017). The UAE’s evolving national security strategy. pp. 1-64. [Online]. Available from: https://agsiw.org/wp-content/uploads/2017/04/UAE-Security_ONLINE.pdf [cited 17th December 2019].

Ismail, N., Kinchin, G., and Edwards, J.-A. (2018). Pilot study, does it really matter? Learning lessons from conducting a pilot study for a qualitative PhD study. International Journal of Social Science Research, 6(1), 1-17.

Jaakkola, E. (2020). Designing conceptual articles: Four approaches. AMS Review, Volume 10, pp. 18-26.

Janatyan, N., Hashemianfar, M. R., and Kasaee, M. (2018). Integrated model of critical success factors of construction projects: A case of Esfahan. International Journal of Research in Industrial Engineering, 7(3), pp. 381-395.

Johnson, R. M., and Babu, R. I. I. (2018). Time and Cost Overruns in the UAE Construction Industry: A Critical Analysis. International Journal of Construction Management, 20(5), pp. 402-411.

Joslin, R., and Müller, R. (2015). Relationships between a project management methodology and project success in different project governance contexts. International Journal of Project Management, 33(2016), pp. 1377-1392.

Kappagomtula, C. (2017). Overcoming challenges in leadership roles – managing large projects with multi or cross culture teams. European Business Review, 29(5), pp. 572-583.

Kerr, M., Ryburn, D., McLaren, B., and Dentons, Z. O. (2014). Construction and projects in United Arab Emirates: Overview. Practical Law. https://www.dentons.com/~/media/PDFs/Insights/2013/September/United%20Arab%20Emiratespdf.pdf

Khansaheb, A. (2021). The construction industry needs a revolution to survive. [Online] 
Available at: https://www.arabianbusiness.com/opinion/comment/468916-the-construction-industry-needs-revolution-to-survive#:~:text=be%20the%20last.-,Construction%20is%20the%20largest%20industry%20in%20the%20global%20economy%2C%20accounting,GDP%2C%20according%20to%20rec

Khan, A. (2014). Improving performance of construction projects in the UAE: Multi-cultural and decent work perspectives. pp. 1-150. [Online]. Available from: http://jultika.oulu.fi/files/isbn9789526204802.pdf [cited 19th November 2019].

Khan, A. H., Imran, A., and Hussain, M. (2019). Evaluation of quality during construction projects: A case study of Pakistan. Mehran University Research Journal of Engineering and Technology, 38(1), pp. 69-82.

Khan, A., Waris, M., Ismail, I., Sajid, M. R., Ali, Z., Ullah, M., and Hussain, A. (2019). Investigating the practices of project governance in public sector infrastructure program in Pakistan. Advances in Civil Engineering, 19, article no: 7436592 [no pagination].

Kiznyte, J., Ciutiene, R., and Dechange, A. (2015). Applying cultural intelligence in international project management. PM World Journal, 4(6), pp. 1-16.

Konanahalli, A., Oyedele, L., Meding, J. V., Spillane, J., and Coates, R. (2018). International projects and cross-cultural adjustment of British expatriates in Middle East: A qualitative investigation of influencing factors. Australasian Journal of Construction Economics and Building, 12(3), pp. 31-54.

Kotsaga, E. (2015). Cross-cultural training as critical factor of cultural intelligence in the hospitality industry. Tourismos: An International Multidisciplinary Journal of Tourism, 10 (2), pp. 213-222.

Kumara, S. S., Warnakulasooriya, B. N. F., and Arachchige, B. J. H. (2015). Critical success factors for construction projects: A literature review. International Journal of Business and Social Science, 7 (3), pp. 27-36.

Latpate, R., Kshirsagar, J., Gupta, V. K. & Chandra, G. (2021). Advanced sampling methods. New York, NY: Springer Nature.

Leavy, P. (2017). Research Design: Quantitative, Qualitative, Mixed Methods, Arts-based, and Community-based Participatory Research Approaches. New York, NY: Guilford Publications.

Lija, P. & Radhika, R. (2021). Reason to expatriation of construction company workers in UAE. Webology, 18(1), pp. 315-327.

Lückmann, P., and Färber, K. (2016). The impact of cultural differences on project stakeholder engagement: A review of case study research in international project management. Procedia Computer Science, 100(2016), pp. 85-94.

Luo, L., He, Q., Xie, J. & Yang, D. (2016). Investigating the relationship between project complexity and success in complex construction projects. Journal of Management in Engineering, 33(2), pp. 04016036.

Malmqvist, J., Hellberg, K., Mollas, G., Rose, R., and Shevlin, M. (2019). Conducting the pilot study: A neglected part of the research process? Methodological findings supporting the importance of piloting in qualitative research studies. International Journal of Qualitative Methods, 18, pp. 1-11.

McKinley, C. J., Mastro, D., and Warber, K. M. (2014). Social identity theory as a framework for understanding the effects of exposure to positive media images of self and other on intergroup outcomes. International Journal of Communication, 8 (2014), pp. 1049-1068.

McNichol, D., Cooper, M. W., and Sturmy, T. (2013). Construction goes global: Infrastructure and project delivery across borders. pp. 1-13. [Online]. Available from: https://www.aig.co.uk/content/dam/aig/emea/united-kingdom/documents/construction-goes-global-whitepaper-brochure.pdf [cited 17th December 2019].

Mehran, D. (2016). Exploring the adoption of BIM in the UAE construction industry for AEC firms. Procedia Engineering, 145(2016), pp. 1110-1118.

Meyer, L., Pretorius, J. H. C., and Pretorius, L. (2015). Effects of culture on project management contributing to the success of managing culturally diverse engineering teams in a global environment. In: 2015 IEEE International Conference on Industrial Engineering and Engineering Management (IEEM), Singapore. [Online]. [cited 19th November 2019]. Available from: doi:10.1109/IEEM.2015.7385726

Mohammad, M., and Shahatit, I. (2016). A study on effective communication for effective delivery of programme in construction industry. MSc Project Management Dissertation. The British University in Dubai.

Montgomery, D. C., Peck, E. A., and Vining, G. G. (2013). Introduction to Linear Regression Analysis. Chicago, IL: John Wiley & Sons.

Mouchi, G., Rotimi, J. O., and Ramachandra, T. (2011). The skill sets required for managing complex construction projects. Business Education and Accreditation, 3(1), pp. 89-100.

Müller, R., Andersen, E. S., and Kvalnes, Ø. (2013). The interrelationship of governance, trust, and ethics in temporary organisations. Project Management Journal, 44(4), pp. 26-44.

Nason, R. S., Bacq, S., and Gras, D. (2017). A behavioural theory of social performance: Social identity and stakeholders expectations. The Academy of Management Review, 43(2), pp. 1-60.

National Committee on Sustainable Development Goals. (2018). United Arab Emirates and the 2030 agenda: For sustainable development. pp. 1-26. [Online]. Available from: https://fcsa.gov.ae/en-us/Documents/UAE%20SDGs%20%E2%80%93%20Executive%20Summary%20%E2%80%93%20VNR%202018%20EN.PDF [cited 17th December 2019].

Novikov, A. M., and Novikov, D. A. (2013). Research Methodology: From Philosophy of Science to Research Design. New York, NY: CRC Press.

O'Connor, T. (2021). The age of experience: The aging workforce in the construction industry. [Online] 
Available at: https://www.ecmag.com/section/safety/age-experience-aging-workforce-construction-industry

Ochieng, E. G. (2019). Framework for managing multi-cultural project teams. PhD Thesis. Loughborough University.

Oflazoglu, S., (2017). Qualitative versus Quantitative Research. London: IntechOpen.

O’leary D.E. (1991), Design, development and validation of expert systems: A survey of developers. In: Laurent A. editor. Verification, validation and testing of expert systems. New York (NY): John Wiley; pp. 3–20

Oppenheim, A. N. (1992). Questionnaire Design, Interviewing and Attitude Measuring. 	London: Printer.

Ojiako, U., Chipulu M., Marshall, A., Ashleigh, M., Maguire, S., Williams, T. and Obokoh, L. 	(2015). Heterogeneity and perception congruence of project outcomes. Production 	Planning & Control, 26(11), 858-873.

Passey, D. (2020). Theories, theoretical and conceptual frameworks, models and constructs: 	Limiting research outcomes through misconceptions and misunderstandings. Studies in 	Technology and Learning, 1(1), pp.1-20.

Preece A. (2001), Evaluating verification and validation methods in knowledge engineering, In: 	Roy R, editor, Industrial Knowledge Management. London: Springer; pp. 91–104.

Rajasekaran, A. G., and Valli, P. (2014). Analysis of the success factors influencing in construction project. International Journal of Engineering and Applied Sciences (IJEAS), 6(3), pp. 1049-1068.

Ramlee, N., Tammy, N. J., Noor, R. N., Musir, A. A., Karim, N. A., Chan, H. B., and Nasir, S. R. (2016). Critical success factors for construction project. In: AIP Conference Proceedings, 19 October 2016, Malaysia. [Online]. Available from: https://doi.org/10.1063/1.4965067 [cited 19th November 2019].

Ramón, J., and Cristóbal, S. (2015). The use of game theory to solve conflicts in the project management and construction industry. International Journal of Information Systems and Project Management, 3(2), pp. 43-58.

Ray, A. (2012). The methodoloy of sampling and purposive sampling. Munich: GRIN Verlag.

Renault, B. Y., and Agumba, J. N. (2016). The issue of communication in the construction industry: A case of South Africa. In: Joint International Conference (JIC) on 21st Century Human Habitat: Issues, Sustainability and Development, 21-24 March 2016, Akure, Nigeria. Department of Construction Management and Quantity Surveying, Faculty of Engineering and the Built Environment, University of Johannesburg, South Africa. [Online]. Available from: https://www.researchgate.net/publication/317054963_The_Issue_of_Communication_in_the_Construction_Industry_A_case_of_South_Africa [cited 19th November 2019].

Reve, T. & Levitt, R. E. (1984). Organization and governance in construction. International Journal of Project Management, 2(1), pp. 17-25.

Rocco, T. S. & Plakhotnik, M. S. (2009). Literature reviews, conceptual frameworks, and theoretical frameworks: Terms, functions, and distinctions. Human Resource Development Review, 8(1), pp. 120-130.

Ryan, T. P. (2013). Sample size determination and power. Chicago, IL: John Wiley & Sons.

Sadaqat, R. (2018). Women can build their way in UAE's construction sector. Available from: https://www.khaleejtimes.com/business/local/women-can-build-their-way-in-the-uaes-construction-sector

Saed, A. M., Yong, K., and Othman, M. (2016). Project complexity influence on project management performancse – The Malaysian perspective. In: The 4th International Building Control Conference 2016 (IBCC 2016),13 June 2016, Malaysia. [Online]. Available from: doi: 10.1051/matecconf/20166600065 [cited 19th November 2019].

Sandberg, J. & Alvesson, M. (2011). Ways of constructing research questions: Gap-spotting or problematization?. Organization, 18(1), pp. 23-44.

Sankaran, S., Remington, K., and Turner, C. (2008). Relationship between project governance and project performance: A multiple case study of shutdown maintenance projects in a maritime environment. In: PMI Global Congress Proceedings, 3 March 2008, Sydney, Australia. Newtown Square, PA: Project Management Institute. [Online]. Available from: https://www.pmi.org/learning/library/relationship-project-governance-project-performance-7101 [cited 27th October 2019].

Saunders, M., Lewis, P., and Thornhill, A. (2009). Research Methods for Business Students. 5th ed. Edinburgh: Pearson Education.

Saunders, M., Lewis, P., and Thornhill, A. (2015). Research Methods for Business Students. 8th ed. Edinburgh: Pearson Education.

Sha, K. (2016). Understanding construction project governance: An inter-organisational perspective. International Journal of Architecture, Engineering and Construction, 5(2), pp. 117-127.

Shaw, L. (2016). Seven ways to handle diversity. [Online]. Available from: https://www.forbes.com/sites/lyndashaw/2016/03/20/7-ways-to-handle-diversity/#647e41d6e9ae [cited 19th November 2019].

Sirisomboonsuk, P., Gu, V. C., Cao, R. Q., and Burns, J. R. (2017). Relationships between project governance and information technology governance and their impact on project performance. International Journal of Project Management, 20(2018), pp. 1-2.

Snook, J. (2022). 10 Benefits that older workers bring to the construction industry. [Online] 
Available at: https://gocontractor.com/blog/benefits-older-workers-construction/#:~:text=Ageing%20workers%20provide%20far%20more,leads%20to%20more%20consistent%20work

Solomon, A., and Steyn, R. (2017). Exploring cultural intelligence truths: A systematic review. SA Journal of Human Resource Management, 15(0), a869, pp. 1-11.

Steers, S. (2021). Top three largest projects currently under construction. [Online] 
Available at: https://constructiondigital.com/epc/top-three-largest-projects-currently-under-construction

Stošić, B., and Milutinović, R. (2017). Key Issues for Management of Innovative Projects. London: IntechOpen.

Suda, K. A., Rani, N. S., Rahman, H. A., and Chen, W. (2015). A review on theories used for decision making in project management studies. International Journal of Scientific and Engineering Research, 6(10), pp. 562-566.

Šuman, N., and El-Masri, M. S. (2013). The integrated approach for introducing innovation in construction industry. An International Journal, 5(2), pp. 834-843.

Taber, K. S. (2018). The use of Cronbach’s Alpha when developing and reporting research instruments in science education. Research in Science Education, 48(13), pp. 1273-1296.

Tavakol, M., and Dennick, R. (2011). Making sense of Cronbach's alpha. International Journal of Medical Education, (2), 53-55.

Too, E.G and Weaver, P. (2014). The management of project management, A conceptual framework for project governance. International Journal of Project Management, 32 (8), 1382-1394.

Turner, R. (2016). Gower Handbook of Project Management. 4th ed. London: Routledge.

Valence, G. D. (2013). A theory of construction management? Australasian Journal of Construction Economics and Building, 12 (3), pp. 95-100.

Vannette, D. L. & Krosnick, J. A. (2017). The Palgrave handbook of survey research. London, UK: Springer.

Weaver, P. (2007). Effective project governance - Linking PMI's standards to project governance. In: PMI Global Congress, 31 January 2007, Hong Kong, China. Newtown Square, PA: Project Management Institute. [Online]. Available from: https://www.pmi.org/learning/library/project-governance-apm-directing-change-7368

Weinberg, S. L. & Abramowitz, S. K. (2008). Statistics using SPSS: An integrative approach. Cambridge, U.K.: Cambridge University Press.

Yitmen, I. (2013). Organisational cultural intelligence: A competitive capability for strategic alliances in the international construction industry. Project Management Journal, 44(44), pp. 5-25.

# APPENDICES

# Appendix A: Sample consent letter

Questionnaire

Consent letter to respondents

Dear Participant,

I am currently undertaking research entitled, “An Appraisal of How Project Governance and Cultural Intelligence Can Influence Successful Complex Construction Project Delivery: The UAE Case”. My work focuses on complex construction projects in the UAE. The work is mainly based on a survey of workers in the building construction sector, as they can effectively provide first-hand experiences of how these variables interact.

The main aim of the research is to examine how project governance and cultural intelligence can influence successful complex construction project delivery. It is my belief that appraising how project governance and cultural intelligence influence successful complex construction project delivery from both employees and senior project practitioners in complex construction projects will assist in the provision of appropriate first-hand information on the interaction of the variables.

I would be highly humbled and grateful if you assist me in the completion of the project through your voluntary participation. This questionnaire will give you an opportunity to express your view on how project governance and cultural intelligence can influence successful complex construction project delivery. The questionnaire (please see the attached postal questionnaire) should take no longer than 30 minutes of your time. All the information you provide is a core part of my research. Your answers will enable me to find strategies for improvement in the project management field. For all the information provided, be assured of your confidentiality and any identifying information will be destroyed at the data processing stage of the research. Again, be assured that all your information will remain highly confidential.

Your assistance and cooperation will be greatly appreciated in this project. You are welcome to ask any question based on the questionnaire. I hope you will be able to assist me in furthering my research studies. Once again, I say, thank you so much for helping me in my research.

Yours sincerely,

AlJazzy Bint Mohamed AlEid

# Appendix B: Sample data collection tool questionnaire

Introduction

Study aim

- To examine how project governance and cultural intelligence can influence successful complex construction project delivery.

The questionnaire comprises four parts:

- General Information (Demographics);

- Project Governance (Accountability, Stakeholder Management, Risk Management and Project Control Processes)

- Cultural Intelligence (Cultural Awareness, Path Capability, Cross-Cultural Interaction, Cross-Cultural Communication and Cross-Cultural Leadership)

- Successful Complex Construction Project Delivery (Competence, Communication, Innovation and Complexity)

Instructions

In each demographic variable below, please tick only one box that relates to you.

Part 1: Demographics

| 1 | Work Location | ☐Dubai | ☐Abu Dhabi |  | ☐Sharjah |  | ☐Ajman |  | ☐RAK | ☐Fujairah |  | ☐Umm Al Quwain |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | Gender | ☐Male | ☐Female |  |  |  |  |  |  |  |  |  |  |
| 3 | Age | ☐29 or less |  | ☐30-39 |  | ☐40-49 |  | ☐50-59 |  |  | ☐60 or more |  |  |
| 4 | Years of Experience | ☐1 or less |  | ☐from 2-4 |  | ☐from 5-7 |  | ☐from 8-10 |  |  | ☐11 or more |  |  |
| 5 | Education Level | ☐PhD |  | ☐Master |  | ☐Bachelor |  | ☐Diploma |  |  | ☐High School |  | ☐Other |
| 6 | Job Level | ☐Senior Management |  |  |  | ☐Middle Management |  |  |  |  | ☐Frontline Management |  |  |

t 2: Project Governance

  - Accountability

Accountability is a core element of project governance in an organisation. The below questions are about the main features that characterise accountability in the context of a construction organisation from a personal point of view. Please read each statement and rate your agreement using the scale below:

| Accountability |  | Strongly agree | Agree | Undecided | Disagree | Strongly Disagree |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Responsibilities are effectively distributed in the organisation | ☐ | ☐ | ☐ | ☐ | ☐ |
| 2 | Specialisation is considered in the distribution of responsibility | ☐ | ☐ | ☐ | ☐ | ☐ |
| 3 | Every individual is held accountable for the assigned responsibility | ☐ | ☐ | ☐ | ☐ | ☐ |
| 4 | The senior project practitioner is fully accountable to the organisation for his/her tasks | ☐ | ☐ | ☐ | ☐ | ☐ |
| 5 | Resources are used in a transparent manner | ☐ | ☐ | ☐ | ☐ | ☐ |
| 6 | There is an appraisal system to measure accountability across all levels | ☐ | ☐ | ☐ | ☐ | ☐ |

  - Stakeholder Management

Stakeholder management is a core element of project governance in a construction organisation. The below questions are about the main features that characterise stakeholder management in the context of a construction organisation from a personal point of view. Please read each statement and rate your agreement with that statement. Then tick your response using the following scale:

| Stakeholder Management |  | Strongly agree | Agree | Undecided | Disagree | Strongly Disagree |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | All project stakeholders are always clearly defined | ☐ | ☐ | ☐ | ☐ | ☐ |
| 2 | The interests of different stakeholders are clearly outlined | ☐ | ☐ | ☐ | ☐ | ☐ |
| 3 | Expectations of the stakeholders are clear | ☐ | ☐ | ☐ | ☐ | ☐ |
| 4 | There is an efficient framework of communicating with stakeholders | ☐ | ☐ | ☐ | ☐ | ☐ |
| 5 | Stakeholders are fully engaged in project stages | ☐ | ☐ | ☐ | ☐ | ☐ |
| 6 | All stakeholders have responsibilities that are clearly defined in the project | ☐ | ☐ | ☐ | ☐ | ☐ |

  - Risk Management

Risk management is considered a core element of project governance in a construction organisation. The below questions are about the main features that characterise risk management in the context of a construction organisation from a personal point of view. Please read each statement and rate your agreement with that statement. Then tick your response using the following scale:

| Stakeholder Management |  | Strongly agree | Agree | Undecided | Disagree | Strongly Disagree |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Potential risks to the project are identified | ☐ | ☐ | ☐ | ☐ | ☐ |
| 2 | Risks are classified and prioritised according to their impact on the project | ☐ | ☐ | ☐ | ☐ | ☐ |
| 3 | A risk-forecasting approach used in the organisation is reliable | ☐ | ☐ | ☐ | ☐ | ☐ |
| 4 | Efficient project management risk approaches are put in place | ☐ | ☐ | ☐ | ☐ | ☐ |
| 5 | Technology is used in risk management | ☐ | ☐ | ☐ | ☐ | ☐ |
| 6 | The senior project practitioner swiftly responds to risks in the project | ☐ | ☐ | ☐ | ☐ | ☐ |

  - Project Control Processes

Project control processes are a core element of project governance in a construction organisation. The below questions are about the main features that characterise project control processes in the context of a construction organisation from a personal point of view. Please read each statement and rate your agreement with that statement. Then tick your response using the following scale:

| Project Control Processes |  | Strongly agree | Agree | Undecided | Disagree | Strongly Disagree |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | The project is effectively initiated by the senior project practitioner | ☐ | ☐ | ☐ | ☐ | ☐ |
| 2 | Metrics for risk management in the project are clearly defined | ☐ | ☐ | ☐ | ☐ | ☐ |
| 3 | Approaches to controlling and monitoring the project are clearly defined | ☐ | ☐ | ☐ | ☐ | ☐ |
| 4 | Stakeholder communication and engagement processes are well defined in the organisation | ☐ | ☐ | ☐ | ☐ | ☐ |
| 5 | Roles and responsibilities of teams at every stage of the project are clear | ☐ | ☐ | ☐ | ☐ | ☐ |
| 6 | Closing time for the project is well defined based on the existing timelines for the project in the organisation | ☐ | ☐ | ☐ | ☐ | ☐ |

Part 3: Cultural Intelligence

  - Cultural Awareness

Cultural awareness is a core element of cultural intelligence in a construction organisation. The below questions are about the main features that characterise cultural awareness in the context of a construction organisation from a personal point of view. Please read each statement and rate how likely the following practices exist in your organisation. Then tick your response using the following scale:

| Cultural Awareness |  | Strongly agree | Agree | Undecided | Disagree | Strongly Disagree |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Senior project practitioners are aware of the different cultures in the project value chain | ☐ | ☐ | ☐ | ☐ | ☐ |
| 2 | There is an acceptance of the existing cultural differences in the project value chain | ☐ | ☐ | ☐ | ☐ | ☐ |
| 3 | Project teams are trained in the significance of cultural awareness | ☐ | ☐ | ☐ | ☐ | ☐ |
| 4 | Cultural awareness is dynamic within the organisation | ☐ | ☐ | ☐ | ☐ | ☐ |
| 5 | There is tolerance and respect for everyone’s culture in the project value chain | ☐ | ☐ | ☐ | ☐ | ☐ |
| 6 | Cultural knowledge has been institutionalised at the organisation level | ☐ | ☐ | ☐ | ☐ | ☐ |

  - Path Capability

Path capability is a core element of cultural intelligence in a construction organisation. The below questions are about the main features that characterise path capability in the context of a construction organisation from a personal point of view. Please read each statement and rate your agreement with that statement. Then tick your response using the following scale:

| Path Capability |  | Strongly agree | Agree | Undecided | Disagree | Strongly Disagree |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Resources are reconfigured to adapt to the cross-cultural environment in the organisation | ☐ | ☐ | ☐ | ☐ | ☐ |
| 2 | Flexible strategies are developed to enhance intercultural synchronisation in the organisation | ☐ | ☐ | ☐ | ☐ | ☐ |
| 3 | The organisation deploys resources in such a way that they can be used by different cultural teams | ☐ | ☐ | ☐ | ☐ | ☐ |
| 4 | Cross-culturalism is recognised as a tool for organisational competition | ☐ | ☐ | ☐ | ☐ | ☐ |
| 5 | Information transfer in the organisation favours different cultures | ☐ | ☐ | ☐ | ☐ | ☐ |
| 6 | There is efficient cross-cultural coordination to make sure that the organisation is capable of moving towards its set goals | ☐ | ☐ | ☐ | ☐ | ☐ |

  - Cross-Cultural Interaction

Cross-cultural interaction is a core element of cultural intelligence in a construction organisation. The below questions are about the main features that characterise cross-cultural interaction in the context of a construction organisation from a personal point of view. Please read each statement and rate your agreement with that statement. Then tick your response using the following scale:

| Cross-Cultural Interaction |  | Strongly agree | Agree | Undecided | Disagree | Strongly Disagree |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Teams are set up in a way that reflects cross-cultural sensitivity | ☐ | ☐ | ☐ | ☐ | ☐ |
| 2 | Cross-cultural interactions begin with the top management | ☐ | ☐ | ☐ | ☐ | ☐ |
| 3 | There is effective knowledge sharing for cross-cultural teams in the organisation | ☐ | ☐ | ☐ | ☐ | ☐ |
| 4 | Cross-cultural interaction is perceived as the platform of effective performance in the project | ☐ | ☐ | ☐ | ☐ | ☐ |
| 5 | Cross-cultural interaction is reinforced by both primary and secondary stakeholders | ☐ | ☐ | ☐ | ☐ | ☐ |
| 6 | There is constant feedback of cross-cultural project output | ☐ | ☐ | ☐ | ☐ | ☐ |

  - Cross-Cultural Communication

Cross-cultural communication is a core element of cultural intelligence in a construction organisation. The below questions are about the main features that characterise cross-cultural communication in the context of a construction organisation from a personal point of view. Please read each statement and rate your agreement with that statement. Then tick your response using the following scale:

| Cross-Cultural Communication |  | Strongly agree | Agree | Undecided | Disagree | Strongly Disagree |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | There is a standard language of communication in the project value chain | ☐ | ☐ | ☐ | ☐ | ☐ |
| 2 | There is a proper medium of communication that responds to cultural needs | ☐ | ☐ | ☐ | ☐ | ☐ |
| 3 | There is cross-cultural training in effective communication | ☐ | ☐ | ☐ | ☐ | ☐ |
| 4 | There is a medium for problem solution through communication | ☐ | ☐ | ☐ | ☐ | ☐ |
| 5 | The organisation adapts to cultural changes | ☐ | ☐ | ☐ | ☐ | ☐ |
| 6 | Communication is seen as an important part of organisational success | ☐ | ☐ | ☐ | ☐ | ☐ |

  - Cross-Cultural Leadership

Cross-cultural leadership is a core element of cultural intelligence in a construction organisation. The below questions are about the main features that characterise cross-cultural leadership in the context of a construction organisation from a personal point of view. Please read each statement and rate your agreement with that statement. Then tick your response using the following scale:

| Cross-Cultural Leadership |  | Strongly agree | Agree | Undecided | Disagree | Strongly Disagree |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | The leader adapts his or her leadership style to different cultures | ☐ | ☐ | ☐ | ☐ | ☐ |
| 2 | Leadership decisions are in line with cultural needs of employees | ☐ | ☐ | ☐ | ☐ | ☐ |
| 3 | The leader effectively sets up cross-cultural teams | ☐ | ☐ | ☐ | ☐ | ☐ |
| 4 | The leadership effectively handles cross-cultural conflicts | ☐ | ☐ | ☐ | ☐ | ☐ |
| 5 | Cross-cultural leadership is advanced through benchmarking | ☐ | ☐ | ☐ | ☐ | ☐ |
| 6 | Cross-cultural leadership accommodates diverse views in the organisation | ☐ | ☐ | ☐ | ☐ | ☐ |

Part 4: Successful Complex Project Delivery

  - Competence

Competence is a core element of successful complex project delivery in a construction organisation. The below questions are about the main features that characterise competence in the context of a construction organisation from a personal point of view. Please read each statement and rate how likely the following practices exist in your organisation. Then tick your response using the following scale:

| Competence |  | Strongly agree | Agree | Undecided | Disagree | Strongly Disagree |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | The organisation considers different employee competencies | ☐ | ☐ | ☐ | ☐ | ☐ |
| 2 | Project teams are made up of people with different competencies | ☐ | ☐ | ☐ | ☐ | ☐ |
| 3 | Every individual is held accountable for the assigned responsibility | ☐ | ☐ | ☐ | ☐ | ☐ |
| 4 | Roles are assigned based on the competencies of employees in the project | ☐ | ☐ | ☐ | ☐ | ☐ |
| 5 | Resources are assigned based on the competent areas of employees | ☐ | ☐ | ☐ | ☐ | ☐ |
| 6 | Training is provided to enhance employee competence to deliver projects | ☐ | ☐ | ☐ | ☐ | ☐ |

  - Communication

Communication is a core element of successful complex project delivery in a construction organisation. The below questions are about the main features that characterise communication in the context of a construction organisation from a personal point of view. Please read each statement and rate your agreement with that statement. Then tick your response using the following scale:

| Communication |  | Strongly agree | Agree | Undecided | Disagree | Strongly Disagree |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Communication channels are clearly defined in the process of project delivery | ☐ | ☐ | ☐ | ☐ | ☐ |
| 2 | There is a clear hierarchy of communication between employees and management in the project | ☐ | ☐ | ☐ | ☐ | ☐ |
| 3 | Feedback is provided within the right time to help in the delivery of the project | ☐ | ☐ | ☐ | ☐ | ☐ |
| 4 | The noise within the communication system is identified and managed in a timely way and is difficult to access | ☐ | ☐ | ☐ | ☐ | ☐ |
| 5 | Communication effectively addresses the needs of employees to deliver successful building construction projects | ☐ | ☐ | ☐ | ☐ | ☐ |
| 6 | There is a clear structure of communication within project teams to deliver successful projects | ☐ | ☐ | ☐ | ☐ | ☐ |

  - Innovation

Innovation is a core element of successful complex project delivery in a construction organisation. The below questions are about the main features that characterise innovation in the context of a construction organisation from a personal point of view. Please read each statement and rate your agreement with that statement. Then tick your response using the following scale:

| Innovation |  | Strongly agree | Agree | Undecided | Disagree | Strongly Disagree |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Innovation is encouraged in the course of delivering projects | ☐ | ☐ | ☐ | ☐ | ☐ |
| 2 | Teams are encouraged to come up with unique ideas to support project success | ☐ | ☐ | ☐ | ☐ | ☐ |
| 3 | Innovation is used to increase efficiency in the delivery of successful projects | ☐ | ☐ | ☐ | ☐ | ☐ |
| 4 | There is an adaptive culture to innovation in the organisation | ☐ | ☐ | ☐ | ☐ | ☐ |
| 5 | Resources are allocated to support innovation in the organisation | ☐ | ☐ | ☐ | ☐ | ☐ |
| 6 | Innovation is applied in order to manage project risks | ☐ | ☐ | ☐ | ☐ | ☐ |

  - Complexity

Complexity is a core element of successful complex project delivery in a construction organisation. The below questions are about the main features that characterise complexity in the context of a construction organisation from a personal point of view. Please read each statement and rate your agreement with that statement. Then tick your response using the following scale:

| Complexity |  | Strongly agree | Agree | Undecided | Disagree | Strongly Disagree |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | There is a large number of different systems that need to be put together in the project | ☐ | ☐ | ☐ | ☐ | ☐ |
| 2 | The project site is confined with access difficulties | ☐ | ☐ | ☐ | ☐ | ☐ |
| 3 | Project execution goes through multiple stages | ☐ | ☐ | ☐ | ☐ | ☐ |
| 4 | There is efficiency in project coordination, control and monitoring from its start to its finish | ☐ | ☐ | ☐ | ☐ | ☐ |
| 5 | There is room for revisions on the project in the course of construction | ☐ | ☐ | ☐ | ☐ | ☐ |
| 6 | The project scope is wide | ☐ | ☐ | ☐ | ☐ | ☐ |

Thank you for taking the time to complete the survey

# Appendix C: Verification questionnaire

The following is a list of factors that are associated with project governance, cultural intelligence and successful complex construction project delivery. Please indicate (i.e. tick) the extent to which you agree on each variable using a scale of 1-5 where 1 indicates ‘strongly disagree’, 2 ‘disagree’, 3 ‘undecided’, 4 ‘agree’ and 5 ‘strongly agree’.

| LEVEL OF AGREEMENT |  | Strongly Disagree | Disagree | Undecided | Agree | Strongly Agree |
| --- | --- | --- | --- | --- | --- | --- |
| ACCOUNTABILITY |  |  |  |  |  |  |
| 1 | Responsibilities are effectively distributed in the organisation |  |  |  |  |  |
| 2 | Specialisation is considered in the distribution of responsibility |  |  |  |  |  |
| 3 | Every individual is held accountable for the assigned responsibility |  |  |  |  |  |
| 4 | The senior project practitioner is fully accountable to the organisation for their tasks |  |  |  |  |  |
| 5 | Resources are used in a transparent manner |  |  |  |  |  |
| 6 | There is an appraisal system to measure accountability across all levels |  |  |  |  |  |
| STAKEHOLDER MANAGEMENT |  |  |  |  |  |  |
| 1 | All project stakeholders are always clearly defined |  |  |  |  |  |
| 2 | The interests of different stakeholders are clearly outlined |  |  |  |  |  |
| 3 | Expectations of the stakeholders are clear |  |  |  |  |  |
| 4 | There is an efficient framework of communicating with stakeholders |  |  |  |  |  |
| 5 | Stakeholders are fully engaged in project stages |  |  |  |  |  |
| 6 | All stakeholders have responsibilities that are clearly defined in the project |  |  |  |  |  |
| RISK MANAGEMENT |  |  |  |  |  |  |
| 1 | Potential risks to the project are identified |  |  |  |  |  |
| 2 | Risks are classified and prioritised according to their impact on the project |  |  |  |  |  |
| 3 | A risk-forecasting approach used in the organisation is reliable |  |  |  |  |  |
| 4 | Efficient project management risk approaches are put in place |  |  |  |  |  |
| 5 | Technology is used in risk management |  |  |  |  |  |
| 6 | The senior project practitioner swiftly responds to risks in the project |  |  |  |  |  |
| PROJECT CONTROL PROCESSES |  |  |  |  |  |  |
| 1 | The project is effectively initiated by the senior project practitioner |  |  |  |  |  |
| 2 | Metrics for risk management in the project are clearly defined |  |  |  |  |  |
| 3 | Approaches to controlling and monitoring the project are clearly defined |  |  |  |  |  |
| 4 | Stakeholder communication and engagement processes are well defined in the organisation |  |  |  |  |  |
| 5 | Roles and responsibilities of teams at every stage of the project are clear |  |  |  |  |  |
| 6 | Closing time for the project is well defined based on the existing timelines for the project in the organisation |  |  |  |  |  |
| CULTURAL AWARENESS |  |  |  |  |  |  |
| 1 | Senior project practitioners are aware of different cultures in the project value chain |  |  |  |  |  |
| 2 | There is an acceptance of the existing cultural differences in the project value chain |  |  |  |  |  |
| 3 | Project teams are trained in the significance of cultural awareness |  |  |  |  |  |
| 4 | Cultural awareness is dynamic within the organisation |  |  |  |  |  |
| 5 | There is tolerance of and respect for everyone’s culture in the project value chain |  |  |  |  |  |
| 6 | Cultural knowledge has been institutionalised at the organisation level |  |  |  |  |  |
| PATH CAPABILITY |  |  |  |  |  |  |
| 1 | Resources are reconfigured to adapt to the cross-cultural environment in the organisation |  |  |  |  |  |
| 2 | Flexible strategies are developed to enhance intercultural synchronisation in the organisation |  |  |  |  |  |
| 3 | The organisation deploys resources in such a way that they can be used by different cultural teams |  |  |  |  |  |
| 4 | Cross-culturalism is recognised as a tool for organisational competition |  |  |  |  |  |
| 5 | Information transfer in the organisation favours different cultures |  |  |  |  |  |
| 6 | There is efficient cross-cultural coordination to make sure that the organisation is capable of moving towards its set goals |  |  |  |  |  |
| CROSS-CULTURAL INTERACTION |  |  |  |  |  |  |
| 1 | Teams are set up in a way that reflects cross-cultural sensitivity |  |  |  |  |  |
| 2 | Cross-cultural interactions begin with the top management |  |  |  |  |  |
| 3 | There is effective knowledge sharing for cross-cultural teams in the organisation |  |  |  |  |  |
| 4 | Cross-cultural interaction is perceived as the platform of effective performance in the project |  |  |  |  |  |
| 5 | Cross-cultural interaction is reinforced by both primary and secondary stakeholders |  |  |  |  |  |
| 6 | There is constant feedback of cross-cultural project output |  |  |  |  |  |
| CROSS-CULTURAL COMMUNICATION |  |  |  |  |  |  |
| 1 | There is a standard language of communication in the project value chain |  |  |  |  |  |
| 2 | There is a proper medium of communication that responds to cultural needs |  |  |  |  |  |
| 3 | There is cross-cultural training in effective communication |  |  |  |  |  |
| 4 | There is a medium for problem solution through communication |  |  |  |  |  |
| 5 | The organisation adapts to cultural changes |  |  |  |  |  |
| 6 | Communication is seen as an important part of organisational success |  |  |  |  |  |
| CROSS-CULTURAL LEADERSHIP |  |  |  |  |  |  |
| 1 | The leader adapts his or her leadership style to different cultures |  |  |  |  |  |
| 2 | Leadership decisions are in line with cultural needs of employees |  |  |  |  |  |
| 3 | The leader effectively sets up cross-cultural teams |  |  |  |  |  |
| 4 | The leadership effectively handles cross-cultural conflicts |  |  |  |  |  |
| 5 | Cross-cultural leadership is advanced through benchmarking |  |  |  |  |  |
| 6 | Cross-cultural leadership accommodates diverse views in the organisation |  |  |  |  |  |
| COMPETENCE |  |  |  |  |  |  |
| 1 | The organisation considers different employee competencies |  |  |  |  |  |
| 2 | Project teams are made up of people with different competencies |  |  |  |  |  |
| 3 | Every individual is held accountable for the assigned responsibility |  |  |  |  |  |
| 4 | Roles are assigned based on the competencies of employees in the project |  |  |  |  |  |
| 5 | Resources are assigned based on the competent areas of employees |  |  |  |  |  |
| 6 | Training is provided to enhance employee competence to deliver projects |  |  |  |  |  |
| COMMUNICATION |  |  |  |  |  |  |
| 1 | Communication channels are clearly defined in the process of project delivery |  |  |  |  |  |
| 2 | There is a clear hierarchy of communication between employees and management in the project |  |  |  |  |  |
| 3 | Feedback is provided within the right time to help in the delivery of the project |  |  |  |  |  |
| 4 | The noise within the communication system is identified and managed in a timely way and is difficult to access |  |  |  |  |  |
| 5 | Communication effectively addresses the needs of employees to deliver successful building construction projects |  |  |  |  |  |
| 6 | There is a clear structure of communication within project teams to deliver successful projects |  |  |  |  |  |
| INNOVATION |  |  |  |  |  |  |
| 1 | Innovation is encouraged in the course of delivering projects |  |  |  |  |  |
| 2 | Teams are encouraged to come up with unique ideas to support project success |  |  |  |  |  |
| 3 | Innovation is used to increase efficiency in the delivery of successful projects |  |  |  |  |  |
| 4 | There is an adaptive culture to innovation in the organisation |  |  |  |  |  |
| 5 | Resources are allocated to support innovation in the organisation |  |  |  |  |  |
| 6 | Innovation is applied in order to manage project risks |  |  |  |  |  |
| COMPLEXITY |  |  |  |  |  |  |
| 1 | There is a large number of different systems that need to be put together in the project |  |  |  |  |  |
| 2 | The project site is confined with access difficulties |  |  |  |  |  |
| 3 | Project execution goes through multiple stages |  |  |  |  |  |
| 4 | There is efficiency in project coordination, control and monitoring from its start to its finish |  |  |  |  |  |
| 5 | There is room for revisions on the project in the course of construction |  |  |  |  |  |
| 6 | The project scope is wide |  |  |  |  |  |

# Appendix D: Validation questionnaire

The following is a list of factors that are associated with project governance, cultural intelligence, and successful complex construction project delivery. Please indicate (i.e. tick) the extent to which you agree on each variable using a scale of 1-5 where 1 indicates ‘strongly disagree’, 2 ‘disagree’, 3 ‘undecided, 4 ‘agree’ and 5 ‘strongly agree’.

| LEVEL OF AGREEMENT | Strongly Disagree | Disagree | Undecided | Agree | Strongly Agree |
| --- | --- | --- | --- | --- | --- |
| The impact of project governance and cultural intelligence on successful complex construction project delivery is likely to fall within the following |  |  |  |  |  |
| - Accountability |  |  |  |  |  |
| - Stakeholder Management |  |  |  |  |  |
| - Risk Management |  |  |  |  |  |
| - Project Control Processes |  |  |  |  |  |
| - Cultural Awareness |  |  |  |  |  |
| - Path Capability |  |  |  |  |  |
| - Cross-Cultural Interaction |  |  |  |  |  |
| - Cross-Cultural Communication |  |  |  |  |  |
| - Cross-Cultural Leadership |  |  |  |  |  |
| - Competence |  |  |  |  |  |
| - Communication |  |  |  |  |  |
| - Innovation |  |  |  |  |  |
| - Complexity |  |  |  |  |  |
| - Please comment on how the model can be improved, if any | ……………………………..……………………..…………….. ……………………………..……………………..…………….. ……………………………..……………………..…………….. ……………………………..……………………..…………….. ……………………………..……………………..…………….. ……………………………..……………………..…………….. |  |  |  |  |